KAZAKHSTAN TEMIR ZHOLY "KTZ"

Mointy–Kyzylzhar Railway Construction and Modernization Project

Biodiversity Management Plan (BMP)

Preliminary/Draft

October 2025

Table of contents

1 INTRODUCTION.	3

1.1 Executive summary	3

1.2 Brief description of the project	4

1.3 Preliminary analysis of the territory	5

1.4 Legislative norms in the field of biodiversity conservation	8

1.5 Cooperation with stakeholders	10

2 BIODIVERSITY HOTSPOTS ALONG THE CORRIDOR	11

3.1 Rare and endangered plant species sites	11

3.2 Observations and nesting sites of rare bird species	12

3.3 Saiga concentration sites	16

4 MITIGATION MEASURES FOR BIODIVERSITY COMPONENTS	19

5 PLAN SCHEDULE FOR IMPLEMENTATION OF TECHNOLOGICAL WORKS AND MITIGATION MEASURES	27

6 METHODOLOGICAL RECOMMENDATIONS FOR THE IMPLEMENTATION OF ENVIRONMENTAL PROTECTION MEASURES	28

6.1.Creation of artificial nesting structures for birds of prey.	28

6.2. Recommendation to ensure the safety of wildlife habitats when using backlighting for major facilities and associated infrastructure	29

6.3. Mitigation measures to reduce impacts on nearby water bodies	31

7 REGIME OF SPECIALLY PROTECTED NATURE AREAS ALONG THE RAILWAY	33

7.1 Andasai State Nature Sanctuary	33

7.2 Important Bird Areas (IBA)	38

8 ESTIMATION OF THE APPROXIMATE COST OF ENVIRONMENTAL PROTECTION MEASURES	43

Annex	45

Lists of fauna counted during the field survey period	45

1 INTRODUCTION.

1.1 Executive summary

The biodiversity management plan was developed as part of the general environmental and social impact assessment report. During the development of the plan, the following activities were carried out:

- desk study, including a literature review, study of the legal framework, study of the project documentation, and identification and systematization of field data.

- field work, including a field trip (July 2025) to analyze the current state of biodiversity along the under-construction railway, record species diversity, and identify locations for rare species.

The management plan includes the following elements:

- Main risks to biodiversity components, taking into account the construction and operation of the railway;

- Areas of highest risk to biodiversity, taking into account the concentration of rare and background species in the territory (areas where rare plant species grow, and areas where birds of prey meet and nest and Saiga movement corridors);

- Measures to reduce the negative impact on flora and fauna;

- Work schedule for implementing environmental protection measures;

- Detailed guidelines for implementing environmental protection measures;

- Rules for economic activities and the protection regime of the protected area affected by the construction of the road;

- Estimated cost of environmental protection measures

Goals and objectives of the Biodiversity Management Plan (BMP)

The goal of the Biodiversity Management Plan:

Development of a biodiversity management strategy throughout the project corridor.

The objectives of the Biodiversity Management Plan:

• Protection and conservation of biodiversity and habitats;

• Application of risk mitigation and negative impact measures during the development and implementation of the route construction projects that may affect biodiversity;

This BMPcontains the recommendations necessary to help the Project achieve no net loss (NNL) for the region's threatened species such as saiga, argali, steppe eagle, golden eagle, Imperial Eagle, and the plant species: pond tulip, Schrenk's tulip, spring adonis, and periwinkle. This biodiversity management plan includes:

- Brief description of the project

- Expected impacts from project implementation on different levels of biodiversity

- Details of the conservation actions for each group of organisms, as well as how they will be measured and who will be responsible for implementing and monitoring their success.

1.2 Brief description of the project

The project envisages the construction of a railway line connecting the stations of Kyzylzhar (Zhanarka District, Ulytau Region) and Mointy (Shetsk District, Karaganda Region) (Fig. 1).

Figure 1 – Layout of the proposed railway

The total length of the railway line under construction will be 322,2 km. This section of the railway will be located far from populated areas.

Category of the railway track: II (SP RK 3.03-114-2014). Total length of the projected tracks:

Operational length: 322,2 km.

Straight section: 257,294.20 km.

Curve section: 65 343.57 km.

Leading slope: 8.18%.

Useful length of the receiving and sending tracks: -1050m.

The smallest radius of a curve in the plan is 1000 m.

The railway track is laid with differentiated thermo-strengthened new rails of type R65 with a length of 25 meters (ST RK 2432-2023), on new reinforced concrete sleepers (GOST 33320-2015) with an arrangement of 1840 sleepers per 1 km in straight and curved sections of the track. The ballast is crushed stone (track) with a fraction size of 35-65, with a thickness of 35 cm under the sleeper and a 20 cm sand cushion. The width of the subgrade on the single-track section is 7.30 m. The rail joints will be welded using aluminothermic welding to replace the link track with continuous track.

The subgrade will be filled with imported soils from quarries, reserves, and excavations.

1.3 Preliminary analysis of the territory

Flora

Terrestrial

A significant part of the territory under consideration is a slightly undulating foothill plain with a diverse complex of alternating plant communities. The most common types are grass-and-wormwood rocky semi-deserts with shrubs (Festuca sulcata, Stipa caucasica, Artemisia maritima, Caragana bongardiana, Caragana pygmaea, Suaeda physophora), complex sedge-and-black-wormwood rocky semi-deserts (Festuca sulcata, Artemisia frigida, Artemisia pauciflora), and Anabasis truncata and Atriplex canum are often found on saline soils. The complex also includes feather grass-sedge-wormwood and wormwood-sedge-grass semi-desert communities. There are also flat-hilly sand masses with psammophyte vegetation (Euphorbia seguieriana, Artemisia arenaria, Achillea micrantha, Alhagi pseudalhagi, Achnatherum splendens) in the northern part of the site.

Small river valleys with meadow light saline soils are widely distributed (Achnatherum splendens, Peganum harmala, Artemisia nitrosa)

Aquatic and near-aquatic

The projected railway crosses several watercourses: the Moyinty, Sarybulak, and Shazhagay rivers (Fig. 2). These rivers belong to the so-called Central Kazakh type, where the riverbed fills with water during the snowmelt period and remains full until early to mid-summer, after which it dries up.

Figure 2 – Rivers in the study area

Mostly near-aquatic species are typically represented by reeds (Phragmites australis) and cattails (Typha angustifolia, T.latifolia), Butomus umbellatus. Submerged aquatic vegetation is represented by: pierced-leaved rhubarb (Potamogeton perfoliatus), whorled urust (Myriophyllum verticillatum), spikelet (M. spicatum), floating buttercup (Ranunculus natans), small duckweed (Lemna minor). No rare or endangered aquatic plants have been identified on the site.

Fauna

The fauna of mammals is based on widespread steppe and desert species: sand hare, small and large jerboa, steppe polecat, korsak, bai-bak, steppe pesterushka. Of the species associated with the mountains, there are arkhar and manul. Of the species widespread in the Palearctic, there are boar, badger, weasel, fox. The mesophilic species in the area include the small white-footed mouse, the European hare, the house vole, the common vole, and the gray hamster. The saiga antelope, which is recovering its former range and is currently increasing in number, has also become common. In total, there are more than 30 species of mammals in the area.

Amphibians They are represented by two species: the green toad (Bufotes viridis) and the lake frog (Pelophylax ridibundus). The green toad is abundant in areas with consistent conditions for successful reproduction and a good food supply. The lake frog is primarily found in non-drying bodies of water.

Reptiles are represented by 11 species. The most widespread are the Phrynocephalus helioscopus, Eremias velox, the multicolored lizard, the arrow snake, the gloydius halys, and others.

The herpetofauna of the territory is represented by the following key species:

1. Vipera renardi

2. Eryx tataricus

3. Gloydius halys

4. Eremias velox

5. Lacerta agilis

6. Eremias arguta

7. Elaphe dione

8. Natrix natrix

9. Phrynocephalus helioscopus

10.Phrynocephalus guttatus

11.Alsophylax pipiens

According to the number of noted individuals, lizards prevailed - the fast lizard (Eremias velox) and the nimble lizard (Lacerta agilis). Snakes, due to their biological characteristics, are not only not numerous, but also rarely even common reptile species and demonstrate

Birds. The bird fauna of the Karaganda and Ulytaus regions, where the Mointy–Kyzylzhar railway is planned to be built, has 205 species of birds, about 60% of which are found in the project area. The basis of the bird species diversity is flight. The number of species recorded at the nesting site reaches 40, among which small passerine species predominate. Ogar, mallard, gray duck, coot, and reed warbler are noted at nesting sites near reservoirs.

Rare and endangered bird species are represented mainly by birds of prey: golden eagle, steppe eagle, black vulture, steppe kestrel, steppe and meadow harriers.

The main bird population of this area consists of numerous larks, with a high density that varies over the years and seasons.

Among the birds classified as hunting targets, there are representatives of the waterfowl group (geese and ducks), which are found here during their migration, as well as the gray partridge and pigeons.

The planned road crosses two Important Bird Areas (IBA): the Ayak-Bestau Hills IBA No: KZ 063 and the Ortau Upland Massif IBA No: KZ 064 (Important Bird Areas are one type of Key Biodiversity Area (KBA).

Ichthyofauna. The water bodies of the territory under consideration belong to the Nura-Sarysu basin and the Internal Drainage of Lake Balkhash. The Nura ichthyofauna consists of 26 species. In the central part of the basin, 20 species live, and 8 species described below have a commercial population. In general, their distribution in industrial areas and biotopes is more or less uniform.

The fish population of the rivers of the Nura-Sarysu basin includes the following species: bream (Abramis brama), pike (Esox lucius), roach (Rutilus rutilus), tench (Tinca tinca), crucian carp (Carassius auratus and C. gibelio), and perch (Perca fluviatilis ). In smaller quantities, carp (Cyprinus carpio) and zander (Sander lucioperca) are also present. Ide (Leuciscus idus) and burbot (Lota lota) are potentially commercial species, they are rare and isolated. White amur (Ctenopharyngodon idella), bream (Abramis brama), tench (Tinca tinca), perch (Perca fluviatilis), osman (Diptychus), ide (Leuciscus idus) have been recorded in the Mointy River.

Hydrobionts. The zooplankton of the rivers of the studied area is represented by rotifers, copepods, nematodes, oligochaetes and larvae of younger chironomids. The macrozoobenthos of the region's rivers is represented by nematodes, oligochaetes, crustaceans, mites, dragonflies, mayflies, brooks, diptera, beetles and mollusks.

Priority species of the territory

A preliminary ecological assessment of the project and habitat analysis has determined that the project is located within the migration range of the southern part of the Betpakdala saiga population, also close to the habitat of argali, golden eagle, steppe eagle, mogil, bustard, and streptet. Species of argali (Ovis ammon), Golden Eagle (Aqyila chrysaetos), Steppe Eagle (Aquila nipalensis), Little Bustard (Tetrax tetrax), Great Bustard (Otis tarda) are included in the Red Data Book of the Republic of Kazakhstan. Saiga and argali species are also included in the list of the International Union for Conservation of Nature (IUCN) with the status of:

- Saiga (Saiga tatarica) - NT (Near Threatened)

- Argali (Ovis ammon) - NT (Near Threatened)

The group of rare and endangered plants listed in the Red Book of the Republic of Kazakhstan in the considered territory of the highway construction includes:

Adonis volgensis, Stipa pennata, Pulsatilla orientali-sibirica, Pulsatilla patens, Tulipa biflora, Tulipa patens, Tulipa suaveolens, Nymphoides peltata.

Mushrooms:

- Polyporus rhizophilus

- Agaricus tabularis

The following endemic species can also be found in the area:

Jurinea adenocarpa, Jurinea Kapelkinii, Tanacetum scopulorum, Tragopogon scoparius, Clausia kasakorum, Isatis maxima, Silene anisolaba, Silene holopetala, Euphorbia macrorrhiza, Thymus rasitatus.

This Biodiversity Management Plan provides mitigation that will avoid and minimize significant impacts to these species.

The plan should be implemented in conjunction with the Environmental Management Plan (EMP).

1.4 Legislative norms in the field of biodiversity conservation

Measures for the conservation of biodiversity in the Republic of Kazakhstan are regulated by:

- Article 240 of the Environmental Code of the Republic of Kazakhstan dated January 2, 2021 No. 400-VI SAM:

- Instructions on the organization and conduct of environmental assessment (Order No. 280 of the Minister of Ecology, Geology and Natural Resources of the Republic of Kazakhstan dated July 30, 2021)

- The Law of the Republic of Kazakhstan "On the Protection, reproduction and use of wildlife" dated 07/09/2004 No. 593-II

- The Law of the Republic of Kazakhstan "On Flora" dated 02.01.2023 No. 183- VII SAM

- The Law of the Republic of Kazakhstan "On specially protected natural territories" dated 07.07.2006 No. 175

- Order of the Minister of Ecology and Natural Resources of the Republic of Kazakhstan dated February 23, 2023 No. 60 "On approval of standards for compensation of losses of flora"

- Order of the Minister of Ecology and Natural Resources of the Republic of Kazakhstan dated February 23, 2023 No. 61 "On approval of base rates for calculating the amount of damage caused by violation of the legislation of the Republic of Kazakhstan in the field of protection, protection, restoration and use of flora"

- Order of the Minister of Ecology and Natural Resources of the Republic of Kazakhstan dated February 23, 2023 No. 63 "On approval of the Rules for the Transfer of Naturally Growing Rare and Endangered Plant Species under protection to land Owners, land users and water Users"

Environmental protection activities of the Republic of Kazakhstan are also focused on the goals and objectives specified in a number of international agreements ratified by Kazakhstan in various years. Any activity must be carried out in accordance with the provisions adopted in the:

- Convention on Biological Diversity, ratified by the Republic of Kazakhstan in 1994

- United Nations Framework Convention on Climate Change (UNFCC), Rio de Janeiro, June 16, 1992;

- Convention on Long-range Transboundary Air Pollution, Geneva, November 13, 1979;

- Convention on Environmental Impact Assessment in the Transboundary Context of Expo (Finland), February 25, 1991.;

- Convention on Public Participation in Environmental Decision-making (Aarhus);

- The Ramsar Convention on Wetlands of International Importance, Especially as Habitats for Waterfowl;

- Convention on the Protection of Migratory Species of Animals (Bonn Convention, 1979);

- Cartagena Protocol on Biosafety to the Convention on Biological Diversity.

Also, all construction works funded by the World Bank should be implemented in accordance with the principles and standards of the Bank, in terms of ecology and biodiversity:

- ESS 3 Resource efficiency, pollution prevention and management

- ESS 6 Conservation of biodiversity and sustainable management of living natural resources

- ESS10 Stakeholder Engagement and Disclosure

1.5 Cooperation with stakeholders

At all stages of the project implementation, an important part is mandatory cooperation and interaction with stakeholders: the authorized body in the field of ecology and environmental protection, local executive bodies, public organizations. Any work must be carried out with the permission of an authorized authority (permission to cut trees, permission to withdraw water from natural sources, permission to emit, etc.). Below is a list of the main executive bodies and public organizations that may be involved in the implementation of this project:

Table 1 List of stakeholders

| № | Organization | Head, contacts |
| --- | --- | --- |
| 1 | Committee for Environmental Regulation and Control of the Ministry of Ecology and Natural Resources of the Republic of Kazakhstan | Kozhikov Yerbolat Selbaevich Теl: 8(7172) 74-08-55 |
| 2 | Committee of Forestry and Wildlife of the Ministry of Ecology and Natural Resources of the Republic of Kazakhstan | Turgambayev Daniyar Galymovich Теl: + 7 (7172) 74-06-83 |
| 3 | Department of Ecology of the Karaganda region of the Committee for Environmental Regulation and Control of the Ministry of Ecology and Natural Resources of the Republic of Kazakhstan | Begali Saparaliev Теl: 8 (7212) 41-07-54 |
| 4 | RSU Department of Ecology in the Ulytau region of the Committee for Environmental Regulation and Control of the Ministry of Ecology and Natural Resources of the Republic of Kazakhstan | Mamilov Adam Issaevich Теl: +7 (7102) 41‒04‒29 |
| 5 | State institution "Department of Natural Resources and Environmental Management of Karaganda region" | Sanbaev Bakhtiyar Zhumataevich Теl: +7 (7212) 56-41-27 |
| 6 | State institution "Management of Natural Resources and environmental Management of the Ulytau region" | Akhmetbekov Abzal Mazhitovich Тел: 8 710 2 41 44 60 |
| 7 | Republican State Institution "Nura-Sarysu Interregional Basin Fisheries Inspection of the Fisheries Committee of the Ministry of Agriculture of the Republic of Kazakhstan" | Beisimbayev Serik Zholtaevich Теl: 8 (7212) 90-81-16 |
| 8 | Karaganda Regional Territorial Inspectorate of Forestry and Wildlife of the Committee of Forestry and Wildlife of the Ministry of Ecology, Geology and Natural Resources of the Republic of Kazakhstan | Baltabayev Abzal Теl:+7 (7212) 41‒58‒65 |
| 9 | RSU "Ulytau regional territorial Inspectorate of forestry and wildlife Ulytau city | Turaliev, Zakaria Tel: +7 (7102) 41‒07‒65 |
| 10 | KSU Karaganda Forestry for the protection of forests and wildlife | Mukhanov Maksat Zhenisovich +7 (7212) 44‒29‒71 +7 (7212) 43‒79‒38 |
| 11 | NGO Karaganda Regional Ecological Museum | Dmitry Kalmykov Tel:+7 (7212) 41‒33‒44 |
| 12 | Republican Public Organization Kazakhstan Association for Biodiversity Conservation | Voronova Vera Теl: +7 (7172) 32 22 65 |

2 BIODIVERSITY HOTSPOTS ALONG THE CORRIDOR

During the field survey, the areas at highest risk to biodiversity were identified.

2.1 Rare and endangered plant species sites

A) The growth of the Tulipa patens has been confirmed. This species is listed in the Red Book of the Republic of Kazakhstan. No specific locations with high abundance of this species have been identified. The species is found sporadically along almost the entire line of the planned railway. The density of growth is approximately 1 plant per 1 m2 or less. At the time of the survey, the plants were in the stage of fruiting, with dry capsules containing seeds.

Figure 3 – Dry capsules of Tulipa patens

B) Haloxylon aphyllum was also recorded in the area near the railway line. There were a few individual trees. It is important to note that saxaul is not listed in the Red Book of Kazakhstan, but there is a moratorium on its logging (Order of the Minister of Ecology dated October 30, 2024, "On the Prohibition of Logging in Saxaul Forests in State Forest Areas" until December 31, 2028. Order of the Chairman of the Forestry and Wildlife Committee of the Ministry of Agriculture of the Republic of Kazakhstan dated August 13, 2015, No. 211 "On the Prohibition of Felling in Saxaul Plantations in State Forest Areas")

Figure 4 – Haloxylon aphyllum along the Mointy-Kyzylzhar railway construction line

2.2 Observations and nesting sites of rare bird species

During the field survey, the following rare bird species were observed:

Table 2 List of rare bird species recorded in the project area

| Species | Status |
| --- | --- |
| Steppe Eagle (Aquila nipalensis) (Photo: A.Magazov) | IUCN Category 5 of the Red Book of the Republic of Kazakhstan |
| Golden Eagle (Aquila chrysaetos) (Photo: F.Shakula) | Category 3 of the Red Book of the Republic of Kazakhstan |
| Imperial Eagle (Aquila heliatica (Photo: G.Dyakin) | Category 3 of the Red Book of the Republic of Kazakhstan |
| Lapwing (Vanellus vanellus) (Photo: Yuri Malkov) | IUCN |
| Little Bustard (Tetrax tetrax) (Photo: G.Dyakin) | IUCN Category 2 of the Red Book of the Republic of Kazakhstan |

The nature of birds' stay in the area is nesting. Most of the species were recorded within the boundaries of the Ortau and Ayak-Bestau Key Ornithological Areas.

Below are the locations of rare bird species and their nesting sites.

Table 3 Observation points for rare bird species and nesting sites

| Location coordinates | Species |
| --- | --- |
| for internal use, sensitive information | Steppe Eagle |
| for internal use, sensitive information | Golden Eagle |
| for internal use, sensitive information | Steppe Eagle and nest |
| for internal use, sensitive information | Golden Eagle |
| for internal use, sensitive information | Steppe Eagle |
| for internal use, sensitive information | Little Bustard |

Figure 5 – Map of the locations where rare bird species were found

During the survey period, 1 empty nest of the steppe eagle was found on the railway construction line, located on a rocky outcrop (Fig. 6).

Figure 6 – Steppe Eagle Nest on the Mointa-Kyzylzhar Railway Construction Line

Given the layout of the railway, the nest will be destroyed during construction. It is known that large birds of prey, including eagles, often use old nests. Therefore, even if there are no birds in the nest this year, it is possible that they may use it in future years. Therefore, it is recommended to install 3 artificial nests for each nest during demolition. The installation and assembly process is described in Section 6.

2.3 Saiga concentration sites

The project is located within the migration range of the southern part of the Betpakdala population of the saiga antelope (Saiga tatarica). Due to the lack of satellite tracks of saiga movement in this area, the territory was thoroughly covered by field surveys to clarify the location of the species, and a survey of local residents, farmers, and shepherds was conducted to identify the areas most frequently crossed by the animals. Data from aerial surveys conducted between 2009 and 2025 were also used. Based on the data obtained, a map was compiled of the likely concentrations of saiga in the area under consideration, and the areas most important for saiga migration through the planned railway were identified (Figs. 7 and 8).

Figure 7. Map of saiga concentration in the work area during aerial surveys, taking into account seasonality

Figure 8 Map of the most significant saiga migration areas in the work area

3 MITIGATION MEASURES FOR BIODIVERSITY COMPONENTS

Measures to reduce pressures and subsequently restore biodiversity are summarized in the table below.

Table 4 Measures to reduce the impact on biodiversity components

| Type of activity | Measures to reduce | Expected result | Responsible body |
| --- | --- | --- | --- |
| Flora |  |  |  |
| Construction period |  |  |  |
| Movement of construction equipment | - -To exclude unauthorized passage of equipment through virgin lands, to ensure passage along specially designated field roads with strict observance of the work schedule to prevent fragmentation of the territory - - Eliminate spills of fuel and lubricants and construction materials at the construction site - Wetting of dusty surfaces of roads and warehouses of PSP and construction materials | - Prevention of encroachment and damage to plants, including rare plants, as well as fragmentation of habitats of flora representatives. - Preventing chemical exposure to flora. - Elimination of dust on the surface of plant leaf plates. | Project Implementation Group (PIU)/KTZ, Engineering Supervision Service, Contractors |
| Removal of the fertile soil layer | In points of abundant growth of rare species specified in paragraph 2.1 of this plan, removal of the fertile soil layer to a depth of 20 cm shall be carried out manually in June-July (after sowing seeds). The soil with seeds is transported to a safe distance to similar conditions, dumped and leveled by hand. It is NOT to be used again! In this way the plants will be transplanted to a safe similar location. | Preventing the demise of a mini-population of rare species | Project Implementation Group (PIU)/ KTZ, Engineering Supervision Service, Contractors |
| Workers' activities | - Prohibition of dry grass burning - Prohibition of collection of wild berries and mushrooms | - Compliance with fire safety regulations - Compliance with safety rules | Project Implementation Group (PIU)/ KTZ, Engineering Supervision Service, Contractors |
| Fauna |  |  |  |
| Birds (Aves) |  |  |  |
| Construction period |  |  |  |
| Demolition of the Steppe Eagle's nest | - To replace the demolished 1 nest of birds of prey, install artificial nesting sites at a safe distance from the construction site (500 meters from the road, but not less than 3-5 km from each other) in 3 times equivalent - 3 artificial nesting sites for each demolished nest. - Informing workers about the presence of breeding sites for rare and endangered bird species on road sections. | - Artificial nesting sites will contribute to the recovery of the region's rare birds of prey population. - Raising awareness of rare bird species among employees | Project Implementation Group (PIU)/ KTZ, Engineering Supervision Service, Contractors |
| Setting up camps and installing equipment | In the spring period (April-May), make a preliminary inspection of the site for the installation of the camp or equipment for the presence on the ground of nests of rare bird species, such as: strepeth, cranes, steppe eagle. If a nest is found, take measures to move the camp and equipment to a place safe for birds. | Prevent bird deaths and disturbance during the nesting season. | Project Implementation Group (PIU)/ KTZ, Engineering Supervision Service, Contractors |
| Lighting of construction sites and campsites | Using strictly directional lighting on objects that need illumination and avoiding the use of luminaires that give omnidirectional illumination, including "upwards", which creates "stray lighting". The use of specialized lenses for lighting fixtures that promote maximum light diffusion across the entire surface. - Use of LED lamps for outdoor lighting of the main project facilities. - Using infrared motion sensors to control lighting. - Use of "ground-level" lighting sources near office and residential buildings. It is recommended to develop a schedule for switching off "unnecessary" lighting sources during spring (April) and fall (September and October) bird migration periods. The schedule should be based on the shutdown of those outdoor lighting sources that are not strictly necessary for the construction and operation of the main facilities and associated infrastructure - e.g., architectural lighting fixtures, decorative lighting fixtures, holiday illumination, etc... | Reducing negative impacts on birds from light sources migrating through the region, including rare and endangered species. | PIU and commandants of construction contractors |
| Operation of the road |  |  |  |
| POWER LINES There will be two 10 kV power lines along the road. One line will be an automatic blocking system (AB) and the other will be a power supply line (PE). Both will be overhead lines on reinforced concrete supports. | - Use of transmission line construction with suspended insulation. This type of insulator attachment helps to increase the distance between current carrying and grounded elements of the structure, which significantly reduces the risk of electrocution of birds of different size groups - The use of self-supporting insulated wire (SIP) covered with a special polymer sheath provides the most reliable protection of birds during the operation of power lines - It is recommended to use polymer protective caps to protect overhead insulators of power transmission lines. The protective cap is used to protect the surface of the insulator garland from contamination by bird droppings, painting works, atmospheric precipitation and mechanical impact. The use of protective caps made in the form of a wide cone from composite materials increases the service life of the garland of suspension insulators, prevents emergency shutdowns of the power grid by reducing the risk of short circuits - The use of special bird-protective polymer insulators helps to reduce the bird hazard of the construction - -Equipping power lines with bird repellents (spheres, swinging plates, spiral vibration dampers, stripes, SWAN-FLIGHT and FireFly Bird flight deflectors, bird flappers, air marker spheres, ribbons, flags, fishing floats, balloons, crossed ribbons. Some of these devices can be installed on power lines using a drone or a special self-propelled device.) | Preventing and reducing the risk of bird deaths on power lines. | Project Implementation Group (PIU)/KTZ, Engineering Supervision Service, Contractors |
| Reptilia |  |  |  |
| Construction works |  |  |  |
| Construction works (all) | - The schedule of works should be coordinated in accordance with the reptile breeding dates - April-May. | Prevention of juvenile mortality and population decline | Project Implementation Group (PIU)/ KTZ, Engineering Supervision Service, Contracto |
| Creation of temporary process ditches and pits | - If it is necessary to create temporary technological ditches, it is necessary to inspect them daily, remove reptiles that have fallen into them and move them to a safe place | Preventing the deaths of accidentally caught animals | Employees of contractor organizations |
| Mammals (Mammalia) |  |  |  |
| Railway operation | - Sloping/smoothed side slope of the embankment – The slope of the embankment will be changed to a more gentle slope of approximately 1:6 to even 1:10 (compared to the usual 1:4 slope) to facilitate the movement of wild animals. The locations for the crossings will be selected in accordance with the map of saiga migration areas provided in section 2.3 of this plan. - Mesh fence – Mesh fences will be installed on large sections of the railway on both sides, with the exception of animal crossings (for saiga), which are spaced approximately 2 km apart. Reinforced mesh fences should be installed along the edges of the passages. | Preventing saiga mortality as well as roe deer, argali (very unlikely) and making animals more comfortable crossing the railway. | Development of signs and installation – PIU/ KTZ together with contractors. Slope flattening and mesh fence installation - building contractors construction companies. |
| Pisces and Amphibia |  |  |  |
| Construction works |  |  |  |
| Water withdrawal from rivers | - Installation of fish protection devices - Conditions should be considered when selecting a water intake location site: 1.Do not locate water intake in areas of spawning grounds, wintering holes; 2.Limit water withdrawal in areas of juvenile fish feeding and migration routes; 3.Restriction of water withdrawal during twilight and night time; | Prevention of fish and amphibian mortality | Project Implementation Group (PIU)/ KTZ, Engineering Supervision Service, Contracto |
| Construction technological processes | - Prohibition of washing equipment in water protection zones and river strips - Prohibition of fuel and lubricants refueling, prevention of spills during construction works. - Organization of timely removal of MSW from construction crews. - Construction of temporary living quarters outside water protection zones and strips - Prohibition of wastewater discharge into water channels | Prevention of chemical and mechanical pollution of water environment in the region | Project Implementation Group (PIU)/ KTZ, Engineering Supervision Service, Contracto |
| Ecosystems |  |  |  |
| Construction works |  |  |  |
| Construction domestic camps for workers, workers' livelihoods | - Disposal of waste in strictly designated and regulated places - Ensure that wild animals do not come into contact with household garbage and other wastes that may pose a risk to their livelihood. It is recommended to prevent animals from using different types of waste (especially plastic, oily rags, packaging materials used with chemicals, etc.) for construction of dwellings and nests. This measure will reduce the level of wildlife "food dependence" on objects of anthropogenic origin in the project area. For this purpose it is recommended to: - Use of specialized Solid Waste containers with tightly closing lids. - Use of specialized closed containers for collection and storage of industrial waste, including oily rags. - Waste should be disposed of by specialized enterprises and placed only in specialized landfills. - Prohibition of wastewater discharge to the terrain and water bodies - Installation of bio-toilets for workers | Prevention of littering of the territory adjacent to the highway with household and construction waste. Exclusion of attraction of wild animals to MSW dumps. Avoidance of pollution of surface and ground waters by wastewater. | Project Implementation Group (PIU)/ KTZ, Engineering Supervision Service, Contracto |
| Atmospheric pollution from stationary and mobile sources | - It is necessary to achieve minimum inorganic dust emissions through abundant irrigation of field roads and dumps, especially in the dry period. - Provide major roads with paved surfaces. - Develop and implement safety systems for handling fuel and lubricants | Reduce air pollution | Project Implementation Group (PIU)/ KTZ, Engineering Supervision Service, Contracto |
| Workers' activities | It is recommended to develop Rules of Internal Regulations (internal regulations) to regulate the activities of personnel to mitigate impacts on fauna and flora. The rules should include: - Information on breeding and growing places of rare species of flora and fauna - Measures to limit disturbance factors during breeding and growing seasons of rare species - Restrictions on employee visits to bird habitats and rare species of flora and fauna during the seasons (spring) of their greatest ecological sensitivity. - Limit personnel contact with nests and eggs and actions that frighten birds. - Restriction of speed limits in nesting areas of rare bird species during seasons of ecological sensitivity. - Prohibition of drive-throughs in unauthorized areas. - Information on major and utilized field roads. - Compliance with design decisions when using temporary roads. - Noise and dust control measures. - Information on the use of an effective outdoor lighting schedule during bird migration periods. - Recommendations for handling household garbage and other waste. - Prohibition of any kind of hunting and harassment of animals. - Prohibition of wildlife baiting. - Measures to be taken in case of violation of these rules. | Improving environmental literacy and responsibility of personnel. | Project Implementation Group (PIU)/ KTZ, Engineering Supervision Service, Contracto |
| The territory of the Andasai Zoological Reserve SPNA | - Prohibition of quarries, camps and water intakes within PA boundaries | - Conservation of ecosystems and biodiversity within PA boundaries | - Management of KTZ |
| Important Bird Area or Key Biodiversity Area (IBA) | Reduction of volumes or complete stoppage of technological work during the spring nesting period, creation of "rest zones" | - Conservation of the population of rare bird species | -KTZ Management - Management of contractors |
| Cooperation with stakeholders | - Obtaining all necessary permits (special water use, cutting down green spaces, emissions, etc.) for conducting and approving construction works - Regular consultations with M&E and eco-activists, interested public in the conduct of work | - Execution of works in accordance with the regulatory framework of the Republic of Kazakhstan and international requirements, taking into account public opinion. | - KTZ Management - Management of contractors |
| Period of operation |  |  |  |
| The territory of the Andasai Zoological Reserve | Installation of information signs at railway stations within the boundaries of protected areas with rules of conduct within the boundaries of protected areas and types of prohibited activities | - Formation of citizens' careful attitude to nature | - Management of protected areas, KTZ Management |

4 PLAN SCHEDULE FOR IMPLEMENTATION OF TECHNOLOGICAL WORKS AND MITIGATION MEASURES

The following is a schedule of load reduction measures and necessary technology solutions that require monitoring and constraints during construction.

Table 5 Schedule of actions

| Action | Due Date |
| --- | --- |
| Flora |  |
| Prohibition of unauthorized passage of equipment - Elimination of spills of fuel and lubricants and construction materials at the construction site - Wetting of dusty surfaces of roads and warehouses of PSP and construction materials - Prohibition of dry grass burning - Prohibition of collection of wild berries and mushrooms | Continuously throughout the construction works (starting from 2025) |
| Removal of fertile soil layer in rare species areas | June-July of each year of construction |
| Fauna |  |
| Installation of artificial nests | May through September of any year during the construction period under favorable weather conditions |
| Informing workers about the presence of breeding sites for rare and endangered bird species on railway sections. | Continuously throughout the construction works (starting from 2025) |
| Reducing negative impacts on birds from light sources migrating through the region, including rare and endangered species. | Ongoing throughout construction activities (beginning in 2025). |
| Prevention of juvenile reptile mortality and population decline | Work schedule should be coordinated in accordance with the reptile breeding period - April-May. Reduce the workload during this period. |
| Preventing the death of animals that accidentally fall into process pits and ditches | Daily prior to the start of the work. |
| Flattening of railway slopes | During the construction period (starting from 2025) |
| Installation of mesh fencing | During the construction period (starting from 2025) |
| Water withdrawal from rivers | Installation of fish protection structures before the spawning period (until April) Restriction of water withdrawal in twilight and night time - permanently during the works |
| Ecosystems |  |
| - Prohibition of washing equipment in water protection zones and river strips - Prohibition of fuel and lubricants refueling, prevention of spills during construction works. - Organization of timely removal of MSW from construction teams. - Construction of temporary living quarters outside water protection zones and strips - Prohibition of wastewater discharge into water channels | Continuously throughout the construction works (starting from 2025) |
| Prevention of littering of the territory adjacent to the highway with household and construction waste. Exclusion of attraction of wild animals to MSW dumps. Avoidance of pollution of surface and ground waters by wastewater. | Continuously throughout the construction works (starting from 2025) |
| Reduction of atmospheric air pollution | Continuously throughout the construction works (starting from 2025) |
| Improving environmental literacy and responsibility of personnel. | Continuously throughout the construction works (starting from 2025) |
| Installation of information placards at the entrance to PAs | At the discretion of PA management |
| Interaction with stakeholders | Continuously throughout the construction works (starting from 2025) |

5 METHODOLOGICAL RECOMMENDATIONS FOR THE IMPLEMENTATION OF ENVIRONMENTAL PROTECTION MEASURES

5.1.Creation of artificial nesting structures for birds of prey.

Platforms are mainly placed on artificial supports in non-forested areas in order to attract birds nesting there that do not originally nest on the ground (on rocks, trees), or to relocate nests of ground-nesting birds of prey in order to reduce the impact on them of such negative factors as dry grass fires, destruction of nests and negative impact of anthropogenic factors.

When creating artificial nesting sites within the project area, it is recommended to inform staff about the presence of breeding sites for rare and endangered bird species.

Areas where projects to attract birds of prey to breed in artificial nesting sites may be implemented must meet the following requirements:

1. high abundance and availability of forage resource;

2. the permanent presence of non-breeding birds during the breeding season or birds on migration and nomadic migration, or the existence of stable breeding aggregations of the attracted species in the nearest neighboring territories;

3. minimal impact of local anthropogenic factors negatively affecting attracted birds, such as the use of pesticides in agriculture, dense network of overhead power lines 6-10 kV without bird protection devices, development of mining industry, presence of a large number of people during the nesting period, etc.

In optimal habitats, large raptors not inclined to coloniality nest within a range of distances from 3-7 to 8-12 km from each other. Given this, it is recommended to focus on the average distances between nests of different pairs in optimal habitats and place artificial nests at similar distances from each other to attract birds to potential nest sites.

The nesting platform on any artificial support substrate can be made of either wood or metal.

Nesting platforms are square frames 0.8-1.2 m wide. They should be made of 5-7 poles from even tree trunks, 8-12 cm in diameter, or similar timber. The prepared poles are nailed together in the form of a square with one to two crossbars in the center. The length of nails should be 100-150 mm. The supporting poles are nailed through and bent across the axis of the pole. It is not necessary to bend the nails along the axis of the pole, because when it dries up, it may crack, which will lead to falling out of the nail and destruction of the platform. When further fixing the platform, it should be installed in such a way that the nail heads are at the top. Otherwise, the nails will fall out of the boards as they shrink. Between the outermost supporting poles of the platform frame and the crossbars, the frame is overlaid with thinner decking poles, which are attached to the supporting ones with small nails or wire so that the gap between all the decking poles is 1-3 cm. Boards of different widths can also be used as decking.

Figure 9 - Nesting platforms for artificial nesting sites.

A square frame is welded from metal from 4 bars with a diameter of 8-12 mm and a length of 0.8 m, to the corners of which a diagonal bar with a length of 1.1 m is welded. The frame is covered with fish netting.

The platform, made of wood or metal, can be mounted on any support dug into the ground in a completely treeless area.

The simplest support is a wooden post with a diameter of 17-25 cm and a height of 3 m, dug into the ground to a depth of 70 cm. The wooden platform to such a post is nailed through the central crossbar and fixed with three to four supports nailed from the corners of the platform to the post at an angle of at least 40 degrees. The metal platform on such a post can be fixed with a bracket nailed into the top of the post through the center of the platform, and stretches of metal bars or thick metal wire from the corners of the platform to the post.

An alternative to a wooden post is a reinforced concrete post. It is stronger and more durable, does not burn in steppe fires, is very rarely destroyed by local residents, as it cannot be used for firewood. Such poles can be made purposefully. The frame of the post should be made of 3-4 metal bars with a diameter of 8-12 mm and a length of 3.3-3.5 meters. The frame should not be made of less than 3 bars, as in this case the post will be weak. The bars of the frame are made longer than the formwork filled with concrete by 30-50 cm. After the post is installed, they will be bent horizontally and a platform will be attached to them.

On platforms mounted on various types of supports, the nesting structure is formed according to the recommendations mentioned above. In most cases, it will mimic the structures of birds of prey that build their own nests in a particular area. It is also planned to use nesting structures for birds that need to relocate their nests in order to reduce the negative impact of the railway construction on them.

5.2. Recommendation to ensure the safety of wildlife habitats when using backlighting for major facilities and associated infrastructure

Ensuring minimal negative impact of light pollution on wildlife objects helps to reduce disorientation of birds during migration, reduces the level of overall negative pressure on ecosystems as a whole. For this purpose, the following principles should be followed when planning the construction of light infrastructure:

- Using strictly directional lighting on objects that need illumination and avoiding the use of luminaires that give omnidirectional illumination, including "upwards", which creates "spurious illumination". The use of directional lighting also saves energy, as in this case it is possible to use less powerful lamps compared to "omnidirectional" luminaires.

Figure 10 - Directional lighting (left), omnidirectional lighting (right).

- The use of specialized lenses for lighting fixtures that promote maximum light diffusion across the entire surface.

Figure 11 - Coverage of the surface by the light flux is not complete due to its scattering in the adjacent space (left). Maximum coverage of the surface by the light flux (right).

- Use of LED lamps for outdoor lighting of the main project facilities.

- Using infrared motion sensors to control lighting.

- Use of "ground-level" lighting sources near office and residential buildings.

Figure 12 - "Ground-level" lighting sources

It is recommended to develop a schedule for switching off "unnecessary" lighting sources during spring and fall bird migration periods. The schedule should be based on the shutdown of those outdoor lighting sources that are not strictly necessary for the construction and operation of major facilities and associated infrastructure - e.g., architectural building lighting fixtures, decorative lighting fixtures, holiday illumination, etc... These seasonal restrictions will help reduce adverse impacts on birds migrating through the region, including rare and endangered birds.

5.3. Mitigation measures to reduce impacts on nearby water bodies

The territory of the highway construction stretches along the Sarysu riverbed, and is also crossed by a number of rivers such as Sherubai-Nura, Topar, Karakengir, Sokyr, thereby affecting water protection zones and strips of these rivers and a number of drying rivers.

As measures for the protection of surface water resources, as well as components of aquatic flora and fauna, the following water protection measures are appropriate:

- compliance with water protection legislation of the RK;

- observance of the economic activity regime in the water protection zone and strip.

The main set of pollution prevention measures is implemented at the construction stage of the facility:

- all construction work must be carried out strictly within the boundaries of the land allotment area;

- Refueling of road-building and transportation equipment, installation of temporary fuel and lubricant depots, storage and placement of other hazardous substances used in construction of sites should be carried out in strict compliance with the relevant rules and regulations, excluding groundwater pollution (installation of fuel and lubricant containers - only on pallets; washing of equipment - only in specially designated places equipped with dirt traps; prohibition of discharge of fuel and lubricant residues on the relief);

- in order to remove fuel and lubricant spills, a set of adsorbents and special metal containers for collecting oil-contaminated waste and soil are provided at parking lots and refueling sites;

- chemical and other harmful substances, liquid and solid wastes are collected on specially designated sites with a concrete base and a water catchment pit. Liquid waste containers are additionally placed on metal pallets to prevent spills of pollutants;

- to ensure drainage and organized runoff of surface storm and snow waters - formation of site slopes after completion of vertical layout in accordance with natural terrain relief;

- Profiling of access roads (to prevent surface water stagnation within the roadbed);

- to divert surface water away from the roadbed - installation of drainage ditches on both sides of the roadbed. To pass water under the roads to avoid secondary waterlogging, culverts and flumes should be installed.

- after completion of construction works: planning and landscaping of the territory - to avoid stagnation of surface water and formation of ephemeral water bodies (puddles, lakes, marshy areas).

Key conservation measures should also include:

- Creation of earthen berms to protect the area from potential flooding (bunding of the area);

- Preventing littering of the territory with consumption and production waste, timely removal of waste from the construction site;

- Prohibition of washing equipment on the riverbank.

Therefore, if environmental measures are taken, the construction and further operation of the railway will not have a significant impact on the surface and groundwater in the region.

6 REGIME OF SPECIALLY PROTECTED NATURE AREAS ALONG THE RAILWAY

6.1 Andasai State Nature Sanctuary

By the Decree of the Government of the Republic of Kazakhstan dated July 11, 2022, No. 470 "On the expansion of the territory of the Andassai State Nature Sanctuary (Zoological) of national importance", new cluster areas were added in the Karaganda and Ulytau regions, directly on the construction sites of the new railway. The map-scheme of the placement of the new areas relative to the route is presented in Figure 12.

As can be seen from the map, the railway crosses the northeastern end of the 2nd cluster area of the reserve.

Total area of protected areas.

The total area of the Andasai State Nature (Zoological) Sanctuary is 3,415,806.40 hectares.

The area of the protected area of the SPNA.

Protection zones for state nature reserves are not legally provided for.

According to the passport, there are 2 functional areas in the territory of the Andasai sanctuary, each with a specific protection regime

Protection regimes of the specially protected natural territory by functional zones are in the table below.

Table 6 Protection mode

| No. n/a | Name of functional area | Area, ha | Guard mode |
| --- | --- | --- | --- |
| 1 | 1 | 1 039 596 | Special protection regime of a sactuary |
| 2 | 2 | 2 376 210,4 | Regime of regulated economic activity |
|  | Total: | 3 415 806,4 |  |

Figure 13 – Location of the projected railway relative to the Andasai Nature Reserve

Permitted and prohibited types of activities, as well as restrictions on certain types of activities in the specially protected nature areas:

Permitted:

a) use by seasons of the year in the plots with an special protection regime of a protected area for scientific, ecological-educational, tourist and recreational purposes, beekeeping is allowed.

b) on the areas with regime of regulated reconomic activity, owners of land plots and land users are allowed to carry out traditional types of economic activity by methods and techniques that do not have a harmful impact on natural complexes and objects of the state reserve fund, as well as forestry activities.

Hunting, extraction by any means and methods of animals, introduction of alien species of plants and animals, destruction of nests, dens, lairs and other habitats, collection of eggs, as well as other actions that have caused or may cause the death of animals and plants are prohibited, except for cases of withdrawal for research, reproduction and reclamation purposes by permission of the authorized state body in the field of protection, reproduction and use of fauna and flora. Burning of grass vegetation on the territory is prohibited.

In the areas with a reserve regime within the specified areas, any economic and recreational use of objects is prohibited, except for activities, the conduct of which is allowed on the basis of scientific recommendations and permission of the authorized state body in the field of protection, reproduction and use of fauna and flora.

Environmental requirements for landowners and land users located on the territory of a sanctuary:

1. Conducting peasant (farmer) farming, agriculture, on the territory of protected areas is allowed only in specially allocated areas with an ordered regime and regime of regulated economic activity in accordance with the current legislation of the Republic of Kazakhstan.

Landowners and land users of land plots for farming, agricultural land plots and industrial land plots (hereinafter - land plots) located on the territory of a specially protected nature area shall be obliged:

1. To apply production technologies that comply with sanitary and environmental requirements, to prevent harm to the environment, deterioration of sanitary-epidemiological, radiation and environmental conditions;

2. Observe construction, environmental, sanitary-hygienic and other special requirements (norms, rules, regulations);

3. prevent pollution, littering, degradation and deterioration of soil fertility;

4. Do not allow the burial (storage) of any types of waste (industrial, construction, household) outside the specially designated areas;

5. Transport chemical and other hazardous materials only in special containers preventing their release into the environment;

6. To conduct mandatory briefing of all employees of landowners and land users on observance of environmental requirements and legislation on specially protected natural territories, with signature on its passing in a special journal;

7. Implement enhanced fire safety controls;

8. To make plastering along the perimeter of land plots, with regular renewal of mineralized strip (on Industrial Land plots - also plastering of sanitary-protective and other zones, allocated in accordance with the current legislation of the Republic of Kazakhstan);

9. In case of damage to the objects of the state natural reserve fund on the territory of the SPNA, to carry out compensatory measures in the necessary volumes established by state nature protection organizations, in coordination with the administration of the SPNA;

10. Provide unimpeded access of employees of the PA administration, state wildlife protection service and state environmental inspectors to the territory of land plots for control over compliance with environmental legislation and environmental requirements.

In the process of conducting economic activities landowners and land users on land plots located in the territory of SPNA are prohibited:

1. Extraction of wildlife, harvesting (cutting, uprooting) of saxaul, destruction of vegetation and other actions that worsen the living conditions of animals, destruction and damage to dwellings and nests of animals, collection of eggs, removal of rare and endangered species of animals listed in the Red Book of the Republic of Kazakhstan.

2. Motor vehicle traffic off the road network;

3. Extraction of minerals (solid, liquid and gaseous), construction materials (sand, clay, etc.) in the PA territory, creation of quarries without prior approval of the PA administration;

4. Storage of industrial and domestic waste outside of specially designated places that prevent the spread of waste (wind, precipitation), the location and equipment of such places must be agreed with the administration of the SPNA;

5. Discharge of liquid waste and other pollutants outside the designated areas, preventing the pollutants from entering the environment (soil, water sources).

Visiting rules, mode of operation, recreational load.

1.Visiting the territory of "Andasai State Nature Sanctuary" is carried out on condition of preservation of the objects of the state natural reserve fund.

2.For individuals (hereinafter - visitors) when visiting the territory of "Andasai State Nature Sanctuary" (hereinafter - SPNT), are allowed:

1) movement by mechanized and goose-steer vehicles on public roads, parking in specially equipped places;

2) conducting organized excursions and tourist trips, previously agreed with the administration of the protected area.

3) movement on water bodies only on non-motorized watercraft, in coordination with the administration of the protected area;

4) recreational (sport) fishing.

5) holding sports and ecological-educational events, tourist gatherings in coordination with the administration of the protected area;

6) professional and amateur photography and videography;

7) conducting training practices;

8) collection of herbarium, soil samples for educational purposes, in coordination with the PA administration;

9) other activities that do not disturb the natural development and preservation of the objects of the state natural reserve fund and natural complexes.

(3) The following activitiesshall not be allowed within the territory of a PA:

(1) Entry and movement of vehicles off existing roads;

2) parking of motor vehicles and other mechanical means outside the established places;

3) parking and washing vehicles and other mechanical means on the banks of water bodies, washing dishes, laundry, bathing pets;

4) motor yachts, boats, motor boats, scooters, quad bikes on water bodies, except for motorized watercraft used by the State Protected Area Protection Service;

5) building fires, setting up braziers.

6) camping, setting up tents outside the places established for these purposes;

7) fishing with nets and other prohibited gear and means;

8) taking of wildlife;

9) deterrence and feeding of wild animals;

10) Destruction of nests, dens, lairs and anthills;

11) cutting, breaking and damaging trees and shrubs, harvesting twigs for brooms and brooms for household needs;

12) destruction and spoiling of natural, historical, cultural and archaeological monuments;

13) collecting and digging up wild woody, shrubby, herbaceous plants and medicinal raw materials outside the authorized collection sites, including collection of herbarium material;

14) breaking and damaging of visual aids (stands, panels, placards, etc.), forestry, forestry and land management signs;

15) inscriptions and drawings on buildings, trees, stones and rocks;

16) littering with waste, household garbage and soil waste;

17) application of noise and other acoustic impacts on the environment, according to the Norms of noise and other acoustic impacts of artificial origin on the territory of SPNA;

18) introduction of alien species of plants and animals, as well as other actions that have caused or are likely to cause damage and destruction of vegetation;

19) other activities that disturb the natural development and preservation of objects of the state natural reserve fund and natural complexes.

6.2 Important Bird Areas (IBA)

The planned road crosses two Important Bird Areas (IBAs): the Ayak-Bestau Hills IBA No: KZ 063 and the Ortau Upland Massif IBA No: KZ 064 (Fig. 13).

The current legislation does not contain provisions that list restrictions on economic activities in IBA (in the event that IBA are not included in protected areas). However, IBAs are areas that are essential for birds as nesting, molting, wintering, and migratory sites, and they are considered as “Objects of State Natural Heritage Fund”.

To ensure the successful conservation of IBA, "IBA Guardians" are typically appointed. The role of the custodians can be played by collectives and even entire organizations – schools, stations of the young naturalists, administration of nature reserves and national parks, as well as people living in the neighborhood of IBA and interested in their preservation.

The custodian of two data IBA is Mizembayev Eleusiz Tezekbayevich. The custodian annually conducts a round-the-clock and monitoring of territories, bird counts.

In case of detection of nests, large bird flocks, and construction work in important areas for bird life, you can contact the IBA curator for advice and instructions:

| IBA 063 and 064 Keeper | Mizembaev Eleusiz | +7 705 469 62 68 |
| --- | --- | --- |

Figure 14 – Important Bird Areas crossed by the Mointy-Kyzylzhar railway

The description of the Key Birding Areas in the work area is provided below.

| Ayak-Bestau Hills IBA № KZ063 Criteria: A1, A3 Area: 340410 ha Nature conservation status: not protected | A small-sized massif on the left bank of the Sarysu River. In general, this is a steppe area with fragments of dry steppe/semi-desert between the massifs. The massifs have the form of ridges, elongated in a latitudinal direction, with small rock outcrops on the slopes and peaks. In the valleys, there are usually thickets of shrubs (spiraea, karagana). The river network is rather poorly developed; the existing individual small rivers mostly dry up by summer, and only a chain of stagnant reservoirs in rock bowls remains. Salt flats are often found in valleys. Birds This is a typical area of the periphery of the Kazakh lowlands in terms of the conservation of globally threatened species is important as a place of mass nesting of the steppe kestrel (Falco naumanni, inhabits almost all rock outcrops of the hills in colonies of 5-10 pairs), the habitat of the harrier (Falco cherrug) and the steppe harrier (Circus macrourus). It is also of interest as the most southern territory with a large nesting group of the steppe eagle (Aquila nipalensis). In addition, the common nesting species of rock outcrops on the hills is the eagle owl (Bubo bubo). The Buteo rufinus barrow is quite common, especially in the northern part of the territory, where, in addition to rocks, it nests on power lines. The steppe harrier is quite common only in the floodplains of rivers, while in the steppe and shrubby biotopes on the plateau, as well as in the hills, it is inferior in numbers to the meadow harrier (Circus pygargus). The snake-eater (Circaetus gallicus) nests sporadically on large rock outcrops – 1 nest was found. The IBA is also home to the red-breasted goose (Grus virgo) and the black lark (Melanocorypha yeltoniensis). Other threatened species There is no data on other threatened species. Conservation issues Due to the low development of the territory, there are almost no threats. The area is grazed by livestock with a low pasture load |
| --- | --- |
| Ortau Upland Massif IBA No. KZ064 Criteria: A1, A3, A4ii Area: 1071750 ha Nature conservation status: not protected | A small-scale forest in the southwestern part of the Kazakh small-scale forest, which is a watershed of the Sary-Su River basin and Lake Baikal.Balkhash. The territory is highly rugged, with large areas of granite intrusions, developed kolkov and uremic forests, which are confined to the gorges of the hills and river valleys at the foot of the low-mountain massifs. The forests are mainly aspen with a small number of birch, willow and bird cherry trees. The southern part of the territory is dominated by pure aspen forests. The vegetation of open spaces is represented by both semi-desert and steppe communities. Petrophytic steppes dominate on granites. The hollows between the hills are often waterlogged and occupied by tall grass meadows. In general, open grassy landscapes occupy about 50% of the IBA area, semi-desert areas occupy 3%, rocky areas (outcrops, screes, etc.) occupy 30%, shrub formations occupy 13%, forests occupy 3%, and wetlands occupy about 1%. Birds The territory is home to a complex of birds of prey, including a number of globally threatened species, including a very large steppe harrier (Circus macrourus) population – more than 2000 pairs. A number of species listed in the Red Book of Kazakhstan also live here. IBA is one of the typical areas of the Eurasian steppe with several biome species. It is one of the most important areas for the falcon (Falco cherrug) in the Kazakh lowlands – its stable nesting population is preserved here. The black stork (Ciconia nigra), golden eagle (Aquila chrysaetos), and snake eagle (Circaetus gallicus) are all common nesting birds. A firefly (Tadorna ferruginea) nests in the rocks along the river banks. The dwarf eagle (Hieraaetus pennatus), black grouse (Tetra tetrix), sparrowhawk (Accipiter nisus), common kestrel (Falco tinnunculus), and long-eared owl (Asio otus) nest in the preserved spike forests. The steppe kestrel (Falco naumanni) forms colonies in almost all granite massifs. In shrubby biotopes along the valleys of watercourses and on the slopes of hills, there are harriers, of which the steppe harrier is dominant. The kurgan harrier (Buteo rufinus) is relatively scarce. Other threatened or endemic species The mountain sheep, or argali (Ovis ammon collium NT, RBKz). Conservation issues Grazing is carried out on a moderate scale. The main threat is posed by uncontrolled burning of vegetation, which leads to forest fires and the burning of junipers on granite intrusions. The main food sources for predators, such as the steppe pika, hare, and grouse, are affected by fires, and the nests of many species, especially harriers, are also affected. Illegal hunting of the balaban has also been reported in the area. |

Protection measures in the territory of the Important Bird Areas (IBA)

In general, it is important for the IBA territory to comply with general environmental and sanitary measures such as:

- Prohibition of bonfires, prohibition of nest destruction

- Conducting biotechnical works to prevent fires

- Prohibition of garbage disposal and prevention of spontaneous landfills

- Prohibition of chemical and physical pollution of the water basin by industrial and household wastewater

- Prohibition of illegal water extraction from natural sources

- Prohibition of chemical pollution of the air basin

- Maintaining silence and organizing rest areas during the bird-nesting period

- Installing information boards to inform the public about the importance of the area

7 ESTIMATION OF THE APPROXIMATE COST OF ENVIRONMENTAL PROTECTION MEASURES

Table 7 The approximate cost of environmental protection measures

| Measure | Type of work | Quantity | Price per unit (Tenge) | Price per unit (dollar) | Total cost (tenge) | Total cost (dollar) |
| --- | --- | --- | --- | --- | --- | --- |
| Installation of artificial nests | Professional pipe 100x100x3mm, 1 meter | 168 | 3500 | 6,5 | 588000 | 1092,936803 |
|  | Corner 40x40x3mm, 1 meter | 335 | 780 | 1,4 | 261300 | 485,7 |
|  | Molding mesh 50x50x4mm, piece | 3 | 4700 | 8,7 | 14100 | 26,2 |
|  | 3mm knitting wire, coil | 1 | 4300 | 8,0 | 4300 | 8,0 |
|  | Electrode No. 3, pack | 2 | 3000 | 5,6 | 6000 | 11,2 |
|  | Cutting disc 125, pack | 6 | 2000 | 3,7 | 12000 | 22,3 |
|  | Cordless angle grinder, piece | 1 | 60000 | 111,5 | 60000 | 111,5 |
|  | Cement, bag | 3 | 1800 | 3,3 | 5400 | 10,0 |
|  | M8x30 bolts, pieces | 100 | 50 | 0,1 | 5000 | 9,3 |
|  | Motorcycle holster, pcs | 1 | 70000 | 130,1 | 70000 | 130,1 |
|  | Drills, set | 2 | 10000 | 18,6 | 20000 | 37,2 |
|  | Welding work, service | 1 | 200000 | 371,7 | 200000 | 371,7 |
| Total for the section: |  |  | 360130 | 669,4 | 1246100 | 2316,2 |
| Installation of fish protection devices | Fish protection device, pcs | 10 | 380000 | 706,3 | 3800000 | 7063,2 |
| Total for the section: |  |  | 380000 | 706,3 | 3800000 | 7063,2 |
| Installation of information signs | Information signs, pcs | 6 | 250 000 | 465 | 1500000 | 2788,1 |
| Total for the section: |  |  | 250 000 | 465 | 1500000 | 2788,1 |
| Educational information company | The service of an ecologist (biologist) | 1 | 350 000 | 650,6 | 350 000 | 650,6 |
| Total for the section: |  |  | 350 000 | 650,6 | 350 000 | 650,6 |
| TOTAL FOR ALL SECTIONS: |  |  | 1 340 130 | 2490,95 | 6 896 100 | 12818,0 |

*The cost of installing artificial nesting sites for birds of prey is based on the estimates of the Kazakhstan Association for Biodiversity Conservation for similar work carried out by employees on the territory of the hunting farm.

The cost of fish protection devices is taken from the website of the suppliers of fish protection devices.

The cost of installing information signs is based on the prices of printing houses from open sources.

The cost of consulting services provided by an ecologist (biologist) is based on the average monthly salary of specialists in the region

The cost of work on the device of slopes and fences for saiga crossings is not calculated here separately, as it is already included in the design estimate documentation.

*The dollar exchange rate is accepted as of 31.08.2025 – 538 tg/1 US dollar..

Annex

Lists of fauna counted during the field survey period

Table 1 - Birds (Aves)

| № | Russian name | Latin name | IUCN Status ** | Status in the Red Book of the RK** |
| --- | --- | --- | --- | --- |
|  | Order Anseriformes |  |  |  |
| 1 | Teal | Anas crecca | LC |  |
| 2 | Wigeon | Anas penelope | LC |  |
| 3 | Garganey | Anas querquedula | LC |  |
| 4 | Ruddy Shelduck | Tadorna ferruginea | LC |  |
| 5 | Mallard | Anas platyrhynchos | LC |  |
|  | Order Accipitriformes |  |  |  |
| 6 | Marsh Harrier | Circus aeruginosus | LC |  |
| 7 | Long-Leggend Buzzard | Buteo rufinus | LC |  |
| 8 | Common Buzzard | Buteo buteo | LC |  |
| 9 | Golden Eagle | Aquila chrysaetos | LC | 3 Category |
| 10 | Steppe Eagle | Aquila nipalensis | EN | 5 Category |
| 11 | Imperial Eagle | Aquila heliaca | LC | 3 Category |
| 12 | Booted Eagle | Hieraaetus pennatus | LC | 3 Category |
| 13 | Black Kite | Milvus migrans | LC |  |
| 14 | Montagu’s Harrier | Circus pygargus | LC |  |
| 15 | Pallid Harrier | Circus macrourus | LC |  |
| 16 | Степная пустельга | Falco naumanni | LC |  |
| 17 | Common kestrel | Falco tinnunculus | LC |  |
|  | Order Columbiformes |  |  |  |
| 18 | Wood Pigeon | Columba palumbus | LC |  |
|  | Order Charadriiformes |  |  |  |
| 19 | Lapwing | Vanellus vanellus | NT |  |
| 20 | Black-Winged Stilt | Himantopus himantopus | LC |  |
| 21 | Pied Avocet | Recurvirostra avosetta | LC |  |
| 22 | Temminck’s Stint | Calidris temminckii | LC |  |
| 23 | Ruff | Philomachus pugnax | LC |  |
| 24 | Green Sandpiper | Tringa ochropus | LC |  |
|  | Order Otidiformes |  |  |  |
| 25 | Little Bustard | Tetrax tetrax | NT | 2 Category |
|  | Order Gruiformes |  |  |  |
| 26 | Moorhen | Gallinula chloropus | LC |  |
| 27 | Coot | Fulica atra | LC |  |
|  | Order Upupiformes |  |  |  |
| 28 | Hoopoe | Upupa epops | LC |  |
|  | Order Passeriformes |  |  |  |
| 29 | Tree Sparrow | Passer montanus | LC |  |
| 30 | Calandra Lark | Melanocorypha calandra | LC |  |
| 31 | White Wagtail | Motacilla alba | LC |  |
| 32 | Short-Toed Lark | Calandrella brachydactyla | LC |  |
| 33 | Tawny Pipit | Anthus campestris | LC |  |
| 34 | Common Magpie | Pica pica | LC |  |
| 35 | Rook | Corvus frugilegus | LC |  |
| 36 | Bluethroat | Luscinia svecica | LC |  |
| 37 | Hooded Crow | Corvus cornix | LC |  |
| 38 | Blyth’s Reed Warbler | Acrocephalus dumetorum | LC |  |
| 39 | Starling | Sturnus vulgaris | LC |  |
| 40 | Linnete | Acanthis cannabina | LC |  |
| 41 | Swallow | Hirundo rustica | LC |  |
| 42 | Yellow Wagtail | Motacilla flava | LC |  |
| 43 | Desert Wheatear | Oenanthe deserti | LC |  |
| 44 | Wheatear | Oenanthe oenanthe | LC |  |
| 45 | Common Rosefinch | Carpodacus erythrinus | LC |  |
| 46 | Twite | Acanthis flavirostris | LC |  |
| 47 | Black lark | Melanocorypha yeltoniensis | LC |  |
| 48 | White-Winged Lark | Melanocorypha leucoptera | LC |  |

Table 2 - Mammals (Mammalia)

| №/п | Russian name | Latin name | IUCN Status * | Status in the Red Book of the RK** |
| --- | --- | --- | --- | --- |
| Division Parnochaetes (Artiodactyla) |  |  |  |  |
| 1 | Saiga | Saiga tatarica | NT, LD |  |
| Division Rodents (Rodentia) |  |  |  |  |
| 2 | Great gerbil | Rhombomys opimus | LC |  |
| 3 | Mole lemming | Ellobius talpinus | LC |  |
| 4 | Four-toed jerboa | Alactagulus acontion Pallas |  |  |
| 5 | Little Earth Hare | Allactaga jaculus Pallas |  |  |
| 6 | Yellow gopher | Spermophilus fulvus | LC |  |
| 7 | Small gopher | Citellus pygmaeus Pallas |  |  |
| Insectivores (Eulipotyphla) |  |  |  |  |
| 8 | Hedgehog sp. |  |  |  |
| Carnivora (Carnivora) |  |  |  |  |
| 9 | Сorsaс Fox | Vulpes corsac | LC |  |
| 10 | Common Fox | Vulpes vulpes | LC |  |
| 11 | Badger | Meles meles Linnaeus |  |  |
| Order Hares (Lagomorpha) |  |  |  |  |
| 12 | Hare-tolai | Lepus tolai | LC |  |

Note:

*Status of the species in the International Red List of the International Union for Conservation of Nature (IUCN) IUCN:

EX - Extinct;

EW - Extinct in the Wild;

CR - Critically Endangered;

EN - Endangered;

VU - Vulnerable;

NT - Near Threatened;

LC - Least Concern;

LD - Largely Depleted.

DD - Data Deficient;

NE - Not Evaluated (the threat has not been assessed);

**Status in the Red Book of the RK

Category 1 - endangered

Category 2 - rare

Category 3 - downsizing

Category 4 - undefined (poorly studied)

Category 5 - restored, i.e. those whose risk of extinction has disappeared as a result of the measures taken