REPUBLIC of KAZAKHSTAN

KAZAKHSTAN TEMIR ZHOLY "KTZ"

Preparation of ESIA / ESMP for

Mointy–Kyzylzhar Railway Construction Greenfield Project – Preliminary Report

Draft Final Report

October 2025

TABLE OF CONTENTS

1	INTRODUCTION	1

1.1	Preamble	1

1.2	Project overview	2

1.3	Limitations of the ESIA	3

1.4	Purpose of this Report	5

2	PROJECT DESCRIPTION	7

2.1	The Project Setting	7

2.1.1	Rail Infrastructure in Kazakhstan	7

2.1.2	Land Use and Socio-Economic Setting	8

2.1.3	Project Geography and Ecological Habitat	9

2.2	Alignment Overview and Project Components	9

2.2.1	Adopted Project Design Parameters	11

2.2.2	Project Components	11

2.2.3	Railway Construction Process	23

2.2.4	Design Solutions and Work Stages	24

2.3	Organizational responsibilities	26

2.4	Consideration of Alternatives	28

2.4.1	Project vs No Project Scenario	28

2.4.2	Technical Benefits of the Project VS the No-Project Scenario	28

2.4.3	Economic Benefits	29

2.4.4	Financial Benefits	29

2.4.5	Environmental Benefits	29

2.4.6	Social Benefits	29

2.4.7	Alternative Design Layouts and Routes	30

2.4.7.1	Route Option 1	32

2.4.7.2	Route Option 2	32

2.4.7.3	Route Option 3	32

2.4.7.4	Route Option 4	33

2.4.7.5	The Preferred Option	35

3	APPLICABLE REFERENCE FRAMEWORKS	38

3.1	Basic Environmental Laws of the Republic of Kazakhstan	38

3.2	Governmental Body for Environmental Management	38

3.3	National Legislation of the Republic of Kazakhstan (Rok)	39

3.3.1	Public Consultation	39

3.3.2	Land Acquisition	41

3.3.3	Land Acquisition on Private Land	41

3.3.4	Land Acquisition on Leased Land	42

3.3.5	Land Acquisition on State Land	42

3.4	Project Permitting Status	43

3.5	International Standards	43

3.5.1	Performance Requirements	45

3.5.2	International Conventions	46

4	STAKEHOLDER ENGAGEMENT	49

4.1	Introduction	49

4.2	Stakeholder Engagement History	49

4.2.1	Official Public Announcement	50

4.2.2	Public Presentations, Hearings and  Consultations	50

4.2.3	Key stakeholder meetings	51

4.2.4	Engagement with the Akimats	51

4.3	Project Level Grievance Redressal Mechanism (GRM)	52

4.4	Stakeholder Identification and Categorisation	53

4.4.1	Identification of Vulnerable Groups	53

4.5	Stakeholder Mapping	54

5	IMPACT ASSESSMENT METHODS	57

5.1	Introduction	58

5.2	Environmental and Social Screening	58

5.3	The Environmental Impact Assessment Methodologies	60

5.3.1	Physical Environmental Assessments	60

5.3.2	General Biological and Ecological Environmental Assessments	61

5.4	The Social Impact Assessment Methodologies	62

5.4.1	Social Baseline Assessment Methodology	64

5.4.2	Social Risk Screening	64

6	ENVIRONMENTAL AND SOCIAL BASELINE DATA	66

6.1	Environmental Data	66

6.1.1	Physical Environmental	66

6.1.2	Geography and Landscape	66

6.1.3	Climate and Meteorology	66

6.1.4	Soils and Geology	66

6.1.5	Hydrology and Water Resources	67

6.1.6	Air Quality and Noise	67

6.1.7	Natural Hazards and Sensitivities	67

6.1.8	Biodiversity	67

6.1.9	Protected Areas and Key Biodiversity Areas	68

6.1.10	The Andasai Nature Sanctuary	70

6.1.11	Natural, Modified and Critical Habitat	71

6.1.12	Biological Features	77

6.1.12.1	Fauna	78

6.1.12.2	Flora	79

6.1.13	Habitat Types Along the Alignment	79

6.1.14	Ecological Sensitivities	80

6.2	Measured Parameters	80

6.2.1	Surface Water Quality Sampling Measurements	82

6.2.2	Ambient Air Quality Sampling Measurements	86

6.2.3	Ambient Noise Level Monitoring Locations	88

6.3	Social Data	91

6.3.1	Socioeconomic Information	91

6.3.2	Ulytau Region	91

6.3.3	Karagandy Region	93

6.3.4	Administrative and Transport Nodes Along the Corridor	94

6.3.5	Socio-Economic Survey Findings - Ulytau	94

6.3.6	Socio-Economic Survey Findings – Karagandy	95

6.3.7	General Perceptions of the Proposed Railway Project	95

6.3.8	Cultural Heritage	96

6.3.8.1	Investigations of the Tangible Aspects	96

6.3.8.2	Intangible Aspects	101

7	Impact Assessment Process	102

7.1	Impact Evaluation	102

7.2	Impact Magnitude	102

7.3	Receptor Sensitivity	104

7.4	Impact Significance	104

7.5	Likelihood (Unplanned Event)	105

7.6	Impact Mitigation	106

7.7	Residual Significance of Impacts	106

7.7.1.1	Documentation and Tracking	107

7.7.1.2	Integration into Project Management	107

7.8	Cumulative Impacts	108

7.9	Dealing With Uncertainty	108

8	ENVIRONMENTAL AND SOCIAL RISKS ASSESSMENTS & MEASURES	109

8.1	Environmental and Social Assessment on the Project Activities	109

8.1.1	Pre-Construction Activities	109

8.1.2	Construction Activities	109

8.1.3	Operation Activities	110

8.1.4	Environmental and Social Risks and Impacts	111

8.2	Impacts and Risks during Pre-construction and Construction Phase	113

8.2.2 Environmental and Social Risks and Impacts Related to PS2	113

8.2.1.1	Occupational Health and Safety Hazard	116

8.2.1.2	Gender-Based Violence (GBV)	119

8.2.1.3	Social Conflict (Labor Influx)	120

8.2.1.4	Employment and Livelihood	121

8.3	Environmental and Social Risks and Impacts Related to PS3	122

8.3.1	Soil Quality and Land Resources	122

8.3.2	Hazardous Substances & Spill Prevention	125

8.3.3	Sediment Pollution (Surface Waters)	126

8.3.4	Water Resources (Surface and Groundwater) Quantity & Quality	127

8.3.5	Air Quality	130

8.3.6	Noise	134

8.3.7	Wastes Generation	138

8.3.8	E&S Risks and Impacts Relating to PS 4	142

8.3.9	E&S risks and impacts relating to PS 5	143

8.3.9.1	Land Acquisition, Resettlements and Involuntary Resettlement	144

8.3.9.2	Constrained Access	147

8.3.10	E&S Risks and Impacts Related to PS 6	148

8.3.10.1	Flora and Fauna	148

8.3.10.2	Biodiversity and Protected Areas	153

8.3.10.3	Compliance with Andasai SPNA Requirements	156

8.3.10.4	Cumulative Impacts for Biodiversity	156

8.3.11	E&S Risks and Impacts Related to PS 8	157

8.3.11.1	Cultural Heritage	158

8.3.1	Summary Assessment of Impacts and Risks during Construction	159

8.4	Potential Impacts and Risks during Operations Phase	160

9	ENVIRONMENTAL AND SOCIAL MANAGEMENT APPROACH	163

9.1	Environmental and Social Management Plan	164

9.2	Monitoring Plan	191

9.3	Contractor’s ‘Site Specific’ ES Management Plans (C-ESMP)	196

9.4	Implementation Schedule and Cost Estimates	202

10	CONSULTATION AND STAKEHOLDER ENGAGEMENT	203

10.1	Consultations During Project Preparation	204

10.2	Consultations During Project Implementation	205

10.3	Reporting Back to Stakeholders	206

10.4	Information Disclosure Tools	206

10.5	Feedback and Monitoring	207

11	GRIEVANCE REDRESS	208

11.1	Grievance Redress Mechanisms	208

11.2	Disclosure of the Grievance Process	210

12	MONITORING, REPORTING AND BUDGET	211

12.1	Internal Monitoring	211

Appendix 1: Inventory of Initially Obtained Electronic Data from KTZ	212

List of Tables

Table 1: Supplemental Reference Information for ESIA	3

Table 2: Design Parameters for Mointy-Kyzylzhar Railway	11

Table 3: Railway Construction Components	13

Table 4: Institutional Framework for “Construction of the Mointy–Kyzylzhar Railway	27

Table 5: Summary Table for With Project and No Project Alternatives	29

Table 6: Technical Parameters of the Route Options	33

Table 7: Comparison of routes by their technical and economic indicators	35

Table 8: Republic of Kazakhstan Legislation	39

Table 9: Public Consultation Regulations	39

Table 10: Land Acquisition Regulations	42

Table 11: Key E&S Permitting Status	43

Table 12: Applicability of WB Performance Standards to The Project	45

Table 13: International Conventions and Agreements Signed & Ratified by the RoK	46

Table 14: Stakeholder Groups, Interests and Engagement Approach	54

Table 15: Key Environmental Risk Areas for Greenfield Project (WB PS)	59

Table 16: Summary of Natural and Modified Habitats in the Project Area	73

Table 17: Assessment of Biodiversity Value and Potential Critical Habitat	74

Table 18: Species threatened at National and International Level	77

Table 19: Surface Water Quality Sampling Measurement Results (Aug. 2025)	82

Table 20: Ambient Air Quality Sampling Measurement Results (Aug. 2025)	86

Table 21: Ambient Noise Level Measurement Results	88

Table 22: Investigated Sites Along the Project Area	98

Table 23: Sites Located in Security Zone (0–40m from RA)	98

Table 24: Sites Located in Development Regulation Zone (40–80m from RA)	99

Table 25: Sites Located in Development Regulation Zone (80–120m from RA)	99

Table 26: Impact Characteristic Terminology	102

Table 27: Impact Designation Definitions	103

Table 28: Significance of Impact Matrix	105

Table 29: Description of Impact Significances	105

Table 30: Definitions for Likelihood Designations	105

Table 31: Activity – Impact Interaction Matrix	111

Table 32: Labor Impacts and Risks (Pre-Construction and Construction Phase)	114

Table 33: OHS Impacts/Risks and Mitigation Measures	117

Table 34: Sound Levels of Noise-Generating equipment by Analogs	135

Table 35: Noise Sources and Characteristics	136

Table 36: Noise Reduction for a Level Track	136

Table 37: Flora and Fauna Measures	151

Table 38: Summary Assessment of Impacts and Risks during Construction	159

Table 39: Assessment of Impacts and Risks during Operation	161

Table 40: Operations Impacts/Risks and Measures	161

Table 41: Environment and Social Managemement Plan Matrix	164

Table 42: Environment and Social Monitoring Plan	193

Table 43: Summary ES Risks and Impacts and Mitigation Measures	197

Table 44: Engagement Log – Consultations During Project Preparation	204

Table 45: Stakeholder Engagement Matrix for Project Implementation	205

List of Figures

Figure 1: The Project within the Middle Railway Corridor	2

Figure 2: Railway Network Within the Vicinity of The Project	8

Figure 3: Greenfield Project Map of Mointy-Kyzylzhar	10

Figure 4: Quarry Locations	12

Figure 5: Development s for Kyzylzhar Station	16

Figure 6: Development Data for Karazhal Station	18

Figure 7: Development Data for Aktau Station	19

Figure 8: Development Data for Mointy Station	22

Figure 9: Earthwork and Grading Activities	25

Figure 10: Tack Laying Works	25

Figure 11: Railway Route Options	34

Figure 12: Railway Alignment Crossing at 2 IBAs	70

Figure 13: Railway Alignment Crossing at Andasai Cluster 2	71

Figure 14: Natural and Modified Habitats affected by the Project	72

Figure 15: Water Quality Sampling Location	85

Figure 16: Air Quality and Noise Measurement Sampling Locations	90

- INTRODUCTION

Preamble

The World Bank (WB) and the Asian Infrastructure Investment Bank (AIIB), hereafter referred to as the Development Finance Institutions (DFIs), are considering extending guarantees to support the financing of railway expansion and modernization activities in Kazakhstan. The initiative encompasses one greenfield development. The Greenfield Project under the said initiative is the construction of a new railway from Kyzylzhar, Zhanaarka District in the region of Ulytau, to Mointy, part of Shet District in Karagandy Region (the Project).

Construction began in May 2025; accordingly, certain provisions in this ESIA will be implemented retroactively.

The objective of the Project under consideration is to increase the efficiency of railway transportation, reduce the load on existing routes, and modernize the section from Mointy station to Kyzylzhar station. In the long term, this will significantly strengthen Kazakhstan’s transit potential and enhance the reliability of the entire logistics system. The construction of the Mointy – Kyzylzhar railway line will reduce the length of the Trans-Caspian International Transport Route by 150 kilometers.

The Mointy – Kyzylzhar Greenfield Railway Construction Project will deliver a 322.2-kilometer single-track railway line equipped with 1520-mm R65 rails, modern signaling and telecommunication systems, and associated engineering infrastructure. By reducing the load on the existing Mointy–Zharyk corridor, shortening overall transit distances by 150 km, and enabling double-stacked container operations, the project will strengthen Kazakhstan’s role as a key transport hub along the Trans-Caspian International Transport Route (TITR) and the wider Middle Corridor.

An Environmental and Social Impact Assessment (ESIA) is essential because it establishes a structured process for identifying, assessing, and managing potential environmental and social risks across all phases of a project’s lifecycle. Likewise, it provides for  a framework for identifying, assessing, and managing potential risks to biodiversity, land use, cultural heritage, community health and safety, and vulnerable groups. The ESIA aligns with Kazakhstan’s national legislation, the World Bank Group’s Performance Standards (2012), and World Bank Group EHS Guidelines, ensuring adherence to good international industry practice (GIIP). Its findings inform the development of Environmental and Social Management Plans (ESMPs) and thematic sub-plans—including those for biodiversity, stakeholder engagement, land acquisition, and labor management—so that construction and operation of the Mointy – Kyzylzhar railway advance Kazakhstan’s connectivity and trade objectives while safeguarding ecological integrity, community well-being, and long-term sustainability.

The Project will be developed and implemented in alignment with the WB PS on Environmental and Social Sustainability (2012), which serves as the primary environmental and social framework for this assignment. Particular attention will be given to PS1 (Assessment and Management of Environmental and Social Risks and Impacts), PS2 (Labor and Working Conditions), PS3 (Resource Efficiency and Pollution Prevention), PS4 (Community Health, Safety, and Security), PS5 (Land Acquisition and Involuntary Resettlement),PS6 (Biodiversity Conservation and Sustainable Management of Living Natural Resources) PS7 (Indigenous Peoples, if applicable) and PS 8 (Cultural Heritage). The approach will also be cross-referenced with national regulatory requirements and co-financing safeguards to ensure consistency.

Project overview

The Mointy–Kyzylzhar Greenfield Railway Project will construct a 322.2-kilometer line across Ulytau and Karagandy regions, creating a modern transport corridor that directly links into the Trans-Caspian International Transport Route (TITR). By opening a new east–west connection, the project reduces congestion on existing railways, strengthens regional mobility, and improves market access for local communities.

For resource-based towns such as Zhezkazgan, the new line will lower transport costs and expand export opportunities for copper, uranium, and other commodities. Rural areas will also benefit from more reliable delivery of food, fuel, and building materials, while local residents gain jobs during construction and sustained demand for small businesses and services.

By combining national connectivity goals with tangible local socio-economic improvements, the Mointy–Kyzylzhar railway will enhance livelihoods in Ulytau and Karagandy regions while advancing Kazakhstan’s role as a key transit hub along the Middle Corridor. The map below depicts the local setting of the project.

Figure 1: The Project within the Middle Railway Corridor

The construction of the new Mointy – Kyzylzhar railway section will pass through the Shetsky district of the Karagandy region and the Zhanaarka district of the Ulytau region. The new railway route will be 322.2 kilometers long and will run away from settlements.

The Mointy – Kyzylzhar Railway Project involves constructing a modern single-track line equipped with R65 rails, reinforced concrete sleepers, crushed-stone ballast, and aluminothermic welding technology to ensure continuous welded rails even under negative temperatures. The project will build a stable railbed using imported soils, reinforced slopes with geosynthetics and perennial grass hydroseeding, and full drainage infrastructure for long-term stability and erosion control. The railway design includes passing loops, modern signaling and telecommunications systems, and station upgrades to support high-capacity freight and passenger operations.

Along the 322.2-kilometer alignment, the project provides for 17 passing points and two new stations at Karazhal and Aktau, including expanded reception-departure tracks, dead-end tracks for auxiliary operations, access lines for maintenance and power supply departments, and the reconstruction/modernization of both Kyzylzhar (with construction of the additional station) and Mointy stations to handle increased train frequencies. By combining high-quality rail construction techniques with robust operational infrastructure, the project will enhance Kazakhstan’s transport capacity, reduce congestion on existing corridors, and support the country’s role as a major Eurasian transit hub.

Limitations of the ESIA

The Environmental and Social Impact Assessment (ESIA) for the Mointy – Kyzylzhar Greenfield Railway Project was prepared under certain constraints that must be recognized in reviewing its findings. Because field surveys were conducted only during the summer months, key seasonal dynamics—such as winter snow accumulation and thaw, spring flooding, and autumn wildlife migration—were not directly observed. Moreover, at this stage of assessment, the project’s engineering design is still ongoing, which may introduce modifications that will later alter construction footprints, access routes; and consequently, site-specific impacts, mitigation measures and other considerations. To address these gaps, the assessment drew on published research studies, findings from similar infrastructure projects in the region, long-term hydrological and meteorological records from national and regional agencies, and existing biodiversity and land-use datasets. In addition, field observations from comparable environments, expert opinions from the Consulting Team, and input from environmental authorities and community representatives were incorporated to build a more complete understanding of seasonal variations. Further targeted monitoring during construction and early operations phases is recommended to validate these assumptions and update the Environmental and Social Management Plans (ESMPs) as needed.

Further, comparable and supplemental insights are available from the nearby WB funded ESIA for the Karagandy–Zhezkazgan road project (A17), which has been observed across late autumn, winter, and spring seasons (shown in the Table below).

Table 1: Supplemental Reference Information for ESIA

| Season | Dates | Source | Taxonomic coverage | Relevance to project site | Main methods | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Summer | 28-31 July 2025 | KTZ ESIA (2025) | Terrestrial vertebrates, including avifauna; Flowering plants; | Within project footprint | Vegetation plots; transects (walking, vehicles, night spotlight) |  |
| Spring | 26-28 March 2024 | A17 ESIA (2024) | Saiga (Saiga tatarica) | Equivalent habitats 4 km away (between Kyzylzhar and the railway) | Daily route accounting from a car | The A17 is in the Kazakh semi-desert ecoregion but is distant from the project footprint. There is a risk that some differences may exist in the 2 study areas. |
| Spring | 1-3 May 2024 | A17 ESIA (2024) | Terrestrial vertebrates; Flowering plants; Birds | Equivalent habitats 4 km away (between Kyzylzhar and the railway) | Vegetation plots; transects (walking, vehicles, night spotlight) | The A17 is in the Kazakh semi-desert ecoregion but is distant from the project footprint. There is a risk that some differences may exist in the 2 study areas. |
| Winter | 6-8 December, 2023 | A17 ESIA (2024) | Terrestrial vertebrates | Equivalent habitats 4 km away | Daily route accounting from a car; Transects (walking, vehicles, night spotlight) | There is a risk that some differences may exist in the 2 study areas. |
| General | 28-31 July 2025 | KTZ ESIA (2025) | Saiga data | Within project footprint | Interviews with local residents |  |
| General | Since 2009 | ACBK | Saiga data, and some data on birds. | 16 years’ experience with relevant species in the region | Saiga satellite tagging data | Leading national expert on Kazakh Saiga data |
| General | Several non-regular surveys for different projects in 2007-2023 | Siberian Environmental Center | Birds | Within project footprint | Transects (walking, vehicles, night spotlight) | As part of the IBA Territory Survey, IBA data (Ortau, Ayak-Bestau) |
| General | Summer 2017 | ACBK | Birds | In accordance with the distribution area | Transects (walking, vehicles, night spotlight) | As part of the Steppe Eagle project |
| General | Since 2010 | Karagandy State University named after Buketov | Vegetation of the Ortau mountain range | In accordance with the distribution area |  |  |
| General | 2025 | Kazakhstan Red Data Book | Rare species of plants and vertebrates | In accordance with the distribution area |  |  |
| General | 2025 | IUCN Red List | Rare species of plants and vertebrates | In accordance with the distribution area |  |  |

The lessons drawn from that project, operating in a similar ecological and climatic context, provide valuable reference points for understanding seasonal conditions that were not captured during the present fieldwork. In addition, secondary information (ranging from hydrological records and climate datasets to biodiversity studies and published research) can supplement primary field observations and help bridge information gaps caused by seasonal constraints.

Several experts were involved in the biodiversity status evaluation: 1 Sklyarenko Sergey – PhD in Biology, over 40 years of work experience; 2. Salemgareev Albert - Master of Biology, Saiga Specialist, GIS Specialist, over 20 years of work experience; 3. Senyak Evgeniya - Master of Science in Biology, botanist, 20 years of experience; 4. Alexander Belyaev is a terriologist with over 40 years of experience.

Purpose of this Report

The Environmental and Social Impact Assessment (ESIA) for the Mointy – Kyzylzhar Greenfield Railway Construction Project serves as a critical decision-support tool for ensuring that the Project is designed and implemented in compliance with both national regulatory requirements and international environmental and social (E&S) standards. Given the Project’s relevant environmental and social dimensions and in compliance with WB PS requirements, the ESIA is undertaken to identify, evaluate, and address potential impacts—direct, indirect, and cumulative—arising from the construction and operation of the railway line.

The ESIA aims to:

Assess Risks and Impacts. It systematically examines potential effects on the physical, ecological, and social environment, including biodiversity, land use, community health and safety, cultural heritage, and vulnerable groups. Seasonal dynamics and local sensitivities are taken into account to establish a comprehensive baseline and anticipate risks throughout the Project lifecycle.

Ensure Standards Compliance. The report ensures alignment with the World Bank Group’s Performance Standards (2012), the World Bank Environmental and Social Framework (2018), and relevant World Bank Group Environmental, Health, and Safety (EHS) Guidelines, as well as Kazakhstan’s national laws. Where discrepancies arise, the ESIA applies the more stringent standard to guarantee good international industry practice (GIIP) and safeguard lender requirements.

Develop Mitigation and Management Measures. The ESIA provides the foundation for preparing Environmental and Social Management Plans (ESMPs) and thematic sub-plans (e.g., Biodiversity Management Plan, Cultural Heritage Plan, Stakeholder Engagement Plan, Labor Management Procedures, and Land Acquisition and Resettlement Action Plan). These instruments translate assessment findings into actionable strategies for mitigation, monitoring, and adaptive management.

Support Stakeholder Engagement and Transparency. By documenting risks, impacts, and mitigation measures in a structured manner, the ESIA enhances transparency and facilitates meaningful engagement with affected communities, government agencies, and development finance institutions. This process strengthens the Project’s social license to operate and promotes inclusive development.

Enable Sustainable Decision-Making. Ultimately, the ESIA ensures that the Project contributes positively to Kazakhstan’s strategic goals in connectivity and trade, while minimizing adverse impacts and enhancing social and environmental sustainability. It provides decision-makers with the necessary analysis and safeguards to balance infrastructure development with ecological integrity and community well-being.

- PROJECT DESCRIPTION

The Project Setting

The Mointy - Kyzylzhar Greenfield Railway Project is a strategic 322.2-kilometer investment in Kazakhstan’s rail sector, designed to enhance connectivity, freight capacity, and safety. The railway will cross predominantly semi-arid steppe landscapes in the Ulytau and Karagandy regions, characterized by long, cold winters, hot, dry summers, and low annual precipitation averaging 200–350 mm, with most runoff occurring during spring snowmelt. The alignment traverses areas dominated by dry grasslands and sparsely vegetated plains, interspersed with small agricultural plots and rural settlements near existing transport routes.

The railway corridor, with a typical right-of-way width of about 50-100 meters depending on the location, will traverse one protected area and 2 internationally recognized areas for conservation (i.e., Important Bird Areas, also known as Key Biodiversity Areas).

Hydrological features along the alignment consist mainly of ephemeral streams and seasonal wetlands formed during snowmelt and heavy rainfall events, while local vegetation and fauna include typical steppe communities, with ground-nesting birds, small mammals, and migratory species utilizing the area seasonally. The ESIA will further evaluate these sensitivities to determine appropriate avoidance, mitigation, or monitoring measures where required. Environmentally, the alignment cuts across diverse landscapes: open steppe, semi-desert plains, low hills, and river valleys.

The Project corridor traverses territories, but at considerable safe distances, of rural and industrial settlements in Ulytau and Karagandy regions. Key communities include Kyzylzhar, Togusken, Aktau, Moiynty, Agadyr, Bosaga, Kiikti, Zhairem, and Karazhal, with populations ranging from a few hundred in small villages to over 36,000 residents in Shet District and 17,300 in Karazhal. Livelihoods are largely based on livestock grazing and agriculture in rural areas, while mining and industrial enterprises dominate in urban centers such as Zhairem and Karazhal. Socially, major settlements were avoided, with certain impacts on agricultural activities, which are grazing practices, and local resource use.

Rail Infrastructure in Kazakhstan

Kazakhstan’s railway network is the largest in Central Asia, comprising over 16,000 kilometers of track, with approximately 40% electrified as of 2023. The network plays a central role in the country’s freight transport system, carrying around 50% of all domestic freight turnover and nearly half of transit cargoes across Central Asia. Despite its extensive coverage, key sections of the network face capacity constraints, particularly on east–west corridors where rising volumes of containerized cargo have created bottlenecks near junction stations such as Mointy and Zharyk.

Recent KTZ reports indicate that Kazakhstan handled over 245 million tons of freight in 2022, including approximately 23 million tons of transit cargo, marking a steady recovery from pandemic-related declines. However, much of the existing railway infrastructure dates back several decades, with track modernization, electrification, and signaling upgrades progressing in phases under the national railway modernization program. The government’s Transport Infrastructure Development Plan 2025 highlights the need for capacity expansion, improved reliability, and reduced transit delays to meet growing freight demands between China, Central Asia, and Europe.

Within this context, the Mointy–Kyzylzhar Greenfield Railway is one of several targeted investments aimed at relieving pressure on the heavily used Mointy–Zharyk section, where operational delays stem from traction changes and limited passing capacity. According to KTZ planning documents, the 322.2 km single-track alignment will reduce the transit distance by approximately 150 km and enable handling of up to 30 pairs of freight trains per day, including double-stacked container traffic, once commissioned.

Figure 2: Railway Network Within the Vicinity of The Project

Land Use and Socio-Economic Setting

The Mointy–Kyzylzhar greenfield railway corridor traverses predominantly undeveloped steppe and semi-desert landscapes in Ulytau Region and Karagandy Region. Near settlements or in irrigated plots, the land use is dominated by extensive livestock grazing, with seasonal crop cultivation. The surrounding terrain is open and sparsely populated, with settlements located at significant distances from one another and often several kilometers from the planned alignment.

Population density is low, and rural communities typically number only a few hundred residents. Public services such as healthcare, education, and markets are concentrated in district centers, requiring long travel distances for many households. Local infrastructure is limited; road connections are primarily unpaved or regional routes, and utility provision (such as electricity, piped water, and telecommunications) is generally available only in larger settlements.

Livelihoods in the corridor are highly dependent on pastoralism, supported by small-scale crop farming and seasonal wage labor. Seasonal livestock migration is a common practice, reflecting the reliance on rangeland resources. Non-agricultural employment opportunities are scarce, prompting some working-age residents to engage in seasonal or longer-term outmigration to urban centers.

Land tenure is predominantly state-owned, designated for agricultural purposes. Isolated privately held parcels occur near village boundaries, but most of the grazing lands are managed through state allocation and traditional use rights. Access to grazing areas and water points is critical for local economic and social resilience.

Given the combination of low population density, strong dependence on natural resources, and limited livelihood diversification, the socio-economic setting of the Mointy–Kyzylzhar corridor requires mitigation measures that safeguard grazing access, manage construction-related disruptions, and ensure fair and timely livelihood restoration where land acquisition or access restrictions occur.

Project Geography and Ecological Habitat

The Mointy–Kyzylzhar Railway Greenfield Project spans 322.2 kilometers through central and north-central Kazakhstan, connecting the towns of Mointy and Kyzylzhar. Based on the geographic alignment, the corridor cuts across the transitional zones of the Kazakh Uplands (Saryarka), characterized by open steppe and semi-desert landscapes. The route avoids densely populated areas but traversing 2 Key Biodiversity Areas (KBAs), also known as Important Bird Areas (IBAs), and 1 national protected area. It goes through mostly low-relief plains and arid terrain, with minimal surface water bodies and highly seasonal hydrological features. . It goes through mostly low-relief plains and arid terrain, with minimal surface water bodies and highly seasonal hydrological features. It has limited but visible direct anthropogenic pressures on ecologically sensitive habitats. It goes through mostly low-relief plains and arid terrain, with minimal surface water bodies and highly seasonal hydrological features.

Alignment Overview and Project Components

The Mointy–Kyzylzhar Railway Greenfield Project will establish a modern single-track railway line of 322.2 kilometers across central Kazakhstan, designed under national railway standards to meet current freight and operational demands. The alignment has been planned to avoid densely populated areas and minimize encroachment into environmentally core areas of sensitive zones while creating a direct, high-capacity transport corridor linking Mointy and Kyzylzhar.

The project includes a new railbed and track structure built with heat-strengthened R65 rails on reinforced concrete sleepers, with a ballast foundation for long-term stability and durability. Continuous welded rail technology will be applied using aluminothermic welding, ensuring a smoother, more reliable track capable of handling heavy freight volumes under Kazakhstan’s harsh continental climate, where temperatures fluctuate widely between seasons.

To support efficient train operations, the design incorporates 17 passing points and the modernization or construction of key stations such as Kyzylzhar, Aktau, Karazhal-2, and Mointy. These facilities will include multiple reception-departure tracks, pull-out tracks, and classification yards to handle both current and projected freight volumes, with capacity for up to 30 pairs of trains per day, including double-stacked container trains.

The project scope also includes signaling and telecommunications systems, power supply and utility connections, and access railroads to ensure safe operations and easy maintenance access. Together, these components will deliver a modern, high-capacity railway corridor designed for long-term reliability and efficiency under Kazakhstan’s operating conditions.

Figure 3: Greenfield Project Map of Mointy-Kyzylzhar

Adopted Project Design Parameters

Project Data:

Category of railway track:  II – Based on SP RK 3.03-114-2014, entitled “Railways”, is an active regulatory standard that outlines technical requirements for the design, construction, operation, and/or reconstruction of railway lines in Kazakhstan. The adopted design parameters are as follows:

Table 2: Design Parameters for Mointy-Kyzylzhar Railway

| Parameter | Value |
| --- | --- |
| Operational length: | 325,517.60 m. |
| Straight section: | 257,294.20 m. |
| Curved section: | 65,343.57 m. |
| Controlling gradient: | 8.18 ‰. |
| Useful length of receiving-departure tracks: | 1050 m. |
| Minimum curve radius in plan: | 1000 m. |

The adopted railway design parameters - covering alignment length, curve radius, gradients, and station track capacities - are essential for the ESIA under WB Performance Standards because they define the scale and location of potential environmental and social interactions along the 322.2-kilometer greenfield corridor. Apart from being the requirement for locomotive rolling stock operations, these parameters influence the extent of land disturbance, earthworks, and drainage needs, as well as distance to settlements, Important Bird Areas (KZ063, KZ064), and Cluster 2 Andasai Sanctuary. WB PS

Project Components

The Mointy – Kyzylzhar railway project involves constructing a single-track line with modern rail infrastructure. Key components include railbed formation with imported fill, slope stabilization, track laying with R65 rails and reinforced concrete sleepers, and aluminothermic rail welding. The project also includes passing loops and station upgrades to support operational needs

Rail bed

The railbed is planned to be filled with imported soils from quarries, borrow pits, and excavated cut sections. The quarry locations (35) have already been identified and are shown in Fig. 2A. The soil quality meets construction requirements. Permits from the relevant government agencies are required to use the quarries. The project provides for the reinforcement of embankment and cut slopes, berms, drainage ditches, and side ditches by hydroseeding perennial grasses. Slopes of the roadbed constructed from wind-erodible sandy soils, as well as strips at least 3.0 m wide along the edges of cut sections and the toes of embankments, are to be reinforced with the geosynthetic material “Polyfelt TS65” in combination with grass seeding.

Figure 4: Quarry Locations

Legend: white squares – Quarries; purple polygons – parts of the Andasai Sanctuary, white polygons - IBA

Railway Track

The railway track laying is envisaged using differentially heat-strengthened new rails of type R65, 25 meters long (ST RK 2432-2023), on new reinforced concrete sleepers (GOST 33320-2015) with a spacing of 1,840 sleepers per 1 km on both straight and curved sections of the track. The ballast will be crushed stone (track ballast) of 35–65 mm fractions, with a thickness of 35 cm under the sleeper, laid on a 20 cm sand cushion. The width of the earth bed (roadbed) on a single-track section is 7.30 m. For replacing jointed track with continuous welded rail, rail joints will be welded using the aluminothermic welding method.

Purpose and Scope of Application of Aluminothermic Welding

- Alumino-thermite welding of rails with short preheating time (SkV-L 25, SkV-L 50 and SkV-L 75) is intended for joining in any combination of fully heat-treated, surface-hardened, and non-heat-strengthened rails.

Welding of rail string joints and joints (except insulating ones) of turnouts laid on wooden or reinforced concrete sleepers and beams can be carried out on main, reception-departure, station, and hump tracks of the main railway network of the Republic of Kazakhstan, on industrial tracks, as well as in the subway.

Alumino-thermite welding uses a chemical reaction between aluminum powder and metal oxides to produce molten steel that fuses rail ends together. It creates strong, continuous joints quickly, even in temperatures as low as −5 °C. This method is widely used in railway construction to make continuous welded rails, which provide smoother rides, fewer track defects, and lower maintenance needs than traditional jointed tracks.

Types of Welded Rails and Grades of Applied Thermite

- The Alumino-thermite welding technology makes it possible to weld new railway rails of type R65: non-hardened, volume-hardened (according to GOST 24182-80), or with a hardened head (with a fine pearlitic metal structure), with temporary resistance of not less than 900 N/mm², 1200 N/mm² and 900 N/mm², respectively.

- The length of welded rails shall be not less than 6 m for main tracks of all classes and not less than 3 m for turnouts and other tracks of all classes. Welding parameters and SkV modes for gaps of 25, 50 and 75 mm.

Railway Stations and Tracks (Sidings)

For the designed railway line, the Feasibility Study (FS) on the section Mointy-Kyzylzhar provides for the construction of a single-track railway line with the necessary railway infrastructure facilities, the opening of 17 passing points/loops along the route, as well as the development or construction of Kyzylzhar station and Mointy station and 2 new stations. The components are summarized in the table below.

Table 3: Railway Construction Components

| Components | Description |
| --- | --- |
| 1. Develop the existing Kyzylzhar station | Park B, with the construction of an additional 2nd main railway track with 3 reception-departure tracks (excluding the main track), and the construction of depot, pull-out, railway tracks for a triangle and a dead-end track. |
| 2. Pre-Junction Station-1 | With 3 reception-departure tracks of useful length of 1050 meters, and a railway dead-end track of 100 meters. |
| 3. Passing Point 1 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 4. Passing Point 2 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 5. Passing Point 3 | With 3 reception-departure tracks of useful length of 1050 meters, and a railway dead-end track of 100 meters. |
| 6. Passing Point 4 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 7. Passing Point 5 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 8. Karazhal-2 Station | With 4 reception-departure tracks of useful length of 1050 meters, with 2 prospective tracks of 1050 meters each; a pull-out track of 550 meters; and a dead-end track for special equipment of 100 meters. |
| 9. Passing Point 6 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 10. Passing Point 7 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 11. Passing Point 8 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 12. Aktau Station | With 7 reception-departure tracks of useful length of 1050 meters, with 2 prospective tracks of 1050 meters each; a pull-out track of 1050 meters; a railway track for a fire train of 250 meters; an access track for the Track Maintenance Department (pch) of 300 meters; an access track for the Power Supply Department (ech) of 150 meters; and a railway dead-end track of 100 meters. |
| 13. Passing Point 9 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 14. Passing Point 10 | With 2 reception-departure tracks of useful length of 1050 meters, a prospective track of 1050 meters, and a catch track of 50 meters. |
| 15. Passing Point 11 | With 3 reception-departure tracks of useful length of 1050 meters, and a railway dead-end track of 100 meters. |
| 16. Passing Point 12 | With 2 reception-departure tracks of useful length of 1050 meters, a prospective track of 1050 meters, and a catch track of 50 meters. |
| 17. Passing Point 13 | With 3 reception-departure tracks of useful length of 1050 meters, and a railway dead-end track of 100 meters. |
| 18. Passing Point 14 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 19. Passing Loop 15 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 20. Passing Loop 16 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 21. Passing Loop 17 | With 2 reception-departure tracks of useful length of 1050 meters, and a prospective track of 1050 meters. |
| 22. Pre-Junction Station 20 | With 4 reception-departure tracks of useful length of 1050 meters, and a railway dead-end track of 100 meters. |
| 23. Pre-Junction Station 21 | With 4 reception-departure tracks of useful length of 1050 meters, 2 railway dead-end tracks of 100 meters each, and a prospective track of 1050 meters. |
| 24. Mointy Station | Reconstruct Mointy Station with the construction of 3 reception-departure tracks of useful length of 1050 meters, a classification yard with 3 additional tracks, extension of the pull-out track to a useful length of 1050 meters, extension of 7 tracks to a useful length of 1050 meters, and 2 railway dead-end tracks of 100 meters each. |

Description and locations of the new stations are given below. There will be an influx of labor to service the new stations, not considered too significant.

Kyzylzhar Station.

Kyzylzhar Station is a railway station of the Karagandy branch of Kazakhstan Railways, located in the Zhanaarka district of the Ulytau region of Kazakhstan.

The station serves freight and passenger services. Local and commuter passenger trains pass through the station, including Almaty-Zhezkazgan, Zhezkazgan-Astana, Zharyk-Zhezkazgan, and others.

Coordinates: Latitude: 48.297997 Longitude: 69.648750

ECP Code: 67670

Station Type: Intra-City Station

Station Operations:

(1) Receipt and delivery of carloads of freight permitted for storage in open station areas

(2) Receipt and delivery of carloads and small freight loaded in whole cars only on sidings and non-public areas

(3) Ticket sales for all passenger trains, baggage acceptance and delivery.

Development of the Kyzylzhar station junction.

The plan is to develop the existing Kyzylzhar station Park B with the construction of an additional second main track with three receiving and departure tracks (in addition to the main track) and the construction of depot, extension, and track for the triangle and dead-end sidings.

Figure 5: Developments for Kyzylzhar Station

Preduzlovaya-1 Station

Preduzlovaya-1 Station is planned to open with three receiving and departure tracks with a useful length of 1,050 meters and a 100-meter siding.

Siding 2

Siding 2 is planned to open with two receiving and departure tracks with a useful length of 1,050 meters and a prospective track of 1,050 meters.

Siding 3

Siding 3 is planned to open with two receiving and departure tracks with a useful length of 1,050 meters and a prospective track of 1,050 meters. Siding 4 (Intermediate)

The opening of Passage 4 is planned with three receiving and departure tracks with a useful length of 1,050 meters, and a 100-meter siding.

Passage 5

Passage 5 is planned with two receiving and departure tracks with a useful length of 1,050 meters, and a prospective track of 1,050 meters.

Passage 6

Passage 6 is planned with two receiving and departure tracks with a useful length of 1,050 meters, and a prospective track of 1,050 meters.

Karazhal Station.

Karazhal railway station is located in Kazakhstan, on the Karagandy branch of Kazakhstan Railways.

Coordinates: 48.036372 N, 70.856516 E. d..

Station Code: 676401.

Station Type: Internal Station

Station Type: Internal Station

Station Operations:

(1) Receipt and release of carloads of freight permitted for storage in open station areas

(2) Receipt and release of carloads and small freight loaded in whole cars only on sidings and non-public areas

(3) Ticket sales for all passenger trains, baggage acceptance and release.

Karazhal-2 Station

Karazhal-2 Station is planned to open with four receiving and departure tracks with a useful length of 1,050 meters, two additional tracks of 1,050 meters each; a 550-meter extension track; and a 100-meter dead-end track for special equipment

Figure 6: Development Data for Karazhal Station

Passing Line 7

Planned opening of Passing Line 7 with two receiving and departure tracks with a useful length of 1,050 meters, and a prospective track of 1,050 meters.

Planned opening of Passing Line 8 with two receiving and departure tracks with a useful length of 1,050 meters, and a prospective track of 1,050 meters.

Planned opening of Passing Line 9 with two receiving and departure tracks with a useful length of 1,050 meters, and a prospective track of 1,050 meters.

Aktau Station

Planned opening of Aktau Station with seven receiving and departure tracks with a useful length of 1,050 meters, and two prospective tracks of 1,050 meters each. The extension track is 1050 meters, the railway track for the fire train is 250 meters, the access track for the fire engine is 300 meters, the access track for the electric fire engine is 150 meters, the railway dead-end is 100 meters.

Figure 7: Development Data for Aktau Station

Mointy Station

Mointy (Kazakh: Мойинты) is a railway station in the Shetsky District of the Karagandy Region of Kazakhstan.

Coordinates: Latitude: 47.218649 Longitude: 73.361130

Station Code: 677309

The station opened in 1939 under the name Mointy. It has had its current name since 2002. By 2025, the railway between Mointy and Aktogay will be electrified.

Station Type: Intra-station

Operations:

(1) Receipt and delivery of carloads of freight permitted for storage in open station areas.

(2) Receipt and delivery of carloads and small freight loaded in whole cars, only on sidings and in non-public areas.

(3) Ticket sales for all passenger trains, baggage acceptance and delivery.

Figure 8: Development Data for Mointy Station

Refurbishment of Mointy Station.

The refurbishment of Mointy Station is planned to include the construction of three receiving and departure tracks with a useful length of 1,050 meters, a marshalling yard with three additional tracks, an extension of the extension track to a useful length of 1,050 meters, the extension of seven tracks to a useful length of 1,050 meters, and two sidings of 100 meters

Railway Construction Process

Construction of the 322.2-kilometer Mointy – Kyzylzhar Greenfield railway will begin with site preparation and access railroad development, ensuring controlled entry points and minimizing disturbance to surrounding habitats in line with WB PS1 (Risk and Impact Assessment) and PS6 (Biodiversity Conservation). The alignment avoids densely populated areas. Prior to earthworks, vegetation clearing will be restricted to the construction corridor, and erosion control measures such as temporary drainage ditches and silt fences will be installed at watercourse crossings. Some of the construction activities have already commenced, and currently ongoing.

Embankments, cut slopes, and berms will be constructed to railway engineering standards, maintaining a controlling gradient of 8.18% and a minimum curve radius of 1,000 meters for operational efficiency. Temporary spoil areas will be managed to prevent sediment runoff into seasonal streams, consistent with WB PS3 (Resource Efficiency and Pollution Prevention).

Following earthworks, tracklaying operations will commence, installing R65 heat-strengthened rails on reinforced concrete sleepers with standardized spacing and ballast layers of 35–65 mm crushed stone. Continuous welded rail (CWR) technology using alumino-thermite welding will be employed.

Simultaneously, bridge and culvert installations will be completed at 117 culvert locations and 19 bridge sites, ensuring hydraulic continuity in ephemeral streams and seasonal water bodies. Designs will integrate wildlife underpasses in biodiversity-sensitive areas to maintain ecological connectivity. Construction sequencing will limit in-stream works to low-flow periods, minimizing aquatic habitat disturbance.

Finally, signaling, power supply, and telecommunication systems will be installed across the corridor, followed by the commissioning of station buildings, sidings, and maintenance facilities at key nodes such as Kyzylzhar, Karazhal-2, Aktau, and Mointy. Site restoration will include revegetation of disturbed slopes using native grasses and removal of temporary worksites.

Design Solutions and Work Stages

Railway construction involves several stages requiring careful planning, engineering expertise, and coordination between various teams. The main stages are listed below:

1. Feasibility Study and Planning

Preliminary Assessment of the need for a railway, taking into account factors such as economic benefits, transport demand, and possible routes.

Route Selection

Identification of potential routes, taking into account factors such as terrain, land ownership, existing infrastructure, and environmental impact.

Feasibility Study

Conduct a detailed analysis of the technical, financial, and environmental feasibility of the selected route. This work is currently ongoing.

2. Survey and Design Route Survey

Conduct a detailed topographic survey to determine the terrain, water bodies, existing infrastructure, and potential obstacles.

Route Design- Determine the exact location of tracks, including curves, slopes, and straight sections.

Engineering Design - Development of detailed engineering plans for the location of tracks, structures (bridges, tunnels, etc.), drainage systems, and other infrastructure elements. At the moment, these works have begun.

3. Land Acquisition and Environmental Assessment

Land Acquisition. Obtaining necessary land rights and permits from landowners, government agencies, and stakeholders along the route.

Environmental Assessment. Conducting an environmental impact assessment and obtaining necessary permits from regulatory authorities.

4. Earthworks and Grading

Site Clearing and De-cluttering. Clearing the site of vegetation, trees, and obstacles.

Earthworks. Excavation, backfilling, and grading of the terrain to create a suitable base for the tracks.

Total volume of natural vegetation layer removal, 0.20 m – 1,177,198.29 m3

| Earthworks and Grading | Creating base for the tracks |
| --- | --- |

Figure 9: Earthwork and Grading Activities

5. Track Preparation

Laying ballast, crushed rock, or gravel, to ensure stability, drainage, and load distribution. Sub-ballast and base to further improve track stability and drainage. The total volume of soil (embankment) is 13,165,360.32 m³.

6. Track Construction

Laying sleepers at regular intervals along the track, which can be facilitated by using track pads. Installing rails on sleepers, correctly aligning them and maintaining the track gauge. Securing rails with spikes, bolts, clamps, or other fastening systems.

| Track construction | Bridges |
| --- | --- |

Figure 10: Track-Laying Works

7. Bridge and Structure Construction

Construction of bridges and viaducts across bodies of water, valleys, and obstacles, as well as tunnels in mountains or under obstacles. Culverts and drainage for water management.

8. Signaling and Electrification

Installation of signaling systems, switches, and turnouts to ensure safe train operation. Electrification (if applicable). Installation of overhead wires or third rails to provide power to electric locomotives. Two 10 kV overhead lines will run parallel to the railroad: one for automatic block signaling (AB) and one for power supply (PE), both mounted on reinforced-concrete poles.

9. Testing and Commissioning

Track Alignment.  Use high-precision equipment to ensure track alignment meets technical specifications.

Load Testing. Conduct load tests to assess track stability under the weight of passing trains.

System Testing. Conduct performance testing of signaling, communication, and electrification systems.

10. Safety Certification and Regulatory Approvals

Obtain safety certificates and regulatory approvals to ensure the constructed railway complies with safety and operational standards.

11. Reclamation Work

After construction is completed, reclamation work is expected to be carried out at the sites of technical roads, quarries, and shift camps. Reclamation work will consist of technical (territory cleaning, etc.) and biological reclamation (if necessary).

12. Development of Exclusion Zones.

According to SP RK 3.03-116-2014 "Land Allocation for Railways," to ensure the safety, stability, and durability of railway structures and the safety of rolling stock, local executive authorities establish controlled railway zones that are not included in the railway access lane (minimum):

- outside populated areas – 50 meters from the railway access lane in both directions;

- within populated areas – 20 meters from the railway access lane in both directions.

Organizational responsibilities

For the period of Project implementation, in accordance with the legislation of the Republic of Kazakhstan and international investment requirements, several institutional mechanisms are envisaged, as described below. The institutional framework of the “Construction of the Mointy–Kyzylzhar Railway Line” Project is presented in the Table below.

Table 4: Institutional Framework for “Construction of the Mointy–Kyzylzhar Railway

| № | Project Participant | Information about the Participant | Functions of the Participant | Responsibility of the Participant |
| --- | --- | --- | --- | --- |
| 1 | Budget Program Administrator | Ministry of Transport of the Republic of Kazakhstan | Provides administrative support to the project | Responsible for compliance with the goals and objectives of state policy |
| 2 | Project Coordinator | Joint Stock Company “Samruk-Kazyna” | Control and monitoring of achievement of project objectives | Supervision over project implementation |
| 3 | Project Applicant | JSC “NC Kazakhstan Temir Zholy” | Organization and implementation of the project. Execution of CIW, procurement of machinery and equipment | Ensures project implementation |
| 4 | Project Participant (Asset Holder in the Post-Investment Period) | JSC “NC Kazakhstan Temir Zholy” | Asset holder | Responsible for organization |
| 5 | Project Participant (Operating Organization) | JSC “NC Kazakhstan Temir Zholy” | Subsequent operation of the facility | Carries out operation, maintenance, and repair of the section |
| 6 | Suppliers of Services, Machinery, and Equipment | To be selected on a competitive basis | Supply and installation of equipment, provision of CIW services | Responsible for timely and quality delivery of machinery, equipment, and CIW services |

In addition, the following have major roles in the project execution and construction:

Integra Construction KZ LLP (“Integra”) is the appointed Engineering Procurement and Construction (EPC) Contractor responsible for the construction and project management. Integra is responsible for the earthworks and other subcontractor works.

Poligram LLP (“Poligram”) is the appointed design engineer for the Project.

Committee for Environmental Regulation and Control (CERC), Ministry of Ecology and Natural Resources of the Republic of Kazakhstan is responsible for approvals and permits related to the National EIA. CERC is responsible for enforcing environmental laws, issuing permits, and ensuring compliance with environmental standards.

Balkhash-Alakol Basin Inspectorate for Use and Protection of Water Resources, Ministry of Ecology, Geology and Natural Resources of the Republic of Kazakhstan is responsible for approvals related to construction works on water bodies, water protection zones for the Project. The inspectorate regulates the use of water resources in the Balkhash-Alakol basin, ensuring compliance with national water laws and sustainable practices. It monitors water bodies to prevent pollution and manage water quality, addressing issues arising from industrial discharges and agricultural runoff, and enhances integrated water resource management practices in the region.

Republican State Enterprise "State Non-Departmental Examination of Projects" (“RSE GOS Expertiza”) is responsible for evaluation of the Project against Kazakhstan regulations. RSE GOS Expertiza operates under the Ministry of Industry and Infrastructure Development and assesses the quality and compliance of construction projects with legal and technical standards.

The Construction Supervision Consultant (may be hired in the future) ensures that the railway project is built to technical standards while monitoring environmental, social, health, safety, and stakeholder compliance in line with WB Performance Standards

Project Approvals:

Department of Construction, Architecture and Urban Planning of the District - The Akimats within the Ulytau and Karagandy Regions are the district proponents engaged directly through KTZ to direct, inform, facilitate and coordinate the land acquisition process.

Consideration of Alternatives

Project vs No Project Scenario

The comparative analysis with the “No Project” scenario highlights the substantial social, economic, and environmental benefits of the investment, including the elimination of bottlenecks, promotion of regional development in Karagandy and Ulytau regions, and contributions to sustainable, low-carbon transport - all of which would be lost or delayed without the project’s implementation. The purpose of the analysis is to provide justification and argumentation for the selected alternative, covering aspects such as technical, economic, financial, environmental and social considerations.

As shown below, the alternatives are compared in terms of:

potential environmental and social impacts;

expected capital and ongoing costs of mitigation and/or management (including training and monitoring aspects);

technical feasibility;

Public safety;

the economic and social benefits of each option;

social acceptability.

Technical Benefits of the Project VS the No-Project Scenario

- Modern Railway Infrastructure
The project introduces a newly constructed, high-standard railway line along the Mointy–Kyzylzhar alignment, designed with best-available technologies to ensure the stability, safety, and efficiency of the roadbed, interchanges, and signaling systems.

- Bottleneck Reduction
By relieving pressure on the existing Mointy–Zharyk section, the project reduces congestion on key transit routes, improving the operational reliability of Kazakhstan’s railway network.

- Enhanced Regional Connectivity
Integration with the Trans-Caspian and Middle Corridor routes positions the project as a critical link in the country’s strategic transport infrastructure, strengthening connections between China, Central Asia, and Europe.

Economic Benefits

- Transit Efficiency and Trade Capacity
The railway provides a direct shortcut, shortening transit distances and times, increasing freight volumes, and improving Kazakhstan’s competitiveness as a regional transit hub.

- Regional Economic Development
Construction and operations generate employment and stimulate local economies in Karagandy and Ulytau regions through secondary services such as logistics hubs, retail trade, and small enterprises.

- Improved Market Access
Communities along the route benefit from better transport links, allowing businesses to access wider markets and reducing transportation costs for goods and services.

Financial Benefits

- International Investment and PPP Potential
Project financing involves international financial institutions and creates opportunities for public–private partnerships (PPP) in operations, maintenance, and long-term service provision.

- Reduced Long-Term Costs
Although initial capital expenditure is significant, the modern infrastructure lowers long-term maintenance costs and improves overall financial sustainability.

- Revenue Generation
Increased freight capacity and transit volumes are expected to raise transit revenues, boosting Kazakhstan’s financial returns from regional trade flows.

Environmental Benefits

- Modal Shift and Emission Reduction
Shifting freight traffic from roads to rail leads to lower greenhouse gas emissions, less road congestion, and reduced vehicle wear-and-tear across the transport network.

- Climate-Smart Infrastructure
The project supports Kazakhstan’s “Nurly Zhol” strategy by promoting climate-resilient, low-carbon transport infrastructure.

Social Benefits

Improved Accessibility and Social Services. The railway provides faster, safer access to healthcare, education, and employment opportunities, especially for remote communities.

Table 5: Summary Table for With Project and No Project Alternatives

| Component | No Project Scenario | With Project Scenario |
| --- | --- | --- |
| Technical | Absence of new rail infrastructure; continued reliance on existing congested network. | Construction of modern railway infrastructure using best-available technologies to ensure stability, safety, and efficiency, relieving pressure on the Mointy–Zharyk section. |
| Economic | Limited national and regional connectivity; stagnation in transit potential and regional development; continued inefficiencies in trade corridors. | Increased transit potential along the Trans-Caspian route; reduced congestion on existing lines; shorter delivery times; regional economic growth and investment opportunities, especially in Karagandy and Ulytau regions. |
|  | Limited job creation; constrained regional economy. | Local job creation during construction and operation; indirect benefits to service sectors; stimulus for small and medium enterprises; regional investment attraction. |
| Financial | Routine government expenditures for maintenance of existing infrastructure. | Significant capital investment for construction and land acquisition supported by international financial institutions; potential for public–private partnerships (PPP) in operations and maintenance; long-term revenue generation through transit fees. |
| Environmental | No additional construction-related impacts, but continued reliance on less efficient routes with higher emissions. | Short-term, localized impacts on soil, noise, dust, and habitat disturbance mitigated under PS3 and PS6; project design minimizes intrusion into sensitive areas; improved environmental compliance and provision for wildlife crossings and safeguards. |
|  | Higher greenhouse gas emissions due to congestion and reliance on longer, less efficient routes. | Reduced emissions through optimized routing, modern engineering standards, and modal shift from road to rail supporting low-carbon transport goals. |
| Social | Continued isolation of rural communities; limited access to markets, healthcare, and education. | Improved regional mobility and access to social services; enhanced quality of life through better connectivity and reduced travel times. |
|  | No land acquisition or resettlement requirements. | Limited land acquisition with fair compensation and livelihood restoration measures in line with PS5; stakeholder engagement and grievance mechanisms integrated. |
|  | Existing infrastructure constraints limit railroad safety improvements; status quo in accident risks. | Higher safety standards in design; safer railway crossings; reduced accident risk; planned measures for community health, labor camps, and construction safety under PS2 and PS4. |
|  | No major changes in community attitudes; unmet demand for modern transport persists. | Focus group discussions and stakeholder engagement show support for the project due to economic and social benefits. |

The Mointy – Kyzylzhar project promises to transform Kazakhstan’s transit dynamics by significantly improving East–West rail connectivity, catalyzing economic and social development —particularly for Karagandy and Ulytau regions. In contrast, the “No Project” scenario risks perpetuating transit bottlenecks, regional inequities, and infrastructure stagnation.

Based on the above the “With the Project” condition is more beneficial and contributive to the regional and the country’s progress and development.

Alternative Design Layouts and Routes

In accordance with the legislation of the Republic of Kazakhstan and as part of the feasibility study (Volume 2) for the design of the new Mointy–Kyzylzhar railway line, multiple route options were identified and evaluated. The selection of the preferred option was based on the following technical, operational, economic, and environmental criteria:

- Regional Connectivity – Ability of the new railway line to provide efficient access to northern, northwestern, and western regions of Kazakhstan as well as to Russia.

- Mainline Integration – Alignment of the design profile and technical parameters with existing mainline standards to ensure operational compatibility.

- Reduced Transit Distance and Time – Capacity of the route to shorten distances and delivery times for freight transport compared to existing routes.

- Construction and Operating Costs – Optimization of capital expenditure and long-term operational costs, with preference for options requiring fewer complex engineering structures.

- Junction Station Integration – Technical and operational suitability of connecting to existing railway junction stations.

- Operational Length – Efficiency of the route in terms of total operational length to maximize service coverage and minimize travel times.

- Construction Length – Total length of new construction works required for each alternative.

- Unfavorable Terrain Constraints – Presence and extent of topographical or geotechnical challenges affecting constructability.

- Engineering Structures – Number and complexity of artificial structures such as bridges, culverts, and overpasses required along the route.

- Land Acquisition Requirements – Feasibility and cost implications associated with land allocation and resettlement needs.

- Proximity to Settlements – Degree of alignment optimization to ensure operational efficiency while maintaining suitable proximity to existing population centers.

- Freight Service Accessibility – Convenience and efficiency of freight train servicing along the proposed alignment.

- Topographical Optimization – Rational routing to minimize earthworks, reduce construction complexity, and optimize overall project costs.

- Engineering Network Integration – Availability and ease of connection to existing utility networks, including power supply, water supply, and heating systems.

- Geological Suitability – Potential to avoid geologically unfavorable areas or complex terrain conditions that could increase construction risks or costs.

- Environmental Impact Minimization – Extent to which the alignment can minimize adverse environmental impacts through route selection and mitigation planning.

It should be noted that, due to the geographical and alignment constraints associated with connecting Mointy to Kyzylzhar, all route alternatives unavoidably intersect portions of Andasai Sanctuary (Cluster 2) as well as two Important Bird Areas (IBAs). However, the alignments were optimized during the design stage to minimize the extent and length of traversals within these ecologically sensitive areas to the greatest extent practicable. These route options are described in the ensuing subsections. Most part of the core zones of the areas (the Hilly areas which are used for nesting by protected birds of prey) are avoided.

The under-construction railway (Option 4) crosses about 75 km of the Ortau IBA, about 45 km of the Ayak-Bestau IBA and about 16 km of the Andasai Sanctuary. Alternative road options: Option 1 (green line on Figure 3): about 16 km of the Andasai Sanctuary and about 60 km of the Ortau IBA. Ayak-Bestau IBA is not affected. Option 2 (red line): about 16 km of the Andasai Sanctuary and about 110 km of the Ortau IBA. Ayak-Bestau is not affected. Option 3 (lilac line): about 16 km of the Andasai Nature Reserve and about 60 km of the Ortau IBA. Ayak-Bestau IBA is not affected

Route Option 1

Route Option 1 has a construction length of 357.2 km and incorporates 11 dividing points, 8 railway overpasses, 31 bridges, 3 cattle crossings, 7 railway crossings, and 134 culverts, with an estimated cost of 631.247 billion KZT. The alignment connects to a junction leading to the Mointy Station, integrating a new pre-junction station Mointy-2, and proceeds via Aktai Station with a junction through the Block Post before terminating at Zhenis Station and providing a second-track connection to Kyzylzhar Station.

The route traverses rivers, watercourses, and mountainous terrain near Mointy Station, where frequent rock outcrops at the surface necessitate several curved sections but reduce the volume of drilling and blasting works. This also reduce substantially impact of habitat - considering that mountainous terrain near Mointy Station and rock outcrops are used for nesting by various species of avi-fauna. Overall, this option balances construction complexity, cost efficiency, and operational practicality, offering a feasible alignment with moderate engineering challenges.

Route Option 2

Route Option 2 spans 366.02 km, with 11 dividing points, 7 railway overpasses, 33 bridges, 3 cattle crossings, 8 railway crossings, and 139 culverts, at an estimated cost of 647.149 billion KZT. Similar to Option 1, this route also connects to a junction leading to the Mointy Station, integrates Mointy-2 Station, and proceeds via Aktai Station before connecting to Kyzylzhar Station.

However, this option’s greater alignment length, multiple curved sections, and the need for extensive reconstruction/modernization at Aktau Station contribute to higher construction costs and operational complexities. While offering comparable connectivity to Option 1, the additional engineering interventions reduce its cost-effectiveness and construction efficiency.

Route Option 3

Route Option 3 has a total construction length of 360.66 km with 10 dividing points, 10 railway overpasses, 28 bridges, 4 cattle crossings, 6 railway crossings, and 130 culverts, at an estimated cost of 650.1 billion KZT.

This alignment connects to a junction leading to Mointy Station with a new pre-junction station and proceeds through Karazhal Station, which requires major reconstruction works due to its confined site conditions. The route passes through rivers, watercourses, and mountainous terrain but predominantly traverses low-lying areas characterized by weak soil foundations, requiring substantial ground improvement measures.

The high frequency of curves, combined with soil stabilization needs and challenging reconstruction conditions at Karazhal Station, increases both construction complexity and life-cycle operational costs, making this alignment less technically and financially favorable.

Route Option 4

Route Option 4 represents the shortest alignment at 322.2 km with 17 dividing points, 8 railway overpasses, 42 bridges, 10 cattle crossings, 8 railway crossings, and 113 culverts, carrying an estimated cost of 724 billion KZT.

Developed as a modified version of Route Option 1, maintaining the eastern version unvaried, with realignment and curve straightening in the western part, this option demands higher volumes of drilling and blasting but provides significant operational advantages through its proximity to populated areas, bypassing of mineral extraction zones, and improved accessibility for railway maintenance and personnel. Moreover, the design enables through-train operations in both directions, significantly increasing the route’s carrying capacity and operational efficiency. Despite its higher construction cost and engineering demands, this option offers the shortest alignment with the highest long-term operational benefits. As for Option 1, most of the mountainous terrain and rock outcrops near Mointy and in the east section of the project will still be avoided.

Table 6: Technical Parameters of the Route Options

| Parameter | Route Option #1 | Route Option #2 | Route Option #3 | Route Option #4 |
| --- | --- | --- | --- | --- |
| Construction length (km) | 357.2 | 366.02 | 360.66 | 322.2 |
| Dividing points (no.) | 11 | 11 | 10 | 11 |
| Railway overpasses (no.) | 8 | 7 | 10 | 8 |
| Bridges (no.) | 31 | 33 | 28 | 42 |
| Cattle crossings (no.) | 3 | 3 | 4 | 10 |
| Railway crossings (no.) | 7 | 8 | 6 | 8 |
| Culverts (no.) | 134 | 139 | 130 | 113 |
| Estimated cost (billion KZT) | 631.247 | 647.149 | 650.1 | 724 |

SUPPLEMENTARY ENVIRONMENTAL & SOCIAL IMPACT ASSESSMENT (ESIA) FOR ALMATY RAILROAD BYPASS PROJECT, KAZAKHSTAN

PROJECT DESCRIPTION

Figure 11: Railway Route Options

The Preferred Option

The evaluation of the four route alternatives for the Mointy – Kyzylzhar railway section was conducted using a structured set of engineering, economic, and operational indicators to ensure technical feasibility, cost-effectiveness, and long-term operational sustainability. Central to the assessment were parameters such as the total construction length, based on both feasibility study data and cartographic surveys, as these directly influence capital investment, construction duration, and subsequent operating costs. Routes with shorter overall lengths and reduced curved sections were generally preferred because they minimize travel times, energy consumption, and track maintenance requirements, while increasing operational safety and efficiency, without resulting substantial environmental impacts in case of proper mitigation measures.

Operational capacity considerations also played a major role. The line throughout capacity, expressed in train pairs per day, along with the maximum and minimum haul section lengths, was analyzed to determine how each alignment would handle projected freight volumes over time. Related to this were the number of separating points, receiving and dispatch track lengths, and the presence of at-grade railway crossings, all of which affect scheduling flexibility, network integration, and potential delays during operations.

From a structural and construction perspective, indicators such as the total number of artificial structures, including bridges, railway overpasses, cattle crossings, and drainage culverts, were critical in estimating both the engineering complexity and construction costs for each route. Routes requiring extensive drilling and blasting works in mountainous or rocky terrain were assigned higher cost and risk profiles, given the additional safety measures, specialized equipment, and environmental controls needed for such works.

Finally, financial parameters such as the total capital expenditure for construction, additional costs associated with station reconstruction, and spatial constraints affecting station works were integrated with relative cost comparisons among options. This allowed the study to balance construction feasibility with operational efficiency and environmental impact, ultimately identifying the alignment that provided the best trade-off between cost, performance, and sustainability objectives. The comparison Table is shown below

Table 7: Comparison of routes by their technical and economic indicators

| No. | Criteria/Indicators/ Considerations | Unit. meas. | Options |  |  |  | Preferred option |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 |  |
| 1 | Total Construction Length (Feasibility Study Data) | km | 358.2 | 366.5 | 360,0 | 322.2 | Option 4 |
|  | Construction Length Based on Cartographic Survey (New Construction) |  | 366 | 263 | 341 | 322.2 | Option 4 |
| 2 | Length of Straight Railway Sections | km | 293.3 | 291.9 | 272.2 | 257,594 | Option 4 |
| 3 | Length of Curved Railway Sections | km | 64.9 | 74.6 | 88.3 | 65,344 | Option 4 |
| 4 | Number of Separating Points (Passing Loops and Sidings) | no. | 11 | 11 | 10 | 23 | 1, 4 option |
| 4.1. | Maximum Length of Individual Haul Sections | m | 34100 | 36400 | 35400 | 14800 | Option 4 |
| 4.2. | Minimum Length of Individual Haul Sections | m | 23300 | 23300 | 24600 | 7700 | 1, 4 option |
| 5 | Line Throughput Capacity (Estimated Range) | Pairs of trains | 44-46 | 42-44 | 40-42 | 44-42 | 1, 4 option |
| 6 | Effective Length of Receiving and Dispatch Tracks | m | 1250 | 1250 | 1050 | 1050 | 1, 4 option |
| 7 | Total Number of Artificial Structures (Aggregate) |  | 176 | 182 | 172 | 172 | 3,4 option |
| 7.1. | Number of Railway Overpasses | no. | 8 | 7 | 10 | 2 | Option 4 |
| 7.2. | Number of Bridges | no. | 31 | 33 | 28 | 36 | Option 4 |
| 7.3. | Number of Cattle Crossings (Including Bridges and Tunnels for Livestock Passage) | no. | 6 | 6 | 4 | 21 | Option 4 |
|  | Number of Culverts and Drainage Pipes |  | 1 |  |  | 9 |  |
| 7.4. | Pipes | no. | 134 | 139 | 130 | 130 | Option 3 |
| 8 | Level Crossing | no. | 7 | 8 | 6 | 6 | Option 3 |
| 9 | Presence of Drilling and Blasting Works Requirements |  | ++ | + | + | + | 2,3 option |
| 10 | Additional Costs Associated with Station Reconstruction |  | - | + | + | + | Option 1 |
| 10.1. | Constrained conditions for station reconstruction |  | - | - | + | + | 1, 2 option |
| 11 | Total Capital Expenditure for Construction (Estimated, 2025 Prices) | billion tenge | 633.4 | 647.15 | 650.1 | 622.1 | Option 4 |
| 12 | Relative difference in costs when comparing 3 options with Option 4 |  | 102% | 103% | 104% | 100% | Option 4 |

Note: The increase in the construction cost of the railway line for Options 2 and 3 is mainly due to the complexity of the terrain, the volume of earthworks, and the number of artificial structures

From a resource consumption and environmental performance perspective, the evaluation of route alternatives was based on several key parameters, including total route length, proximity to construction material sources (e.g., quarries and borrow pits), availability of water resources, efficiency in resource utilization, and the organization of risk management and pollution control measures.

Among the four proposed options, the shortest construction length is associated with Option 2 (263 km), while the longest alignment corresponds to Option 1 (366 km), as detailed in the comparative table provided above. However, a comprehensive assessment of technical, economic, and environmental indicators identifies Option 4 as the most favorable alignment.

Option 4 traverses predominantly flat terrain and remains distant from major population centers, thereby minimizing potential social and environmental impacts. Furthermore, the availability of suitable soils for embankment and subgrade works along the alignment enhances the project’s logistical efficiency and reduces reliance on external material sources.

Environmental emissions (including air pollutants, noise, and waste generation) are closely linked to both route length and construction logistics. Based on technical and economic analyses, and considering the proposed safety and environmental protection measures (e.g., wastewater collection systems, controlled waste management practices), Option 4 demonstrates the lowest projected environmental footprint among all alternatives.

In terms of technical and economic efficiency, Option 4 also provides clear advantages, offering a cost-effective, operationally reliable alignment with reduced environmental and social risks. These factors will be further addressed and managed through the Environmental and Social Management Plan (ESMP), which will define mitigation measures and monitoring protocols to minimize residual impacts during both the construction and operational phases.

In conclusion, based on the preceding multi-criteria analysis encompassing environmental, social, engineering, and economic parameters, Option No. 4 is identified as the preferred alignment alternative for implementation.

- APPLICABLE REFERENCE FRAMEWORKS

0F

This ESIA Report has been prepared following the infrastructure permitting process established in the Republic of Kazakhstan (RoK). The ESIA Report is developed in accordance with the following applicable reference framework:

Applicable national Environmental and Social (E&S) regulations for linear infrastructure projects.

World Bank’s (WB) Performance Standards (PS) (2012).

World Bank Group (WBG) General Environmental, Health, and Safety (EHS) Guidelines EHS (2007).

WBG EHS Guidelines for Railways (2007).

WBG EHS Guidelines for Electric Power Transmission and Distribution (2007).

WBG EHS Guidelines for Construction Materials Extraction (2007).

IFC Good Practice Handbook on Cumulative Impact Assessment and Management: Guidance for the Private Sector in Emerging Markets (2013).

IFC Good Practice Note: Managing Contractors’ Environmental and Social Performance (2017).

All International Labour Organisation (ILO) conventions signed and ratified by Kazakhstan, all ILO conventions covering core Labour standards and all ILO conventions covering the basic terms and conditions of employment.

IFC / European Bank for Reconstruction and Development (EBRD) Guidance on Worker Accommodation (2009).

The Non-Technical Summary will be provided in a separate report to explain the key points of the ESIA.

Basic Environmental Laws of the Republic of Kazakhstan

Environmental legislation of the Republic of Kazakhstan is based on the Constitution of the country as embodied in Article 31, which states that: “The state shall aim to protect the environment in favour of human life and health.” Article 61, (provision 3, no. 3) also states that the “Parliament shall have the right to issue laws that regulate the most important public relations and establish fundamental principles and standards relating to Environmental protection.

Accordingly, the Environmental Code (also translated as the Ecological Code, EcoCode) was promulgated as the legal framework for environmental protection in Kazakhstan, with its latest amended form signed by the Head of State, Kassym-Zhomart Tokayev, on January 2, 2021. Among with the relevant provisions in the EcoCode is the basis for EIA development for all types of activities that can have a direct or indirect impact on the environment or health of the people.

Governmental Body for Environmental Management

State regulation of environmental relations is carried out through the establishment by the state of environmental requirements, mandatory for fulfillment by subjects of relations regulated by this Code, and the use of state regulation instruments in the field of environmental protection in accordance with the EcoCode (Article 31).

The Ministry of Ecology and Natural Resources of the Republic of Kazakhstan is a government body of the Republic of Kazakhstan that provides leadership in the areas of formation and implementation of state policy, coordination of management processes in the areas of environmental protection, meteorological and hydrological monitoring, development of the “green economy”, waste management (except for medical, biological and radioactive waste), protection, control and supervision of the rational use of natural resources, forestry, protection, reproduction and use of wildlife and specially protected natural areas.

The Ministry has Committees: Committee for Environmental Regulation and Control of the Ministry of Ecology and Natural Resources of the Republic of Kazakhstan; and Committee of Forestry and Wildlife of the Ministry of Ecology and Natural Resources of the Republic of Kazakhstan.

National Legislation of the Republic of Kazakhstan (Rok)

The Table below provides a summary of the RoK legislation relevant to this Project that has been considered in the ESIA Report. It should be acknowledged that this is not exhaustive and further legislation and regulatory measures are provided within each assessment. For greater emphasis, these laws are presented under specific concerns as part of the ESIA process.

Table 8: Republic of Kazakhstan Legislation

| Title | Year |
| --- | --- |
| The Republic of Kazakhstan Constitution | 2022 |
| Environmental Code of the Republic of Kazakhstan | 2021 |
| Labour Code of the Republic of Kazakhstan | 2015 |
| Law on State Property (#413-IV LRK adopted on 1 March 2011, last amendment dated 21 May 2024 to be enforced on 22 July 2024) | 2011 |
| The Land Code (RK Code #442-II, adopted 20 June 2003, with last amendment on 21 May 2024) | 2024 |
| Labour Code (№ 414-V, adopted on 23 November 2015, last amendment dated 15 April 2024 to be enforced on 16 June 2024) | 2015 |
| The Law of the Republic of Kazakhstan on architectural, urban planning and construction activities in the Republic of Kazakhstan (#242-II adopted on 16 July 2001, last amendment 21 May 2024 to be enforced on 22 July 2024) | 2001 |
| Law on Protection and Use of Objects of Historical and Cultural Heritage of the Republic of Kazakhstan No. 1488-XII (1992, as amended by No. 288-VI, 2019) | 1992 |
| The Law on Public Procurement (No. 434-V 3PK adopted 4 December 2015, last amendment dated 29 December 2018) | 2015 |
| The Law of the Republic of Kazakhstan on the Electric Power Industry (#588 -II dated 9 July 2004) | 2004 |

Public Consultation

In Kazakhstan, the Ministry of Information and Communications oversees the enforcement of the Law on Access to Information and the dissemination of government information. Meanwhile, the Ministry of Social Development is responsible for facilitating opportunities for stakeholder engagement and assisting the activities of Public Councils. The key public consultation regulations are presented in the Table below.

Table 9: Public Consultation Regulations

| National Legal Requirements | Year |
| --- | --- |
| Law of the Republic of Kazakhstan “On Access to Information”, dated 16 November 2015 No. 401-V | 2015 |
| Law of the Republic of Kazakhstan “On Public Councils” (as amended on 27 February 2017) | 2017 |
| The Ecological Code of Kazakhstan (#400-VI, adopted 2 January 2021, with the last amendment on May 21, 2024) | 2024 |

Law of the Republic of Kazakhstan “On Access to Information”

The Law of the Republic of Kazakhstan on Access to Information emphasizes promoting transparency and public access to governmental information. It outlines the establishment of various online platforms, including an Open Data Portal, an Open Dialogue Portal for public interaction with officials, and a portal for Normative Legal Acts where draft regulations can be discussed before approval. Information holders are required to make information about their activities readily accessible, including budget reports and the results of audits. Additionally, the law mandates that meetings of governmental bodies be open to the public and ensures accessibility for individuals with disabilities. Overall, the law aims to enhance public engagement and accountability in government operations.

Law of the Republic of Kazakhstan “On Public Councils”

The essence of the Law on Public Councils in Kazakhstan is to establish a framework for creating and regulating public councils at both the republican and local levels. These councils are intended to facilitate public participation in governance and enhance accountability and transparency within government bodies. The purpose of this law is mainly to enhance the transparency of the process and content of lawmaking by providing requirements for the procedure of making draft legal acts public and accessible for public comments:

“Ensure and increase the transparency with regard to public and stakeholders’ participation in policy and decision-making processes of public bodies, fulfilling the objectives of good, transparent and inclusive governance in the decision- making processes.”

Articles 16-19 outline the procedures for public councils in the form of “public control”. The various forms of public control are defined as follows:

Public Expertise: This refers to the process of evaluating draft normative acts to ensure they align with public interests.

Public Monitoring: This involves the oversight of state activities conducted by public councils, non-profit organisations, and citizens acting on behalf of the public councils.

Public Hearings: These are forums for discussing important issues and decisions made by state bodies, focusing on their alignment with public interests.

Review of State Bodies' Reports: This entails a public discussion within the Public Council regarding the outcomes of the activities of state and local self-government bodies.

The Ecological Code of Kazakhstan

The Ecological Code of Kazakhstan (#400-VI, adopted 2 January 2021, with the last amendment on 21 May 2024) sets the legal framework for environmental protection and includes provisions for public hearings related to environmental expertise.

Purpose of Public Hearings: While public hearings are not directly part of the land acquisition process, they provide affected individuals with opportunities to understand project details, raise concerns about impacts on their property, and learn about mitigation measures.

Draft Report: Article 73 requires that a draft report on potential impacts be submitted for public hearings before assessment by the environmental protection authority.

Organisation of Hearings: The hearings must follow guidelines from the Minister of Ecology, including:

The draft report must be accessible online for at least thirty days.

Announcements must be published in local newspapers and broadcasted on TV or radio in both Kazakh and Russian at least twenty working days before the hearings.

Public Participation: Government bodies and the public can submit comments in writing or express them orally during the hearings. Participation is open to anyone, regardless of residence.

Post-Hearing Protocol: After the hearings, a protocol is created documenting all comments, responses from the project initiator, and any follow-up consultations if necessary. This protocol excludes any comments that were withdrawn during the hearings.

Land Acquisition

The Project’s land procurement considers (i) the Project’s land requirement, and (ii) the Project’s Right of Way (RoW) as regulated by national laws. The Law of the Republic of Kazakhstan on Railway Transport establishes ‘protective zones’ around railway infrastructure to ensure the safety, operational integrity, and durability of rail transport. These zones regulate activities near railway tracks, safeguarding public safety and preventing disruptions to railway operations. Specific restrictions apply to construction, land use, and other activities within these designated zones.

- The Project footprint includes a 30m-wide rail track;

- A 50-100m right of way (RoW) on both sides of the track depending on the location; and

- The Project’s OHTLs will run parallel to the alignment through a 10kV low voltage transmission line which is to be located underground and within the right of way.

In Kazakhstan, land ownership resides with the State, which has the authority to transfer, sell, or lease it to individuals or legal entities. Most leases are typically long-term, lasting around 49 years, while some individuals or organisations may opt for shorter leases that range from 1 to 5 years. The State is permitted to reclaim privately owned land only for designated purposes, such as railroad construction (refer to Land Code, Article 84.2.4), and must provide compensation to the landowner for their property and any related losses (refer to Land Code, Article 166).

Land acquisition for state purposes, including compulsory acquisition for state projects like railway development, is categorised as an “exceptional circumstance” (refer to Land Code, Article 84), is undertaken as per the Land Code “Article 84: Expropriation of land for public and state use”. Article 84.1 states that the plot may be forcibly alienated for state needs by the court if there is no other way to reach an agreement between the owner and the court.

Land Acquisition on Private Land

The land acquisition for private land typically adheres to the following procedures:

Initial Request: Following an agreed alignment with local officials, the agency needing the land requests the relevant Akimat to issue a resolution for land acquisition.

Akimat Resolution: The Akimat issues a resolution for the land acquisition and registers it with the Region Department of Justice, with notifications sent to property owners regarding the extent of acquisition.

Valuation: Licensed valuators are engaged by the Akimat to determine official compensation amounts for the affected properties.

Negotiation: After establishing compensation amounts, negotiations between the government and affected parties commence. Signed agreements are registered with the “Government for Citizens” State Corporation in Almaty Region, and compensation amounts are processed for payment to affected individuals.

Court Appeal: If no agreement is reached, the government may initiate a court appeal for expropriation after three months from the notification date to the owner.

Court Decision: Following a court decision, the compensation will be transferred to the affected land user's account. Access to the land cannot be granted until compensation is paid, and ownership title is transferred.

Financing and Payment: Funds for compensation are allocated, with payments required within one month after the court ruling becomes final or after the signing of the land acquisition agreement.

Land Acquisition on Leased Land

Article 84.4 states that, the expropriation of land for public use for those under leased land, shall be without compensation of land use rights. It further stresses that land users will be reimbursed of the losses in full, and at their request may be granted another land.

Land Acquisition on State Land

The land acquisition process from state land for public use (refer to Land Code, Article 89), follows the principle that the seizure of land from state land for public needs is based on a “unilateral decision by the executive body which carries out the removal. Such a decision may be appealed to a higher authority or by the courts, and filing an appeal suspends the execution of the decision on seizure.

A detailed overview of the land acquisition process and the key national legal requirements are presented in the Livelihood Restoration Plan. Table below lists of key national legal requirements related to land acquisition and/or affected by projects where land acquisition is required (such as cultural heritage laws). Refer to the LARAP for a further breakdown of the national legal requirements.

Table 10: Land Acquisition Regulations

| National Legal Requirements | Year |
| --- | --- |
| The Land Code (RK Code #442-II, adopted 20 June 2003, with last amendment on 21 May 2024) | 2024 |
| Law on State Property (#413-IV LRK adopted on 1 March 2011, last amendment dated 21 May 2024 to be enforced on 22 July 2024) | 2024 |
| The Law on Housing Relations (№ 94-I, adopted on 16 April 1997, last amendment dated 21 May 2024 to be enforced on 22 July 2024) | 2024 |
| Labour Code (№ 414-V, adopted on 23 November 2015, last amendment dated 15 April 2024 to be enforced on 16 June 2024) | 2024 |
| The Law of the Republic of Kazakhstan on Railway Transport (#266-II adopted on 8 December 2001, last amendment dated 19 April 2023) | 2023 |
| The Law of the Republic of Kazakhstan on State Administration and Local Self-Government (#148 adopted on 23 January 2001, last amendment dated 21 May 2024 to be enforced on 22 July 2024) | 2024 |
| Civil Code (General Part) of the Republic of Kazakhstan (adopted on 27 December 1994, last amendment dated 12 July 2022) | 2022 |
| The Law of the Republic of Kazakhstan on architectural, urban planning and construction activities in the Republic of Kazakhstan (#242-II adopted on 16 July 2001, last amendment 21 May 2024 to be enforced on 22 July 2024) | 2024 |
| The Law of the Republic of Kazakhstan “On appraisal activity in the Republic of Kazakhstan” #133-VI adopted 10 January 2018, last amendment 31 December 2021) | 2021 |
| Ecological Code of the Republic of Kazakhstan (# 400-VI adopted on 2 January 2021, last amendment dated 21 May 2024 to be enforced on 22 July 2024) | 2024 |
| Law of the Republic of Kazakhstan “On the protection and use of historical and cultural heritage sites” dated 26 December 2019 № 288-VІ | 2019 |

Project Permitting Status

In accordance with the Lenders’ requirements the Project must comply with the requirements of the national legislation. The permitting status of the Project is presented in Table below.

Table 11: Key E&S Permitting Status

| Permit |  | Status |
| --- | --- | --- |
| Permission for the construction of the Mointy – Kyzylzhar Railway Project (based on the approval of the Kazakhstan EIA) |  | In Progress Document Reference: - Committee for Environmental Regulation and Control, for the National EIA. |
| Permission for the use of subsurface resources: quarry/borrow areas |  | Approved Document reference: State Institution "Department of Entrepreneurship and Industrial and Innovative Development of Almaty Region", Ref. DDM/1588-2024 from 16 October 2024. |
| Permission for the use of subsurface resources: groundwater wells for construction activities and construction camp |  | In progress To use water (from groundwater sources or surface water, or to connect to water supply systems), an official permit must be obtained in accordance with the Rules for the Provision of Public Services in the Field of Water Resource Use Regulation, No. 216, dated September 11, 2020. This public service is provided by basin inspectorates for the regulation of water use and protection of the Water Resources Committee of the Ministry of Ecology and Natural Resources of the Republic of Kazakhstan. No permits were received at the start of the work. |
| Approval for connection to the water supply network (drinking water) |  | In Progress Approved permits for use of drinking water supply for the Project are unavailable at the time of writing. |
| Approvals and permissions for utilities use / transfer | Power | Power: Approved Gas, water and sewerage: Approved according to KTZ Document Reference: - Kazakhstan Electricity Grid Operating Company JSC (KEGOC) Ref. 01-09-08/7262 dated 23 October 2023 approved the Project. - Gas, water and sewerage approval permits were unavailable for review at the time of writing. |
|  | Gas |  |
|  | Water |  |
|  | Sewerage |  |

International Standards

The following constitute part of the applicable reference framework to be utilized for the execution of this assignment:

- World Bank’s Performance Standards for Projects Supported by the Private Sector (2013): The World Bank’s Performance Standards for Projects Supported by the Private Sector (2013) provide an environmental and social policy framework used by the World Bank and other development finance institutions to guide private sector investments. These eight Performance Standards outline requirements for managing environmental and social risks across key areas such as labor, land acquisition, biodiversity, community health, and cultural heritage. They are designed to promote sustainable outcomes, protect people and the environment, and ensure accountability throughout the project lifecycle.

- WBG General EHS Guidelines EHS (2007): The World Bank Group (WBG) General Environmental, Health, and Safety (EHS) Guidelines (2007) provide technical reference standards for managing environmental, occupational health and safety, and community health and safety risks across a wide range of sectors. These guidelines outline performance levels and measures considered to be achievable in new and existing projects through the application of technically and financially feasible best practices. They are intended to be used in conjunction with sector-specific EHS guidelines and are applicable WB’s Performance Standards.

- WBG EHS Guidelines for Railways (2007): The WBG EHS Guidelines for Railways (2007) provide sector-specific guidance for the construction, operation, and decommissioning of railway infrastructure. These guidelines supplement the General EHS Guidelines and address industry-specific issues such as noise and vibration management, rail safety, hazardous materials transport, and emergency preparedness. They support the implementation of good international industry practice (GIIP) in alignment with the World Bank’s Performance Standards.

- WBG EHS Guidelines for Electric Power Transmission and Distribution (2007):  With non-electrified railway line, this does not apply.

- WBG EHS Guidelines for Construction Materials Extraction (2007): The WBG EHS Guidelines for Construction Materials Extraction (April 30, 2007) provide industry-specific technical standards and management measures applicable to quarrying operations involved in extracting construction aggregates such as limestone, clay, gypsum, and feldspar. These guidelines address key EHS risks—including dust generation, noise, vibration, land conversion, water quality impacts, and community health and safety—and are intended to be applied in conjunction with the General EHS Guidelines as good international industry practice. This guideline applies.

- IFC Good Practice Note: Managing Contractors’ Environmental and Social Performance (2017): This Good Practice Note offers practical guidance for project clients on managing the environmental and social (E&S) performance of contractors and subcontractors across all phases of project delivery—from prequalification and procurement to construction, operation, and demobilization. It emphasizes integrating E&S requirements into contract documentation, conducting robust E&S monitoring, and ensuring contractors adhere to WB Performance Standards and WBG EHS Guidelines.

- IFC / EBRD Guidance on Worker Accommodation (2009): Prepared jointly by IFC-WB and the European Bank for Reconstruction and Development, this Guidance Note outlines recommended practices for planning, constructing, and managing workers’ housing associated with project sites—ranging from temporary construction camps to permanent dormitories. It covers baseline assessments, site design standards, sanitation, service provision, safety, community impact mitigation, and grievance mechanisms in accordance with WB PS2 and EBRD Performance Requirement 2.

- All ILO conventions signed and ratified by the country(es), all ILO conventions covering core labor standards and all ILO conventions covering the basic terms and conditions of employment; and

- Relevant international conventions and protocols relating to environmental and social issues, as transposed into national legislation.

The Project shall adopt and implement the applicable provisions of the World Bank Group Environmental, Health, and Safety (EHS) Guidelines. The Environmental and Social Impact Assessment (ESIA) shall explicitly identify and document all applicable performance limits and standards relevant to project activities, rather than merely stating that the most rigorous requirements will apply. In instances where discrepancies exist between Kazakhstan’s national legal requirements and the EHS Guidelines, the more stringent standard shall prevail. This includes, where applicable, the enforcement of the most rigorous discharge, emission, and performance limits to ensure full alignment with the requirements of the World Bank Group’s Performance Standards (WBGPS).

Performance Requirements

The World Bank Performance Standards (WB PSs) provide the globally recognized framework for managing environmental and social (E&S) risks in development projects, widely adopted by IFC, international lenders, and investors to ensure projects balance economic growth, environmental stewardship, and social responsibility.

For the Mointy – Kyzylzhar Greenfield Railway Section, PS1 guides the entire ESIA process, risk management, and stakeholder engagement; PS2 addresses labor conditions and worker health and safety; PS3 promotes resource efficiency and pollution prevention; and PS4 covers community health, safety, and security, including impacts from construction traffic, noise, and blasting. Where land acquisition or resettlement occurs, PS5 applies, while PS6 ensures protection of biodiversity and ecosystems. PS7 on Indigenous Peoples applies if culturally distinct communities are affected, and PS8 safeguards cultural heritage through chance-find procedures and preservation measures.

Together, these standards form the basis for the project’s E&S safeguards and alignment with international best practices. A brief description of PSs and their applicability to this Project are discussed in Table below.

Table 12: Applicability of WB Performance Standards to The Project

| WB Performance Standards | Applicability to Project | Remarks |
| --- | --- | --- |
| PS1: Assessment and Management of Environmental and Social Risks and Impacts. | Applicable. | The National EIA categorized the Project as Category II, identifying moderate environmental impacts but not addressing social aspects. This ESIA, prepared in line with WB PS guidelines, evaluates both environmental and social risks. A Project-level framework for managing these impacts is provided in the ESMP. |
| PS2: Labour and Working Conditions | Applicable. | Approximately 1,000 workers will be employed during peak construction, with camps provided for those residing far from Mointy – Kyzylzhar Section. Around 300 staff are expected for operation and maintenance. |
| PS3: Resource Efficiency and Pollution Prevention | Applicable. | Project activities will generate dust, noise, and wastewater, and involve surface and groundwater use, soil extraction, and waste management during both construction and operation. |
| PS4: Community Health, Safety, and Security | Applicable. | Though the rail alignment’s is not close to settlements, at certain instances, communities may experience noise, air emissions, construction traffic, and interactions with security personnel during construction and operations. |
| PS5: Land Acquisition and Involuntary Resettlement | Applicable. | The Project requires a combination of private, company, and state-owned land. Acquisition will be initiated in through District Akimat decrees. |
| PS6: Biodiversity Conservation and Sustainable Management of Living Natural Resources | Applicable. | The alignment intersects riparian and steppe habitats, requiring vegetation clearance that may result in habitat loss and modification. |
| PS7: Indigenous Peoples | Not Applicable. | Based on initial findings and consultations with District Akimats, no Indigenous Peoples are present within the Project’s Area of Influence. |
| PS8: Cultural Heritage | Applicable. | No critical heritage sites are located beyond 40 m from the alignment centre-line. While any sites outside the corridor RoW, could fall within the Project’s Area of Influence. |

International Conventions

The Republic of Kazakhstan is a signatory and contracting party to a wide range of international conventions and agreements that guide its commitments to environmental protection, sustainable development, and social responsibility. These frameworks establish binding obligations for the country in areas such as biodiversity conservation, climate change mitigation, pollution control, labor rights, and cultural heritage protection. Accordingly, the Project will be reviewed against all conventions listed here, and findings will be explicitly referenced in the impact assessment section of the ESIA to ensure full compliance and traceability.

By aligning national legislation and project-level implementation with these international instruments, Kazakhstan reinforces its role as a responsible member of the global community while ensuring that development initiatives, including this Project, are consistent with internationally recognized standards and best practices.

The following international conventions and agreements signed and ratified by the Republic of Kazakhstan are applicable to the Project (Table below).

Table 13: International Conventions and Agreements Signed & Ratified by the RoK

| Title | Date and place of signature | Comments on the applicability to the Project and summary of the requirements |
| --- | --- | --- |
| Climate and Air |  |  |
| UN framework convention on climate change | 1992, Rio de Janeiro | The Client will evaluate predicted GHG emissions and provide for avoidance or mitigation of adverse effects. |
| Vienna Convention for the Protection of the Ozone Layer and Montreal Protocol on Substances that Deplete the Ozone Layer | 1985, Vienna 1987, Montreal | The Project must not result in "adverse effects resulting or likely to result from human activities which modify or are likely to modify the ozone layer". |
| Convention on Long-range Transboundary Air Pollution | 1979, Geneva | The Project design must provide for measures to limit and, as far as possible, reduce air pollution including long-range transboundary air pollution. |
| Flora and Fauna |  |  |
| Convention on Biological Diversity | 1992, Rio de Janeiro | The Project must be implemented with due regard to the following principles: - Conservation of biodiversity - Sustainable biodiversity use/management - Equitable sharing of the benefits from the use of genetic resources |
| Convention on the Conservation of Migratory Species of Wild Animals (Bonn Convention) | 1979, Bonn | The Project must be implemented with due regard to the principle of conservation of migratory species of wild animals and their habitats. |
| Convention on Wetlands of International Importance especially as Waterfowl Habitat (Ramsar Convention) | 1971, Ramsar | The Client will establish if any ecosystems covered by this Convention exist within the Project or in the immediate proximity to the project facilities and will take the adequate protection/conservation measures if required. |
| Land |  |  |
| UN Convention to Combat Desertification/ Land Degradation | 1994, Paris | The Client will provide for measures to improve productivity of land, and the rehabilitation, conservation and sustainable management of land and water resources. |
| Cultural Heritage |  |  |
| Convention concerning the Protection of the World Cultural and Natural Heritage | 1972, Paris | The Client will identify whether objects of cultural and natural heritage covered by this Convention exist within immediate proximity to the project facilities and will take the adequate protection/conservation measures if required. |
| Social Aspects / Consultations |  |  |
| Convention on Access to Information, Public Participation in Decision making and Access to Justice in Environmental Matters | Convention on Access to Information, Public Participation in Decision making and Access to Justice in Environmental Matters | Convention on Access to Information, Public Participation in Decision making and Access to Justice in Environmental Matters |
| Gender |  |  |
| ILO C190 - Violence and Harassment in the World of Work | ILO C190 - Violence and Harassment in the World of Work | ILO C190 - Violence and Harassment in the World of Work |
| Health and Safety |  |  |
| ILO C148 – Working Environment (Air Pollution, Noise and Vibration) Convention | ILO C148 – Working Environment (Air Pollution, Noise and Vibration) Convention | ILO C148 – Working Environment (Air Pollution, Noise and Vibration) Convention |
| ILO C155 – Occupational Safety and Health Convention | 1981, Geneva | The Project will provide for measures to prevent accidents and injury to health arising out of, linked with or occurring in the course of work, by minimising, so far as is reasonably practicable, the causes of hazards inherent in the working environment. |
| ILO Conventions 29 and 105 (Forced or Compulsory Labour), 87 (Freedom of Association), 98 (Right to Organise and Collective Bargaining), 100 and 111 (Discrimination), 138 (Minimum Age), 182 (Worst Forms of Child Labour), and 190 (Violence and Harassment) | - | The Project/Client will provide for measures to prevent discrimination, forced or compulsory labour, or child labour. |
| Convention on Railroad Traffic | 1968, Vienna | The Project will facilitate international railroad traffic and increase railroad safety through the adoption of uniform traffic rules. |
| Convention on Road Signs and Signals | 1968, Geneva | The Project will uniformity of road signs, signals and symbols and of road markings is necessary to facilitate international railroad traffic and to increase railroad safety. |
| European Agreement concerning the work of Crews of Vehicles engaged in International Road Transport (AETR) | 1970, Geneva | The Project will reduce railroad accidents due to fatigue, uniform working conditions. |

- STAKEHOLDER ENGAGEMENT

Introduction

Stakeholder engagement of the Mointy – Kyzylzhar Railway Project, should be designed to ensure transparency, inclusivity, and compliance with both national requirements and the International Finance Corporation’s Performance Standards, particularly PS1 on the management of environmental and social risks and PS4 on community health, safety, and security. From the early stages of project preparation, engagement activities have been carried out with government authorities, affected communities, and other interested parties to identify concerns, communicate potential project impacts, and integrate feedback into the environmental and social assessment. These early consultations have helped shape project design, inform baseline studies, and establish a platform for trust-building between the Project and stakeholders.

Looking forward, the Project is committed to structured and ongoing engagement throughout its life cycle. A Stakeholder Engagement Plan (SEP), initially developed during the scoping stage and further refined through the ESIA, sets out the framework for meaningful dialogue, documentation of issues raised, and continued consultation with affected groups, including vulnerable populations. To complement this, a Grievance Redressal Mechanism (GRM) will provide an accessible and transparent channel for stakeholders to raise concerns and obtain timely resolutions. Together, these instruments will guide future engagement, ensuring that stakeholder input remains central to decision-making and that environmental and social risks are managed in a manner that supports sustainable development outcomes for Kazakhstan and the project region.

A separate Stakeholder Engagement Plan (SEP) has been prepared for Mointy – Kyzylzhar Greenfield Railway Construction Project.

Stakeholder Engagement History

Stakeholder engagement for the Mointy–Kyzylzhar Railway Project has been carried out in accordance with WB PS1 (Assessment and Management of Environmental and Social Risks and Impacts and Stakeholder Engagement and Information Disclosure), ensuring early, inclusive, and transparent consultations throughout the project cycle. Public consultations held on 24 September 2025 in Mointy and 25 September 2025 in Karazhal included presentations in Kazakh and Russian on environmental and social impacts, mitigation measures, and project commitments under the Environmental and Social Management Plan (ESMP). As required by PS1, Paragraphs 5–10, these hybrid-format events combined in-person and online participation, with Q&A sessions enabling affected communities, Akimats, and other stakeholders to raise concerns and provide feedback for integration into the ESMP in line with WB PS1, Paragraphs 26–30 and Kazakhstan’s Environmental Code (2021).

In parallel, weekly coordination meetings involving the World Bank Group, KTZ, EPC contractors, and consultants have ensured structured planning, data collection, and timely disclosure of project information. Engagement with Akimats has been critical for cadastral data acquisition, land documentation, and organizing consultations in line with WB PS5 (Land Acquisition and Involuntary Resettlement), ensuring that compensation frameworks meet replacement cost and livelihood restoration requirements under Kazakhstan’s Land Code (2003). Additional site-level engagements—such as assessments of construction camps for occupational health, safety, and labor conditions—further align the project with WB PS2 (Labor and Working Conditions), demonstrating a comprehensive approach to stakeholder engagement and compliance with both national legislation and international standards.

Official Public Announcement

In accordance with WB PS1 (Assessment and Management of Environmental and Social Risks and Impacts including Stakeholder Engagement and Information Disclosure), Kazakhstan Temir Zholy (KTZ) prepared and officially sent invitations to the Akimats of Mointy and Karazhal to notify all Project-Affected Persons (PAPs) about the scheduled public consultation meetings. This step ensures that affected communities and stakeholders receive timely, accurate, and accessible information on the project’s environmental and social aspects in line with Kazakhstan’s Environmental Code (2021), which mandates transparent engagement during project planning and assessment stages.

The official public announcement marks the first stage in the stakeholder engagement process required under WB PS1, Paragraphs 5–10, guaranteeing that consultations are inclusive, culturally appropriate, and disclosed in local languages. By channeling the invitations through Akimats—who serve as the administrative liaison with rural authorities and communities—the project ensures compliance with both national regulatory frameworks and WB Performance Standards, enabling early participation and informed feedback from all affected stakeholders.

Public Presentations, Hearings and Consultations

The public consultations held on 24 September 2025 in Mointy (18 people attended) and 25 September 2025 in Karazhal (32 people attended) were carried out in line with WB PS1 provisions on stakeholder engagement. Consistent with PS1 paragraphs 26–30, both sessions included an open Questions and Answers forum, where affected communities, local Akimats, and other stakeholders could raise concerns, provide feedback, and suggest additional measures. This feedback is being integrated into the Environmental and Social Management Plan (ESMP) to strengthen impact mitigation and risk management, ensuring that engagement remains continuous and responsive throughout the project lifecycle.

Stakeholders from Mointy and the Karagandy Region raised three core concerns: (i) transport impacts—requests to grade external village roads, construct a dedicated paved bypass, and avoid routing construction traffic through Mointy, citing severe dust and damage to pasturelands; (ii) water use—allegations that KTZ abstraction in the village area is depleting water for livestock, with a call for KTZ to develop its own wells to prevent competition with communal sources; and (iii) biodiversity—warnings that railway fencing may block saiga migration in Shet District, requiring precise mapping of migration corridors and wildlife-permeable fencing/crossings to maintain connectivity

Stakeholders requested clear locations of livestock crossing bridges and raised urgent safety concerns about 4–5 m-deep sand pits, calling for prompt fencing and remediation to prevent animal deaths; they also asked whether construction pits near Aktau may be used for waste and, if not, when and how they will be backfilled/closed. Communities sought clarity on compensation for agricultural land intersected by the alignment and proposed a bridge linking the station to Aktau given the Atasu River barrier. They emphasized wildfire preparedness (a local fire depot) in case embers from locomotives ignite fields. Farmers in Karazhal reported loss of grazing access and requested farm access crossings; wildlife concerns included saiga crossings (with a preference to carry roads over the railway where feasible). Residents also asked to correct settlement names (Tugisken, Kiikti) and suggested a stone dam on the seasonal Zhidebay River to retain water for city use and support livestock grazing. Finally, they requested clarification on responsibility and accountability for addressing these issues.

Consistent with WB PS1, the parties underscored: (i) identifying and assessing environmental and social risks and impacts with due regard for affected communities’ interests; (ii) applying the mitigation hierarchy within a functioning E&S Management System; and (iii) conducting meaningful stakeholder engagement—including timely disclosure, accessible grievance mechanisms, and transparent, ongoing reporting—throughout Project implementation.

Key stakeholder meetings

Kazakhstan Temir Zholy (KTZ) serves as the primary project stakeholder, working closely with the World Bank Group to ensure that environmental and social safeguards, land acquisition planning, and stakeholder engagement activities for the Mointy-Kyzylzhar Railway Project align with both WB Performance Standards and Kazakhstan’s regulatory framework. The World Bank Group provides technical oversight and guidance, while KTZ coordinates directly with Akimats, local authorities, EPC contractors, and their subcontractors to facilitate data collection, field visits, and administrative processes.

Weekly coordination meetings between the World Bank Group, KTZ, and the consultant team have been established to track project progress, resolve logistical bottlenecks, and align deliverables with the project’s tight timelines. In addition, the Social Specialist for SEP and LARAP has been visiting Akimats for data collection and consultations, which themselves constitute critical stakeholder engagement activities under WB PS1 and PS5.

Key action points, such as translation of project documents into Kazakh, Russian, and English, notification letters to Akimats, scheduling of field visits, and coordination with EPC contractors, are monitored through an agreed action tracker reviewed at each weekly session. This structured coordination mechanism ensures that all parties remain aligned on milestones, stakeholder engagement responsibilities, and final submission deadlines.

Engagement with the Akimats

Engagement with regional and district-level Akimats is a critical requirement for ensuring regulatory compliance, structured data collection, and meaningful stakeholder participation in line with WB PS1 (Assessment and Management of Environmental and Social Risks and Impacts), and PS5 (Land Acquisition and Involuntary Resettlement), as well as Kazakhstan’s Environmental Code (2021) and Land Code (2003). Upon receipt of the final railway alignment, Kazakhstan Temir Zholy (KTZ) will formally issue requests to all concerned Akimats to facilitate cadastral data collection, land documentation access, and field-level coordination. This process will ensure that land acquisition planning, compensation frameworks, and community consultations are based on accurate, government-verified land ownership and use rights information.

Specifically, Akimats will be requested to provide parcel-level cadastral maps, ownership titles, lease contracts, land classification records, and details on formal and informal land users, including customary rights holders. These data are foundational for preparing a Compensation Matrix compliant with WB PS5 requirements on replacement cost valuation, eligibility criteria, livelihood restoration, and assistance for vulnerable groups. The matrix will categorize affected persons, define asset typologies, and establish entitlement provisions, ensuring that no affected household experiences uncompensated economic or physical displacement.

Moreover, Akimats serve as key administrative liaisons for organizing public consultations in compliance with WB PS1. They will issue official invitations to Project-Affected Persons (PAPs), coordinate with rural authorities, and provide venues and logistical support for engagement activities. The first round of public consultations for the Mointy–Kyzylzhar Railway Project is tentatively scheduled for September 2025, following the receipt of final alignment coordinates and screening results. These consultations will disclose project information, gather feedback from communities—including concerns on livestock crossings, seasonal stream bridges, and construction impacts—and document stakeholder inputs for integration into the Environmental and Social Impact Assessment (ESIA) and Environmental and Social Management Plan (ESMP).

Finally, the engagement framework with Akimats will extend to construction site assessments, such as the visit to the GSK construction camp in Aktau, where local employment agreements, occupational health and safety (OHS) protocols, gender-sensitive worker accommodations, and access to utilities will be verified.

Project Level Grievance Redressal Mechanism (GRM)

The Project Grievance Redressal Mechanism (GRM) for the Mointy – Kyzylzhar Railway Project ensures accessible, transparent, and timely resolution of complaints through multiple channels, including a hotline, mobile app, email, the E-Otinish portal, and local District Akimats. It allows workers, communities, and stakeholders to raise concerns on land, safety, or construction impacts, ensuring all grievances are recorded, addressed, and monitored throughout the project lifecycle.

KTZ shall have a formal grievance redressal mechanism at corporate level, which includes:

- Integrated external and internal stakeholder GRM which allows for reporting of any violations of the Code of conduct, including cases of corruption, discrimination, unethical behaviour and other violations:

- Toll free hotline

- WhatsApp number

- Internet portal managed by KTZ’s parent company, Samruk Kazyna

- Email address

- Mobile application called “KTZ HSE”, which provides an avenue for all workers (including contractor and subcontractor level) to raise grievances, where necessary. The KTZ HSE ISPB is also designed to enhance safety and operational efficiency within the workplace, and as such enables users to prevent potential hazards associated with daily work activities by reporting incidents and near misses. Workers interviewed noted that the app contains the hotlines mentioned in the KTZ website, and as such, is integrated with the overall corporate level GRM with the app providing an alternative option for workers to raise grievances.

Information on the available channels for submitting grievances is accessible through the Company’s official website. The KTZ website also provides a direct link to E-Otinish, the Government of Kazakhstan’s single-window portal for receiving and processing inquiries and grievances from both individuals and legal entities. During semi-structured interviews (SSIs), project-affected entities (PAEs) confirmed that E-Otinish has been used to register grievances, particularly with regard to the land acquisition process.

Findings from focus group discussions (FGDs) and broader community consultations further indicate that local communities primarily rely on the District Akimats as their principal point of contact for lodging complaints or grievances. The main issues raised during these consultations can be summarized as follows:

- Protection of livestock from the Projects construction activities.

- Nuisance impacts during construction and operation of the railway and the need for measures such as noise barriers.

- Loss of access to land due to the fragmentation of the land plots.

Stakeholder Identification and Categorisation

Stakeholders are divided into those who:

- Are most likely to experience, potential negative and/or positive impacts resulting from the Project;

- Have an interest for the various elements of the Project’s activities (such as national or local government authorities, civil society organisations, NGOs and groups with special interests, the academic community, or other businesses, etc.); and

- Are considered vulnerable members of the community within the proposed Project area.

With these considerations, two (2) principal categories of stakeholders are initially identified as follows:

- Affected Parties: people/entities directly affected by the Project and/or have been identified as most vulnerable to change and who need to be engaged in identifying impacts and their significance, as well as in decision-making on mitigation and management measures. Local communities from the district Akimats, farmers, vulnerable peoples, commercial agriculture companies, and workers in the area etc. are considered for this group; and

- Other Interested Parties: this stakeholder group consists of people/entities whose interest is to ensure the Project operates in accordance with applicable laws and mitigate all adverse impacts. If their demands are not met, they may report a negative aspect of the Project activities, which in turn could have a negative effect on the Client’s reputation and potentially cause issues in the Project operation and activities. These stakeholder groups include government authorities, NGOs and others.

Identification of Vulnerable Groups

Stakeholder identification and engagement activities also aim to recognize potentially vulnerable or disadvantaged individuals and groups within the Project’s area of influence. In accordance with the World Health Organization (WHO, 2018), vulnerable groups include populations such as children, pregnant women, the elderly, the malnourished, prisoners, migrants and refugees, persons who use drugs, and individuals with illnesses or compromised immune systems. These groups, due to circumstances often beyond their control, may have reduced access to opportunities and resources compared to the wider population.

Within the context of the Project, vulnerable groups are considered those who may experience different or disproportionate impacts, or whose circumstances require tailored approaches to ensure their effective participation in consultation and information-sharing processes. The WB Performance Standards (PS1, Guidance Note) further defines vulnerable groups as: “Disadvantaged or vulnerable status may stem from an individual’s or group’s race, colour, sex, language, religion, political or other opinion, national or social origin, property, birth, or other status. The client should also consider factors such as gender, age, ethnicity, culture, literacy, sickness, physical or mental disability, poverty or economic disadvantage, and dependence on unique natural resources”.

This Project proposes to categorise vulnerable groups using the following criteria. While any one of the below would qualify the person or households as vulnerable, if more than one of the below applied, the household would be considered very vulnerable:

- Economically vulnerable groups: The minimum wage in Kazakhstan is 85,000 tenge (USD$160) per month, as of January 2024. Economically vulnerable group are considered those under low-income households, those making between 1 to 2 million tenge (USD$1,935 to USD$3,794) per annum;

- Elderly people and / or households with only elderly members (over 63 years of age for men and 58 years for women): This vulnerable group includes those older than retirement age (see ages for men and women above), with no young working-age members in the household;

- People with mental or physical disabilities (e.g., albinism or mentally disabled people): This vulnerable group includes those with disabilities that affects their ability to gain an income; and

- Female headed households: This vulnerable group includes female headed households or widows.

Indigenous peoples (IPs) are generally considered part of the vulnerable people group. However, as noted in the National EIA and consultation with the District Akimats, there are no Indigenous Peoples located within the Projects AoI. Therefore, IPs are excluded from the Stakeholder Group Categorisation at this stage.

Stakeholder Mapping

The stakeholder mapping for the Mointy – Kyzylzhar Railway Project identifies all groups with potential influence, interest, or vulnerability in relation to project activities, in line with WB Performance Standards and Kazakhstan’s stakeholder engagement requirements. It categorizes affected parties, government agencies, contractors, NGOs, academic institutions, and media based on their roles, interests, and concerns - ranging from land acquisition and livelihood restoration to compliance, transparency, and public communication - to ensure inclusive, timely, and equitable engagement throughout the project lifecycle. The identified stakeholder groups are presented in the Table below.

Table 14: Stakeholder Groups, Interests and Engagement Approach

| Stakeholder Group | Interest and Role in the Project | Description of Stakeholders | Preferred Engagement Methods |
| --- | --- | --- | --- |
| Project-Affected Parties (PAPs) |  |  |  |
| Local residents and landowners | Land acquisition, compensation, livelihood restoration; temporary disturbances (dust, noise, vibration, safety risks); potential property damage; interest in jobs and improved connectivity. | Residents in Mointy, Kyzylzhar, Kiikty, Annabulak, Karazhal, Zhayrem, Togusken, Aktau. | Village-level consultations, household interviews, disclosure leaflets, information boards in akimats, use of CLO, GRM access. |
| Farmers and herders | Loss of pastureland; restricted seasonal grazing; livestock accidents; need for safe crossings; interest in fencing, compensation, business opportunities. | Farmers, private leaseholders, seasonal herders in Karagandy and Ulytau regions. | Targeted focus groups, participatory mapping of pastures, regular meetings with akimats, CLO engagement. |
| Local businesses and SMEs | Potential disruption of services/utilities; opportunities for supply contracts; increased demand for goods/services. | Shops, cafés, quarries, construction SMEs in Karazhal, Mointy, Zhayrem. | Business roundtables, official notices of tenders, meetings via chambers of entrepreneurs. |
| Workers employed under the Project | Safe working conditions, wages, OHS standards, risk of community tension; SEA/SH and communicable diseases (HIV, STDs, COVID-19). | Local and migrant workforce under EPC/subcontractors. | Worker induction sessions, toolbox talks, OHS training, anonymous grievance channels, worker surveys. |
| Vulnerable Groups |  |  |  |
| Women-headed households, low-income families, elderly, disabled, large households, seasonal herders without land rights | Risk of exclusion; greater vulnerability to displacement; limited ability to negotiate compensation; health risks from dust/noise. | Vulnerable households identified via socio-economic survey. | Home visits, gender-sensitive consultations, smaller focus groups, visual/discussion aids, outreach via social services. |
| Government Agencies and Related Organisations |  |  |  |
| Ministry of Transport | Oversight of national transport strategy, compliance with policy goals. | Budget Program Administrator. | Formal reporting, inter-agency coordination meetings, official correspondence. |
| Samruk-Kazyna JSC | Oversight of project objectives, financial monitoring. | Project Coordinator. | Periodic progress reporting, high-level briefings. |
| NC Kazakhstan Temir Zholy JSC | Project Applicant/Operator; responsible for implementation, land acquisition, future O&M. | Asset Holder and Operator. | Steering committee meetings, formal correspondence, joint site visits. |
| Integra Construction KZ LLP | Responsible for EPC works, subcontractor management. | EPC Contractor. | Coordination meetings, technical reporting, HSE meetings with consultants. |
| Poligram LLP | Project documentation and design compliance. | Engineering consultant. | Technical review meetings, workshops. |
| CERC, Ministry of Ecology | Approves EIA, enforces environmental standards. | Environmental regulator. | Submission of reports, permit applications, compliance updates. |
| Balkhash-Alakol Basin Inspectorate | Approvals for works in/near water bodies, water protection zones. | Subdivision of Ministry of Ecology. | Formal permit procedures, inspections. |
| RSE GOS Expertiza | Reviews compliance of design and construction. | National expertise body. | Submission of design documents, review meetings. |
| Regional/District Akimats (Karagandy, Ulytau, Zhanaarka, Shet, Karazhal) | Coordinate land acquisition, support consultations, ensure social support. | Local executive authorities. | Joint public meetings, coordination with CLO, official letters, working groups. |
| Departments of Construction, Architecture and Urban Planning | Approve design, ensure planning compliance. | District-level departments. | Submission of design documentation, working meetings. |
| Civil Society and Other Stakeholders |  |  |  |
| NGOs and professional associations | Monitoring of E&S impacts, land rights, biodiversity, labor standards; advocate for transparency. | National/regional NGOs, social and professional groups. | Roundtables, disclosure of reports, thematic workshops, bilateral meetings. |
| Academic and research institutions | Expertise, training, independent review. | Universities, research centers in Karagandy and beyond. | Joint research, seminars, expert panels. |
| Media | Dissemination of information, shaping public perception. | National, regional and local outlets. | Press releases, media briefings, site visits for journalists. |
| General public and interested citizens | Transparency, socio-economic benefits, jobs, improved connectivity. | Broader population in Karagandy and Ulytau regions. | Public consultations, open days, information via akimats, online resources. |

- IMPACT ASSESSMENT METHODS

The Environmental and Social Impact Assessment (ESIA) for the Mointy – Kyzylzhar Railway Project is being conducted in accordance with the World Bank Group Performance Standards (PS) and Kazakhstan’s national legal framework, applying Good International Industry Practice (GIIP). The methodology integrates secondary data review with primary data collection through field surveys, socio-economic assessments, and stakeholder consultations. Environmental assessments cover air quality, noise, vibration, water, soils, and biodiversity

On the social dimension, the assessment addresses land acquisition, resettlement, livelihoods, labor, and community health and safety. Applied methodologies include household profiling, settlement reconnaissance, focus group discussions, and targeted engagement with vulnerable and marginalized groups to ensure inclusive participation.

Key areas of focus include:

          - Minimization of land acquisition and displacement through routing optimization and engineering modifications;

          - Avoidance of ecologically and culturally sensitive areas;

          - Incorporation of occupational and community health and safety measures;

          - Compliance with applicable national legislation and institutional frameworks; and

          - Consistency with ESIAs for similar linear infrastructure projects in Kazakhstan and the region, incorporating lessons learned and adapting to local environmental and socio-economic conditions.

Baseline studies and risk evaluations are developed iteratively alongside the evolving project design to ensure that findings remain representative of site-specific environmental and social conditions. The ESIA methodology will be continuously refined throughout the implementation process, incorporating field observations, revised engineering inputs, and outcomes from stakeholder consultations. The ES Consultant will maintain close and ongoing coordination with the appointed project design team to ensure that all ESIA findings - including impact mitigation and management measures - are effectively integrated into the final project design, associated documentation, and implementation plans.

Introduction

The Environmental and Social (ES) assessment was conducted in accordance with the WB PS on Environmental and Social Sustainability, as well as the relevant national legal and institutional frameworks of the Republic of Kazakhstan. The assessment aimed to identify and manage risks in line with Good International Industry Practice (GIIP) and ensure project sustainability across its lifecycle.

The process is ongoing and include:

- Data Gathering – The ES assessment began with a detailed review of existing secondary data and previously conducted environmental and social studies in Kazakhstan. Where existing data were found to be insufficient, targeted primary data collection was undertaken using site visits, socio-economic surveys, focus group discussions (FGDs), and stakeholder interviews.

- Integrated Environmental and Social Risk Assessment – The assessment examined potential project impacts under PS1, including those related to land acquisition and displacement (PS5), biodiversity and ecosystem services (PS6), and climate-related vulnerabilities. Particular emphasis will be placed on ecologically sensitive areas and species of concern, such as Saiga tatarica. Habitat integrity, migration routes, and potential population stressors were analyzed. A Biodiversity Management Plan (BMP) was developed in accordance with PS6 to address habitat conservation and species protection. Climate risks, including heat extremes, floods, and drought exposure, were also assessed, and relevant adaptation strategies were proposed consistent with PS4 and PS3.

- Preparation of E&S Instruments and Management Plans - Based on the identified environmental and social risks and impacts, all required E&S instruments were prepared in accordance with the project timeline and commitments under the WB PS. This included the development of a comprehensive ESMP as a core component of the E&S instruments detailing mitigation measures, monitoring indicators, implementation responsibilities, and institutional arrangements consistent with WB PS1. The ESMP and related instruments integrated the findings of biodiversity assessments, and socio-economic studies and forms the basis for continuous engagement with stakeholders and regulatory agencies. A Monitoring Plan covering both construction and operational phases will also be incorporated, specifying key performance indicators and provisions for third-party oversight, where applicable.

- Stakeholder Engagement and Disclosure – In accordance with PS1, stakeholder engagement will be carried out throughout the assessment process. The ES Consultant supported the planning and facilitation of public consultations, ensuring that potentially affected persons and interested stakeholders were informed about project risks, mitigation measures, and grievance mechanisms. Feedback received during engagement activities was systematically documented and incorporated into the planning process.

- Finalization of ES Instruments – Final ES documents will be updated to reflect stakeholder inputs and revisions requested by the Client and lenders. These deliverables will support project-level decision-making and will be disclosed in line with the transparency and disclosure requirements of PS1 and national safeguard procedures. The finalized instruments will serve as binding documents for implementation, monitoring, and compliance throughout the project lifecycle.

Environmental and Social Screening

,

Preliminary environmental and social screening for the Project identified the following key risks and impacts:

Table 15: Key Environmental Risk Areas for Greenfield Project (WB PS)

| Risk Area | Description | Potential Impacts | WB PS Relevance |
| --- | --- | --- | --- |
| Protected Area – Andasai Sanctuary | Only small portions crossed; localized impact | Minor habitat disturbance, increased access potential, localized edge effects, fragmentation of habitats | PS6 |
| KBA (Key Biodiversity Areas, Important Bird Areas) - Ortau Upland Massif (KZ064) and Ayak-Bestau Hills (KZ063) | Visible portions crossed (80 and 45 km); localized impact. | Significant habitat disturbance/destruction in certain areas along the work line, increased access potential, localized edge effects, fragmentation of habitats. Core nesting areas of protected birds will be avoided by the project. | PS6 |
| Terrestrial Fauna | Saiga antelope with an unclear local population size and changing distribution and several species of protected birds. The list of threatened species (IUCN and locally) is provided in BMP. | Moderate disruption to saiga and general wildlife (e.g., small mammals, ungulates). High risk of fragmentation, especially for wild Ungulates (including saiga) | PS6 |
| Avian Risk | The presence of two 10-volt power lines on reinforced concrete supports along the road route | There is a risk of birds collisions with or being electrocuted, as well as birds collisions with trains. | N/A |
| Habitat Conversion and Fragmentation | Steppe and semi-desert ecosystems along corridor | Vegetation loss, habitat fragmentation, reduced ecological connectivity, edge effects | PS6 |
| Soil Erosion and Degradation | Linear construction in arid terrain | Soil stripping, localized erosion, potential for invasive plants | PS3 |
| Surface Water and Drainage | Intermittent seasonal flows | Minor sedimentation and flow disruption if unmanaged | PS3 |
| Dust and Air Quality | Construction traffic and material handling | Localized PM10 emissions impacting vegetation and workforce | PS3 |
| Noise and Disturbance | Earthworks, machinery operations | Moderate but temporary disturbance to wildlife and possibly nearby communities | PS3, PS4 |
| Construction Waste | General and hazardous construction waste | Moderate soil and water contamination risks if poorly managed | PS3 |

In line with WB Performance Standards, the scoping exercise has confirmed that the ESIA should focus on the following high-priority risk areas:

- Biodiversity conservation and habitat disturbance, including risks of fragmentation, soil erosion, and ecosystem degradation (PS6);

- Land acquisition and resettlement impacts, including potential economic displacement (PS5);

- Labor influx, occupational health and safety, and working conditions (PS2);

- Community health, safety, and security, particularly in relation to construction activities and associated facilities (PS4); and

- Engagement and disclosure processes to ensure alignment with PS1 and national safeguard requirements.

The Environmental Impact Assessment Methodologies

The Environmental and Social Assessment (ESA) for the Mointy – Kyzylzhar Railway Project follows the World Bank Group’s Performance Standards, and Kazakhstan’s national framework. Using Good International Industry Practice, it assesses environmental quality, biodiversity, land acquisition, labor, and community health and safety through field surveys, socio-economic studies, and consultations. Findings inform the ESMP, LARAP, LMP, and SEP to ensure risks are managed and impacts mitigated across the project lifecycle. The methodologies for Environmental and Social (ES) assessments are described in the ensuing subsections.

Physical Environmental Assessments

The environmental assessment of physical parameters addressed the following priority areas, in accordance with WB PS3, relevant World Bank guidelines, and Kazakhstan’s national regulations:

Construction Material Sources. Potential locations for sourcing construction materials such as embankment earth fill, ballast, sand, and gravel will be identified and assessed for environmental and social risks. Since most of the current works are for embankment construction, the borrow pits were practically identified. These designated borrow pits are generally unutilized areas with sparse vegetation. For the rest of the materials to be used in construction of civil works, evaluations will consider proximity to sensitive receptors, access routes, and haul roads. Site selection will be informed by a review of existing geological and engineering data, and aligned with mitigation measures consistent with PS3 and national environmental codes.

Noise, Vibration, and Air Quality. Sensitive receptors along the proposed alignment including residential areas, schools, health facilities, and cultural or religious sites will be mapped. Baseline conditions for ambient air quality, noise, and vibration will be established through field monitoring using calibrated instruments. With the exception of railway connections and Station upgrading at Kyzylzhar and Mointy, practically the alignment will be at considerable distance to any villages or settlements. Nevertheless, air quality and noise measurements were collected near major settlements. The collected data will guide the development of mitigation strategies for both construction and operational phases, in line with good international industry practice (GIIP) under PS3.

Water Quality. Surface water bodies and groundwater sources within a 200-meter buffer of the railway alignment will be identified and assessed. Baseline sampling and laboratory analyses which were undertaken in water bodies crossed by the alignment and were used to evaluate potential risks of contamination from construction runoff, spills, or material storage. Sampling points were prioritized based on hydrogeological sensitivity and risk exposure.

Geological and Soil Stability. The assessment will identify geotechnically sensitive zones, including areas prone to erosion, landslides, collapsible soils, or seismic activity. Geotechnical investigations will inform engineering design recommendations to mitigate risks such as embankment failure, subsidence, and slope instability, ensuring structural integrity throughout the project lifecycle.

Contractor’s Camps and Ancillary Facilities. Proposed locations for temporary and permanent ancillary facilities (e.g., contractor camps, borrow areas, batching plants, crushers, disposal sites) will be evaluated for site-specific impacts. More detailed assessments are planned to be undertaken in accordance with the Environmental and Social (ES) documents, particularly the ESMP.  Assessments will cover air and water pollution, noise emissions, soil degradation, and occupational health and safety concerns. Access routes and construction logistics will also be reviewed. Methodologies will align with those applied to the main corridor and comply with PS3 and applicable national laws.

Government Coordination and Data Collection. In collaboration with KTZ and relevant government entities, the Consultant:

- Obtained spatial data on Specially Protected Natural Areas (SPNAs), hunting grounds, and ecological reserves within the Project’s area of influence.

- Requested and reviewed hydrological records and river basin reports for watercourses intersected by the railway.

- Accessed and analyze existing EIAs for overlapping segments, including data on emissions, waste streams, and environmental permitting.

General Biological and Ecological Environmental Assessments

The biological and ecological assessment focused on identifying and evaluating flora, fauna, habitats, and ecological connectivity that may be affected by the linear alignment of the proposed railway. Special attention will be given to ecological corridors, migratory routes, and areas of ecological significance such as protected areas and wetlands.  The field survey was accomplished with the route of 325 km along the entire length of the road under construction, by the team consisting of 2 specialists and 1 driver, with one car. During 3 field days of research, 25 botanical sites were described, 15 transects of 500 meters were passed on both sides of the road. All available literary and other materials (reports, databases, etc.) were also used for the assessment.

The assessment analyzed the following:

- Individual species and their conservation status,

- Habitat fragmentation risks,

- Seasonal behaviors including breeding, nesting, and foraging patterns, and

- Trophic relationships and species interdependencies within the railway’s area of influence.

The findings were used in the formulation of a Biodiversity Management Plan (BMP), which detailed site-specific mitigation and enhancement measures to be implemented across all phases of the project. The BMP was developed in alignment with the requirements of World Bank Group’s’ Performance Standard 6 (PS6), as well as applicable national biodiversity conservation regulations. The field research methods outlined below represent a preliminary suite of potential methodologies to be applied, subject to the ecological characteristics of the site and the professional judgment of the environmental specialists assigned to fieldwork.

Geobotanical research methods

According to generally accepted geobotanical methods floristic inventories were conducted along the railway corridor by establishing 10×10 m quadrats at representative locations across ecological zones intersected by the alignment. The assessment documented vegetation structure, dominant species, soil characteristics, and species abundance. Projective coverage—defined as the proportion of ground area covered by plant foliage— was visually estimated in percentage classes (e.g., 10%, 30%, 60%). Species abundance was evaluated using the Drude scale. Given the railway's linear nature, transects were laid perpendicular to the alignment at ecologically sensitive zones to assess potential habitat fragmentation and edge effects. To facilitate this process, some proforma forms were used.

The determination of plants is planned to be carried out according to:

  - Illustrated determinant of plants of Kazakhstan (1969),

  - Illustrated determinant of families and genera of Flora of Kazakhstan. Volume 1 (1999),

  - The determinant of plants of Central Asia (1968-1993),

  - The online determinant www.plantarium.ru.

Since the main purpose of the work is to identify rare and endemic plant species, it was necessary to take into account the route method (Mirkin B.M. et al., 2001) with a detailed visual inspection of the territory. Route methods are a class of methods that are implemented by making one–time calculations along the route. They can be of different scales and cover both small areas of vegetation and entire areas, as well as different degrees of accuracy, that is, they rely on both purely visual estimates and accurate accounting methods. According to the technical task, it was necessary to specify the real places of growth of rare plant species, which is why a GPS navigator will be used when passing routes along the site, followed by transferring the places of growth to cartographic material, in case of detection of the species.

Methods of accounting for Vertebrates for complex ecosystem mapping and studying the current state of rare species

- Route Accounting – Transect-based surveys along habitat segments to record direct sightings, calls, tracks, and signs of species presence, focusing on sensitive and protected areas.

- Daily Vehicle Counts – Car-based surveys were undertaken to document distribution, herd structures, and abundance of ungulates and large birds, using fixed transect lengths and observation bands (250–500 m).

- Night Vehicle Counts – Headlight counts were conducted along access railroads to detect nocturnal species such as foxes, korsaks, and jerboas.

- Linear Transects (Birds) – Randomized transects were walked, recording perpendicular distances to observed birds. Detection data were used to estimate species densities and correct for observation bias.

- Reptile & Amphibian Surveys – Transect walks in steppe habitats, reservoir edges, and railroads; records of species presence, abundance, and activity.

- Animal Tracking – Documentation of footprints, burrows, feeding traces, shelters, and excrement; rodent burrow counts to estimate relative abundance.

- Bird Counts – Point-based and route observations, documenting species composition and abundance at various habitats.

- Surveys (Local Knowledge) – Interviews with communities to capture ecological knowledge, wildlife behavior, and perceived changes.

- Impact & Threat Assessment – Risk ranking of project-related threats to rare species and habitats using national methodological guidelines (2010).

The Social Impact Assessment Methodologies

The social impact assessment will evaluate potential risks and impacts on communities within the project’s area of influence, with a focus on physical and economic displacement, labor dynamics, and community health and safety. It will also assess the project’s potential benefits and ensure that mitigation and enhancement measures are socially inclusive, particularly for vulnerable groups. Key objectives include:

- Identify Project-Affected Persons (PAPs) and communities (PS1);

- Assess the nature and extent of social impacts, both positive and adverse (PS1);

- Evaluate risks related to involuntary resettlement, land acquisition, and livelihood disruption (PS5);

- Identify labor risks, including labor influx and occupational health and safety (PS2);

- Map sensitive receptors and assess community exposure to construction and operational impacts (PS4);

- Develop social mitigation and benefit enhancement measures (PS1/PS5); and

- Establish mechanisms for social monitoring, reporting, and grievance handling (PS1).

The assessment will be informed by a comprehensive stakeholder engagement process, aligned with the SEP. A Grievance Redress Mechanism (GRM) will be proposed for use throughout the project lifecycle. The approach will include:

- Community Engagement and Consultations (PS1, PS5)

- Meaningful consultations with communities along the proposed alignment through focus group discussions (FGDs), key informant interviews (KIIs), and public meetings.

- Dedicated FGDs with vulnerable groups (women, elderly, persons with disabilities, low-income households) to ensure inclusive participation.

- Feedback integrated into the Stakeholder Engagement Plan (SEP) and Grievance Redress Mechanism (GRM).

- Socioeconomic and Reconnaissance Surveys (PS1, PS5)

- Corridor reconnaissance to identify settlements, sensitive receptors, and potential resettlement cases.

- Household profiling to capture demographic characteristics, livelihood sources, and social vulnerability.

- Preliminary inventory of land and asset losses, enabling indicative compensation estimates to inform the Land Acquisition and Resettlement Action Plan (LARAP).

- Land and Tenure Analysis (PS5)

- Review of cadastral records, land titles, and zoning plans to determine land tenure status.

- Verification of land reservation or acquisition decrees relevant to the railway corridor.

- Assessment of access restrictions and potential displacement of land users.

- Community Health and Safety Assessment (PS4)

- Mapping of health facilities, schools, and cultural sites within the AoI.

- Identification of risks linked to construction traffic, dust, noise, vibration, and labor influx.

- Recommendations for mitigation measures, such as traffic management, occupational health and safety (OHS) requirements, and community awareness campaigns.

- Labor and Working Conditions (PS2)

- Analysis of local labor supply and skills to maximize employment opportunities.

- Identification of risks from influx of non-local workers, including pressure on community services and risk of social tension.

- Integration of labor management measures into the Labor Management Procedures (LMP).

- GIS-Based Data Analysis (PS1, PS5)

- Mapping of affected households, public infrastructure, and sensitive receptors.

- Integration of field survey data with cadastral information and land use records to spatially analyze displacement risks and community exposure.

Social Baseline Assessment Methodology

The social baseline establishes the demographic, land use, and socio-economic conditions in the Greenfield AoI to provide a foundation for assessing Project impacts and monitoring mitigation effectiveness.

Data Sources

- Secondary: Statistics, cadastral records, land use/zoning plans, and planning documents.

- Primary: Field observations, household surveys, FGDs, and KIIs.

Scope

- Identification of affected settlements and receptors within the AoI;

- Profiling of population, land use, livelihoods, and vulnerabilities;

- Review of land tenure status and land use categories;

- Mapping of public infrastructure, cultural, educational, and health facilities.

Preliminary AoI Settlements (Greenfield Section):

Mointy, Saktash, Koktas, Zhambyl (settlement), Aktau Station, Karazhal, and Kyzylzhar.

The information to be utilized from KTZ includes:

ROW width and nature (permanent/temporary, uniform or segmented);

Land reservation or acquisition status (decrees, procedures);

Existing cadastral materials (explikatsiya, titles, zoning plans).

Social Risk Screening

For the Mointy – Kyzylzhar Railway Greenfield Project, social risk screening was conducted in line with WB PS1 (Environmental and Social Risk Management), PS5 (Land Acquisition and Involuntary Resettlement), and PS4 (Community Health and Safety). The process applied a structured methodology to identify potential physical and economic displacement, labor risks, and community safety concerns at an early stage. Findings served as a guide whether a full Land Acquisition and Resettlement Action Plan (LARAP), a screening memo, or direct integration of mitigation measures into the ESMP is appropriate for each subproject section.

Social risk screening followed a structured methodology:

- Overlay of project alignments with land use data;

Preliminary classification of impacts (physical/economic displacement, CHS, labor);

Settlement-based risk analysis using field checklists;

Use of photographic documentation and geospatial data; and

Rapid interviews with local stakeholders to triangulate findings.

- ENVIRONMENTAL AND SOCIAL BASELINE DATA

This chapter establishes the environmental and social baseline for the Mointy–Kyzylzhar Railway Project in accordance with WB PS1 on Environmental and Social Risk Assessment, PS3 on Resource Efficiency and Pollution Prevention, and PS6 on Biodiversity Conservation, together with Kazakhstan’s Environmental Code (2021). The baseline data on climate, soils, water resources, air quality, noise, biodiversity, habitats, and protected areas provide the foundation for the ESIA’s impact identification and risk evaluation, as well as for the ESMP’s mitigation, monitoring, and management measures to ensure compliance with national legislation and international best practice.

Environmental Data

Physical Environmental

The Mointy – Kyzylzhar railway alignment crosses the steppe and semi-desert landscapes of Karagandy (Kharagandy) and Ulytau rayons, shaped by a continental semi-arid climate, thin erosion-prone soils, and scarce seasonal water resources. Below are the details of the physical environment that influence project design and management.

Geography and Landscape

The proposed Mointy – Kyzylzhar railway corridor traverses the central steppe zone of Kazakhstan, running across the administrative territories of Karagandy (Kharagandy) and Ulytau regions (rayons). The landscape is characterized by wide semi-arid steppe plains, interspersed with low hills, uplands (such as the Ortau and Ayak-Bestau hills), and isolated rocky outcrops. These geomorphological features provide local relief variation but the overall corridor is defined by open steppe expanses with sparse vegetation and limited natural shelter. The area lies within the Kazakh northern desert plains and mostly within desert steppes (according to the WWF classification of eco-regions), with continental climate influences that create strong seasonal contrasts in temperature and precipitation.

Climate and Meteorology

The climate of both Karagandy and Ulytau rayons is sharply continental, with hot, dry summers (average July temperatures reaching 23–26 °C) and cold winters (January averages of –16 to –18 °C). Annual precipitation ranges from 250–300 mm, falling mainly in spring and early summer. Strong winds are common, particularly in open steppe areas, contributing to soil erosion, dust storms, and wind deflation risks during dry months. Climatic variability has direct implications for water availability, vegetation growth, and wildlife movement in the project area.

Soils and Geology

Soils along the alignment are predominantly chestnut and light brown steppe soils, with localized saline and sandy patches. These soils are thin, low in organic matter, and prone to erosion, especially where disturbed by construction or grazing. Geologically, the area lies within the Kazakh Shield zone, with exposures of Precambrian crystalline rocks and Paleozoic sediments in the uplands. The terrain includes both stable plains and geotechnically sensitive areas where slope instability, collapsible soils, or erosion potential may require engineering interventions. Borrow sources of sand, gravel, and ballast exist within the broader Karagandy–Ulytau region, but their environmental suitability requires site-specific assessment.

Hydrology and Water Resources

Surface water resources along the alignment are scarce and highly seasonal, reflecting the semi-arid climate. Small rivers, such as the Karazhal River, and ephemeral streams occur within the corridor, but flows are intermittent and dependent on snowmelt and seasonal rainfall. Shallow steppe lakes and depressions are also present, often saline, and serve as important habitats for migratory waterfowl. Groundwater occurs at variable depths, with limited aquifer potential; it is a critical resource for both communities and ecosystems. Water quality is sensitive to contamination from runoff, waste, and construction activities. The hydrological network is particularly fragile, with high vulnerability to disturbance from earthworks and linear infrastructure.

Air Quality and Noise

Baseline air quality in the region is generally good, due to the low density of industrial and vehicular activity outside of settlements. However, localized emissions from mining and industrial hubs in Karagandy region (notably Karazhal and Zhezkazgan) contribute to dust, SO₂, and NOx levels. Noise levels are typically low in rural steppe environments, with background sound dominated by wind and natural sources. Construction of the railway will temporarily increase dust, noise, and vibration, particularly near settlements, IBAs, and protected areas.

Natural Hazards and Sensitivities

Key physical sensitivities along the alignment include:

Soil erosion and dust storms due to sparse vegetation cover and strong winds.

Seismicity: The area lies within a low-to-moderate seismic zone, requiring standard engineering design considerations.

Water scarcity: Semi-arid hydrological conditions make even small water bodies ecologically significant.

Steppe ecosystem fragility: Limited resilience of soils and vegetation to disturbance necessitates careful management of borrow pits, construction camps, and access roads.

Biodiversity

The Ulytau and Karagandy regions, traversed by the proposed Mointy – Kyzylzhar Railway, encompass diverse ecosystems ranging from steppe and semi-desert to upland habitats. These environments support a broad spectrum of flora and fauna adapted to arid and continental climatic conditions, with ecological functioning closely tied to seasonal availability of water and grazing resources. The regions host endemic and regionally significant species such as the steppe eagle (Aquila nipalensis), golden eagle (Aquila chrysaetos), saker falcon (Falco cherrug), and various small mammals and reptiles. While the saiga antelope (Saiga tatarica) is a keystone species of the broader Betpak-Dala region, updated field and secondary assessments confirm that the current alignment does not intersect its known migration routes, thereby reducing risks to this critically endangered species. At the same time, saiga numbers are growing, they are regularly encountered in the project area, and they apparently cross its various sites during local feeding or seasonal migrations. Therefore, even if the species' main migration routes are not affected by the road, it is likely to impact local movements, which could harm the local population. This requires special measures to ensure saigas can cross the railway at the most likely sites.

A Сritical Habitat screening was conducted using all available materials. It confirmed the existence of sensitive areas and identified areas requiring special attention during construction and railway operation. It was confirmed that the Project's impact on critical habitats would not be excessive and could be minimized by implementing the measures recommended in the Biodiversity Management Plan (BMP).

Protected Areas and Key Biodiversity Areas

The alignment crosses environmentally sensitive zones, including two designated Important Bird Areas (IBAs) - the Ortav Lowlands and Ayak-Bestau - as well a small section of Cluster 2 Andasai Sanctuary (Fig. 12, 13). These sites serve as critical habitats for migratory and breeding birds of prey, steppe specialists, and wetland-dependent species. They are nationally recognized under Kazakhstan’s Red Book and internationally under the IUCN Red List and contribute to Kazakhstan’s obligations under the Convention on Biological Diversity (CBD). Maintaining the ecological integrity of these areas is essential for biodiversity connectivity and the provision of ecosystem services at the regional scale.

Ayak-Bestau Hills IBA

Basic Feature:

Ayak-Bestau Hills IBA № KZ063

Criteria: A1, A3

Area: 340410 ha

Nature conservation status: not protected (as per BMP Report)

The Ayak-Bestau Hills IBA is a small massif situated on the left bank of the Sarysu River, representing a mosaic of steppe and semi-desert habitats interspersed with ridges oriented in a latitudinal direction. These ridges are characterized by rock outcrops along slopes and peaks, while inter-valley depressions often support thickets of shrubs such as Spiraea and Caragana. The hydrological network is weakly developed; ephemeral streams generally desiccate by mid-summer, leaving only isolated stagnant pools in rocky basins. Salt flats are a recurrent feature in valley bottoms, contributing to the heterogeneity of the landscape. Overall, this setting exemplifies a dry steppe ecosystem with semi-desert intrusions, typical of the periphery of the Kazakh Lowlands.

From a biodiversity perspective, the massif supports globally threatened avifauna of high conservation significance under WB PS6. The area is recognized as a mass nesting site for the lesser kestrel (Falco naumanni), which forms colonies of 5–10 pairs on virtually all available rock outcrops. It also provides critical habitat for the saker falcon (Falco cherrug) and the pallid harrier (Circus macrourus), both of which are listed as globally threatened. The site further represents the southernmost extent of a large nesting population of the steppe eagle (Aquila nipalensis), while additional raptors include the eagle owl (Bubo bubo), the long-legged buzzard (Buteo rufinus) - notably nesting both on cliffs and any powerline structures -and the short-toed snake eagle (Circaetus gallicus), recorded sporadically. In floodplain habitats, the pallid harrier (Circus macrourus) is frequent, though it is generally outnumbered by the Montagu’s harrier (Circus pygargus) in steppe and shrub-steppe biotopes. Other characteristic steppe avifauna recorded include the demoiselle crane (Grus virgo) and the black lark (Melanocorypha yeltoniensis), both species of regional and international conservation concern.

No additional records of threatened mammal, reptile, or amphibian species have been reported for the massif; however, the ecological characteristics of the habitat suggest the presense of some more typical species of plants and animals: plants - species of wormwood, fescue, feather grass, caragana, spirea, sveda, tulips; mammals - saiga, corsac and tolay hare; birds - steppe eagle, golden eagle, bustard and larks; reptiles - quick lizard, roundhead, and steppe viper. Conservation pressures are presently low due to the area’s limited development and isolation. Livestock grazing occurs but at a low stocking density, and no industrial pressures or significant land conversion have been recorded. Under WB PS6, the massif therefore constitutes a natural habitat with elements of potential critical habitat, given the mass nesting colonies of globally threatened raptors. Careful management and avoidance of disturbance during construction activities will be essential to safeguard its ecological integrity.

Ortau Upland Massif

Basic Feature:

Ortau Upland Massif IBA No. KZ064

Criteria: A1, A3, A4ii

Area: 1071750 ha

Nature conservation status: not protected

The Ortau Upland Massif, located within the watershed of the Sarysu River basin and Lake Balkhash, form a rugged landscape dominated by extensive granite intrusions and low-mountain massifs. The area supports a diverse mosaic of habitats, including kolkov and uremic forests restricted to gorges and river valleys, as well as open steppe and semi-desert vegetation across intermontane plains. Forest stands are relatively small and fragmented, comprising predominantly aspen (Populus tremula), with minor representation of birch (Betula spp.), willow (Salix spp.), and bird cherry (Prunus padus), while the southern sector supports denser patches of pure aspen. Habitat distribution across the IBA reflects the heterogeneity of the terrain: open grassland communities occupy approximately 50% of the area, rocky outcrops and screes 30%, shrublands 13%, semi-desert patches 3%, forest 3%, and wetlands 1%, the latter confined to depressions and waterlogged hollows where tall grass meadows develop. This habitat diversity sustains a structurally complex ecological system typical of the Kazakh steppe biome.

Avifauna of the Ortau Upland Massif is of exceptional conservation significance under WB PS6, with the area functioning as an Important Bird Area (IBA) and supporting globally threatened raptor populations. Of particular importance is the presence of a very large pallid harrier (Circus macrourus) breeding population, exceeding 2,000 pairs, marking the site as one of the most critical strongholds for the species across the Eurasian steppe. The area also sustains a stable and regionally significant population of the saker falcon (Falco cherrug), a species listed as Endangered on the IUCN Red List. Additional raptors recorded include the golden eagle (Aquila chrysaetos), short-toed snake eagle (Circaetus gallicus), booted eagle (Hieraaetus pennatus), long-legged buzzard (Buteo rufinus), and steppe kestrel (Falco naumanni), which nests colonially in granite outcrops. Forest patches provide breeding habitat for species such as the black stork (Ciconia nigra), sparrowhawk (Accipiter nisus), common kestrel (Falco tinnunculus), and long-eared owl (Asio otus), while riverine cliffs host nesting colonies of the ruddy shelduck (Tadorna ferruginea). Other steppe and shrubland specialists include the black grouse (Tetrao tetrix) and various harrier species, underscoring the site’s role as a key steppe biome bird assemblage area.

Mammalian fauna includes populations of the argali sheep (Ovis ammon collium), a species of regional conservation concern listed as Near Threatened (IUCN) and in the Red Book of Kazakhstan, which depends on rocky massifs for shelter and grazing. The broader predator-prey dynamics of the landscape are supported by species such as the steppe pika, hare, and grouse, which form the principal prey base for raptors and mammalian carnivores.

While the landscape remains largely intact and lightly used, several conservation threats are present. Moderate livestock grazing is common but has not significantly degraded habitats. The principal risk arises from uncontrolled vegetation burning, which can result in forest fires, loss of juniper stands on granite outcrops, and the destruction of nesting sites, particularly for harriers. These fires also reduce prey availability for predators. In addition, illegal hunting of the saker falcon has been reported, posing a direct threat to this globally threatened species.

In essence, the Ortau Upland Massif represent a natural habitat of high ecological integrity with strong potential to qualify as critical habitat under WB PS6, given the site’s globally significant raptor populations (notably pallid harrier and saker falcon), presence of Red Book species, and its role in maintaining steppe biome bird assemblages. Management measures for the railway project in proximity to this area must prioritize avoidance of disturbance, robust fire management strategies, and the implementation of a strict anti-poaching and chance-find procedure to ensure compliance with WB PS6 requirements.

The alignment intersects two designated Important Bird and Biodiversity Areas (IBAs). The first crossing occurs between chainage km 46.0 and km 87.0, corresponding to IBA KZ063 (Ayak Bestau) along its northern boundary. The second involves IBA KZ064 (Ortau Lowlands), with the alignment traversing this site at two distinct segments: km 176.6–km 252.37 and km 260.9–km 271.0. The crossing points for the two IBAs are shown in the map below.

Figure 12: Railway Alignment Crossing at 2 IBAs

The Andasai Nature Sanctuary

Based on initial assessment, the Greenfield Project crosses Andasai Sanctuary Cluster 2 at km260.6 to km277.1, while it is 11km away from Cluster 1. Activities within or near its boundaries are subject to regulatory oversight, and any encroachment from infrastructure projects—such as railway development—requires environmental approvals, including biodiversity assessments, and the implementation of mitigation measures aligned with both national law and international standards like WB Performance Standard 6 (PS6)

Andasai’s importance lies in its role as a regional ecological corridor, contributing to the continuity of steppe habitats and offering seasonal refuge for wildlife. However, as a zakaznik, it does not enjoy the highest level of protection. Some regulated land use is permitted, and its enforcement is typically less stringent than in state nature reserves or national parks. Moreover, the presence of the A17 Karagandy–Zhezkazgan highway and consistent vehicular traffic near the area acts as a deterrent for larger mammals, reducing their frequency of movement through the sanctuary and diminishing its function as a high-density wildlife zone.

The Andasai State Nature Sanctuary does not rank among Kazakhstan’s most strictly protected or internationally recognized areas, but it still holds moderate ecological and conservation value, particularly in maintaining steppe biodiversity. This part of the Sanctuary has been designated not for Saiga. But currently, the saiga's population in Kazakhstan as whole is rapidly growing (it has already surpassed historical peaks from the mid-20th century) and is filling its former range. Saiga has always existed in the areas under consideration, but virtually disappeared during the deep population decline of the early 2000s. It has now repopulated these areas, and although precise data on the species' numbers in the project area are unavailable, according to our data and information from local residents and the regional wildlife inspectorate, it is already quite common. The region is a part of the area of Betpakdala population of saiga with total numbers up to 1 600 000 individuals accoring to official counts of 2025. Migration routes can vary from year to year depending on food supply and weather conditions, especially when the species' population is high and ensuring freedom of migration throughout the species' range is essential. Therefore, it is imperative to consider the need to ensure its migration across the railway under construction and this should be noted and considered in any other mitigation.

The small area of the Andasai Sanctuary intersected by the project alignment represents an area incorporated into the sanctuary boundaries only in recent years. Based on current spatial estimates, the alignment traverses between chainage km 260.6 and km 277.1, corresponding to approximately 16.6 km within the Andasai Cluster 2 zone. This represents a relatively small fraction of Cluster 2 and is negligible when considered against the total extent of the Andasai Sanctuary. The alignment segment is illustrated in the Figure below.

Figure 13: Railway Alignment Crossing at Andasai Cluster 2

Natural, Modified and Critical Habitat

- Natural Habitats

In the context of WB Performance Standard 6 (PS6), natural habitats are defined as areas composed of viable assemblages of native species where human activity has not significantly altered primary ecological functions. These ecosystems maintain their native biodiversity structure and ecological processes, supporting species interactions, genetic diversity, and ecosystem services such as soil stability, water filtration, and climate regulation. In contrast, modified habitats are areas altered by human activity—such as agriculture, grazing, or settlements—where some ecological functions persist, but native biodiversity has been significantly reduced or fragmented.

For the Mointy – Kyzylzhar railway project, the alignment alternatives intersect a mosaic of natural steppe ecosystems, riverine habitats, and previously modified areas with agricultural land and settlements. While majority of sections of the alignment inevitably pass through natural habitats (more than 90%), including parts of the Andasai Sanctuary (Cluster 2) and Important Bird Areas (IBAs), small part of segments traverse modified landscapes where human presence has already transformed native vegetation and fauna dynamics. Understanding this distinction is essential for determining where avoidance, minimization, restoration, or offsetting measures are required under PS6.

Figure 14: Natural and Modified Habitats affected by the Project

Railway construction can affect natural habitats directly through land clearing, soil disturbance, and habitat fragmentation, and indirectly through noise, vibration, water runoff, and potential barrier effects on wildlife movement. In areas like the Andasai Sanctuary and IBAs, where ecosystems retain high ecological integrity and support critical species, including migratory birds and steppe fauna - the project must apply the mitigation hierarchy mandated by PS6:

- Avoidance – Prioritize alignments and construction methods that prevent habitat disturbance where feasible.

- Minimization – Where avoidance is impossible, reduce the spatial footprint, construction intensity, and duration of disturbance.

- Restoration – Rehabilitate temporarily disturbed areas post-construction.

- Offsets – Where residual impacts remain, implement biodiversity offsets achieving no net loss or net gain for critical habitats.

The distinction between natural and modified habitats informs not only route selection but also the Environmental and Social Management Plan (ESMP), the Biodiversity Management Plan (BMP), and site-specific Construction Environmental Action Plans (CEAPs). Baseline biodiversity surveys—covering flora, fauna, avifauna, and ecosystem services—feed into GIS-based sensitivity mapping to define habitat management zones along the alignment. This integrated approach ensures that railway infrastructure development proceeds while adhering to WB PS6, balancing Kazakhstan’s strategic connectivity goals with its international commitments on biodiversity conservation.

For the Mointy – Kyzylzhar railway project, the World Bank Group (WBG) requires a clear determination of natural and modified habitats within the project’s Area of Influence (AOI) to establish which specific WBG biodiversity requirements apply, such as the need to achieve no net loss in natural habitats or to develop a comprehensive Biodiversity Management Plan (BMP) for critical habitats.

For this project, the AOI will encompass the railway alignment, all associated infrastructure components (e.g., access roads, borrow pits, construction camps, stations), and a 5 km buffer zone on either side of the entire corridor. The project footprint includes 50-100 m on either side of the railway. This approach ensures that the assessment captures both direct and indirect ecological impacts arising from construction and operation while remaining proportionate to the project footprint. Table below presents the summary of impact on natural and modified habitats of the project.

Table 16: Summary of Natural and Modified Habitats in the Project Area

| Category | Justification | Area in AOI | Area in project footprint |
| --- | --- | --- | --- |
| Natural | All areas not treated as Modified Habitat | 330 000 ha | 3 300 ha |
| Modified | Existing human settlements, croplands, and railroads. A 1km buffer was added to these to acknowledge areas subject to greater noise, light, grazing and other disturbance from human activities. | 17 600 ha | 80 ha |
| Total (Natural + Modified) |  | 347 600 ha | 3 380 ha |

- Modified Habitats and Opportunities for Rehabilitation

In contrast to natural habitats, the modified habitats along the alignment—such as grazing lands and agricultural fields—present fewer biodiversity sensitivities. Nevertheless, even in altered landscapes, PS6 requires maintaining ecological functionality and avoiding unnecessary degradation. For instance, construction in modified habitats should still integrate erosion control measures, surface water management, and vegetation re-establishment to prevent secondary impacts such as sedimentation or invasive species spread. Furthermore, the project offers opportunities for ecological enhancement in degraded areas through native vegetation planting, shelterbelt development, or wildlife crossing infrastructure that reconnects fragmented habitats.

- Critical Habitats and Railway Design Considerations

Under PS6, critical habitats include areas supporting threatened species, restricted range species, threatened or unique ecosystems, important concentrations of migratory species, and key evolutionary processes. The proximity of the alignment to IBAs and the Andasai Sanctuary elevates biodiversity risk classification in certain sections. Railway design therefore incorporates measures such as wildlife underpasses or overpasses, fencing to guide animal movement, and seasonal construction scheduling to minimize disturbance during sensitive periods such as breeding or migration seasons. These measures align the project with PS6 requirements for no net loss in natural habitats and net gains in critical habitats, ensuring long-term ecological resilience.

For the Mointy – Kyzylzhar railway project, the World Bank Group (WBG) requires a formal determination of Critical Habitat to establish applicable biodiversity obligations, such as achieving net gains in critical habitats and preparing Biodiversity Action Plans (BAPs) where necessary.

In particular, two Key Biodiversity Areas (KBAs) require careful consideration. The Ayak-Bestau Hills qualify under criterion A1c (supporting ≥0.1% of the global population and ≥5 reproductive units) for the Steppe Eagle, which may meet Critical Habitat thresholds as a nationally or regionally significant population, especially if this species remains listed in the most recent Kazakhstan Red Data Book. Similarly, the Ortau upland massif qualifies under criterion D1a (supporting ≥1% of the global population over a season and during more than one life history stage) for the Pallid Harrier, which meets Critical Habitat criteria as a globally significant concentration.

Given these sensitivities, a screening was conducted in alignment with WB Performance Standard 6 (PS6) and WBG Environmental, Health, and Safety (EHS) Guidelines, applying internationally recognized thresholds and national species conservation data to confirm whether these KBAs, or any other locations within the railway corridor + 5 km buffer, trigger Critical Habitat classification. This determination will inform requirements for mitigation hierarchy application, Biodiversity Management Plans, and, where applicable, Biodiversity Action Plans to achieve no net loss or net gain in biodiversity values. A result of the relevant analysis is shown in the Table below.

Table 17: Assessment of Biodiversity Value and Potential Critical Habitat

| Biodiversity value | IUCN status | Present in screening area? | Potential CH trigger | Potential for CH? | Justification |
| --- | --- | --- | --- | --- | --- |
| Steppe Eagle (Aquila nipalensis) | EN | Yes | CR/EN species Category 5 of the Red Book of the Republic of Kazakhstan | Yes | KBA designated for species which overlaps project. Species is also nationally threatened and this site is considered regionally/nationally important. |
| Golden Eagle (Aquila chrysaetos) | LC | Yes | Category 3 of the Red Book of the Republic of Kazakhstan | Yes | Species is nationally threatened and this site is considered regionally/nationally important. |
| Imperial Eagle (Aquila heliaca | VU | Yes | Category 3 of the Red Book of the Republic of Kazakhstan | Yes | Species is nationally threatened and this site is considered regionally/nationally important. |
| Booted Eagle (Hieraaetus pennatus) | LC | Yes, but not registered during survey | Category 3 of the Red Book of the Republic of Kazakhstan | No | Species is nationally threatened but the site is not critical for it |
| Short-Toed Eagle (Circaetus gallicus) | LC | Yes, but not registered during survey | Category 3 of the Red Book of the Republic of Kazakhstan | No | Species is nationally threatened but the site is not critical for it |
| Saker falcon (Falco cherrug) | EN | Yes | Category 1 of the Red Book of the Republic of Kazakhstan | Yes | Species is nationally threatened and this site is considered regionally/nationally important. |
| Black Stork (Ciconia nigra) | LC | Yes, but not registered during survey | Category 3 of the Red Book of the Republic of Kazakhstan | No | Species is nationally threatened but the site is not critical for it |
| Demoiselle Crane (Anthropoides virgo) | LC – Global EN – in Europe | Yes, but not registered during survey | Category 5 of the Red Book of the Republic of Kazakhstan | No | Species is nationally threatened but the site is not critical for it |
| Eagle Owl (Bubo bubo) | LC | Yes, but not registered during survey | Category 4 of the Red Book of the Republic of Kazakhstan | No | Species is nationally threatened but the site is not critical for it |
| Lapwing (Vanellus vanellus) | NT | Yes | NT | No | The territory is not key for the reproduction of the species |
| Little Bustard (Tetrax tetrax) | NT | Yes | NT/ Category 2 of the Red Book of the Republic of Kazakhstan | Yes | Species is nationally threatened and this site is considered regionally/nationally important. |
| Common Hamster (Cricetus cricetus) | CR | Possible | CR/EN species | No | Known range and habitat preferences are not present in screening area |
| Saiga (Saiga tatarica) | NT | Yes | Migratory species | Yes | Not currently present in significant numbers in screening area to meet thresholds of 1% of global population. Ongoing recolonization continues and the number is growing and so the species should be treated as a priority even if it does not trigger Critical Habitat. |
| Argali (Ovis ammon) | NT | Yes, but not registered during survey | NT | No | The construction site does not affect the main habitats of the local Argali population. |
| Tulipa patens | - | Yes | Red Book of the Republic of Kazakhstan | No | The species is scattered and sporadic along the entire railway line. |
| Haloxylon aphyllum | - | Yes | Moratorium for cut down | No | Only a few individual trees on the site. The territory is not included in the key distribution area of the species |

The biodiversity data above indicate that several nationally and globally threatened species occur within or near the Mointy – Kyzylzhar railway corridor, including the Steppe Eagle (EN), Golden Eagle, Imperial Eagle, and Little Bustard, with parts of the alignment overlapping designated Key Biodiversity Areas (KBAs) such as the Ayak-Bestau Hills and Ortau upland massif. These KBAs are recognized for hosting significant breeding and seasonal populations of raptors, potentially meeting Critical Habitat (CH) thresholds under WB PS6.

While other species such as Saiga and Argali are either absent, present in low numbers, or do not meet the 1% global population or ecological function criteria, their historical presence and potential for recolonization warrant conservation attention even if formal CH thresholds are not triggered. Plant species like Tulipa patens and Haloxylon aphyllum occur only sporadically or outside main distribution areas and thus do not trigger CH criteria.

Overall, the data strongly suggest that Critical Habitat classification is likely triggered for at least some sections of the corridor, particularly those overlapping KBAs with raptor breeding populations. Under WB PS6, this imposes obligations for no net loss in natural habitats and net gains in Critical Habitats through strict adherence to the mitigation hierarchy.

The following can be considered to further the conservation efforts:

A Critical Habitat Assessment (CHA) should be undertaken for the Mointy – Kyzylzhar railway, covering the alignment, associated facilities, and a five-kilometer buffer to confirm whether WB PS6 Critical Habitat criteria are met, particularly in the Ayak-Bestau Hills and Ortau upland massif KBAs.

Where Critical Habitats are confirmed, a Biodiversity Action Plan (BAP) must be developed to ensure no net loss and net gains through the mitigation hierarchy—avoiding impacts where possible, minimizing unavoidable impacts, restoring disturbed areas, and applying offsets for residual impacts. Given likelihood Critical Habitat as identified by this screening, a BAP should be developed by the project unless confirmed otherwise by the proposed Critical Habitat Assessment.

Where and when feasible Project restrict construction during breeding or migration periods, and incorporate wildlife crossings, buffer zones, and erosion controls to maintain ecological connectivity.

Long-term biodiversity monitoring and stakeholder engagement with environmental agencies, species experts, and NGOs will be essential to align mitigation measures with national conservation priorities and ensure adaptive management throughout the project lifecycle.

Biological Features

The Biological Features section provides an overview of the ecological characteristics within the Mointy – Kyzylzhar Railway Project corridor, developed in line with WB Performance Standard 6 (PS6) on Biodiversity Conservation, the WBG General EHS Guidelines (2007), and Kazakhstan’s Environmental Code (2021). It summarizes baseline conditions for flora, fauna, habitats, and protected areas, serving as the foundation for assessing potential impacts, defining mitigation measures, and ensuring compliance with national regulations and international biodiversity safeguards throughout the project lifecycle.

Species protected at national and international (IUCN) level are listed in the Table below. These will be treated as priority species for the project during impact assessment and mitigation.

Table 18: Species threatened at National and International Level

| Species | IUCN status | National protection status |
| --- | --- | --- |
| Steppe Eagle (Aquila nipalensis) | EN | Category 5 of the Red Book of the Republic of Kazakhstan |
| Golden Eagle (Aquila chrysaetos) | LC | Category 3 of the Red Book of the Republic of Kazakhstan |
| Imperial Eagle (Aquila heliaca | VU | Category 3 of the Red Book of the Republic of Kazakhstan |
| Booted Eagle (Hieraaetus pennatus) | LC | Category 3 of the Red Book of the Republic of Kazakhstan |
| Short-Toed Eagle (Circaetus gallicus) | LC | Category 3 of the Red Book of the Republic of Kazakhstan |
| Saker falcon (Falco cherrug) | EN | Category 1 of the Red Book of the Republic of Kazakhstan |
| Black Stork (Ciconia nigra) | LC | Category 3 of the Red Book of the Republic of Kazakhstan |
| Demoiselle Crane (Anthropoides virgo) | LC – Global, EN – in Europe | Category 5 of the Red Book of the Republic of Kazakhstan |
| Eagle Owl (Bubo bubo) | LC | Category 4 of the Red Book of the Republic of Kazakhstan |
| Lapwing (Vanellus vanellus) | NT | - |
| Little Bustard (Tetrax tetrax) | NT | Category 2 of the Red Book of the Republic of Kazakhstan |
| Common Hamster (Cricetus cricetus) | CR | - |
| Saiga (Saiga tatarica) | NT | Hunting species |
| Argali (Ovis ammon) | NT | Category 3 of the Red Book of the Republic of Kazakhstan |
| Tulipa patens | - | Red Book of the Republic of Kazakhstan |
| Haloxylon aphyllum | - | Moratorium for cut down |
| Adonis volgensis | - | Red Book of the Republic of Kazakhstan |
| Stipa pennata | - | Red Book of the Republic of Kazakhstan |
| Pulsatilla orientali-sibirica | - | Red Book of the Republic of Kazakhstan |
| Pulsatilla patens | DD | Red Book of the Republic of Kazakhstan |
| Tulipa biflora | - | Red Book of the Republic of Kazakhstan |
| Tulipa suaveolens | - | Red Book of the Republic of Kazakhstan |
| Nymphoides peltata | LC | Red Book of the Republic of Kazakhstan |
| Jurinea adenocarpa | - | Shetsky district endemic |
| Jurinea Kapelkinii | - | Ortau Mountains еndemic |
| Tanacetum scopulorum | - | Ortau Mountains еndemic |
| Tragopogon scoparius | - | Ortau Mountains еndemic |
| Clausia kasakorum | - | Ortau Mountains еndemic |
| Isatis maxima | - | Shetsky district endemic |
| Silene anisolaba | - | Ortau Mountains еndemic |
| Silene holopetala | - | Ortau Mountains еndemic |
| Euphorbia macrorrhiza | - | Endemic to the Central Kazakhstan Lowlands |
| Thymus rasitatus | - | Ortau Mountains еndemic |
| Polyporus rhizophilus | VU | Red Book of the Republic of Kazakhstan |
| Agaricus tabularis | - | Red Book of the Republic of Kazakhstan |

Fauna

According to existing literature and field investigations, vertebrate diversity in the Karagandy and Ulytau regions includes approximately 39 mammal species, over 140 bird species (migratory and resident), 14 reptiles, and a single amphibian species, the green toad (Bufotes viridis). The representative taxa along the proposed alignment:

Amphibians: Green toad (Bufotes viridis) at the Karazhal River.

Reptiles: Common steppe species including the rapid racerunner (Eremias velox) and sand lizard (Lacerta agilis).

Birds: Raptors and steppe-associated birds including the steppe eagle (Aquila nipalensis), imperial eagle (Aquila heliaca), golden eagle (Aquila chrysaetos), long-legged buzzard (Buteo rufinus), pallid and marsh harriers (Circus macrourus, C. aeruginosus), kestrel (Falco tinnunculus), black kite (Milvus migrans), alongside waterfowl such as ruddy shelduck (Tadorna ferruginea), mallard (Anas platyrhynchos), Eurasian teal (Anas crecca), coot (Fulica atra), and moorhen (Gallinula chloropus). Passerines recorded included calandra lark (Melanocorypha calandra), black lark (Melanocorypha yeltoniensis), white-winged lark (Alauda leucoptera), wagtails, pipits, hoopoe (Upupa epops), bluethroat (Luscinia svecica), linnet (Linaria cannabina), and common starling (Sturnus vulgaris).

Mammals: Traces and sightings of red fox (Vulpes vulpes), badger (Meles meles), hare (Lepus europaeus), marmot (Marmota bobak), jerboas (Allactaga spp.), lemmings (Lagurus lagurus), and voles (Microtus spp.), indicating typical small mammal assemblages of steppe and semi-desert landscapes.

Flora

The Flora section describes the vegetation communities along the Mointy – Kyzylzhar railway alignment. The corridor spans steppe and semi-desert ecosystems dominated by arid-adapted grasses, forbs, and shrubs, with localized habitats supporting rare and Red Book-listed species such as Tulipa schrenkii and Stipa pennata. Given the ecological fragility of these landscapes and the project’s proximity to sensitive areas like the Andasai Sanctuary, the section establishes the baseline for assessing potential impacts and defining mitigation measures for habitat protection and biodiversity conservation.

Overview of Vegetation Communities

The Mointy – Kyzylzhar railway alignment traverses the steppe and semi-desert landscapes typical of Karagandy and Ulytau rayons. Vegetation is dominated by arid-adapted grassland and shrub-steppe associations, with floristic composition shaped by the continental climate, low precipitation (250–300 mm annually), and marked seasonality. Plant cover is generally sparse, and productivity peaks in spring and early summer following snowmelt. The steppe biome in this region is recognized for its fragility: soil-binding vegetation is easily disturbed, and recovery from construction-related impacts is slow due to harsh climatic conditions and low organic content in soils.

Dominant and Widespread Species

The flora is dominated by grasses and forbs typical of Eurasian steppe systems, such as Stipa spp. (feathergrasses), Festuca valesiaca, and Agropyron spp. Perennial herbs including Artemisia frigida (fringed sagebrush), Artemisia austriaca, and Potentilla spp. are also common, providing forage for both domestic livestock and wildlife. Semi-desert areas along the alignment are characterized by salt-tolerant species such as Salsola arbuscula, Anabasis salsa, and Kochia prostrata, which dominate saline soils and depressions. Shrubby elements, though sparse, include Caragana spp. and Spiraea hypericifolia in rocky or upland habitats (e.g., Ortau and Ayak-Bestau hills).

Rare and Protected Plant Species

While much of the flora consists of widespread steppe and semi-desert taxa, field reconnaissance and secondary sources indicate the potential presence of rare and Red Book-listed species within localized habitats, particularly rocky uplands and saline depressions. Species of conservation concern in Karagandy and Ulytau rayons include:

Tulipa schrenkii (Schrenk’s tulip), a Red Book species and iconic steppe plant.

Iris scariosa and Iris pumila, associated with dry steppe slopes.

Endemic or regionally significant steppe grasses (Stipa lessingiana, Stipa pennata). These species are typically scattered and occur in small populations vulnerable to habitat fragmentation and soil disturbance.

Habitat Types Along the Alignment

The Habitat Types Along the Alignment section summarizes the main ecosystems crossed by the Mointy – Kyzylzhar railway, including steppe grasslands, semi-deserts, riparian zones, rocky uplands, and saline depressions, each supporting distinct plant and animal communities important for regional biodiversity. The habitats types are:

- Steppe Grasslands – Predominantly feathergrass (Stipa spp.) and fescue communities on chestnut soils; ecologically important for soil stabilization and forage.

- Semi-Desert Vegetation – Sagebrush and saltwort species dominate in arid sections, adapted to saline soils and drought conditions.

- Riparian Strips – Narrow belts along ephemeral rivers (e.g., Karazhal River) support denser vegetation, including grasses, sedges, and shrubs. These serve as ecological refuges for amphibians and small mammals.

- Rocky Uplands and Hills (Ortav, Ayak-Bestau) – Support unique floristic assemblages, including endemics and early-flowering geophytes such as tulips and irises.

- Saline Depressions and Ephemeral Wetlands – Seasonal vegetation dominated by halophytes (Salicornia, Suaeda spp.), important for migratory waterfowl foraging.

Ecological Sensitivities

The Ecological Sensitivities section identifies key risks to vegetation along the alignment, including habitat fragmentation, loss of rare plant populations, soil erosion from construction activities, and potential impacts on protected areas such as sanctuaries and Important Bird Areas requiring targeted mitigation. The scoping process highlights the following sensitivities regarding flora:

Habitat Fragmentation – Linear infrastructure disrupts continuous steppe vegetation, particularly in intact grasslands.

Loss of Rare Plants – Localized populations of tulips and irises are vulnerable to clearance during construction.

Soil Erosion and Vegetation Loss – Disturbance of thin, erosion-prone soils may result in long-term degradation, with slow natural recovery.

Protected Areas – The Andasai Sanctuary Cluster 2 and IBAs (Kz063 & Kz064) require specific mitigation to protect steppe vegetation communities within a legally designated reserve.

Measured Parameters

In accordance with WB Performance Standard 1 (Assessment and Management of Environmental and Social Risks and Impacts) and WB Performance Standard 3 (Resource Efficiency and Pollution Prevention), baseline environmental data were collected to characterize pre-project conditions for air quality, water quality, and noise. The purpose of this baseline monitoring is to establish reference conditions against which potential project impacts can be assessed and managed.

For air quality and noise, monitoring sites were selected in areas where emissions and noise levels during construction and operation could reasonably be expected to affect local communities or ecologically sensitive receptors. This site selection approach ensures that the baseline accurately reflects conditions in locations with the greatest potential for environmental and social impacts, as required under PS1’s emphasis on risk identification and PS3’s focus on pollution prevention.

For water quality, sampling was conducted in rivers with perennial flows to capture representative hydrological conditions and provide robust data for comparison throughout the project cycle. By anchoring measurements in locations that are hydrologically stable, the baseline supports PS3’s objective of safeguarding water resources and preventing contamination.

Overall, the chosen monitoring sites serve as benchmark locations for assessing environmental conditions throughout construction and operational phases, ensuring compliance with the impact assessment, risk management, and resource efficiency principles outlined in WB PS1 and PS3.

Surface Water Quality Sampling Measurements

As baseline data for the Mointy – Kyzylzhar railway project, surface water quality sampling was conducted in accordance with WB Performance Standards (PS1 and PS3), the WBG General EHS Guidelines (2007), and applicable Kazakhstan environmental regulations. Sampling locations were strategically selected near construction areas, water crossings, and ecologically sensitive receptors to establish pre-project conditions for parameters such as pH, suspended solids, hydrocarbons, and biochemical oxygen demand (BOD). These measurements provide reference values against Maximum Permissible Concentrations (MPCs) to guide impact assessment, pollution prevention, and ongoing monitoring throughout the construction and operational phases, ensuring compliance with both national standards and international good practice. The results of the water quality

Table 19: Surface Water Quality Sampling Measurement Results (Aug. 2025)

| Mark | Location/Description | Latitude | Longitude | Suspended solids, mg/l | рН | Mineralization, mg/l | BOD5, mg/l [5 Day Biochemical Oxygen Demand (BOD5)] | Dissolved oxygen, mg/l | Oil products, mg/l | Coli index, pcs/l |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WQ (1) | Mointy River | 47°15′09.46″ N | 73°21′48.94″ E | 4,6 | 8,28 | 1538 | 2,26 | 7,77 | 0,0164 | not determined |
| WQ (2) | Altybay River (Channel 1) | 47°23′02.61″ N | 72°33′39.31″ E | Sample not collected | Sample not collected | Sample not collected | Sample not collected | Sample not collected | Sample not collected | Sample not collected |
| WQ (3) | Dried-up riverbed | 47°23′22.15″ N | 72°32′23.69″ E | Sample not collected | Sample not collected | Sample not collected | Sample not collected | Sample not collected | Sample not collected | Sample not collected |
| WQ (4) | Altybay River (Channel 2) | 47°23′33.10″ N | 72°27′43.15″ E | 5,6 | 8,31 | 1191 | 3,24 | 7,45 | 0,0138 | not determined |
| WQ (5 | Dried-up riverbed | 47°35′17.94″ N | 72°10′58.38″ E | 6 | 8,55 | 664 | 3,57 | 8,75 | 0,012 | not determined |
| WQ (6) | Sarybulak River | 47°42′07.35″ N | 71°48′07.20″ E | 7,2 | 8,14 | 1805 | 3,23 | 8,09 | 0,011 | not determined |
| WQ (7) | Shazhabai River | 48°19′17.57″ N | 69°42′01.22″ E | 12,6 | 8,43 | 1979 | 2,28 | 9,73 | 0,006 | not determined |
| Maximum permissible concentrations of water bodies of a fishery reservoir (On approval of water quality standards and maximum permissible concentrations of harmful substances in the waters of water bodies of fishery importance) |  |  |  | 0.75 content of suspended solids does not increase by more than: 0.25 mg/dm3, 0.75 mg/dm3. For water bodies containing more than 30 mg/ dm3 of natural mineral substances, it is allowed to increase in the content of suspended solids in water within 5.0 %. Suspended sediments with deposition velocity more than 0.4 mm/sec. for flowing water bodies and more than 0.2 mm/sec for reservoirs are prohibited for release. Translated with DeepL.com (free version) | 6.5–8.5 or must correspond to the background value of the indicator for water of a water body of fishery importance | 1500 does not exceed by dry residue 1000 mg/dm3 (1500) including chlorides 350 mg/dm3, sulphates 500 mg/dm3. /dm3. | At a temperature of 20°C under the influence of economic activities (including wastewater discharge) should not exceed 3.0 mgO2/dm3 (mg/dm3) | The content of oxygen dissolved in water should not fall below 6.0 mg/dm3 under the influence of economic activities (including wastewater discharge). The content of dissolved oxygen during the freeze-up period should not fall below 4.0 mg/dm3. | Films of petroleum products, oils, fats and accumulations of other harmful impurities should not be found on the water surface of water bodies of fishery importance in the zone of anthropogenic impact. | Water from water bodies of fishery importance in places where wastewater is discharged should not have an acute toxic effect on test objects. The water of the water body at the control site should not have a chronic toxic effect on the test objects |

The assessment of water quality results indicates that most parameters fall within or close to national Maximum Permissible Concentrations (MPCs) and international good practice limits outlined in the WBG General EHS Guidelines (2007) and WB Performance Standards (particularly PS3 on Resource Efficiency and Pollution Prevention). Parameters such as pH (8.1–8.7) remain within acceptable limits for surface water quality, suggesting no immediate risk of acidification or alkalinity-related impacts on aquatic ecosystems.

However, certain values, such as suspended solids (up to 1979 mg/L), exceed typical thresholds recommended under WBG EHS Guidelines (generally below 50 mg/L for treated effluents), indicating potential risks of sedimentation, turbidity, and habitat smothering for aquatic life. Likewise, biochemical oxygen demand (BOD) levels in some samples approach or exceed good practice limits, implying possible organic pollution concerns. While oil products (0.006–0.0138 mg/L) appear below many MPCs for hydrocarbons, cumulative impacts from construction runoff and accidental spills remain possible if not adequately managed.

In line with WB PS3 and the mitigation hierarchy (avoid, minimize, restore, offset), these results emphasize the need for sediment control measures, wastewater treatment, and spill prevention plans to ensure compliance with both national water quality standards and international lender requirements during railway construction and operations.

Figure 15: Water Quality Sampling Location

Ambient Air Quality Sampling Measurements

In line with WB PS 1 and PS 3, potential impacts on ambient air quality during the construction phase are to be assessed with consideration of the railroad project’s earthworks, material handling, and operation of trucks, heavy equipment, and auxiliary facilities. These activities are recognized sources of dust and emissions that could affect nearby communities and ecological receptors if not properly managed.

Baseline monitoring data indicate that all measured parameters remain well below the Maximum Permissible Concentrations (MPCs) established for air quality. These findings, presented in the table below, provide assurance that existing conditions meet relevant air quality standards and will serve as reference benchmarks for future monitoring during construction and operational phases, consistent with PS3’s emphasis on pollution prevention and PS1’s requirements for ongoing impact assessment and management.

Table 20: Ambient Air Quality Sampling Measurement Results (Aug. 2025)

| Mark | Location/Description | Latitude | Longitude | Parameters |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | TSP (Dust) | CO | СО2 | NOx | SО2 |
| AQ (1) | The vicinity of the village of Mointy | 47°12′30.71″ N | 73°21′06.47″ E | 0.03 | 2.2 | 0.09 | 0.0016 | <0.001 |
| AQ (2) | The vicinity of the village of Aktau | 47°44′08.94″ N | 71°26′32.26″ E | 0.05 | 1.1 | 0.12 | 0.0232 | <0.001 |
| AQ (3) | The vicinity of the village of Karazhal | 47°59′47.66″ N | 70°46′25.15″ E | 0.02 | 1.0 | 0.27 | 0.039 | <0.001 |
| AQ (4) | The vicinity of the village of Kyzylzhar | 48°17′50.57″ N | 69°39′07.45″ E | 0.03 | 1.5 | 0.21 | 0.084 | 0.01 |
| AQ (5) | Background monitoring point | 48°14′48.65″ N | 70°22′30.73″ E | 0.02 | 0.8 | 0.07 | 0.0014 | <0.001 |
| Maximum Permissible Concentration (MPC, kg/m3) |  |  |  | 0.30 | 5.0 | 0.5 | 0.4 | 0.2 |

In accordance with WB PS 1 and PS3, it is anticipated that construction activities will generate localized impacts on air quality in areas close to the worksites. While baseline data confirm that Maximum Permissible Concentrations (MPCs) for dust are currently not exceeded, this parameter may become a concern during the dry months from late spring through autumn.

To address this, dust suppression measures, as outlined in the Environmental and Social Management Plan (ESMP), must be implemented throughout construction. The ESMP will guide regular ambient air quality monitoring to ensure compliance with MPCs and trigger corrective actions where needed. Furthermore, as concentrations of airborne particulates decrease with distance and open terrain facilitates natural dispersion, overall residual impacts are expected to remain low with proper management.

Occupational health provisions within the ESMP will also require contractors to ensure the use of appropriate respiratory PPE for workers and provide advisories for local communities near the sites. Emission control measures for heavy equipment, vehicles, and auxiliary facilities will form part of the ESMP’s mitigation and monitoring framework, ensuring alignment with WB PS1 and PS3 requirements for risk management, pollution prevention, and worker health and safety.

Ambient Noise Level Monitoring Locations

Consistent with the requirements of WB PS1 and PS3, noise impacts associated with construction activities were evaluated to inform the project’s Environmental and Social Management Plan (ESMP).

Baseline measurements show that equivalent continuous noise levels (LAeq) across most sites remain below the permissible limits of 70–80 dBA (GOST 12.1.003-83). While occasional peaks were recorded near Mointy due to village activities, these levels are still within acceptable thresholds.

Using this baseline, the ESMP will define clear monitoring schedules and outline measures to minimize construction noise, such as maintaining equipment, restricting high-noise activities to daytime hours, and installing temporary acoustic barriers where needed. Continuous monitoring will ensure early detection of potential exceedances and allow for timely corrective actions, keeping the project in compliance with WB standards and maintaining acceptable noise conditions for both workers and surrounding communities.

Table 21: Ambient Noise Level Measurement Results

| Time |  | N (1) | N (2) | N (3) | N (4) | N (5) |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | The vicinity of the village of Mointy 28.08.2025-29.08.2025 | The vicinity of the village of Aktau 29.08.2025-30.08.2025 | The vicinity of the village of Karazhal 30.08.2025-31.08.2025 | The vicinity of the village of Kyzylzhar 31.08.2025-01.09.2025 | Background monitoring point 01.08.2025-02.09.2025 |
| 6:00-7:00 | AM | 44.5 | 36.1 | 43.6 | 39.8 | 34.1 |
| 7:00-8:00 |  | 48.9 | 35.4 | 44.2 | 39.6 | 35.0 |
| 8:00-9:00 |  | 47.3 | 43.6 | 42.7 | 47.4 | 37.1 |
| 9:00-10:00 |  | 51.2 | 44.2 | 48.1 | 41.5 | 35.4 |
| 10:00-11:00 |  | 57.9 | 47.9 | 46.4 | 43.2 | 36.2 |
| 11:00-12:00 |  | 49.6 | 56.2 | 45.8 | 48.8 | 38.9 |
| 12:00-1:00 | PM | 56.8 | 54.1 | 47.2 | 56.1 | 35.4 |
| 1:00-2:00 |  | 59.3 | 38.3 | 49.1 | 53.8 | 40.2 |
| 2:00-3:00 |  | 62.7 | 49.0 | 52.4 | 47.7 | 43.4 |
| 3:00-4:00 |  | 57.3 | 36.8 | 53.8 | 53.2 | 39.8 |
| 4:00-5:00 |  | 55.6 | 38.7 | 57.1 | 57.6 | 42.6 |
| 5:00-6:00 |  | 46.2 | 44.2 | 56.3 | 52.3 | 47.7 |
| PM | 6:00-7:00 | 40.3 | 43.1 | 45.9 | 49.8 | 46.2 |
|  | 7:00-8:00 | 38.2 | 39.2 | 43.7 | 44.5 | 47.3 |
|  | 8:00-9:00 | 39.4 | 37.8 | 45.8 | 56.9 | 41.0 |
|  | 9:00-10:00 | 40.3 | 42.1 | 42.9 | 59.2 | 36.9 |
|  | 10:00-11:00 | 45.7 | 40.6 | 56.1 | 64.8 | 33.7 |
|  | 11:00-12:00 | 39.1 | 39.2 | 49.3 | 49.3 | 33.4 |
| AM | 12:00-1:00 | 39.7 | 37.4 | 47.4 | 40.6 | 37.2 |
|  | 1:00-2:00 | 44.6 | 38.9 | 48.2 | 43.2 | 35.8 |
|  | 2:00-3:00 | 41.7 | 40.6 | 50.1 | 42.6 | 34.3 |
|  | 3:00-4:00 | 45.1 | 42.1 | 39.1 | 40.3 | 35.2 |
|  | 4:00-5:00 | 41.4 | 42.8 | 37.4 | 36.2 | 37.0 |
|  | 5:00-6:00 | 48.2 | 47.3 | 39.2 | 38.9 | 35.6 |

Construction activities will likely raise noise levels near active work sites, auxiliary facilities, and surrounding areas, including Important Bird Areas (IBAs). Elevated noise may disturb local communities as well as sensitive wildlife, particularly bird species within these habitats.

Prolonged exposure to high noise levels can also affect the health of workers. The Environmental and Social Management Plan (ESMP) therefore calls for the use of appropriate hearing protection, such as earplugs or earmuffs, alongside exposure reduction measures like task rotation and work hour limits for high-noise activities.

To minimize disturbance beyond the construction footprint, the ESMP outlines community advisories on noise risks, management protocols, and mitigation measures such as scheduling the noisiest tasks away from sensitive periods for wildlife. Continuous noise monitoring at critical points - including areas near IBAs - will guide the application of corrective actions to keep noise levels within permissible limits and protect both human and ecological receptors.

Figure 16: Air Quality and Noise Measurement Sampling Locations

Social Data

The socioeconomic context along the Mointy – Kyzylzhar railway corridor reflects a mix of industrial, mining, agricultural, and service-based economies across Ulytau and Karagandy regions. These areas combine urban centers with rural settlements, providing a workforce skilled in construction, mining, and technical trades while maintaining strong ties to pastoral livelihoods and local enterprises. Population growth, labor availability, and ongoing investments in infrastructure and trade position the corridor as an emerging hub for regional connectivity and economic development.

Cultural heritage in the project area encompasses both tangible assets, such as archaeological sites, burial mounds, and historic landscapes, as well as intangible traditions shaped by nomadic history, trade routes, and collective memory from more recent historical events. Together, these elements form an important cultural and historical backdrop for the railway project, requiring careful planning to balance development needs with the preservation of heritage values and community identity.

Socioeconomic Information

The Mointy–Kyzylzhar railway corridor passes through Karagandy and Ulytau Regions, intersecting both district centers and sparsely populated rural areas along the right-of-way. The socioeconomic setting reflects a mixed landscape: in Karagandy, one of Kazakhstan’s most industrialized regions, a diversified economy based on mining, metallurgy, energy, and manufacturing supports a largely urbanized population, while agriculture and transport services remain important sources of local employment, particularly in Shet District. In Ulytau, a newly re-established region with Jezkazgan as its capital, copper mining, metallurgy, and related technical professions dominate, complemented by small and medium-scale enterprises and traditional agricultural livelihoods in rural settlements such as Zhanaarka. Together, these regions provide the industrial base, workforce, and settlement structure that frame the social and economic conditions along the project corridor.

Ulytau Region

As of 1 August 2025, Ulytau Region had a population of 219.9 thousand people, with an urban majority (79.5%) and 20.5% rural. For January–July 2025, natural population growth amounted to 977 persons, below the 1,348 recorded in the same period of 2024. This reflected a decline in births (2,063, –16.2% y/y) and a modest fall in deaths (1,086, –2.5% y/y). Net migration remained negative at –2,325 persons, driven primarily by internal migration.

The labor force recorded 4,086 unemployed in Q2 2025 (unemployment rate 4.1%), with 2,778 persons registered with employment services as of 1 September 2025 (2.8% of the labor force). Average nominal wages in Q2 reached KZT 557,704 (+6.6% y/y), though the real wage index declined to 95.9%. Per-capita nominal income in Q1 2025 was KZT 314,824 (+19.6% y/y; real +9.3%).

Economic output shows mixed performance. Industrial production in January–August 2025 totaled KZT 916.9 billion (–1.9% y/y), with mining output down 3.1% and manufacturing down 0.7%, partially offset by growth in utilities (+9.0%) and water/waste services (+6.7%). Agriculture contributed KZT 39.4 billion (+0.9%). Transport performance was steady, with freight turnover up 0.4% but passenger turnover down 12.9%. Construction activity declined slightly (97.3% of the prior year level), though housing completions rose 43.8% (59.3 thousand m²). Fixed asset investment increased 7.1% y/y to KZT 122.4 billion.

By 1 September 2025, 2,971 legal entities were registered (+1.0% y/y), of which 2,600 were active, including 2,015 SMEs. The region’s Gross Regional Product (GRP) for January–March 2025 amounted to KZT 512.0 billion (real index 100.7%), with GRP per capita of KZT 2.3 million (+19.2% y/y). In industry, output reached KZT 674.5 billion in January–June, but physical volumes contracted slightly (index 99.1%), due mainly to reduced copper ore production by Kazakhmys Corporation. Investment slowed to KZT 75.7 billion (95.1% physical index), reflecting fewer major repairs and equipment purchases. Trade and services performed strongly, with trade +10.7% y/y, transport and storage +35% y/y, and construction +2% y/y.

Project Affected Areas

- Kengir Rural Area (Zhezkazgan vicinity) 
Includes Kengir village (2,756 residents) and several railway settlements (Terekty, Tuyemoynak, Korganbai, plus sidings) with a combined 3,498 population (2020), half of whom are economically active. Agriculture predominates (90 farms, mostly livestock-oriented). Social infrastructure comprises two schools (399 students in Kengir, 63 in Terekty), a branch of Zhezkazgan polyclinic (1 GP, 3 nurses), and FAPs in Terekty, Korganbai, and Tuyemoynak.

- Ulytau District
Covers 122.9 thousand km² with Ulytau village as the administrative center, encompassing 29 settlements across 15 rural areas. As of early 2024, population stood at 11,187, predominantly Kazakh. The economy is agriculture-based (73% of GRP), with 1,338 farms (mainly livestock) and 7 cooperatives. Social services include two hospitals (32 beds), one polyclinic, six dispensaries, and an extensive school/early education network (37 institutions, including 15 general schools, 2 primary schools, and 6 kindergartens).

- Zhanaarka District
Had 30.5 thousand residents at end-2024 (–1.3% y/y). Natural increase was +442 with 632 births and 190 deaths; migration was negative (–864). The labor force numbered 16,294, with unemployment at 3.8%. Average wages were KZT 380,288 (+9.5% y/y; real +1.8%). Industry, led by coal, copper, manganese, and barite, dominates (65.4% of output) with manufacturing adding 12.7%. Agriculture remains significant with 821 active organizations. Health and education infrastructure includes a central hospital, outpatient clinics, FAPs, and preschools. Relevant settlements include Kyzylzhar (district center), Togysken (Sarysu River left bank), and Aktau (rural okrug center).

- Karazhal Mono-City (within Ulytau Region)
Reported 17.3 thousand residents in 2024, with natural increase (+229) but negative migration (–200). Labor force participation grew (8,312, +2.9% y/y), with unemployment stable at 3.5%. Average wages were KZT 445,989 (nominal +5.6%; real –1.8%). Fixed asset investment totaled KZT 9.3 billion, with strong growth (+45.7% in physical terms).

Karagandy Region

As of 1 August 2025, Karagandy Region had a total population of 1,132.4 thousand, of which 82.3% reside in urban areas and 17.7% in rural settlements. Between January and July 2025, natural population growth was 1,863 persons, supported by 8,003 births (–12.7% y/y) and 6,140 deaths (–1.9%). Net migration remained negative at –3,360 persons, largely due to internal migration (–3,020), with external migration accounting for –340 persons.

In Q2 2025, unemployment was reported at 22.1 thousand people, equivalent to an unemployment rate of 4.0%, while 23,304 persons were registered with employment services as of 1 August (2.9% of the labor force). Wages averaged KZT 432,501 (+14.0% y/y), with a real wage index of 104.2%, while per-capita incomes in Q1 stood at KZT 235,333 (+9.2% y/y) but declined 1.3% in real terms.

Economic activity showed strong performance. Industrial production for January–August 2025 totaled KZT 3,167.9 billion (+7.0% y/y), with notable growth in mining (+8.9%), manufacturing (+6.7%), utilities (+4.5%), and water/waste services (+7.1%). Agriculture, forestry, and fisheries contributed KZT 219.2 billion (+2.9%). Transport performance improved, with freight turnover up 7.6% and passenger turnover up 14.4%. Construction volumes rose 25% to KZT 400.7 billion, while 351.7 thousand m² of housing were commissioned (+6.3%). Fixed asset investment reached KZT 644.7 billion (+11.1%).

As of 1 September 2025, 28,776 legal entities were registered (–0.9% y/y), of which 23,032 were active (22,510 small enterprises). The region’s GRP for January–March 2025 was KZT 1.9 trillion, with a real growth rate of 7.8%, and a sectoral breakdown of 52.7% goods, 44.2% services, and 3.1% taxes/adjustments. Inflation (CPI) from December 2024 to August 2025 was +10.2% (food +10.0%, non-food +7.5%, services +12.6%). Industrial producer prices rose 10.0%. Retail trade for January–August reached KZT 1,080.2 billion (+0.5%), and wholesale trade KZT 1,752.4 billion (+0.2%). EAEU mutual trade in January–July 2025 amounted to USD 1.64 billion (–2.5%), with exports of USD 962.2 million and imports of USD 676.5 million.

Project-Affected Areas

- Shet District
At the end of 2024, Shet District had 36.2 thousand residents (–2.9% y/y). Natural population growth was +353 persons (626 births; 273 deaths). Net migration was –1,445. The labor force stood at 18,531 (–0.8% y/y) with unemployment at 2.7% (500 persons). Average wages reached KZT 414,732 (+14.8% y/y; real +4.3%). Social infrastructure includes two hospitals (61 beds), 30 preschools (1,410 children), 42 schools (6,781 students), and one college (250 students).
Key settlements of project relevance include:

  - Mointy – a strategic railway junction linking Karagandy, Balkhash, and Chu River corridors.

  - Agadyr – the district’s largest settlement and a major railway hub on the Almaty–Astana line, hosting KTZ facilities (power supply EK-12, track and signaling divisions) alongside schools, cultural institutions, and healthcare.

  - Bosaga – located in Ortau rural okrug.

  - Kiikti – settlement along the Mointy River with Kiik rail station, near the Shunak impact crater and Bronze Age archaeological sites.

- Zhairem Settlement
Functionally tied to regional supply chains, Zhairem hosts the Zhairemsky Mining and Processing Plant (KazZinc), which develops barite-polymetallic and Fe–Mn deposits of the Atasu ore district. The settlement has three schools and is linked by the Togyskan–Karazhal–Zhambyl highway and a narrow-gauge railway to the Karagandy–Seifullin–Zhezkazgan line, providing connections toward the Sarysu–Zhairem area.

Administrative and Transport Nodes Along the Corridor

Mointy (Shet District, Karagandy Region) serves as a strategic railway junction linking routes toward Karagandy, Balkhash, and the Chu River, while also acting as a focal point for local services. Kyzylzhar (Zhanaarka District, Ulytau Region), the administrative seat of its rural okrug, functions as a key community hub located about 153 km west of Zhanaarka. Agadyr, the largest settlement in Shet District, lies approximately 195 km south of Karagandy on the Almaty–Astana main line; it concentrates district-level facilities in education, healthcare, culture, postal/telecommunication, and hosts several KTZ operational divisions. Bosaga and Kiikti are smaller rural settlements; the latter lies on the Mointy River near the Shunak impact crater and Bronze Age archaeological sites, both facing potential impacts from construction-related traffic and workforce presence. Zhairem, an industrial settlement centered on the Zhairemsky Mining and Processing Plant (KazZinc), has airstrip access, three general education schools, and strong connectivity via regional highways and rail links, including a narrow-gauge spur line.

Socio-Economic Survey Findings - Ulytau

The socio-economic survey (SES) in Ulytau Region covered 15 households in Togusken and Aktau rural settlements. The preliminary findings are summarized below.

Household size. The average household comprised 4.6 persons. Nearly half of households (47%) reported 4–6 members, one-third (33%) had 3 or fewer members, while the remaining 20% consisted of large families with 7–9 members.

Age profile. The average age of household heads was 50 years. Most fell into the 50–59 age group (40%), followed by 30–39 years (27%) and 40–49 years (20%). One household head was above 60 (7%), and another over 70 (7%).

Education. Among household heads, 53% had completed secondary professional education, 33% higher education, and 13% secondary schooling only. This indicates a relatively skilled population with strong vocational and technical backgrounds.

Income. The SES found that most households reported relatively high monthly incomes.

- 73% of households earned above KZT 500,000,

- 7% reported KZT 350,000–500,000,

- 7% between KZT 236,000–350,000,

- 7% between KZT 150,000–236,000, and

- 7% between KZT 85,000–150,000.
No household reported income at or below KZT 85,000.

On this basis, all surveyed households are well above both the World Bank international poverty line (USD 1.90/day/person) and the official Kazakhstan subsistence minimum (KZT 43,407/month in January 2024). Although no absolute poverty was recorded, households may still face risks of temporary income disruption during land acquisition or construction.

Ethnic composition. All surveyed households identified as Kazakh. No ethnic minorities or vulnerable groups were reported.

In conclusion, The SES results for Ulytau suggest that surveyed households are relatively large (average 4.6 persons), headed mostly by middle-aged individuals, and generally well-educated. Household incomes are significantly above national poverty thresholds, with most earning over KZT 500,000/month. While absolute poverty was not observed, the communities remain vulnerable to construction-related disruptions, restricted land use, and potential declines in agricultural income. Accordingly, the Resettlement Action Plan (RAP) should prioritize:

Timely and adequate compensation at replacement cost,

Safeguarding access to pastures, water, and community services, and

Livelihood restoration measures proportionate to land impacts (typically 3–5%).

Socio-Economic Survey Findings – Karagandy

The socio-economic survey (SES) in Karagandy Region covered a limited sample of 5 households located in Agadyr (1), Mointy (2), Kiikti (1), and Bosaga (1). Due to the small sample size, these results should be regarded as preliminary and indicative only. The key findings are:

Household size. The average household comprised 4.8 persons. Most households (60%) consisted of 4–6 members, while 20% were smaller (≤3 members) and 20% were larger (≥7 members).

Age profile. The average age of household heads was 52 years. Two were in the 40–49 age group, two in the 50–59 group, and one was above 60 years.

Education. Among household heads, 40% had higher education, 40% secondary professional, and 20% secondary education only, indicating a moderately educated population with access to vocational and tertiary skills.

Income. Livelihoods are primarily derived from livestock breeding and agriculture. In terms of income levels, 60% of households reported KZT 236,000–350,000 per month, while the remaining 40% earned more than KZT 500,000. None of the surveyed households reported income below KZT 150,000.

Ethnicity. All surveyed households identified as Kazakh. No minority groups or other vulnerable ethnic populations (as defined under WB PS7) were identified.

In conclusion, the Karagandy SES sample suggests that surveyed households are moderately sized (4.8 persons), headed by middle-aged individuals (average 52 years), and generally well educated with a balance of vocational and higher education backgrounds. Income levels show a bimodal distribution, with most households concentrated in the mid-income bracket (KZT 236,000–350,000) and the remainder reporting relatively high incomes above KZT 500,000. Importantly, no households were recorded below the national subsistence minimum or World Bank poverty line, indicating an absence of extreme vulnerability among respondents.

General Perceptions of the Proposed Railway Project

Consultations and socio-economic surveys in Karagandy and Ulytau show mixed perceptions of the Project. Local authorities and some residents see potential benefits in improved connectivity and regional development. However, most land users—especially livestock herders—express concerns over pasture loss, disruption of grazing routes, and long-term livelihood risks. Key concerns include:

Pasture fragmentation reducing livestock mobility.

Livelihood impacts from limited grazing access and relocation of water points.

Compensation doubts regarding adequacy and timeliness.

Construction impacts such as noise, dust, and restricted access roads.

Despite these reservations, communities remain open to dialogue, stressing that support depends on effective mitigation, particularly:

Livestock underpasses and crossings to maintain grazing connectivity.

Fair and timely compensation, with added support for vulnerable households.

Local employment opportunities during construction and operation.

Overall, perceptions are reserved but conditionally supportive. Acceptance hinges on minimizing pasture loss, ensuring livelihood restoration, and maintaining continuous consultation and grievance mechanisms.

Cultural Heritage

Investigations of the Tangible Aspects

Responsibility for the safety of monuments is provided for by the current legislation of the Republic of Kazakhstan. Violations of legislation on the protection of historical and cultural monuments entail established material, administrative and criminal liability. The Ministry of Culture and Sports of the Republic of Kazakhstan is central executive body in the Government of Kazakhstan, that provides leadership in the fields of culture, internal political stability, interethnic harmony, the development of languages, state symbols, state social order, archiving and documentation, religious activities, physical culture and sports, gambling, as well as intersectoral coordination and state regulation. Henceforth, the ministry has the primary responsibility on any archaeological and historical findings in the project.

A historical and cultural heritage (HCH) assessment was undertaken along the Mointy – Kyzylzhar Railway Construction Corridor in compliance with the Law of the Republic of Kazakhstan dated December 26, 2019 “On the Protection and Use of Historical and Cultural Heritage Sites.” The assessment was performed by the Republican State Enterprise on the Right of Economic Management "Institute of Archaeology named after A.Kh. Margulan" under the Science Committee of the Ministry of Science and Higher Education. The work followed legal requirements under Article 30, mandating archaeological investigations prior to land allocation and construction activities.

The assessment aimed to (i) identify historical and cultural heritage sites within the 322.2-km project alignment, (ii) establish potential constraints to construction, and (iii) recommend appropriate protection and mitigation measures for integration into the Environmental and Social Management Plan (ESMP) and construction planning process.

          - Study Scope and Methodology

The study covered the Karagandy Region (Shetsky District) and the Ulytau Region (Zhanaarkinsky District) along the planned railway alignment. A review of statutory documents was conducted, including:

State List of Historical and Cultural Monuments of Republican Significance (Order No. 88, April 14, 2020)

State List of Historical and Cultural Monuments of Local Significance, Karagandy Region (Resolution No. 73/01, November 17, 2020)

Field investigations were carried out by TOO "KITNG" / "KITNG" JSS with technical oversight from the Institute of Archaeology. The assessment combined desktop studies with field-based archaeological surveys to identify and record cultural heritage sites within the corridor of influence.

          - Framework of the Study

To safeguard the integrity, historical character, and cultural significance of heritage sites identified along the Mointy – Kyzylzhar Railway Corridor, a system of land-use restrictions and management zones has been established in line with national legislation on the Protection and Use of Historical and Cultural Heritage Sites. These zones impose specific requirements on land use, construction activities, and landscape preservation, ensuring that heritage assets remain undisturbed and retain their historical, cultural, and environmental value. The three key zoning categories are:

Security Zone

Development Control Zone

Protected Natural Landscape Zone

Each zone has clearly defined boundaries, purposes, and regulatory frameworks, as summarized below.

Security Zone

The security zone serves as the immediate buffer around a historical and cultural monument, designed to guarantee its preservation and structural integrity.

Purpose: Prevent physical damage, unauthorized land use, and unregulated construction in proximity to the heritage site.

Restrictions: No construction or economic activity is permitted within this zone.

Only activities directly related to conservation or restoration of the monument may be undertaken.

The zone must be physically demarcated through markers, fences, plowed strips, or planted vegetation to ensure visibility and enforcement.

Dimensions: Extends 40 meters outward from the boundary of the monument.

This restriction ensures that the core heritage area remains intact, free from vibrations, encroachments, or other disturbances that could compromise its historical authenticity.

Development Control Zone

Surrounding the security zone, the development control zone serves to protect the architectural character and visual setting of the historical monument.

Purpose: Maintain the historic urban landscape and ensure that any surrounding development remains architecturally compatible with the heritage site.

Restrictions: New construction must adhere to height, width, design, materials, and color requirements aligned with the historical setting.

Industrial facilities, warehouses, and large-scale transport infrastructure are strictly prohibited.

Reconstruction of existing structures is permitted only under design and material guidelines that preserve the cultural environment.

Dimensions: Extends 40 meters beyond the security zone.

This zone functions as a transition buffer between the monument and modern development, preserving the aesthetic and cultural values of the broader landscape.

Protected Natural Landscape Zone

Beyond the development control zone lies the protected natural landscape zone, which safeguards the wider environmental and cultural context of the heritage site.

Purpose: Conserve natural features—including water bodies, green spaces, river valleys, and topographical elements—that are historically or compositionally linked to the monument.

Restrictions: Activities altering landscape character, vegetation cover, or water systems are not permitted.

Only land uses that maintain the visual and ecological integrity of the cultural landscape are allowed.

Dimensions: Extends 40 meters beyond the development control zone.

This zone ensures that the scenic and environmental attributes contributing to the heritage site’s cultural value remain undisturbed, preventing visual intrusions or ecological degradation.

          - Key Findings

The investigation identified 17 historical and cultural heritage sites within the 322.2-km railway corridor. These primarily comprise burial mounds and associated archaeological features located at varying distances from the proposed railway centerline. The investigated sites are shown in the Table below. While the subsequent three tables indicate the locations of sites from the Railway Axis (RA).

Table 22: Investigated Sites Along the Project Area

| No. | Name | Coordinates |
| --- | --- | --- |
|  | Single mound Taldybulak | N47°10'59.9260" E73°13'35.8990" |
|  | Stone fence Eginzhal 1 | N47°19'56.9940" E72°40'57.0620" |
|  | Stone fence Eginzhal 2 | N47°19'50.8460" E72°41'13.5030" |
|  | Elshibek burial ground group 1 | N47°22'27.7570" E72°35'00.0000" |
|  | Aigyrushkyn Cemetery 1 | N47°23'27.6200" E72°27'21.7350" |
|  | Aigyrushkyn cemetery 2 | N47°23'41.5520" E72°26'58.8130" |
|  | Aygyrushkyn 3 mound group | N47°24'15.8180" E72°26'00.7630" |
|  | Shazhagai burial ground | N47°32'11.5650" E72°17'00.0360" |
|  | Karkymbay burial ground | N47°40'50.5300" E71°57'26.2700" |
|  | Single burial mound Karkymbay 1 | N47°41'05.1070" E71°53'58.9910" |
|  | Single burial mound Karkymbay 2 | N47°42'05.5582" E71°51'36.9241" |
|  | Aydaharly burial ground 1 | N47°42'05.5600" E71°50'51.0240" |
|  | Single burial mound Aydakharly 2 | N47°42'02.9480" E71°50'30.4390" |
|  | Single burial mound Aydakharly 3 | N47°41'53.1499" E71°49'45.3247" |
|  | Single mound Shokyman | N47°46'28.4060" E71°11'40.5820" |
|  | Akkuduk burial ground | N48°07'08.5990" E70°22'46.0840" |
|  | Single burial mound Akkuduk | N48°08'19.1090" E70°19'24.9600" |

Table 23: Sites Located in Security Zone (0–40m from RA)

| No. | Name | Position relative to the axis | Geographic coordinates (WGS 84) |
| --- | --- | --- | --- |
|  | Karkymbay burial ground | directly on the axis | N47°40'50.5300" E71°57'26.2700" |
|  | Shazhagai burial ground | directly on the axis | N47°32'11.5650" E72°17'00.0360" |
|  | Stone fence Eginzhal 2 | 20 m to the SW | N47°19'50.8460" E72°41'13.5030" |
|  | Single burial mound Karkymbay 1 | 10 m to the SW | N47°41'05.1070" E71°53'58.9910" |
|  | Aigyrushkyn cemetery 2 | 16 m to NE | N47°23'41.5520" E72°26'58.8130" |
|  | Aydaharly burial ground 2 | directly on the axis | N47°42'05.5600" E71°50'51.0240" |

Table 24: Sites Located in Development Regulation Zone (40–80m from RA)

| No. | Name | Position relative to the axis | Geographic coordinates (WGS 84) |
| --- | --- | --- | --- |
|  | Stone fence Eginzhal 1 | 50 m to the SW | N47°19'56.9940" E72°40'57.0620" |
|  | Single burial mound Aydakharly 2 | 45 m to the south | N47°42'02.9480" E71°50'30.4390" |
|  | Aigyrushkyn Cemetery 1 | 50 m to the SW | N47°23'27.6200" E72°27'21.7350" |
|  | Akkuduk burial ground | 75 m to the SW | N48°07'08.5990" E70°22'46.0840" |

Table 25: Sites Located in Development Regulation Zone (80–120m from RA)

| No. |  | Position relative to the axis | Geographic coordinates (WGS 84) |
| --- | --- | --- | --- |
|  | Aygyrushkyn group of burial mounds. 3 | 90 m to the SW | N47°24'15.8180" E72°26'00.7630" |
|  | Elshibek burial ground group 1 | 90 m to NE | N47°22'27.7570" E72°35'00.0000" |
|  | Single burial mound Aydakharly 3 | 80 m to N | N47°41'53.1499" E71°49'45.3247" |
|  | Single mound Shokyman | 115 m SW | N47°46'28.4060" E71°11'40.5820" |
|  | Single burial mound Karkymbay 2 | 85 to C | N47°42'05.5582" E71°51'36.9241" |
|  | Single mound Taldybulak | 120 to C | N47°10'59.9260" E73°13'35.8990" |

          - Impact Assessment and Risk Considerations

Potential impacts on identified sites may arise from:

- Land clearing, excavation, and grading activities along the alignment;

- Vibration and dust emissions from construction machinery near burial mounds;

- Indirect disturbances to the cultural landscape setting.

- Where burial sites intersect with the security zones, there is a risk of physical damage or loss of heritage value if construction proceeds without mitigation.

          - Conclusion

The comprehensive historical and cultural heritage assessment for the Mointy – Kyzylzhar Railway Construction Project identified 17 archaeological sites within the broader railway corridor. However, the findings of the state historical and cultural expertise carried out in accordance with the Law of the Republic of Kazakhstan on the Protection and Use of Historical and Cultural Heritage Objects (No. 1488-XII, 1992, as amended) confirmed that no officially registered or legally protected archaeological or cultural heritage sites fall within the designated right-of-way for the Mointy – Kyzylzhar railway section. Consequently, under Kazakhstan law and in compliance with WB Performance Standard 8 (PS8) on Cultural Heritage, there are no regulatory restrictions preventing the construction of the railway along this alignment.

In keeping with the precautionary approach required under WB PS8, the project will incorporate avoidance measures, chance finds procedures, controlled excavation protocols, and ongoing heritage monitoring within the Environmental and Social Management Plan (ESMP). These measures will ensure that construction activities comply with legal requirements, safeguard archaeological and cultural resources, and maintain full protection for any previously unknown or sensitive heritage materials encountered during railway construction.

          - Recommendations for ESMP Integration

To ensure compliance with the Law of the Republic of Kazakhstan on the Protection and Use of Historical and Cultural Heritage Objects (No. 1488-XII, 1992, as amended), Order No. 86 of April 14, 2020 on buffer and protection zones, WB Performance Standard 8 (PS8) on Cultural Heritage, and the WBG General EHS Guidelines (2007), specifically Section 1.3 on Cultural Heritage and Section 1.4 on Community Health and Safety, the Environmental and Social Management Plan (ESMP) for the Mointy – Kyzylzhar Railway Construction Project will incorporate the following cultural heritage protection measures:

- Protection of Heritage Sites: Maintain all designated buffer, security, and protected landscape zones around identified cultural heritage sites in accordance with Order No. 86 (2020) to prevent encroachment or disturbance during construction.

- Archaeological Excavation and Documentation: Where avoidance is not feasible (e.g., within the 0–80 m construction zone), undertake salvage archaeology or full documentation prior to any site disturbance, as required under Kazakhstan’s heritage legislation and in line with EHS Guideline 1.3.3. All excavation work will be carried out by qualified archaeologists under permits from the Ministry of Culture and Sports.

- Chance Finds Procedure: Develop and enforce a Chance Finds Procedure in accordance with EHS Guideline 1.3.2 and WB PS8, ensuring immediate work stoppage, securement of the find location, site assessment by heritage specialists, and notification of the competent heritage authorities for clearance prior to resuming activities.

- Avoidance of Sensitive Sites (>80 m): Ensure that construction activities do not encroach upon burial mounds or protected cultural features outside the approved alignment, consistent with EHS Guideline 1.3.1 on identification and protection of heritage resources.

- Training, Monitoring, and Community Engagement: Provide regular worker training and community outreach on cultural heritage sensitivity and legal obligations as required under EHS Guideline 1.4.1, and establish monitoring and reporting protocols with Key Performance Indicators (KPIs) per EHS Guideline 1.3.4 to ensure continuous oversight and transparent reporting of heritage management actions.

These integrated measures will ensure that railway construction activities comply fully with Kazakhstan’s regulatory framework, WB PS8, and the WBG General EHS Guidelines (2007) while safeguarding archaeological resources, preserving cultural heritage, and maintaining community trust throughout the project lifecycle.

Intangible Aspects

The Karagandy Region occupies a significant place in the historical and cultural heritage of Kazakhstan. Its territory once formed part of the northern branch of the ancient Silk Road, serving as a major artery for trade, commerce, and cultural exchange between Kazakhstan and neighboring civilizations.

In the 1930s and 1940s, the region became a center of political repression under Stalin, with mass deportations of various ethnic groups to this territory. The infamous Karlag labor camp operated here, and following the Second World War, the Spassk camp held prisoners of war from Germany, Japan, Italy, and Romania. Today, the Memorial to Victims of Stalinist Totalitarianism stands at Spassk, where historians have documented 5,152 graves of prisoners representing multiple nationalities

Beyond its physical landscape, Kyzylzhar holds deep intangible cultural significance shaped by centuries of trade, migration, and pastoral traditions. As part of the wider Karagandy Region, its cultural memory reflects oral histories of nomadic lifeways, seasonal livestock movements, and folklore linked to the ancient Silk Road that once traversed this territory. Local customs, music, and storytelling preserve ancestral knowledge of the steppe, while the legacy of 20th-century political repression and wartime displacement continues to influence collective identity and commemorative practices within the community.

Mointy embodies the cultural narratives of resilience and adaptation associated with Kazakhstan’s vast interior steppe. Historically a waypoint along internal trade and migration routes, the area carries traditions of hospitality, folk music, and spiritual practices tied to the natural environment, particularly water sources and grazing lands critical to nomadic livelihoods. Memories of Soviet-era industrial expansion and the shifting patterns of rural settlement are also embedded in local oral histories, shaping the community’s sense of place and its relationship to both land and heritage.

- Impact Assessment Process

Impact Evaluation

Aligned with WB Performance Standard 1 (PS1) on the Assessment and Management of Environmental and Social Risks and Impacts, one crucial step of the process involves evaluating the significance of predicted impacts for the Mointy – Kyzylzhar Railway Construction Project. This evaluation combines an assessment of impact magnitude with the sensitivity, value, and importance of affected environmental and social receptors. For unplanned events, such as accidents or natural hazards, the likelihood of occurrence is also factored into the analysis.

The determination of significance is guided by defined evaluation matrices and thresholds consistent with PS1 and good industry risk management practice, including the World Bank Group Environmental, Health, and Safety (EHS) Guidelines. Impacts are then classified across a scale of significance, ranging from negligible to major. In this framework, impacts rated as Moderate or Major are treated as significant and require the application of the mitigation hierarchy to ensure risks are reduced to “as low as reasonably practicable” (ALARP). Where constraints limit further reduction, residual impacts must be clearly documented and justified with reference to technical, environmental, or socio-economic considerations.

The outcome of this evaluation step provides a robust, evidence-based foundation for identifying priority mitigation measures and integrating them into the Project’s Environmental and Social Management Plan (ESMP), thereby ensuring that environmental and social risks are managed effectively throughout the project lifecycle.

Impact Magnitude

Under WB Performance Standard 1 (PS1), impact magnitude refers to the intensity of change expected to occur in an environmental or social receptor as a result of the Project’s construction or operational activities. For the Mointy – Kyzylzhar Railway Construction Project, magnitude is determined by assessing a combination of impact characteristics—including type, extent, duration, scale/intensity, and frequency—to define the overall level of change on affected receptors.

Magnitude is considered independent of likelihood for planned activities, as impacts are assumed to occur if the activity itself takes place. However, for unplanned events (e.g., accidental spills, equipment failures, or other unexpected occurrences), both the magnitude of impact and the likelihood of occurrence are assessed to determine overall significance. This ensures that emergency preparedness, risk mitigation, and response measures are designed in proportion to the potential risks identified for each scenario, thereby safeguarding communities, ecosystems, and project assets.

Table 26: Impact Characteristic Terminology

| Characteristic | Definition | Designations |
| --- | --- | --- |
| Type | A descriptor indicating the relationship of the potential impact to the Project (in terms of cause and effect). | - Direct - Indirect - Induced |
| Extent | The “reach” of the potential impact (e.g., confined to a small area around the Project Footprint, projected for several km, etc.). | - Local - Regional - International |
| Duration | The time period over which a receptor is potentially affected. | - Temporary - Short-term - Long-term - Permanent |
| Scale | The size of the potential impact (e.g., the size of the area with the potential to be damaged or impacted, the fraction of a resource that could potentially be lost or affected, etc.). | [no fixed designations; intended to be a numerical value or a qualitative description of “intensity”] |
| Frequency | A measure of the constancy or periodicity of the potential impact. | [no fixed designations; intended to be a numerical value or a qualitative description] |

The definitions for the “type” designations are shown in the Table below. Definitions for the other designations are receptor-specific and are discussed in the receptor-specific impact assessment sections presented later in the report.

Table 27: Impact Designation Definitions

| Designation | Definition |
| --- | --- |
| Type |  |
| Direct | Potential impacts that result from a direct interaction between the Project and a resource/receptor (e.g., between occupation of a plot of land and the habitats which are affected). |
| Indirect | Potential impacts that follow on from the direct interactions between the Project and its environment as a result of subsequent interactions within the environment (e.g., viability of a species population resulting from loss of part of a habitat as a result of the Project occupying a plot of land). |
| Induced | Potential impacts that result from other activities (which are not part of the Project) that happen as a consequence of the Project (e.g., influx of workers resulting from the importation of a large Project workforce). |
| Extent |  |
| Local | The impact is limited to the immediate area of the receptor being affected. For example: a local habitat or species population within a specific project boundary. |
| Regional | The receptor is larger in scale, covering multiple areas or communities. For example: Impacts on water quality affecting rivers that flow into nearby regions. |
| International | Impacts transcend national boundaries. For example: Migratory species or shared ecosystems impacted across countries. |
| Duration |  |
| Temporary | Defined on a receptor-specific basis, for example noise disturbance may be temporary for humans but long-term for sensitive bird species. |
| Short-term |  |
| Long-term |  |
| Permanent |  |

The impact magnitude designations are:

        - Positive

        - Negligible (negative)

        - Small (negative)

        - Medium (negative)

        - Large (negative)

Any positive impacts expected from the Mointy – Kyzylzhar Railway Construction Project are recorded simply as ‘positive’ without assigning additional magnitude classifications. Within the impact assessment, it is considered sufficient to acknowledge where the project is likely to deliver beneficial environmental or socio-economic outcomes, such as improved transportation connectivity or enhanced livelihood opportunities, without attempting to quantify the precise degree of positive change.

For planned construction and operational activities, impacts are evaluated based on magnitude and receptor sensitivity since these activities are certain to occur as part of the project’s implementation. However, in keeping with WB PS1, any unplanned events (such as accidental fuel spills, equipment failures, or other unexpected occurrences) are assessed differently. In these cases, both the magnitude of the potential impact and the likelihood of its occurrence are considered when determining the overall significance. This approach ensures that emergency preparedness, risk mitigation, and response measures are designed in proportion to the potential risks identified for each scenario, safeguarding communities, ecosystems, and project assets throughout the railway’s construction and operation phases.

This structured framework provides a transparent and defensible basis for evaluating the intensity of potential changes associated with Project activities. It also ensures consistency across the receptor-specific assessments presented later in the report, where impact magnitude is applied in combination with receptor sensitivity to determine overall significance.

Receptor Sensitivity

In line with WB Performance Standard 1 (PS1) on Environmental and Social Risk Management, Performance Standard 4 (PS4) on Community Health, Safety, and Security, and Performance Standard 6 (PS6) on Biodiversity Conservation and Sustainable Management of Living Natural Resources, the sensitivity of receptors potentially affected by the Mointy – Kyzylzhar Railway Construction Project is determined by combining impact magnitude with the vulnerability, importance, and ecological or social value of each receptor.

Factors considered in defining receptor sensitivity include the ecological significance of habitats, the presence of legally protected areas, the conservation status of species, and the biodiversity value of landscapes intersected by the railway alignment. Equally important are human and cultural receptors, especially where vulnerable or marginalized communities may be disproportionately affected by land acquisition, construction activities, or changes to ecosystem services. Legal protections, government policies, stakeholder perspectives, and economic or cultural values are also integrated into the sensitivity assessment to ensure a holistic understanding of potential risks and the prioritization of mitigation measures for the most sensitive receptors.

Impact Significance

The impact magnitude and sensitivity of a resource or receptor were considered in combination to evaluate whether an impact was significant, and if so, its degree of significance. Impact significance was designated using the matrix shown in the Table below.

Table 28: Significance of Impact Matrix

|  |  | Sensitivity of Receptor |  |  |
| --- | --- | --- | --- | --- |
|  |  | Low | Medium | High |
| Impact magnitude | Negligible | Negligible | Negligible | Negligible |
|  | Small | Negligible | Minor | Moderate |
|  | Medium | Minor | Moderate | Major |
|  | Large | Moderate | Major | Major |

Impacts that are moderate or major are considered significant and warrant further consideration as to whether the impact has been reduced to as low as reasonably practicable (ALARP) and/or whether additional mitigation to reduce the impact is practical, feasible and cost-effective. Negligible and minor impacts are not significant (which is different from insignificant) and do not require further consideration for ALARP or mitigation. Table below describes the impact significances or severity.

Table 29: Description of Impact Significances

| Significance | Description |
| --- | --- |
| Negligible | An impact of negligible significance is one where a receptor will essentially not be affected in any way by a particular activity, or the predicted effect is deemed to be ‘imperceptible’ or is indistinguishable from natural background variations. |
| Minor | An impact of minor significance is one where a receptor will experience a noticeable effect, but the impact magnitude is sufficiently small and/or the receptor is of low sensitivity. In either case, the magnitude should be well within applicable standards. |
| Moderate | An impact of moderate significance has an impact magnitude that is within applicable standards, however, falls somewhere in the range from a threshold below which the impact is minor, up to a level that might be just short of breaching a legal limit. Clearly, to design an activity so that its effects only just avoid breaking a law and/or causing a major impact is not best practice. The emphasis for moderate impacts is therefore on reducing them to a level that is as low as reasonably practicable. This does not mean that impacts of moderate significance must be reduced to minor, but that moderate impacts are being managed effectively and efficiently. |
| Major | An impact of major significance is one where an accepted limit or standard may be exceeded, or large magnitude impacts occur to highly valued/sensitive receptors. An aim of IA is to get to a position where the Project does not have any major residual impacts, certainly not ones that would endure into the long-term or extend over a large area. |

Likelihood (Unplanned Event)

In the case of unplanned events, i.e. unintended occurrences in the Project such as a fire emergency. An additional factor that is considered is likelihood. The likelihood of an unplanned event occurring is designated using a qualitative scale, as described in the Table below.

Table 30: Definitions for Likelihood Designations

| Likelihood | Definition |
| --- | --- |
| Unlikely | The event is unlikely but may occur at some time during normal operating conditions. |
| Possible | The event is likely to occur at some time during normal operating conditions. |
| Likely | The event will occur during normal operating conditions (i.e., it is essentially inevitable). |

Impact Mitigation

Where a significant impact was identified, a hierarchy of options for mitigation were considered to identify the preferred approach (aligned with the WBG Mitigation Hierarchy under PS1):

- Avoid at source, reduce at source: avoiding or reducing at source through the design of the Project. For this Project, changes in the design may not be a feasible option as the Project is under construction (consistent with PS1: Anticipation and Avoidance of risks and impacts).

- Abate on site: add something to the design to abate the impact (e.g. pollution control equipment, traffic controls etc.) (PS1: Minimization of risks and impacts).

- Abate at receptor: if an impact cannot be abated on-site, then control measures can be implemented off-site (PS1: Minimization at receptor level, consistent with WBG EHS Guidelines).

- Repair or remedy: some impacts involve unavoidable damage to a resource and can be addressed through repair, restoration or reinstatement measures (PS6: Restoration of biodiversity and ecosystem services).

- Compensate in kind, compensate through other means: where other mitigation approaches are not possible or fully effective, then compensation for loss, damage and disturbance might be appropriate (PS5 and PS6: Livelihood restoration and biodiversity offsets/compensation).

Consistent with the mitigation hierarchy outlined in WB PS, the railway project applies a structured approach to managing significant environmental and social impacts. This hierarchy prioritizes avoiding impacts at source wherever feasible, followed by minimizing impacts through on-site and receptor-level interventions, and then repairing or restoring affected areas where damage is unavoidable. Where residual impacts remain, compensation measures are implemented to ensure that affected habitats, biodiversity, and communities, especially vulnerable groups, receive appropriate and proportionate benefits. This approach ensures that risks are managed responsibly (as emphasized in PS1’s mitigation hierarchy and the WBG General EHS Guidelines), in line with international best practice, and that project implementation aligns with the sustainability principles embedded in the WB Performance Standards.

Residual Significance of Impacts

Residual impacts are the adverse effects that remain after embedded design controls and all reasonably practicable mitigation measures under the mitigation hierarchy have been applied. In accordance with WB Performance Standard 1 (PS1) and EHS risk management practice, the Project must demonstrate that residual risks are reduced to as low as reasonably practicable (ALARP).

In some cases, it may not be possible to eliminate or further reduce negative impacts. These are considered residual in nature, persisting after the application of design features, avoidance, minimization, or abatement measures. Where initial (pre-mitigation) significance is negligible or minor, the current Project design and standard good-practice controls are considered sufficient, and such impacts are tracked through routine compliance monitoring. Where initial significance is moderate or major, the Project team evaluates additional measures in consultation with engineering, construction, and operations specialists. The significance is then reassessed to determine whether further reduction is feasible. If, after all practicable measures are implemented, the residual significance remains moderate or major, the ESIA will:

- Document the ALARP demonstration — describing what additional measures were considered, and explaining why further risk reduction is not reasonably practicable (e.g., technical limitations, safety trade-offs, or disproportionate cost).

- Commit to targeted monitoring — including trigger levels and contingency actions to ensure early detection and response.

- Apply offsets or compensation, where relevant — particularly under PS-specific requirements (e.g., biodiversity offsets under PS6) to achieve no-net-loss or net-gain outcomes.

For unplanned events such as accidental spills, fires, or traffic incidents, significance is assessed as risk = consequence × likelihood. Residual risks rated substantial or high are not acceptable. Activities linked to such hazards cannot proceed until prevention and response controls reduce risk to moderate or low (ALARP).

Documentation and Tracking

All residual impacts are recorded in a Residual Impacts Register, which includes:

- Impact ID and location;

- Receptor and sensitivity;

- Pre- and post-mitigation magnitude and significance;

- Mitigation measures applied;

- ALARP justification;

- Monitoring indicators, thresholds, and contingency/Corrective and Preventive Actions (CAPA);

- Responsible party and schedule.

Integration into Project Management

Residual impacts and associated measures are consolidated within the Environmental and Social Management Plan (ESMP). Where uncertainties remain about impact significance or mitigation effectiveness, verification monitoring and adaptive management are specified. For example, additional fencing may be installed at wildlife crossings if monitoring shows low usage, or dust suppression may be intensified if complaints or exceedances occur.

The ESMP is implemented through the Project’s Environmental and Social Management System (ESMS), which ensures accountability and oversight. While overall accountability rests with the Client, day-to-day implementation is carried out by the EPC Contractor, under the supervision of the Client’s Engineer/Supervision Engineer. Performance is tracked using KPIs, site inspections, incident reporting, audits, and management review to ensure continuous improvement and compliance with both legal and lender requirements.

Cumulative Impacts

Cumulative impacts arise when the effects of the Project interact with those from other existing, planned, or reasonably foreseeable developments, as well as broader background trends or climate-related stressors. These impacts may be additive or synergistic in nature, meaning that their combined effect is greater than the sum of individual project-level impacts.

The assessment of cumulative impacts is influenced by the status and availability of information on other developments—whether they are ongoing, formally approved and committed, or only proposed. To ensure relevance, spatial and temporal boundaries are defined in a receptor-specific manner. For example, cumulative water quality effects may be assessed at the catchment scale, while cumulative effects on wildlife movement may be considered along a habitat corridor.

Where cumulative significance is assessed as Moderate or Major, the Project seeks to apply collaborative or programmatic measures. These may include coordinated traffic management schemes, joint water abstraction planning, or corridor-wide biodiversity initiatives developed with other stakeholders, regulators, or developers. The Project will also report transparently on the extent of its influence and the feasibility of implementing such measures.

This receptor-based and context-driven approach ensures that cumulative effects are not overlooked and that practical opportunities for mitigation, collaboration, and adaptive management are identified early, supporting the sustainability of the Project within its wider environmental and socio-economic setting.

Dealing With Uncertainty

By definition, all impact predictions contain some degree of uncertainty. Even with a firm Project design and comprehensive baseline data, there are inherent limitations in the methods used, the assumptions applied, and the quality of available information. In this Impact Assessment, predictions have therefore been evaluated using a combination of qualitative assessments, quantitative data (where available), and subject matter expert judgment.

Each impact statement explicitly records the key assumptions, data gaps, and a confidence rating (High, Medium, or Low) associated with the prediction. This ensures that the level of certainty is transparent and can be considered when prioritizing mitigation and monitoring measures. Where assumptions are critical to the outcome, the nature of uncertainties stemming from them is described in the receptor-specific assessment sections.

Where uncertainty is material to decision-making, the Project applies a precautionary approach by incorporating monitoring and trigger-based adaptive actions into the Environmental and Social Management Plan (ESMP). For example, additional fencing may be installed at wildlife passages if monitoring shows low usage, or dust suppression may be intensified if complaints or monitoring results exceed defined thresholds.

Monitoring results are fed back into Project management through the Environmental and Social Management System (ESMS), ensuring that control measures remain effective and responsive throughout the Project lifecycle. This adaptive management framework is consistent with the principles of WB Performance Standard 1 (PS1), promoting continuous improvement and defensible decision-making despite uncertainties.

- ENVIRONMENTAL AND SOCIAL RISKS ASSESSMENTS & MEASURES

This chapter provides an integrated overview of the anticipated environmental and social risks and outlines the proposed mitigation and management measures. These measures are designed to ensure that Project implementation:

- Avoids or minimizes adverse impacts through careful design, adherence to the mitigation hierarchy, and application of good international industry practice.

- Strengthens positive contributions to sustainable development, particularly by improving transport efficiency, enhancing local connectivity, and generating socio-economic opportunities.

- Promotes accountability and adaptive management by embedding risk management and monitoring into the Project’s Environmental and Social Management Plan (ESMP) and Environmental and Social Management System (ESMS).

Environmental and Social Assessment on the Project Activities

As a new/greenfield linear infrastructure development, the Project will interact with a wide range of environmental receptors - including soils, surface watercourses, steppe biodiversity, and ambient air quality - and social receptors, such as land users, vulnerable groups, and cultural heritage resources. These interactions necessitate a comprehensive risk and impact assessment, ensuring that potential adverse effects are identified, managed, and monitored in line with the WB Performance Standards (PS1–PS8) and international good practice.

Pre-Construction Activities

In accordance with the WB Performance Standards and international good practice, a series of pre-construction activities would be typically be undertaken prepare the alignment for construction while ensuring environmental and social sustainability, and minimizing project ES risks. These activities include:

- Finalization of detailed engineering designs, integrating climate resilience measures and embedded environmental and social controls.

- Land acquisition, compensation, and livelihood restoration, carried out in line with Performance Standard 5 (PS5) to ensure fair treatment of project-affected persons and the restoration of livelihoods.

- Capacity building for the KTZ Contractors , focusing on environmental and social (E&S) risk management, compliance monitoring, and stakeholder engagement procedures.

- Pre-construction ecological and cultural heritage surveys to identify and safeguard sensitive habitats, protected species, and cultural heritage resources prior to site clearance.

- Site demarcation and preparation, including staking of the alignment, marking of access roads, and stripping of topsoil in designated areas, with provisions for proper storage and reuse to support restoration and erosion control.

Construction Activities

The construction phase will encompass a wide range of activities that must be carried out in strict adherence to the WB Performance Standards (PS1–PS8) to prevent and mitigate environmental and social impacts. All activities—from site preparation to the installation of railway systems—will be planned and executed to meet international standards for risk management, worker safety, pollution prevention, biodiversity protection, and community well-being.

Key construction activities include:

- Relocation of utilities and existing service lines to ensure uninterrupted community services and minimize disruption.

- Establishment of auxiliary facilities, including batching plants, crushing plants, quarries, borrow pits, laydown areas, workers’ camps, and access roads, with appropriate environmental and safety controls.

- Earthworks, such as clearance, grubbing, cut-and-fill operations, embankment construction, and material haulage, conducted with erosion and sedimentation controls in place.

- Drainage works, including the installation of culverts, stormwater management systems, and erosion and flood-control structures to protect surrounding land and water resources.

- Construction of bridges and culverts, involving piling, concreting, and superstructure assembly in compliance with safety and environmental safeguards.

- Track bed and track construction, comprising subgrade preparation, ballast laying, sleeper (tie) placement, and rail installation.

- Installation of signaling, telecommunications, and utility systems, supporting safe and efficient railway operations.

- Site clearance, waste management, and erosion control, with measures to reduce dust, noise, and water pollution.

- Decommissioning and rehabilitation of temporary facilities, including borrow pits, quarries, and worker camps, with restoration of sites to stable and safe conditions.

Operation Activities

During the operation phase, the Project will transition from construction to the long-term use of the railway corridor for freight and passenger services. This stage is critical to ensuring that the infrastructure delivers its intended socio-economic benefits while maintaining strong safeguards for environmental and social sustainability in line with WB Performance Standards (PS1–PS8).

Key operational activities include:

- Regular freight and passenger train operations, providing reliable transport services that enhance regional connectivity and economic integration.

- Routine inspections, repairs, and maintenance of core infrastructure components—including track, ballast, embankments, bridges, and drainage systems—to ensure operational safety and longevity of assets.

- Operation and maintenance of depots, signaling, and telecommunication systems, supporting efficient train management, communications, and service continuity.

- Implementation of safety monitoring systems, wildlife crossings, and emergency response procedures, ensuring the protection of railway users, nearby communities, and ecological receptors.

Environmental and Social Risks and Impacts

The Mointy–Kyzylzhar Railway Project will generate a wide range of environmental and social risks and impacts across its lifecycle—from pre-construction to operation and the decommissioning of temporary facilities. These risks have been identified and assessed in alignment with the WB Performance Standards (PS1–PS8), which provide a structured framework for impact management.

While PS 1 (Assessment and Management of Environmental and Social Risks and Impacts) serves as the foundational and overarching framework that establishes the process for identifying, assessing, and managing all environmental and social (E&S) risks and impacts, wherein the key risks and impacts include:

- PS2 – Labor and Working Conditions:
Risks associated with labor influx, occupational health and safety (OHS) hazards, worker welfare standards in camps, and establishment of an effective worker grievance mechanism.

- PS3 – Resource Efficiency and Pollution Prevention:
Generation of dust, noise, vibration, and air emissions; solid and hazardous waste management challenges; increased water consumption; and risks of soil erosion and sedimentation.

- PS4 – Community Health, Safety, and Security:
Vehicular safety concerns along access routes to construction sites; risks of communicable disease transmission; gender-based violence (GBV) and harassment risks; and potential adverse interactions with project security personnel.

- PS5 – Land Acquisition and Involuntary Resettlement:
Physical and economic displacement; loss of pastureland and access to natural resources; and restrictions on land use affecting local livelihoods.

- PS6 – Biodiversity Conservation and Sustainable Management of Living Natural Resources:
Loss of steppe habitats; barrier effects on wildlife movement; and disturbance including collision-related fatalities of migratory species and species of conservation concern.

- PS7 – Indigenous Peoples:
Screening to determine the presence of Indigenous Peoples or vulnerable groups, with culturally appropriate engagement and benefit-sharing measures if such groups are identified.

- PS8 – Cultural Heritage:
Potential for chance finds of archaeological or historical resources during earthworks, requiring implementation of a chance finds procedure and engagement with cultural authorities.

To strengthen the linkage between project activities and potential risks, an activity–impact interaction matrix has been developed. This matrix demonstrates the relationship between specific project activities (e.g., site clearance, earthworks, camp operations) and the relevant environmental and social receptors.

Table 31: Activity – Impact Interaction Matrix

| Project Activities | Relevant Environmental & Social Risks/Impacts |
| --- | --- |
| Establishment of auxiliary facilities (plants, camps, borrow pits) | Pollution (air, water, noise), labor influx, waste generation, land take, habitat disturbance |
| Earthworks (site clearance, excavation, fill, transport) | Land take loss of vegetation, habitat fragmentation |
| Construction of bridges and culverts | Habitat alteration, sedimentation, OHS, community safety |
| Railroad infrastructure construction | Soil erosion, land take, habitat modification |
| Railroad superstructure construction | Air/noise pollution, traffic and worker safety, waste |
| Railroad Facilities and Buildings | Minor emissions, worker safety, waste |
| General work site clearance | Vegetation removal, waste generation, chance finds |
| Decommissioning of auxiliary facilities | Demolition waste, site contamination, land restoration |
| Operations Phase |  |
| Usage of railroad | Air/noise emissions, vibration, collision risks for fauna, community safety |
| Repairs and maintenance | OHS risks, waste, minor land take for storage areas, biodiversity disturbance |

Cumulative impacts were also considered. For the 322.2 km Greenfield section from Mointy to Kyzylzhar, there are no other known projects along most of the route. Potential overlap occurs only at the connection points in Mointy and Kyzylzhar, where the new line meets existing rail/road networks, nears town centers, crosses water, and ties into utilities. The assessment covers construction through early operations (10–15-year view), consistent with PS1 and referring to PS3/PS4/PS5/PS6/PS8. Likely overlapping activities include KTZ works, road upgrades, quarry/borrow use, settlement growth, farm water use, and third-party logistics.

At Mointy, combined activities may increase traffic and safety risks near junctions and schools, raise dust/PM, noise, and vibration (especially at night), strain local water sources, affect small farms and grazing, and add habitat edges/barriers. Before mitigation, significance is Moderate–High due to concurrent works and nearby receptors. At Kyzylzhar, truck flows plus local traffic may cause queues and higher exposure at school hours; diesel/NOx and shunting noise may exceed baselines; multiple crews increase siltation/spill risks; bundled rail/road can fragment habitats (with possible bird-strike risk); and chance-find risks rise where linear works converge. Before mitigation, significance is Moderate, trending High at peak periods.

Mitigation focuses on phasing/staggering works, a unified traffic plan, night-work limits near sensitive sites, targeted air/noise controls (real-time dust triggers, low-squeal rail, temporary acoustic screens, vibration buffers), shared erosion and spill controls, non-community water sourcing, compact temporary footprints with stock crossings and compensation as needed, joint emergency planning, GBV/SEA safeguards, where needed.

Monitoring should track PM10/PM2.5, daytime/nighttime noise and vibration at the nearest homes, traffic delays/near-misses, water turbidity and hydrocarbons upstream/downstream, and grievance performance (disaggregated). With consistent implementation, residual cumulative impacts are expected to drop to Low–Moderate during construction and Low in steady operations.

Impacts and Risks during Pre-construction and Construction Phase

The Mointy – Kyzylzhar Railway Project undergoes a comprehensive Environmental and Social Impact Assessment (ESIA) in line with WB Performance Standard 1 (PS1), the WBG EHS Guidelines (2007), and Kazakhstan’s Environmental Code (2021) and Land Code (2003). During the pre-construction and construction phases, key risks include habitat loss, community health and safety hazards, climate-related vulnerabilities, land acquisition impacts, and socio-economic disruptions affecting farmers, herders, and vulnerable groups. Additional concerns involve gender-based violence (GBV), labor influx, and cultural heritage disturbance in sensitive areas.

The ESIA applies a risk-based approach assessing likelihood, severity, and reversibility of impacts on environmental and social receptors. Mitigation measures, consolidated in the Environmental and Social Management Plan (ESMP), follow the mitigation hierarchy and align with WB PS2–PS8 and national legislation, ensuring impacts are effectively avoided, minimized, restored, or offset throughout the project lifecycle.

- 8.2.1 Environmental and Social Risks and Impacts Related to PS2

The Mointy – Kyzylzhar Railway Project will employ a mixed workforce of direct, contracted, and supplier workers, creating employment opportunities but also risks related to labor influx, worker welfare, and occupational health and safety. In line with WB Performance Standard 2 (PS2), Labor and Working Conditions, the Kazakhstan Labour Code, and the WBG General EHS Guidelines (2007), key concerns include fair labor practices, safe working conditions, gender-based violence (GBV) prevention, and pressure on local services. Mitigation will focus on transparent recruitment, worker accommodation standards, OHS compliance, grievance mechanisms, and community engagement to ensure labor rights and safety throughout the project lifecycle.

Project Workforce

Consistent with WB Performance Standard 2 (PS2), the railway project will engage a diverse workforce comprising direct workers, contracted workers, and primary supplier workers. Workforce numbers are expected to peak at approximately 2150 workers, with around 200–230 workers deployed per 100 km section. A significant proportion of the workforce will consist of non-local or migrant workers, creating both opportunities for local employment and risks of labor influx impacts.

The workforce composition is as follows:

- Direct workers: KTZ staff responsible for overseeing design, construction, and E&S compliance.

- Contracted workers: Employees of contractors and subcontractors, including skilled operators, drivers, and general construction labor.

- Primary supplier workers: Individuals employed by suppliers of aggregates, steel, cement, equipment, and security services.

Origin of Impacts

Key risks and impacts related to labor and working conditions include:

- Labor influx pressures on water supply, health care, and other essential services, potentially leading to social tensions.

- Risks of gender-based violence (GBV), sexual exploitation and abuse (SEA), and harassment within and around workers’ camps and host communities.

- Potential violations of fair labor practices, such as unpaid overtime, lack of formal contracts, or wage delays, contrary to Kazakhstan’s Labour Code.

- Health risks from communicable diseases, including sexually transmitted infections (STIs), COVID-19 or any future pandemics, and other transmissible illnesses associated with worker mobility.

- Occupational health and safety (OHS) hazards, such as exposure to machinery, blasting activities, rail-bed works, and extreme weather conditions typical of the steppe environment.

Impact Assessment and Mitigation Measures

While risks are significant, they are manageable with appropriate safeguards. Mitigation will follow PS2 requirements and international good practice, including:

- Implementation of a Labor Management Plan (LMP), ensuring compliance with Kazakhstan’s Labour Code and WB PS2.

- Provision of worker accommodation and welfare facilities in line with the WB/EBRD Guidance Note on Worker Accommodation (2009).

- Enforcement of OHS standards, including provision of personal protective equipment (PPE), safety training, hazard communication, and emergency preparedness.

- Establishment of a Workers’ Grievance Mechanism, accessible to direct, contracted, and supplier workers.

- Introduction of a mandatory Code of Conduct addressing GBV and SEA prevention, signed and enforced for all workers.

- Implementation of health screening, awareness programs, and partnerships with local health services to prevent and manage communicable diseases.

- Regular monitoring of contractors and suppliers to verify compliance with labor and OHS requirements, with corrective actions applied where non-compliance is identified.

- In the event of a pandemic outbreak, all workers shall comply with established occupational health and safety (OHS) and infection prevention protocols in accordance with national regulations and international best practice standards

By embedding these measures, the Project will safeguard worker rights, protect community well-being, and create a safe, fair, and equitable working environment consistent with PS2.

Table 32: Labor Impacts and Risks (Pre-Construction and Construction Phase)

| Sub-Category | Worker Impacts / Risks | Project Impacts / Risks | Mitigation Measures (aligned with PS2, PS4) |
| --- | --- | --- | --- |
| Direct Workers – Recruitment & Selection | Perceptions of unfair recruitment and favoritism; risk of child labor if not screened. | Community tensions, work stoppages, reputational risks. | Develop and apply a transparent HR and recruitment policy, including: selection criteria, recruitment methods and locations, transparency clauses, compliance with Kazakhstan Labor Code, and prohibition of child/forced labor. Prioritize local hiring where feasible. |
| Conditions of Employment | Perceptions that foreigners are paid more; dissatisfaction with contracts and benefits. | Industrial action (strikes, absenteeism, sabotage); loss of productivity. | Ensure equal pay for equal work; written contracts for all workers; wage surveys benchmarked against industry standards; clear pay review system. Implement a worker grievance mechanism. |
| Labor Relations – Cultural Diversity | Distrust or discrimination between ethnic/national groups; harassment risks. | Conflict between groups; violence or work stoppages; foreign workers leaving. | Induction and ongoing cultural awareness training; enforce a Code of Conduct (non-discrimination, harassment prevention, respect for cultural/religious practices); compulsory training for supervisors. |
| Labor Relations – Conflict Handling | Workers unaware of rules, grievance options, or disciplinary procedures. | Industrial action; escalation to violence; disruption of project schedule. | Establish and communicate worker grievance mechanism, disciplinary procedures, and industrial action handling protocols. Provide induction training; appoint female grievance focal points; track indicators for conflict management. |
| Labor Relations – Worker Engagement | Lack of communication about project issues; misinformation spreads. | Rumors and low morale; reduced productivity; potential strikes. | Establish worker engagement mechanisms: worker committees, notice boards, toolbox talks, regular briefings. Guarantee workers’ right to unionize or join representative bodies. |
| Retrenchment | Loss of jobs; household income shocks; reduced welfare. | Social unrest, security risks, sabotage, disruption to operations. | Develop a Retrenchment Plan: staggered approach, transparent communication, retraining/skills support, grievance channels, consultation with families and communities. Apply consistent retrenchment packages. |
| Current RMD Workers (40–50 staff) | Loss of employment for existing maintenance workers. | Strikes, sabotage, reputational risk. | Temporarily redeploy existing RMD staff to other rail sections (e.g., RMD-42 Topar, RMD-44 Zhezkazgan, RMD-43 Zhana-Arka). Ensure retraining and fair treatment. |
| Contract Workers (including subcontractors) | Perceived unfair hiring; lack of direct contracts; poor working conditions. | Worker unrest; low productivity; reputational damage. | Contractors must use reputable recruitment agencies or direct hire; ensure written contracts in worker’s language; pay directly to workers, not intermediaries; monitor subcontractor compliance. |
| Foreign Workers | Language and cultural barriers; unfamiliarity with safety laws; risk of isolation. | Miscommunication, safety incidents, or integration issues. | Provide language support and interpreters; adapt training materials; conduct cultural sensitivity training; provide orientation on Kazakhstan OHS and labor laws; assign dedicated safety officers. |
| Accommodation & Camps | Sub-standard housing; poor camp management; lack of recreation; food not culturally appropriate. | Low morale, conflict, industrial action; health and safety risks. | Camps built to RoK Order #KP ДСМ-67 (26 July 2022) and WB/EBRD Worker Accommodation Guidelines. Provide adequate sanitation, potable water, culturally appropriate food, recreation, and separate male/female accommodation. Establish camp grievance system and camp committees. |
| Camp Security | Harassment or abuse by security personnel; human rights concerns. | Tensions with workers and local communities; human rights claims. | Train security staff in Voluntary Principles on Security and Human Rights; prohibit past offenders; enforce non-violent conduct. Monitor interactions with workers and communities. |
| Community Relations (due to camps and labor influx) | Worker-community conflicts; pressure on local services; GBV/SEA risks. | Blockades, reputational damage, social unrest. | Limit unnecessary worker-community interactions; provide GBV/SEA Action Plan; implement cultural awareness programs; maintain strict camp management; establish community grievance mechanism. |

Since workers can be provided some briefings prior to commencement of work to avoid, eliminate or resolve conflicts, the impacts (in terms of the “Labor Influx and Labor Conditions”) may be “moderate” in significance. (i.e., within applicable standards but nearing thresholds where additional controls are prudent). However, the risk can be substantial if unmanaged, as weak HR practices, poor camp discipline, or lack of supervision could escalate impacts toward major significance. To keep impacts as low as reasonably practicable (ALARP), the contractor should apply strong preventive measures—clear Codes of Conduct, fair recruitment, robust worker GRM, and effective camp management—so that residual effects remain closer to minor or negligible significance

Occupational Health and Safety Hazard

For the Mointy–Kyzylzhar Railway Project, Occupational Health and Safety (OHS) risks are significant due to the scale and complexity of works. Activities such as large-scale earthworks, bridge and culvert construction, operation of heavy mobile plant, hot works, electrical installation, working at height, handling of hazardous materials, and exposure to extreme weather conditions present critical safety challenges.

Consistent with WB Performance Standard 2 (Labor and Working Conditions), the Contractor will be required to establish and implement a proportionate Occupational Health and Safety Management System (OHSMS). This system must be fully compliant with the Republic of Kazakhstan (RoK) Labor Code and aligned with Good International Industry Practice (GIIP), including the WB General EHS Guidelines (2007) and the EHS Guidelines for Railways (2007).

All workers must be employed under written contracts consistent with RoK law and PS2, with explicit provisions covering:

- Safe working conditions and OHS protections;

- Provision and mandatory use of personal protective equipment (PPE);

- Defined rest periods and fair compensation;

- Access to medical support and first-aid facilities;

- Access to a workers’ grievance mechanism without fear of retaliation.

Origin of Impacts / Risk Assessment Approach

OHS risks are anticipated along the linear corridor and at associated facilities such as quarries, borrow pits, batching and crushing plants, workers’ camps, and access roads. To manage these risks, the Contractor will conduct task-specific Hazard Identification and Risk Assessments (HIRA) and apply a permit-to-work system for high-risk activities including hot works, confined space entry, lifting operations, energized works, and working at height. The results of these assessments will inform method statements, toolbox talks, and daily briefings, ensuring that hazards are clearly communicated to the workforce.

Implementation and Oversight

The Contractor will prepare a dedicated Occupational Health and Safety Plan (OHSP) as part of the Contractor’s Environmental and Social Management Plan (C-ESMP). This OHSP will be subject to review and approval by the Engineer and continuous monitoring by the Client’s E&S/OHS staff. Compliance will be enforced through:

- Regular inspections and site audits;

- Mandatory incident and near-miss reporting;

- Corrective and preventive actions (CAPA) for identified non-conformances;

- Periodic management reviews to ensure continuous improvement.

Through this structured approach, the Project will ensure that OHS risks are systematically identified, controlled, and monitored, thereby safeguarding the workforce and ensuring compliance with national legislation and international standards. The Pre-construction & Construction OHS Impacts/Risks and Mitigation Measures are summarized in the table below.

Table 33: OHS Impacts/Risks and Mitigation Measures

| Activity | Hazard | Risk | Mitigation Measures (illustrative, to be detailed in OHSP/C-ESMP) |
| --- | --- | --- | --- |
| Railway construction zones / traffic interfaces | Vehicle/train interactions; public interface | Injury, property loss | Delineate works with barriers and signage; regulate access points; enforce site speed ≤ 20 km/h; install speed bumps where needed; prohibit driving under influence; deploy flaggers where public routes cross; implement Traffic Management Plan (TMP). |
| Livestock interface near pastures/settlements | Traffic/ Locomotive accidents with livestock | Injury, property loss; community tension | Pre-survey grazing routes; temporary fencing/cattle races; warning signs and beacons; coordinate with akimats/herders on timing and herding plans; driver briefings; emergency protocol for animal strikes (Client notification, vet support). |
| Working Around Mobile Equipment (WAME) | Struck-by, caught-between, roll-over, falling objects; visibility limits | Injury, fatality; asset damage | WAME Plan: segregated pedestrian routes; high-viz PPE; spotters; proximity alarms/reverse beepers; blind-spot mirrors/cameras; ROPS/seatbelts; daily equipment checks; load securement; debris nets/toe-boards for overhead works; regular WAME training and near-miss reporting. |
| Inadequate illumination | Poor visibility for workers/drivers | Injury, collisions | Meet minimum lux levels (e.g., 10 lux emergency, 20 outdoor non-work, 50 storage/garages, 100 corridors/stairs, 200 medium-precision, 500 offices/reading, 1,000–3,000 high-precision); routine inspections and maintenance of lighting. |
| Noise from plant and activities | Excessive noise exposure | Hearing loss; nuisance | Apply engineering controls (enclosures, isolators, quieter plant); plan noisy tasks; enforce hearing protection when LAeq,8h ≥ 85 dB(A) or Lpeak ≥ 140 dB(C); conduct audiometry for exposed workers; maintain equipment; install temporary barriers near receptors. |
| Industrial vehicle driving & site traffic | Speeding, poor layout, untrained drivers | Collisions, pedestrian strikes | TMP with one-way routes where feasible; marked crossings; medical surveillance and licensing checks; pre-shift checks; back-up alarms; speed limits; specific SOPs (e.g., forks not carried low). |
| Ergonomics & repetitive motion | Manual handling, repetitive tasks | MSDs/RSIs; fatigue | Mechanical aids; team lifts for > threshold weights; adjustable workstations/tools; rotate tasks; micro-breaks/stretching; train on posture/lifting; track discomfort reports and intervene early. |
| Work at height | Falls; dropped objects; fragile surfaces | Serious injury/fatality | Fall protection for exposures > 1.3 m; certified scaffolds/MEWPs; edge protection/guardrails; 100% tie-off with inspected harnesses; tool lanyards; exclusion zones; rescue plans; supervisor sign-off. |
| Electrical works | Shock, arc flash, fire | Burns, fatality, asset loss | Lock-out/Tag-out (LOTO); only authorized electricians; rated protective devices/relays; insulated tools; segregation/guards; housekeeping; fire detection/suppression; compliant design/installation; clear signage. |
| High-risk activities (lifting, confined space, excavation, energized systems) | Multi-hazard | Serious injury/fatality | Permit-to-Work (PTW); method statements/JHAs; competency of operators/riggers; ground stability checks/shoring; gas testing/ventilation for confined space; continuous supervision; emergency/rescue equipment. |
| Hot works (welding/cutting/grinding) | Fire; fumes/gases; burns | Injury, fire/explosion | Hot Work Permit; clear combustibles; fire blankets/screens; ventilation or LEV; class-rated extinguishers on hand; FR clothing, gloves, helmets; post-work fire watch. |
| Extreme weather (rain/flood, snow/ice, high winds, heat/cold) | Slips, collapse, overturn; heat stress/hypothermia | Injury, schedule disruption | Weather monitoring; suspend high-risk tasks during events; stormwater/erosion controls; snow/ice clearing and de-icing; wind thresholds for cranes/elevated work; hydration/shade/heat-stress protocol; cold-weather PPE and warm-up breaks; shift adjustments. |
| Hazardous materials (fuels, oils, solvents, cement, chemicals) | Spills, ignition, exposure | Intoxication; soil/water contamination; fire | Chemical inventory & SDS; segregation of incompatibles; bunded storage; labeling; SOPs for handling/transfer; spill kits & trained responders; ventilation; appropriate PPE/respirators; licensed waste disposal; emergency spill plan and drills. |
| Fire and explosion | Flammables, ignition sources | Injury, fatality, property loss | Separation of flammables from ignition; housekeeping; bonding/grounding; no-smoking zones; ventilation; maintained extinguishers/hydrants; evacuation plan and drills; hot-work controls; regular inspections; compliance with RoK high-risk activity rules. |
| Camps & sanitation (health interface) | Communicable diseases; poor hygiene | Outbreaks; absenteeism | Camp design to RoK Order № KP ДСМ-67 (26-Jul-2022) and WB/EBRD worker accommodation guidance; potable water; adequate sanitation; vector control; medical screening; health promotion (STIs, respiratory diseases); clinic/first aid on site. |

Monitoring & Reporting. The Contractor shall maintain: (i) leading/lagging OHS KPIs (training hours, inspections, near-misses, LTIFR/TRIFR), (ii) incident investigation with root-cause analysis, and (iii) monthly OHS reports to the Engineer with corrective/preventive actions (CAPAs). Independent audits may be commissioned by the KTZ.

In terms of Occupational Health and Safety Hazard and risks, the Project will introduce “direct” impact to workers at the construction sites, as they are fully exposed to the work environment. In terms of duration, since the workers’ exposure is limited within the construction period, this can be considered as “short term”, and “limited in scale”, since it affects only the workers of the project. However, the “frequency of impact” can be constant due to the daily or continuous work up to completion of the project. Applying the “Significance of Impact Matrix”, it can be considered that the workers may have receptor “medium sensitivity” as they are deemed fit to work, while the impact magnitude level is moderate. This yields a significance impact of “Moderate”.

Gender-Based Violence (GBV)

In accordance with WB Performance Standard 2 (PS2) on Labor and Working Conditions and Performance Standard 4 (PS4) on Community Health, Safety, and Security, the Mointy – Kyzylzhar Railway Construction Project acknowledges that a male-dominated workforce and associated labor influx can heighten risks of Gender-Based Violence (GBV), including Sexual Exploitation and Abuse (SEA) and Sexual Harassment (SH), if not proactively managed. To mitigate these risks, the Project will integrate comprehensive measures such as enforceable Codes of Conduct (CoC), survivor-centered GBV/SEA/SH Action Plans, safe and segregated facilities, confidential grievance mechanisms with female focal points, and culturally appropriate community engagement. These measures aim to safeguard women and vulnerable groups while fostering a safe, equitable, and respectful working and community environment.

Origin of Impact

If human resource management and camp administration are weak, the following risks may arise on worksites and in host communities:

- Unequal pay or discriminatory practices against women.

- Inadequate, non-segregated, or unsafe facilities (toilets, washing, drinking water, rest areas).

- Sexual harassment, coercion, “eve-teasing,” or exploitation around camps and worksites.

- Women and vulnerable groups feeling unable to raise concerns or access benefits.

Impact Assessment

Given the male-dominant construction workforce and labor influx, GBV/SEA/SH risks are assessed as substantial in the absence of prevention and accountability measures. Risk levels increase in and around worker camps, local markets, alcohol outlets, and poorly lit areas, and where grievance mechanisms lack confidentiality or accessibility.

The Project presents a direct GBV risk to construction workers particularly to women, who are fully exposed to the site environment. Given that exposure is confined to the construction phase, the duration is short-term. The scale is limited, since the workforce will be predominantly men; however, the frequency may be continuous/daily throughout active works. Using the Significance of Impact Matrix, project women workers are assessed as medium-sensitivity receptors, and the impact magnitude is moderate, resulting in an overall Moderate significance (pre-mitigation).

Mitigation Measures

To address these risks, the following measures will be applied:

- Equal opportunity and pay: HR policies committing to equal pay for equal work, and prohibiting discrimination in hiring, promotion, or benefits.

- Codes of Conduct (CoC): Mandatory adoption by contractors and subcontractors; induction and quarterly refresher trainings; signed by all workers and supervisors.

- GBV/SEA/SH Action Plan: Survivor-centered protocols with confidential reporting pathways; MOUs with qualified service providers; clear referral timeframes.

- Safe facilities: Well-lit, lockable, segregated toilets and bathing areas with menstrual hygiene provisions; regular maintenance and proximity to work areas.

- Training and awareness: Toolbox talks and supervisor training on respectful behavior, consent, bystander intervention, and sanctions for misconduct.

- Female grievance focal points: At least one trained female confidant per camp/shift, supported by anonymous channels (hotline, complaint boxes, or apps).

- Security management: Vetting and training of guards in line with the Voluntary Principles on Security and Human Rights; zero tolerance for abuse; body-worn logs and incident escalation protocols.

- Community engagement: Information sessions with women’s groups, health providers, and local authorities; culturally sensitive outreach; publicized no-retaliation commitments.

- Monitoring and enforcement: Contract clauses with penalties for non-compliance; monthly reporting of GBV KPIs (trainings held, complaints received/resolved, actions taken).

Through these measures, the Project will strengthen protections for workers and communities, uphold WB PS2 and PS4 requirements, and ensure that construction proceeds within a framework of dignity, equity, and accountability.

Social Conflict (Labor Influx)

The Mointy – Kyzylzhar Railway Construction Project recognizes that the deployment of a peak workforce comprising both local and non-local labor can place significant pressure on housing, health services, water supply, waste systems, and local markets, while also elevating risks of communicable diseases, petty crime, nuisance behavior, and social tensions. Without proactive management, labor influx has the potential to generate community conflict, particularly in rural areas with limited infrastructure and resources. To address these challenges, the Project integrates robust labor influx management measures to minimize workforce-related impacts, safeguard vulnerable groups, and maintain positive relations with host communities.

Origin of Impact

The risks of social conflict arise when:

- Large, mixed local/non-local workforces increase demand for housing, health care, and water.

- Waste generation and traffic from camps and access roads strain local systems.

- Worker presence contributes to petty crime, nuisance behavior (noise, littering), or rising commodity prices.

- Perceptions of unfair hiring or unequal treatment foster resentment and disputes with host communities.

Impact Assessment

The magnitude of impacts is Low, but the overall risk is Low since workers will be mainly working for the railroad project and be confined in multiple worker camps and access roads along the rail corridor.

The Project entails indirect social-conflict with respect to Labor Influx risks to workers in the communities, as competition to existing work will not occur. Applying the Significance of Impact Matrix, workers are treated as medium-sensitivity receptors and the impact magnitude is Negligible, yielding an overall Low significance.

Mitigation Measures

The Project will implement a package of preventive and responsive measures, including:

- Local hiring and procurement: Set clear “local-first” hiring targets for unskilled and semi-skilled roles; advertise vacancies in local communities; procure goods and services from local SMEs wherever feasible.

- Camp siting and management: Locate worker camps away from settlements; ensure access control; provide onsite amenities such as canteens, recreation areas, and internet/Wi-Fi to reduce unnecessary trips into towns.

- Health safeguards: Require pre-employment and periodic medical checks; implement vaccination programs in line with Ministry of Health guidance; deliver STI/HIV/TB/COVID (or pandemic) awareness programs; establish onsite clinics and first aid; provide potable water and sanitation facilities consistent with RoK and WB/EBRD guidance.

- Waste, water, and traffic management: Develop Camp Waste and Wastewater Management Plans; ensure scheduled waste collection and disposal; implement a Traffic Management Plan (TMP) with one-way routing, speed controls, and designated access routes through villages.

- Cultural awareness: Conduct induction training for all non-local workers on local customs, traditions, and respectful conduct.

- Stakeholder engagement and grievance redress: Hold ongoing meetings with akimats, community leaders, and women’s/youth groups; maintain an accessible community grievance redress mechanism (GRM) with confidential reporting channels and a transparent feedback process.

- Behavioral policies: Establish strict rules regarding alcohol, gambling, and prostitution, supported by sanctions and referral options for counseling.

- Monitoring and adaptive management: Track camp/community incidents, housing availability, commodity price changes, and health service utilization; apply corrective measures in collaboration with local authorities if thresholds are exceeded.

Through these measures, the Project will reduce labor influx risks, maintain community cohesion, and ensure that construction proceeds in a socially responsible and inclusive manner.

Employment and Livelihood

The Project will generate considerable employment and livelihood opportunities across its lifecycle. During construction, jobs will be created through direct employment, contracted labor, and supply chain roles, while also stimulating local services and small and medium enterprises (SMEs) in sectors such as catering, transport, aggregates, and maintenance. In the operational phase, enhanced railway connectivity is expected to reduce logistics costs, improve access to agricultural markets, and foster new business opportunities and enterprises around stations and passing loops.

Benefit-Enhancement Measures

To maximize socio-economic benefits and ensure that opportunities are inclusive and sustainable, the Project will implement targeted measures, including:

- Skills development and certification: Training of local workers in plant operation, welding, occupational health and safety (OHS), and traffic control, with certification provided where feasible to enhance employability beyond the Project’s lifespan.

- Inclusive access: Proactive outreach to women, youth, and vulnerable groups, combined with barrier-reduction initiatives such as transport stipends or childcare support where practicable.

- SME development: Contract unbundling to enable participation of local SMEs; fair payment terms to strengthen liquidity; and capacity-building sessions on HSE standards, bookkeeping, and tendering processes.

- Transition and demobilization planning: Support at the close of construction through CV-writing workshops, job fairs with other infrastructure projects, and provision of reference letters to facilitate redeployment and sustained livelihoods.

Through these measures, the Project will not only create short-term employment during construction but also contribute to long-term livelihood resilience and local economic development, ensuring that communities benefit from the infrastructure well beyond its commissioning.

The Project generates a direct employment and livelihood-related benefit for construction personnel, who are fully employed or even those who will be partly employed. With a duration is short-term based on the construction period; the scale is limited to the Project workforce directly; however indirect benefits can be felt by the communities near the construction sites due to increase in business. Notwithstanding, the frequency of potential effects is continuous/daily over active work periods. Under the Significance of Impact Matrix, since direct employment and livelihood refers more to benefits, this will be a positive impact and of Moderate Level.

Environmental and Social Risks and Impacts Related to PS3

Aligned with WB Performance Standard 3 (PS3), the railway project will implement strict measures to manage soil quality, land resources, air emissions, and noise impacts throughout the construction and operational phases. Special attention will be given to the handling of hazardous substances, spill prevention protocols, and the control of sediment pollution in surface waters to minimize risks to communities and ecosystems. Pollution prevention strategies will be integrated into project design and execution to ensure resource efficiency and compliance with national regulations and international best practices.

Soil Quality and Land Resources

The assessment of soil quality and land resources for the Mointy - Kyzylzhar Railway Project is guided by WB PS1, with a strong emphasis on PS3 and Kazakhstan’s Environmental Code (2021) and Land Code (2003). Construction activities involving excavation, backfilling, material storage, and waste generation pose risks of soil erosion, compaction, and chemical contamination from hydrocarbons, cement, and hazardous materials. As PS3 requires minimizing pollution and promoting resource efficiency, site-specific soil management and spill prevention measures will be applied to protect agricultural lands, sensitive steppe soils, and the Andasai Sanctuary, ensuring compliance with national and international standards.

Origin of Impact

Construction of the Mointy–Kyzylzhar Railway will require extensive land disturbance across the alignment and associated facilities. Key sources of impact include:

- Backfilling and embankment construction for the new track bed.

- Excavation and development of auxiliary facilities, such as contractor camps, batching and crushing plants, borrow pits, and access roads.

- Transport, storage, and handling of fuels, oils, cement, and other construction materials.

- Generation and disposal of solid and liquid waste from camps and construction sites.

These activities present risks of both mechanical disturbance (e.g., topsoil stripping, compaction, erosion) and chemical disturbance (e.g., oil or fuel spills, hazardous substance leaks, cement dust, exhaust particulate deposition). In Kazakhstan’s steppe environment, dark chestnut soils are relatively resilient, while saline and degraded soils are more vulnerable to irreversible damage. The most sensitive receptors include private gardens, orchards, agricultural lands, and zones within the Andasai sanctuary.

Light-chestnut and underdeveloped soils are less resistant to mechanical impacts. Overall, an area of approximately 100 square kilometers will be negatively impacted. The most sensitive recipients of soil pollution will be agricultural lands, pastures, and protected areas. The proposed construction involves the use of approximately 33 quarries located along the road. The quarries will be deepened to 3-4 meters, and soil will be removed. The quarries will remain in place. Only minor slope leveling is planned.

Through these measures, the Project will minimize both mechanical and chemical soil disturbance, safeguard productive land uses, and reduce long-term risks of soil contamination and fertility loss.

Impact Assessment

- Mechanical disturbance: Compaction, mixing of fertile and sterile soil layers, and topsoil stripping without proper stockpiling could significantly reduce soil fertility and hinder restoration potential.

The design solutions call for the removal of the surface soil layer (0-20 cm) and its subsequent use in reclamation work on disturbed areas. An area of approximately 100 square kilometers will be disturbed. The total volume of natural vegetation layer removal (0.20 m) is 1,177,198.29 m³; the total volume of soil (embankment construction) is 13,165,360.32 m³.

- Chemical disturbance: Hydrocarbon leaks, cement deposition, and improper handling of hazardous materials may reduce infiltration capacity and soil function, with indirect pathways to affect vegetation, livestock, and human health.

During the work, dust will be generated in the area (construction work only) and soil contamination from atmospheric pollutants may occur (very low impact due to the alkalinity of desert soils). Pollutants from the soil can be released into plants, humans, and animals. The dust area can be very large and can be observed at a distance of up to 1-2 km from the source.

- Waste mismanagement: Improper disposal of solid and liquid waste may degrade soil quality, increase salinity, and result in long-term leaching of contaminants.

The design does not provide for the discharge of wastewater or waste onto the surface. All wastewater and waste will be safely collected and disposed of in accordance with the laws of the Republic of Kazakhstan.

The removal of land from the pasture category will have a significant negative impact on the population. Loss of pastures, dust pollution, fragmentation of the territory, and changes in soil quality over a large area will negatively impact the project area without the implementation of a comprehensive set of environmental protection and compensatory measures.

During operation, the main impact on soils may only be atmospheric pollutant deposition. The impact will be minor. The proposed reclamation work on disturbed areas will create conditions for their restoration.

Background pollution characteristics

The project involves new construction along a route previously unused for road construction—a "conditionally clean" route. Background pollution characteristics have not been determined for this area in the Republic of Kazakhstan.

In terms of Soil Quality and Land Resources risks, the Project will introduce “direct” impact to the environment. In terms of duration, exposure on point along the railway alignment is a brief period, this can be considered as “short term”, and “limited in scale” since the it affects only the certain spot at a time. The “frequency of impact” will not also be daily or continuous conduct of the work scope up to completion of the project. Applying the “Significance of Impact Matrix”, it can be considered that the environment may have receptor “Low sensitivity” as nature would have sufficient absorptive capacity on every spot. This yields a significance impact of “Minor”. However, because soil recovery is a slow process, preventive measures and careful management are essential to avoid long-term degradation and keep residual effects from trending toward major and instead closer to minor/negligible.

Mitigation Measures

Planning and Management

- Contractors will prepare a Soil Management Plan, Borrow Pit/Quarry Management Plan, and Site Restoration Plan prior to the commencement of works. All plans will be reviewed and approved by the Engineer and the KTZ’s E&S staff.

- Sensitive soils, agricultural land, and drainage areas will be mapped and demarcated, with restrictions on heavy equipment access to reduce unnecessary disturbance.

Operational Controls (to be further detailed in site-specific plans):

- Topsoil will be stripped, stockpiled separately, and reused for rehabilitation.

- Spill prevention and response systems will be installed at fuel storage and handling areas.

- Cement and hazardous materials will be stored on impermeable, bunded surfaces to prevent leaching.

- Waste management procedures will ensure proper segregation, collection, and disposal of solid and liquid waste.

- Minimizing the areas affected by work (conducting work within the industrial site)

- Prohibiting the use of off-road access roads;

- Dust suppression;

- Using modern technology and equipment that minimize pollutant emissions;

- Developing and implementing emergency response plans, etc.

Design solutions

When the railway passes through marshy areas, the complete removal of soft soils at the embankment base is planned. In excavations constructed in ordinary soils with high moisture content, the clayey foundation soils will be replaced with drainable, non-dusty soils at least 1.0 m thick from the profile edge. The roadbed will be filled with imported soil from quarries, reserves, and developed excavations.

The project also provides for the stabilization of the slopes of embankments, excavations, berms, drainage ditches, and ditches by hydroseeding perennial grasses. The slopes of the roadbed, constructed from wind-blown sandy soils, will be reinforced with strips at least 3.0 m wide along the edges of the excavations and the toes of the embankments with Polifelt TS65 geosynthetic material, along with grass seeding.

Through these measures, the Project will minimize both mechanical and chemical soil disturbance, safeguard productive land uses, and reduce long-term risks of soil contamination and fertility loss.

Hazardous Substances & Spill Prevention

The handling of fuels, oils, chemicals, and hazardous wastes during construction poses a significant risk to soil, water, and community health if not properly managed. To minimize these risks, the Project will adopt a comprehensive set of measures covering storage, waste handling, spill response, topsoil protection, and site restoration, aligned with good international industry practice and WB PS Guidelines.

Origin of Impacts

- Accidental spills during fuel, oil, or chemical storage, handling, and refueling activities.

- Runoff from construction sites, improper wastewater discharge, and leaks from maintenance areas.

- Exposure of workers and nearby residents to hazardous fumes, residues, and chemicals.

- Lack of segregation or regulated disposal of hazardous, recyclable, and general waste streams.

- Mixing or contamination of topsoil with subsoil, saline soils, or hazardous substances; erosion of unprotected stockpiles.

Impact Assessment

- Soil & Water Contamination: Low to Moderate with bunded storage, spill prevention, and wastewater treatment per WB PS3 and Kazakhstan’s Environmental Code (2021).

- Worker & Community Health Risks: Low risk with WB PS2 and PS3 occupational safety provisions.

- Waste Management Risks: Low with proper waste handling per Kazakhstan regulations.

- Topsoil Loss: Low risk with topsoil management plans under Kazakhstan’s Land Code (2003).

The Project entails direct environmental risk from potential releases of fuels, oils, and chemicals. Along the rail alignment, any exposure is expected to be short-term and point-specific, with limited spatial scale confined to the incident location; such events are not anticipated to occur on a daily or continuous basis during linear works. Applying the Significance of Impact Matrix, the receiving environment along the alignment is assessed as low-sensitivity—reflecting typical assimilative capacity at dispersed points—with a small impact magnitude, yielding an overall Minor significance (pre-mitigation). In contrast, contractors’ maintenance yards present higher risk due to stationary operations, chemical storage, and cumulative exposure potential; receptor sensitivity is Medium to High and impact magnitude Medium to Large, resulting in Moderate to Major significance (pre-mitigation). Consequently, stricter controls are required at maintenance yards—such as impermeable pads and secondary containment, segregated storage, spill prevention and response (kits, drills), oil–water interceptors, runoff management, waste manifesting, and enhanced monitoring—to reduce residual significance to acceptable levels.

Mitigating Measure

- Hazardous Substances and Spill Prevention

- Store all fuels, oils, and chemicals in bunded, roofed, and concrete-floored areas with secondary containment sized to ≥110% of the largest tank or ≥25% of the total stored volume, whichever is greater.

- Designate maintenance and refueling bays with oil–water separators, cleaned and inspected regularly to ensure performance.

- Segregate and safely store oily wastes, used batteries, and drums, with disposal only through licensed hazardous waste contractors.

- Maintain spill kits at all high-risk areas and ensure workers are trained in immediate containment and clean-up procedures.

- Prohibit any discharge of oily water or residual chemicals onto land or into water bodies; maintain waste transfer manifests for full traceability.

- Topsoil Stripping and Storage

- Strip topsoil separately and prevent mixing with subsoil, saline, or sterile material.

- Manage stockpiles to a maximum height of 3 meters, with gentle slopes, erosion protection (mulching or seeding), and stabilization against wind and water.

- Clearly mark stockpiles with signage (e.g., “Topsoil Stockpile”) and restrict access to maintain resource integrity.

- Reuse topsoil for site rehabilitation, landscaping, and erosion control at the end of construction activities.

- Solid and Liquid Waste Management

- Connect worker camps to septic tanks or wastewater treatment plants, and desludge portable toilets on a regular schedule.

- Collect and settle silt-laden water before reuse or safe disposal in accordance with RoK and WB standards.

- Segregate solid waste streams (hazardous, recyclable, and general) and provide sufficient bins and containers at all work sites.

- Engage licensed collectors for the removal and disposal of general waste, with recycling maximized for construction materials where feasible.

Sediment Pollution (Surface Waters)

Recognizing that earthworks and spoil management can directly influence surface water quality, the Project aligns with WB PS3 and Kazakhstan’s Environmental Code (2021) to control sediment-laden runoff from construction sites. Engineered erosion controls, buffer zones, and continuous water quality monitoring will be applied to prevent turbidity increases and safeguard aquatic ecosystems.

Origin of Impact

During construction, improper placement of excess cut/fill and spoil near watercourses, unprotected stockpiles, and exposed embankments can generate sediment-laden runoff, increasing turbidity in streams and crossing points.

Impact Assessment

If stockpiles or spoil are placed outside the corridor and near waterbodies, rainfall and wind can mobilize fine particles to receiving waters. With corridor-based works and engineered controls, residual impact is minor and low risk—provided prevention is applied.

Mitigation Measures

- No disposal near water: Prohibit spoil/stockpile placement within defined buffer distances of rivers and drains (set in method statements; typically, ≥50 m, larger where slopes/soils warrant).

- Stockpile management: Limit heights, batter slopes, re-vegetate/mulch promptly, and surround with silt fencing/wattles; cover during high-wind periods.

- Erosion & sediment control (ESC): Install diversion channels, check dams, and temporary settling basins; phase earthworks to minimize open ground.

- Crossing works timing: Schedule in low-flow periods; maintain cofferdams/bunds and pump to sediment cells before discharge.

- Monitoring: Turbidity/SSC spot checks upstream/downstream during crossing works and after significant rain events; corrective actions where thresholds are exceeded.

Water Resources (Surface and Groundwater) Quantity & Quality

Given the Project’s reliance on water for dust suppression, concrete works, and worker camps, activities in riparian zones and near waterbodies will be managed in accordance with WB PS3 on resource efficiency and pollution prevention and Kazakhstan’s Environmental Code (2021). Water abstraction, wastewater management, and spill prevention measures will be implemented to safeguard surface and groundwater quality, maintain ecological flows, and ensure compliance with national water protection regulations.

Context and Origin of Impact

The Project will require substantial water use for dust suppression, concrete batching, and worker camps, as well as for the operation of auxiliary plants such as crushing and batching facilities. Construction of bridges and culverts will also involve activities in riparian zones. These activities present potential risks of over-abstraction, increased suspended solids, hydrocarbon and chemical spills, and wastewater discharges from worker camps.

In compliance with Republic of Kazakhstan (RoK) regulations, works in riparian zones must observe designated water protection zones and strips. All potable water supplied to workers must meet the requirements of Sanitary Rules № 209 (16 March 2015), with bottled water provided where necessary.

Impact Assessment

The Project’s water-related impacts are expected to be localized. Camps and auxiliary plants represent discrete point sources, while bridge and culvert works pose short-term turbidity risks during construction.

The depth of groundwater varies across different sections of the road. If surface water levels rise, the work may impact their quality. Water for domestic use during the operation of the contractor's camps will be brought from the water supply systems of nearby settlements.

The quality of drinking water and the water intake for drinking purposes (if necessary) must comply with the requirements of the Sanitary Rules "Sanitary and Epidemiological Requirements for Water Sources, Water Intake Points for Domestic and Drinking Purposes, Domestic and Drinking Water Supply, and Cultural and Domestic Water Use Sites and the Safety of Water Bodies," approved by Order No. 209 of the Minister of National Economy of the Republic of Kazakhstan dated March 16, 2015.

Bottled water of appropriate quality will be supplied for drinking purposes. Water consumption for domestic use during construction will be approximately 18,802.5 m³, drinking water 1,504.2 m³, and shower water 135,378 m³. The consumption of technical-quality water for irrigation of compacted soil and dust suppression is 248,037.45 m³/per period. Water will be taken from the nearest water source (river) after obtaining the appropriate permits.

Efficient water use is a key environmental protection measure.

Operation

The total water consumption during operation will be 784.75 m³ for household needs and 62.78 m³ for drinking water. Water of the appropriate quality will be collected at the terminal stations.

Road crossing water obstacles

Impacts on the coastal area and the hydrogeological environment will be associated with the deepening of structures, driving and pouring of piles when crossing water obstacles, etc. Work in the coastal zone will comply with the legal requirements of the Republic of Kazakhstan. Discharge of wastewater and waste into rivers is not envisaged.

Lack of water for construction and dust suppression

Given the arid climate and the limited availability of surface water sources, as well as the large population centers located within the area, there remains a high risk of water shortages during construction. This issue must be addressed in appropriate documents, with additional studies conducted to mitigate these risks.

Water intake locations will be determined at the design stage. Water intake must be approved by the executive authority. The volume of water intake must not negatively impact the water balance of the river or groundwater sources for residential areas.

The Project poses direct risks of water-quality contamination and over-extraction, with environmental receptors affected and nearby households potentially impacted where livestock rely on natural sources. At individual water points, any contamination would generally be of medium-term duration and local extent, targeting specific resources rather than the wider area. Because construction activities require regular water use, the exposure frequency may be daily or near-continuous throughout the works. Using the Significance of Impact Matrix, the receiving environment is assessed as medium sensitivity—heightened during dry periods—combined with a medium impact magnitude, resulting in an overall Moderate significance (pre-mitigation). By contrast, contractor camps (and associated water-use/handling areas) present higher risk due to concentrated abstraction, storage, and wastewater generation; receptors there register medium to high sensitivity and medium to large magnitude, yielding Moderate to Major significance (pre-mitigation). Accordingly, stricter controls are warranted at camps (e.g., abstraction caps, source protection, sediment/oil separation, wastewater treatment, discharge monitoring, and contingency measures) to reduce residual risk to acceptable levels.

Without controls, contamination could result from fuel and lubricant spills, cement washout, or poorly sited camps. Given the length of the railway corridor, the spatial footprint is significant; however, with proper siting, engineering, and treatment measures, overall impacts are expected to be minor in magnitude but moderate in risk (as per Level of Significance Table), necessitating routine monitoring and adaptive management.

Mitigation Measures

Water Resource Conservation

- Develop a Water Resources Management Plan (WRMP) before works commence, covering abstraction volumes, sources, meters, and reuse loops.

- Obtain all necessary approvals for water intake, ensuring abstraction does not reduce community water supply or compromise ecological flows.

- Install meters and maintain detailed abstraction logs for accountability.

Water Quality Protection

- Buffers: Maintain protective setbacks between camps/plants and waterbodies; preserve riparian vegetation as natural filters.

- Fuel and chemical controls: Store in bunded and roofed areas; carry out refueling on impermeable hardstands equipped with oil–water separators; maintain spill kits and trained responders (aligned with PS3 hazardous materials management).

- Sanitation: Connect camps to septic tanks or wastewater treatment plants; desludge portable toilets regularly via licensed haulers. Provide portable toilets at remote worksites; prohibit direct discharge of untreated wastewater.

- Process water management: Settle silt-laden water before reuse or safe discharge; capture and treat concrete/cement washout in lined pits; prohibit discharge of oily or alkaline wash water.

- Siting controls: Locate cement, and crushing plants away from aquifer recharge zones and watercourses; line and curb wash bays to prevent infiltration.

Monitoring and Compliance

- Conduct routine field inspections of abstraction points, storage areas, and wastewater facilities.

- Undertake periodic laboratory sampling at representative upstream and downstream monitoring points, as well as camp outfalls.

- Implement Corrective and Preventive Actions (CAPA) if exceedances of national or lender water quality standards are detected.

By integrating these conservation and protection measures, the Project will ensure sustainable water use, prevent contamination of surface and groundwater resources, and comply with national regulations and international good practice.

Air Quality

Construction activities for the railway project, including earthworks, material handling, plant operations, and transport, have the potential to degrade air quality through dust generation, combustion emissions, and odors. In line with WB PS3 on resource efficiency and pollution prevention and Kazakhstan’s Environmental Code (2021), the Project will implement engineering, administrative, and monitoring controls to minimize particulate matter, emissions, and nuisance impacts, ensuring compliance with national air quality standards and international best practice.

Origin of Impact

Construction of the railway and associated facilities has the potential to adversely affect ambient air quality through multiple pathways:

- Dust and particulate matter (PM₁₀, PM₂.₅, TSP): generated by earthworks (grading, excavation), ballast handling, unpaved access road traffic, quarrying, crushing, and stockpiles.

- Combustion emissions (SO₂, NOₓ, CO, CO₂, PM): released from construction equipment such as bulldozers, excavators, trucks, generators, cement batching plants, and welding or painting operations.

- Odors and fumes: emitted from paint and solvent use, and diesel exhaust at laydown areas and plant sites.

Impact Assessment

The central Kazakh steppe is characterized by arid, windy summers and long-haul distances, conditions that heighten dust generation, particularly along unpaved access roads and active work fronts. While settlements are generally dispersed (with denser clusters toward Karagandy), community exposure is expected to be localized and intermittent, whereas worker exposure near work faces and plants could be frequent.

Approximately 30 units of transport and equipment (at various sites) may be simultaneously involved in construction. Construction work will result in the emission of approximately 17 types of pollutants into the atmosphere of varying hazard categories (hazard classes 2-4), including:

nitrogen oxides, soot, sulfur dioxide, hydrogen sulfide, carbon monoxide, and others during the operation of diesel generators, special-purpose machinery, and equipment;

hydrocarbons, propane, benzopyrene, white spirit, iron oxides, manganese and its compounds, fluoride compounds, and others during welding and other work.

more than 90% of emissions will be dust emissions during road construction, soil handling and storage, loading and unloading operations, etc.

According to preliminary data, approximately 500 tons of pollutants per year will be emitted into the atmosphere in accordance with Kazakhstani methodologies (ZOND and the Report on Potential Impacts of Local Companies). The largest volume of emissions is inorganic dust (20-70%).

Since all the work will be carried out by several teams performing different tasks and scattered along the entire road, a preliminary calculation of the dispersion of pollutants during construction was conducted on a provisionally selected site of 5,000 by 5,000 m for dust (2908 - Inorganic dust containing silicon dioxide, in %: - 70-20) and a summation group (nitrogen dioxide and sulfur dioxide).

The air pollution level was calculated using the Unified Program for Calculating Atmospheric Pollution (UPRZA) "Era", version 3.0. The program implements the main dependencies and provisions of the "Methodology for calculating ground-level concentrations of harmful substances in the atmospheric air contained in enterprise emissions" - RND 211.2.01.01.-97. The "Era" program, developed by Logos-Plus, Novosibirsk, has been approved by the Main Geophysical Observatory named after A.I. Voeikov and is recommended for use without restrictions in design, etc. (approved for calculations in the Republic of Kazakhstan).

Pollutant concentrations at each point were determined based on modeling results combined with background measurements by the Kazhydromet of the Republic of Kazakhstan. Two approaches were used to conduct a potential impact assessment.

- The first is the excess of design/standard limits. If pollutant concentrations exceed design limits by 0-25%, 25-50%, or more than 50% for a given recipient, the impact is defined as low, medium, and high, respectively.

- The second is the excess of hygienic standards of the Republic of Kazakhstan (regarding standards for the work area (MPC of the work zone) and the population) in nearby populated areas (1.5 km).

The safe level for the population is defined in the Orders: "On Approval of Hygienic Standards for Atmospheric Air in Urban and Rural Settlements, on the Territories of Industrial Organizations" (dated August 2, 2022, No. ҚР ДСМ-70), "On Approval of the Sanitary Rules "Sanitary and Epidemiological Requirements for Industrial Buildings and Structures"" (dated August 3, 2021, No. ҚР ДСМ-72), and GOST 12.1.005-88 SSBT "General Sanitary and Hygienic Requirements for Workplace Air."

Results:

The proposed options for the use of diesel equipment do not anticipate exceeding the technological emission characteristics.

At the work site, the maximum calculated value, in accordance with the MACw.z (the most stringent of the standards), may be:

for nitrogen dioxide - 0.4333 mg/m3 (0.217 MACw.z);

for NOx - 0.4333 mg/m3 (0.259 MACw.z);

for sulfur dioxide - 0.1444 mg/m3 (0.0144 MACw.z);

for carbon monoxide - 0.3614 mg/m3 (0.0181 MACw.z);

for inorganic dust with a SiO2 content of 70-20% - 22.4822 mg/m3 (3.747 MACw.z). The use of personal protective equipment is required for personnel. Based on dust dispersion results (2908 Inorganic dust with SiO2 content: 70-20%) and summation group "07(31) 0301 0330" "Nitrogen dioxide plus sulfur dioxide" in the nearest populated area, Karazhal (1.5 km from the construction site), pollutant concentrations will be below the RK health standards.

In the worst-case scenario, involving several excavators, loading and unloading operations, and storage, the value of 1 MPC Nm for dust will be reached at a distance of 800-1000 m from the construction site. Dust suppression is required.

The main risks associated with such air pollution and dust levels include exposure to personnel (requiring dust protection), reduced visibility during vehicle movement, and dust-related negative impacts on soil, vegetation, and wildlife in the surrounding area. Dust suppression and the use of personal protective equipment (PPE) are required.

Operation

During railway operation, the impact on the atmosphere will be associated with the combustion of fuel in the locomotive's furnace. Nitrogen oxides, soot, sulfur dioxide, and carbon oxides will be emitted into the atmosphere.

An approximate calculation of pollutant emissions was performed for a 366-km route with an average speed of 120 km/h, fuel consumption of 400 l/100 km, and taking into account one hour of idling (42 kg/h) per trip. Annual fuel consumption is assumed to be 32 tons. (Methodological guidelines for calculating pollutant emissions into the atmosphere from diesel locomotives. Ministry of Ecology of the Republic of Kazakhstan).

The following will be emitted into the atmosphere: CO₂ per trip - 521.96 kg; NOₓ per trip - 1.23 kg; HC per trip - 0.067 kg, PM per trip - 0.022 kg, CO per trip - 0.981 kg, SO₂ (10 mg/kg) - 0.0033 kg, SO₂ (350 mg/kg) - 0.116 kg, CO₂ per year - 101.104 kg, NOₓ per year - 238.0 kg. The emission will be from a high and hot source moving at an average speed of approximately 70 km/h. Dispersion will occur within a 50-100 m corridor. The impact significance will be within the low/insignificant range.

Calculations of pollutant emissions at the terminal stations are already included in current environmental documents and are permitted by environmental documents and procedures in force in the Republic of Kazakhstan. The impact magnitude is expected to be determined from low to medium during the construction phase and "low" during the operational phase.

Taking into account background pollution

The railway construction site is located in Zone II, with a moderate air pollution potential, meaning the climatic conditions are very favorable for the dispersion of harmful substances into the atmosphere. There are no large population centers or industrial centers in the area, and vehicle traffic levels are low, so the impact of pollutant emissions from mobile sources on air quality is extremely minor. Industrial development in the region is weak, so the impact on air quality from stationary sources is also minor.

The road construction will generally have a low to moderate impact on air quality for populated areas along the route. The closer the construction sites are to a populated area or residential area, the more significant the impact is expected. However, under adverse meteorological conditions and certain climatic (wind, heat) and technical conditions (the presence of numerous operating vehicles near residential areas and public spaces, etc.), the impact may be moderate. For protected areas, the impact on air quality will also be considered low.

The Project presents direct air-quality risks from dust and equipment emissions. Along the linear alignment, exposures are expected to be short-term and highly localized (point-specific), as works move progressively; thus, events are not anticipated to be daily or continuous at any single location. Applying the Significance of Impact Matrix, the receiving environment along the alignment is assessed as Low sensitivity (typical dispersive/assimilative capacity at discrete points) with small magnitude, yielding an overall Minor significance (pre-mitigation). In contrast, contractors’ maintenance yards concentrate mobile and stationary sources; intermittent surges in exhaust and fumes may occur, and workers constitute Medium–High sensitivity receptors. With Medium–Large magnitude, this setting results in Moderate to Major significance (pre-mitigation). Accordingly, stricter controls are required at maintenance yards (e.g., preventive maintenance, idling limits, ventilation/extraction, enclosed fueling, particulate capture for workshops, traffic management, and periodic ambient/occupational monitoring) to drive residual risk to acceptable levels.

Mitigation Measures

A. Planning and Baseline

- Develop a site-specific Air Quality Management Plan (AQMP) prior to construction, covering emission sources, sensitive receptors, control measures, monitoring protocols, trigger thresholds, and responsibilities.

- Establish baseline measurements of ambient PM₁₀/PM₂.₅ (and NOₓ where plants will operate) at representative sites and nearest receptors before major earthworks and plant commissioning.

B. Engineering Controls

- Apply dust suppression (e.g., water spraying) on unpaved access roads and active earthworks, targeting damp (not runoff) conditions. Increase frequency during high winds and temporarily halt works if dust cannot be controlled.

- Stabilize high-use haul routes through graveling, chemical stabilizers, or paving where justified by traffic intensity.

- Manage stockpiles by limiting heights, orienting to prevailing winds, covering or seeding exposed surfaces, and installing windbreaks. Enclose fine material stockpiles where feasible.

- Cover trucks during material transport, avoid overfilling, and install wheel-wash facilities at site exits.

- Fit crushers and conveyors with enclosures and dust collectors (bag filters or cyclones) and maintain capture efficiency. Ensure cement plants operate with compliant burners, dryers, and filters, and are sited with adequate setbacks, preferably downwind of sensitive receptors.

- Use adequate stack heights for generators and plants; ensure engines run on low-sulfur diesel where available; maintain equipment to minimize visible smoke.

C. Administrative Controls

- Enforce speed limits on site and haul routes; implement one-way systems where feasible; limit idling to ≤3 minutes.

- Schedule high-dust activities during calmer weather conditions; apply stop-work criteria for severe wind events.

- Prohibit open burning of waste; use LPG or kerosene for camp kitchens and ban fuelwood.

- Implement a preventive equipment maintenance program, including regular emissions inspections; remove non-compliant equipment from service until repaired.

- Adopt standard operating procedures (SOPs) for material handling, including reduced drop heights and wet suppression at transfer points.

D. Personal Protection

- Provide respiratory protective equipment for workers performing high-dust tasks.

- Rotate crews to limit exposure durations.

- Implement heat stress protocols during summer months to reduce compounded health risks.

E. Monitoring, Triggers, and KPIs

- Conduct ambient air monitoring (PM₁₀/PM₂.₅, and NOₓ/SO₂ where plants operate) at site boundaries and nearest receptors.

- Perform daily visual dust inspections; log water-cart runs, baghouse pressure drops, and maintenance actions.

- Establish triggered responses for off-site dust plumes, high wind alerts, or air quality exceedances, including intensified suppression, activity rescheduling, or installation of additional barriers.

- Track key performance indicators (KPIs): number of exceedances, percentage of days meeting suppression schedules, number of complaints received/resolved, and percentage of equipment operating with valid emissions tags.

- Report monthly air quality summaries to the Engineer and KTZ, including corrective and preventive action (CAPA) tracking.

F. Greenhouse Gas and Efficiency Co-Benefits

- Optimize haul logistics and material sourcing to minimize fuel consumption.

- Consolidate deliveries to reduce traffic volumes.

- Ensure engines and equipment are well-tuned to reduce unnecessary fuel burn.

Explore hybrid or electric equipment options where feasible to further reduce emissions.

By applying these measures, the Project will ensure compliance with air quality standards, minimize impacts on workers and communities, and demonstrate alignment with international good practice for air quality management.

Noise

Construction activities involving heavy machinery, material handling, and auxiliary plants will generate intermittent and localized noise, potentially affecting workers, nearby communities, and wildlife. In line with WB PS3 on resource efficiency and pollution prevention and Kazakhstan’s Environmental Code (2021), the Project will implement engineering, administrative, and monitoring controls to minimize noise emissions, ensure compliance with national limits and WB EHS guidelines, and reduce impacts on sensitive receptors.

Origin of Impact

During construction, noise will arise from:

- Heavy mobile plant and trucks on access roads and haul routes (dozers, graders, excavators, dump trucks).

- Fixed and semi-fixed plant at auxiliary facilities (crushing/ cement batching plants, generators, workshops).

- Civil works activities (earthworks, bridge/culvert construction, impact tools, occasional blasting or piling where applicable).

- Construction traffic passing near settlements and sensitive receptors (dwellings, schools, clinics), and night-time activities, if scheduled.

Impact Assessment

Construction noise will be localized and intermittent, peaking near active fronts and auxiliary facilities. Poor maintenance or techniques (e.g., dropping materials, unnecessary idling, tonal reversing alarms) can elevate levels.

Construction

Noise is an integral part of all construction work. The movement of vehicles, special vehicles, equipment, quarry operations, and material handling generate noise in various ranges and volumes. The noisiest noise is generated by heavy equipment and vehicles. Construction work will be carried out during the daytime.

Calculations of sound propagation from the simultaneous operation of an excavator, bulldozer, and KAMAZ truck (partial simultaneity) were conducted in accordance with GOST 31295.1-2005 for sound pressure levels L, dB, in octave frequency bands of 31.5; 63, 125, 250, 500, 1000, 2000, 4000, and 8000 Hz.

Table 34: Sound Levels of Noise-Generating equipment by Analogs

| Sound source, dBA |  | Octave frequency bands, Hz (at 10 m) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 31,5 | 63 | 125 | 250 | 500 | 1000 | 2000 | 4000 | 8000 | Laeq, dB at 10 m |
| Bulldozer* | 80 | 80 | 78 | 71 | 70 | 74 | 68 | 65 | 61 | 77 |
| Crawler excavator* | - | 84 | 76 | 67 | 64 | 62 | 59 | 53 | 43 | 68 |
| KAMAZ ** | 76 | 76 | 77 | 78 | 79 | 76 | 71 | 67 | 70 | 80.7 |

Sources * BS 5228-1:2009. ** Catalog of Noise Sources and Protective Equipment, 2004

Calculations showed that at a distance of approximately 80-100 meters (the construction site), the noise level does not exceed 45 dBA; the nearest populated area is 55 dBA, i.e., the noise level in the area adjacent to residential buildings. This also takes into account that the main noise sources during construction will operate for a short period of time, and that specialized equipment and vehicles will comply with current noise requirements and GOST 33555-2022.

Noise exposure will be low outside the construction site.

Noise levels at the industrial site will depend on the simultaneous activities performed and are regulated by safety regulations. Personal Protective Equipment (PPE) may be used if necessary. Noise propagation calculations show that noise during construction work outside the construction site will also be below the standard established for protected areas: the permissible maximum level is 50 dBA (Order of the Minister of Agriculture of the Republic of Kazakhstan dated October 7, 2015, No. 18-02/899 "On approval of standards for noise and other acoustic impacts of artificial origin").

Operation

The impact of rail transport noise on the environment and passengers is extremely diverse. Three main objects affected by rail transport noise can be identified: residential areas; passengers and service personnel at stations; and passengers and service personnel on trains.

In areas near mainlines and in residential areas, the main sources of environmental noise are: locomotive noise; horn signals; aerodynamic interactions of rolling stock with the environment (at speeds exceeding 200 km/h); – interaction of the track and rolling stock during movement (noise emission by the wheel-rail system) – or rolling noise; structure-borne noise arising from the transmission of vibration in the wheel-rail system to nearby buildings; machines and mechanisms for the performance of work on the current maintenance and repair of tracks (track machines and mechanisms); auxiliary equipment; industrial enterprises of railway transport (marshalling and freight yards, locomotive and wagon depots); traction substations; railway bridges (when rolling stock moves across them). Table contains the main list of noise sources with their noise characteristics.

Table 35: Noise Sources and Characteristics

| Noise Source | Distance, m | dBA м |
| --- | --- | --- |
| Train crossing a bridge at 60–80 km/h | 25 | 80-90 |
| Rolling stock crossing at 150–200 km/h | 25 | 85-95 |
| Electric locomotives | 25 | 75-80 |
| Diesel locomotives | 25 | 80-95 |
| Vibratory track machines, ballast cleaning machines | 25 | 80-95 |
| Locomotive and electric rolling stock horns | 25 | 100-110 |
| Traction substations | 30 | 45-50 |
| Marshalling yards | 100-150 | 70-85 |

*Institute of Vibroacoustic Systems, LLC

The noise reduction for a level track with a different distance for high-speed travel is shown in Table below.

Table 36: Noise Reduction for a Level Track

| Distance, m | Train type | SPL reduction, dB, in bands with geometric mean frequencies in Hz |  |  |  |  |  |  |  |  |  | SPL reduction, dBA |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 31,5 | 63 | 125 | 250 | 500 | 1000 | 2000 | 4000 | 8000 |  |  |
| 25 | Electric train | -1,5 | -2,0 | -4,0 | -6,0 | -5,0 | -6,0 | -6,0 | -6,0 | -6,0 | -6 |  |
|  | Passenger | -2,0 | -3,5 | -5,0 | -6,0 | -4,0 | -5,0 | -5,0 | -5,0 | -7,0 | -5 |  |
|  | High-speed | -3,0 | -4,0 | -6,0 | -6,5 | -4,0 | -4,5 | -5,0 | -6,5 | -7,5 | -5 |  |
|  | Freight | -2,5 | -2,5 | -4,5 | -5,0 | -3,5 | -3,5 | -4,0 | -5,0 | -6,0 | -4 |  |
| 50 | Electric train | -2,0 | -3,0 | -5,0 | -7,0 | -4,0 | -6,0 | -5,0 | -6,0 | -6,0 | -5 |  |
|  | Passenger | -2,0 | -3,0 | -6,0 | -7,0 | -5,0 | -5,0 | -5,0 | -6,0 | -7,5 | -5 |  |
|  | High-speed | -3,0 | -4,5 | -6,0 | -7,0 | -4,5 | -5,0 | -6,0 | -7,0 | -8,0 | -6 |  |
|  | Freight | -2,0 | -3,5 | -5,0 | -5,5 | -4,0 | -4,0 | -5,0 | -5,5 | -7,0 | -4 |  |

The Table above shows that at a distance of approximately 100-200 meters (depending on noise propagation conditions, train length, travel speed, etc.), the acoustic impact level may reach hygienic requirements for areas adjacent to residential areas.

Special noise restrictions must be observed in protected areas.

Taking into account background characteristics. The road construction will take place away from populated areas, industrial enterprises, etc. Noise levels are at the level of natural background noise.

In terms of Noise risks, the Project will introduce “direct” impact to workers at the construction sites as they are fully exposed to the work environment; however, due considerably safe distance to human habitations, e.g. the villages, the noise impact will be indirect. In terms of duration, since the workers’ exposure can be frequent due the construction period, this can be considered as “long term”, though “limited in scale” since the it affects only the workers where noisy work is ongoing; however, the “frequency of impact” can be constant due to the daily or continuous conduct of the work scope up to completion of the project. Applying the “Significance of Impact Matrix”, it can be considered that the workers may have receptor “medium to high sensitivity”, while the impact magnitude level is moderate to high. This yields a significance impact of “Major”. On the other hand, the communities will have “Minor” Level of Impact.

Mitigation Measures

Planning & Baseline

- Prepare a Noise & Vibration Management Plan (NVMP) before works, covering sources, receptors, layout, controls, monitoring locations/frequency, trigger levels, and responsibilities.

- Establish baseline ambient noise at representative receptors prior to major works/plant commissioning.

Engineering Controls (preferred)

- Select low-noise equipment; fit and maintain effective mufflers/silencers and acoustic enclosures for generators, compressors, crushers.

- Site layout: position fixed plant and workshops as far as practicable from receptors; use natural terrain/buildings as acoustic screening; install temporary barriers/curtains where needed.

- Optimize processes to avoid impulsive/tonal noise; use broadband reversing alarms instead of tonal beepers where permissible.

Administrative Controls

- Scheduling: confine high-noise tasks to 06:00–18:00; any night works require Engineer/KTZ approval, prior community notification, and enhanced controls.

- Traffic management: speed limits, no unnecessary horn use, defined haul routes away from receptors where feasible, and no-idling policy.

- Maintenance & methods: planned maintenance; minimize drop heights; staged loading/unloading; training for operators on quiet work practices.

- Setbacks: locate camps, heavy workshops, and high-noise auxiliary plants with adequate setbacks from settlements and sensitive fauna areas.

Worker Protection (OHS interface)

- Provide and enforce hearing protection where LAeq,8h ≥ 85 dB(A) or Lpeak ≥ 140 dB(C); conduct audiometry for exposed workers; rotate crews for high-noise tasks.

Design solutions

- Timely elimination of wear and defects on the wheel tread surface;

- Grinding of rails laid on the track;

- Limiting train speed;

- Acoustic rail grinding;

- Monitoring the technical condition of wheelsets;

- Use of a small acoustic screen.

- Reducing rail sound emission (installing vibration-damping pads on the rail web);

- Increasing the flexibility of the axle box spring suspension system of the bogies.

Monitoring, Criteria & Response

- Conduct routine spot measurements at site boundaries and nearest receptors; increase frequency during peak activities and upon complaints.

- Compliance criteria: meet applicable RoK limits. Where local limits are absent/exceeded, follow /WB EHS Guidelines: typically, 55 dB(A) day / 45 dB(A) night at residential receptors, or project contribution ≤3 dB above baseline where ambient already exceeds guidelines.

- Implement triggered actions (e.g., add barriers, reschedule, reduce plant, repair equipment) upon exceedance or validated complaints.

- Maintain a complaint-response protocol via the community GRM; document investigations, actions, and feedback to complainants.

- Monthly reporting to the Engineer/KTZ on noise KPIs (measurements vs. criteria, complaints/resolution time, maintenance logs, night-work approvals).

Wildlife & Livestock Considerations (PS6 interface)

Avoid high-noise activities near sensitive habitats and during known breeding periods where identified by pre-construction surveys; limit night-time lighting and noise in steppe/riparian areas frequented by wildlife and livestock. The areas where the route crosses Important Bird Areas and the Andasai Sanctuary can be considered as such sensitive habitats.

Wastes Generation

Railway construction and related activities will generate both hazardous (e.g., paint residues, oily rags, used batteries) and non-hazardous wastes (e.g., construction debris, municipal refuse). In compliance with WB PS3 and Kazakhstan’s regulations, all wastes will be classified, safely stored in designated areas, and handed over to licensed contractors for treatment or disposal. A Waste Management Plan will guide handling practices, and no direct discharge of solid or liquid waste into land or water bodies will be permitted, with domestic wastewater transported to approved treatment facilities.

Possible negative impacts are assessed as moderate risk. Regular monitoring on waste handling practices is required.

Origin of Impact and Assessment

Construction of the Mointy–Kyzylzhar Railway and its associated facilities (worker camps, workshops, quarries, crushing/batching/cement plants, laydown areas, and access roads) will generate a wide range of waste streams:

- Municipal Solid Waste (MSW): From worker camps and offices, estimated at 0.4–0.5 kg/person/day, comprising mainly food waste, plastics, glass, paper/cardboard, and packaging.

- Inert Construction Waste: Concrete debris, aggregates, scrap wood and metal, formwork, empty cement bags, and packaging materials.

- Hazardous Waste: Used oil and filters, oily rags and absorbents, paint and solvent residues, contaminated containers, concrete cement residues, batteries, mercury-containing lamps, and oily sludge.

- Wastewater: Domestic blackwater/greywater from camps, wash-down water from vehicles/equipment, concrete and cement washout, and process water from plants.

Construction

During the construction period (2 years, ZOND), the following waste types are expected to be generated: Municipal solid waste – 365.7 tons/period, oily rags – 0.127 tons/period, welding electrode stubs – 0.00405 tons/period, paint and varnish containers – 1.6675 tons/period, construction debris – 77,500 tons/period.

Municipal solid waste/municipal waste is generated during the maintenance of workers at the rotational camp.

Oily rags are generated during the maintenance of vehicles and various types of equipment.

Electrode stubs are generated during welding and consist of electrode stubs and welding filler material residues.

Tin paint containers are generated during painting work during construction.

Construction waste is generated during construction and installation work.

Operation

The total expected waste volume during operation is: municipal solid waste – 22.79 tons/year, mercury-containing lamps – 0.0079 tons/year, waste oils – 8.425 tons/year, used batteries – 0.18224 tons/year, waste containing harmful substances generated during the repair of rolling stock and equipment – 80 tons/year.

Waste fluorescent lamps are generated when mercury-containing lamps of various brands fail.

Waste oils are generated during the operation of vehicles and special equipment.

Waste batteries are generated after their expiration date.

The project does not include the construction of a landfill for the disposal of industrial and consumer waste. All waste generated during the construction and operation of the railway will be transferred to specialized organizations on a contractual basis for disposal, rendering harmless, reuse, or burial. These organizations must have the appropriate license in accordance with Article 336 of the Environmental Code of the Republic of Kazakhstan and the Law "On Permits and Notifications."

Waste collection and temporary storage on the territory of the rotational camp will be organized in accordance with sanitary and epidemiological requirements approved by Order No. KR DSM-272/2020 of the Acting Minister of Health of the Republic of Kazakhstan dated December 15, 2020. Waste will be accumulated separately, according to hazard class, in specially equipped areas that ensure environmental and sanitary safety. Internal regulations will define the waste accumulation procedure, including storage periods (no more than 6 months), permissible volumes, and requirements for disposal conditions. Furthermore, in accordance with Article 329 of the Environmental Code of the Republic of Kazakhstan, the waste management system will adhere to a hierarchy of measures: waste prevention, preparation for reuse, recycling, disposal, and, finally, disposal.

All waste management activities will be organized in compliance with the requirements of Article 327 of the Environmental Code of the Republic of Kazakhstan, eliminating risks to human health and impacts on environmental components, including air, water, soil, flora, and fauna.

Compliance with these requirements ensures that waste management operations are carried out without risk to key ecosystem components, thereby minimizing their negative impact on the environment.

Impact significance: low.

Wastewater

Domestic wastewater is generated by human activities. A temporary domestic sewer system is planned for the camp.

The total volume of wastewater during construction will be approximately 748,358 cubic meters per period. The total volume during operation will be approximately 67,788 cubic meters per year.

Domestic wastewater from the field camp modules will be diverted via a temporary pipeline system to a 20 m³ septic tank isolated from surface and groundwater.

Modular composting toilets will also be located on the construction site.

As the septic tank fills, wastewater and other waste from the composting toilets will be pumped out and transported by specialized vehicles (tanker trucks) to specially equipped treatment facilities operated by organizations with the appropriate permits for wastewater collection and disposal, under contracts with these organizations.

After completion of the work, the septic tanks will be emptied and disinfected. The septic tank area will be reclaimed.

There will be no discharge of wastewater into natural reservoirs or waterways.

Impact significance: low

Considering background characteristics,

The road construction will take place away from populated areas, industrial facilities, etc.

Waste and wastewater collection and disposal will be provided in accordance with KTZ standards. Waste and wastewater will be delivered to terminal stations and either disposed of at station treatment facilities (effluent) or transferred to specialized organizations (waste).

The Project will generate waste-related risks that are direct for construction workers—who are fully exposed at work sites and camps—and largely indirect for nearby communities given the considerable separation from settlements. For the workforce, exposure can be frequent and sustained over the camp residency period, thus long-term in duration yet limited in scale (principally affecting workers where waste is present). The frequency may be continuous/daily, particularly if waste handling is inadequate. Under the Significance of Impact Matrix, workers are treated as medium-sensitivity receptors with a medium impact magnitude, resulting in an overall Moderate significance (pre-mitigation).

For the natural environment, localized contamination from mismanaged wastes may also reach Moderate impact levels but is expected to attenuate over time once sources are controlled and remediation occurs. For communities, given distance and dilution/dispersion, the effect is assessed as Minor.

Mitigation Measures

A. Planning, Responsibilities, and Compliance

- Prepare a site-specific Waste Management Plan (WMP) as part of the C-ESMP before works commence, applying the waste hierarchy (avoid → reduce → reuse → recycle → recover → dispose).

- Define roles and responsibilities (RACI) and set KPIs (segregation rates, % recycled, incidents).

- Classify all wastes under RoK legislation, secure required permits, and pre-qualify licensed contractors for transport and disposal.

- Maintain a waste register, manifests, and receipts for all off-site transfers for audit/inspection by the Engineer/KTZ.

B. Segregation, Storage, and Housekeeping

- Provide color-coded containers for recyclables, general waste, organics (if applied), and hazardous waste at camps, plants, and work fronts.

- Store hazardous waste in covered, impermeable, bunded areas; segregate incompatibles and ensure containers are closed, labeled, and dated.

- Designate signed storage areas with spill kits and fire protection; limit on-site storage durations.

- Enforce strict prohibitions on open dumping, open burning, and littering; cover all waste loads during transport.

C. Municipal Solid Waste (MSW)

- Contract licensed collectors for routine removal to authorized facilities.

- Maximize recycling opportunities (plastics, paper, glass, metals) where local markets exist.

- Implement housekeeping and anti-litter measures, especially at camp perimeters and laydown yards.

D. Inert Construction Waste

- Reuse concrete cement millings and aggregates for sub-base or temporary access roads where approved.

- Recycle scrap metals and timber through licensed recyclers.

- Surplus inert materials to be disposed of at authorized recovery/disposal sites.

- Donation of safe, non-hazardous reusable materials to local communities may be permitted with KTZ’s/Engineer’s approval.

E. Hazardous Waste (Special Controls)

- Used oil & oily wastes: Store in closed containers on bunded pads; dispatch to licensed facilities with manifests.

- Paints/solvents/cement residues: Keep in labeled containers; dispose through licensed hazardous facilities—no distribution to workers or communities.

- Batteries & mercury lamps: Store upright in compatible packaging; transport to licensed handlers; prevent breakage.

- Contaminated soil/absorbents: Containerize and transfer to authorized facilities with disposal documentation.

- Legacy hazardous materials (asbestos, PCB): If encountered, isolate and manage under a task-specific method statement by certified personnel; notify authorities per RoK requirements.

F. Wastewater and Wash Water

- Connect camps to septic tanks or wastewater treatment plants (WWTPs) sized for peak occupancy; desludge via licensed haulers.

- Provide portable toilets at remote sites; haul septage to approved facilities—no direct discharge to land or water.

- Construct lined concrete washout pits for cement/concrete residues; treat alkaline wash water; prohibit uncontrolled discharges.

- Install oil–water separators at wash bays; inspect and desludge regularly; dispose sludge at licensed facilities.

- Settle and treat silt-laden water in sumps/tanks before reuse or controlled discharge (subject to permits).

G. Monitoring, Reporting, and Continuous Improvement

- Weekly inspections of storage areas; monthly waste reports disaggregated by stream (generated, reused, recycled, disposed), with manifests attached.

- Track non-conformances and implement CAPAs.

- Report waste KPIs in monthly E&S reports to the Engineer/KTZ.

- Accept waste-related complaints through the worker and community GRMs (e.g., odors, litter, vermin); investigate and close out with documented feedback.

Prohibited Practices

- Open burning or dumping of any waste.

- Disposal of oils, chemicals, or liquid waste directly onto soil or into drains/watercourses.

- Sale or distribution of hazardous residues (e.g., solvents, oils, batteries, contaminated containers) to workers or communities.

- Allowing scavenging within storage or construction sites.

E&S Risks and Impacts Relating to PS 4

The construction of the Mointy – Kyzylzhar Railway presents a range of potential community health, safety, and security risks that must be carefully managed in accordance with WB Performance Standard 4 (PS4): Community Health, Safety, and Security, the WBG General EHS Guidelines (2007), and applicable Kazakhstan legislation, including the Environmental Code (2021) and the Law on Civil Protection (2014). Communities along and adjacent to the railway alignment face direct risks from increased traffic volumes, heavy machinery operations, open excavations, and auxiliary facilities such as batching plants, quarries, and camps, as well as indirect risks from hazardous materials, structural instability, and restricted access routes. These risks are amplified in agricultural and pastoral areas where livestock and wildlife may inadvertently enter construction zones, creating additional safety concerns. A systematic approach involving traffic management, worksite safety protocols, community engagement, and continuous monitoring will therefore be essential to minimize accident risks, safeguard vulnerable populations, and ensure compliance with both national regulations and WB PS4 requirements throughout the project lifecycle.

Origin of Impact

During the construction phase, communities located along or connected to the Mointy – Kyzylzhar Railway alignment may be exposed to a range of health and safety risks. These arise primarily from:

- Increased traffic and heavy equipment movements on local roads, haul routes, and temporary detours.

- Railroad construction activities, including open excavations, embankment works, and bridge/culvert erection.

- Auxiliary facility operations, such as batching/crushing plants, quarries, camps, and workshops.

- Exposed hazards such as steep embankments, open pits, stockpiles, and areas prone to natural hazards (flooding, slope collapse, fire).

These zones pose risks not only to nearby residents but also to livestock and wildlife, given that much of the corridor traverses farmland and pastureland. Communities may also face indirect safety concerns related to structural safety, exposure to hazardous materials, or disruption of existing access routes and circulation patterns.

Impact Assessment

Without effective controls, work zones containing heavy machinery, open excavations, chemicals, and high vehicle activity present substantial risks of accidents to people and animals.

- For communities located farther from the right-of-way and bypass routes, impacts are likely to remain minor, as exposure is limited.

- For farmlands, pasturelands, and livestock crossings, impacts are expected to be moderate in magnitude, given the likelihood of animals straying into construction areas.

- Existing traffic along public roads connecting to the corridor faces higher exposure risks, particularly at crossings and detours.

In terms of Community Health, Safety, and Security risks, the Project will introduce “indirect” impact to the community as the good safe distance from the project. In terms of duration, “long term”, though “limited and minor in scale” due to distance; however, the “frequency of impact” can be constant due to the daily or continuous construction activities. Applying the “Significance of Impact Matrix”, it can be considered that the communities may have receptor “Low sensitivity”, while the impact magnitude level is negligible. This yields a significance impact of “Negligible”.

Mitigation Measures

To reduce risks and ensure alignment with WB PS4, the Contractor shall adopt and implement the following measures:

Traffic and Access Management

- Develop and implement a site-specific Traffic Management Plan (TMP) prior to commencing civil works.

- Establish an Access and Circulation Management Strategy for adjacent communities as part of the Community Health and Safety Plan.

- Enforce safe driving practices, vehicle inspections, and defined haul routes with speed limits and restrictions on horn use.

- Require that suppliers’ vehicles are also maintained in safe operating condition, with loads secured and covered (especially fugitive materials like sand, soil, or aggregates).

Worksite Safety

- Secure all excavations, embankments, and bridge sites with fencing, barriers, and warning signage.

- Install cordons and safety fencing around auxiliary facilities and high-risk zones (plants, quarries, camps).

- Clearly mark and signpost hazardous areas, including temporary detours, work zones, and storage sites.

- Ensure that any introduced structures or machinery are adequately sheltered, fenced, or signposted to prevent unauthorized access.

Community Protection and Engagement

- Provide early notification to communities about high-risk activities, detours, or night works.

- Engage with community leaders, local authorities, and vulnerable groups to explain hazards, safe behavior, and complaint channels.

- Integrate safety awareness into the Stakeholder Engagement Plan (SEP), including culturally appropriate outreach.

Monitoring and Enforcement

- Regular inspections of safety barriers, signage, and traffic management arrangements by the Engineer and KTZ.

- Use of KPIs such as accident rates, number of community complaints, and response times.

- Contractor performance linked to enforcement clauses, with penalties for repeated non-compliance.

E&S risks and impacts relating to PS 5

The Mointy–Kyzylzhar Railway Project requires both permanent and temporary land acquisition for the railway right-of-way, associated civil works, and ancillary facilities, triggering the provisions of WB Performance Standard 5 (PS5) on Land Acquisition and Involuntary Resettlement. In compliance with Kazakhstan’s Land Code (2003, as amended), Environmental Code (2021), and applicable regulations on land valuation and compensation, the project acknowledges that land take and temporary occupation may lead to economic displacement, livelihood impacts, and restricted access to agricultural lands, grazing routes, commercial areas, and community assets. While physical displacement of households is not anticipated, risks to land-based livelihoods, vulnerable groups, and community infrastructure require careful planning and mitigation.

To address these risks, the project adopts the PS5 mitigation hierarchy—avoid, minimize, restore, and improve—and commits to implementing a Land Acquisition and Resettlement Action Plan (LARAP) ensuring compensation at full replacement cost, restoration of livelihoods, targeted support for vulnerable households, and the maintenance of community access during construction. Continuous stakeholder engagement, integration of grievance redress mechanisms, and independent monitoring will ensure alignment with both Kazakhstan’s legal framework and WB PS5 requirements, reducing residual risks to acceptable levels while safeguarding social equity and project sustainability.

Land Acquisition, Resettlements and Involuntary Resettlement

The Mointy – Kyzylzhar Railway Project requires permanent and temporary land acquisition for the right-of-way, passing loops/points, bridges, access roads, and ancillary facilities, potentially affecting agricultural lands, grazing routes, community assets, and commercial activities, though no physical displacement of residences is anticipated. In line with WB Performance Standard 5 (PS5), the Land Code (2003, as amended), and the Environmental Code (2021) of Kazakhstan, the project will apply the mitigation hierarchy—avoid, minimize, restore, and improve—through a Land Acquisition and Resettlement Action Plan (LARAP) ensuring fair compensation at replacement cost, livelihood restoration, gender-sensitive consultations, written agreements for temporary occupation, and accessible grievance mechanisms. Continuous stakeholder engagement, independent valuation, and compliance monitoring will safeguard social equity, protect vulnerable groups, and ensure alignment with national legislation and international safeguards throughout implementation.

Origin of Impact

The Mointy–Kyzylzhar Railway Project requires permanent and temporary land take to accommodate the right-of-way, passing loops, bridge and culvert works, and associated facilities such as access roads, worker camps, quarries, borrow pits, and batching/crushing plants. However, land acquisition will not affect permanent businesses, roadside facilities, or commercial enterprises are located within the land acquisition corridor across Karagandy and Ulytau regions.

However, beyond land and structures, livelihoods tied to agriculture, herding, and small businesses will also be impacted. This would mean empairment of pasture connectivity.

Temporary occupation for construction easements, laydown areas, or detours may restrict access to grazing lands, farms, or markets. Without proper agreements, such occupation can cause loss of crops, reduced income, or disputes.

Overview of Impacts

In line with WB Performance Standard 5, the Project is expected to cause economic displacement only, primarily affecting agricultural and pasture users, with no physical displacement of residences identified. Land acquisition along the Mointy–Kyzylzhar alignment will proceed through reservation and state acquisition under the Land Code of Kazakhstan, covering agricultural, settlement, forest fund, and industrial/transport plots. Most agricultural impacts are minor (below 1%), though a few plots in Ulytau Region exceed the 3–5% threshold and will require tailored livelihood restoration measures. A small number of settlement and forest fund plots have also been identified, as well as industrial/transport parcels with incomplete ownership data requiring further clarification.

Based on the LARAP, the land acquisition and resettlement impacts due to the projects are:

Ulytau Region

- The affected properties are in Karazhal, Togusken and Aktau.

- No physical displacement: No demolition of homes or compulsory relocation anticipated.

- Economic displacement only: Impacts arise from land-use restrictions and temporary access limitations (also termed as pasture connectivity) during construction.

- Large agricultural plots, minor proportional loss: Most affected plots have <1% reservation.

- Mid-sized plots with higher loss: Several plots show 3–5% proportional impact.

- One settlement parcel at higher end: A Karazhal town parcel faces 5.34% impact.

- Priority cases for LRP screening: Mid- to higher-impact plots to be prioritized for tailored mitigation and Livelihood Restoration Program (LRP) enrollment if verified losses exceed 10% of productive assets/income.

- The cadastral list provided by the Akimat confirms the total area of 1 888.873 ha. and identifies 45 land plots, primarily agricultural lands under long-term lease or permanent use by farming households (Tentative and preliminary).

Karagandy Region

- The affected properties are in settlements of Aqadyr; Mointy, Kyikty and Bosaga.

- No physical displacement: No demolition of residential structures or household relocation expected.

- Economic displacement only: Effects stem from land reservation and related use/access restrictions.

- Primary risks: Partial loss of pasture/farmland, temporary construction-phase access limits, and disruption of grazing routes, pasture connectivity /seasonal patterns.

- High-impact case identified: Cadastre № 09-107-073-153 with 8.5% proportional impact—requires tailored livelihood restoration.

- Minor losses for most users: Majority experience <3% proportional loss, though short-term construction activities may still affect seasonal grazing logistics.

- The total reserved land area in Shet District, Karagandy Region, amounts to 793.362 ha, whereas the detailed cadastral explication indicates a total of 1 879.257 ha. (Tentative and preliminary).

Impact Assessment

- Agricultural land: Loss of cropland or pastures could reduce farm and herder income, with disproportionate impacts on households dependent on seasonal grazing.

- Residential/structure impacts: No residential displacements are expected, but where structures are present, relocation could disrupt social ties and livelihoods.

- Livelihoods: Sharecroppers, tenants, and informal users risk loss of access and income without formal compensation unless explicitly included.

- Temporary occupation: Risks include crop damage, income loss, and delayed restoration of land to usable condition.

- Vulnerable groups: Small farmers, women-headed households, and the elderly may face barriers in accessing compensation, legal processes, or livelihood restoration.

- Community resources: Common property resources such as grazing routes, wells, or cultural sites may be temporarily or permanently affected, risking community tensions.

In terms of Land Acquisition and Resettlement impact and risks, the Project will introduce “direct” impact to several people/household that will be traversed by the alignment, though as mentioned, this will be minor no physical displacement. In terms of duration, this will be permanent. Applying the “Significance of Impact Matrix”, it can be considered that the persons may have receptor “Low sensitivity” as the land-takings will be minimal. On the impact magnitude, this can be small; thus, yielding a significance impact of “Minor”.

Mitigation Measures

Mitigation follows the PS5 mitigation hierarchy—avoid, minimize, restore, and improve—and the project’s LARAP:

- Planning and Process

- Establish and publicly disclose a cut-off date, ensuring eligibility is clear and preventing speculative claims.

- Conduct a census and socio-economic survey to identify all PAPs, including vulnerable groups and informal users.

- Apply independent valuation at full replacement cost, with project-financed top-ups if statutory rates fall short.

- Compensation and Assistance

- Land-for-land or cash compensation at replacement cost for agricultural and commercial plots; transaction costs, fees, and registration borne by the project.

- Compensation for structures at replacement cost with salvage rights, plus moving and transitional allowances.

- Livelihood restoration measures for farmers, herders, and small businesses (training, alternative grazing, market access support).

- Business interruption support – Not expected (e.g., income loss for ≤3 months, access management, moving/re-establishment assistance).

- Temporary occupation agreements in writing, with clear terms on rent, restoration, and damages.

- Vulnerability and Gender

- Targeted assistance for vulnerable households: transport stipends, priority jobs, accompaniment during payments, or additional livelihood support.

- Ensure women’s equal participation and access to compensation, livelihood programs, and grievance processes.

- Access and Community Measures

- Manage temporary disruptions with a Traffic and Access Management Plan (temporary crossings, footbridges, signage, reinstatement).

- Replace or restore community/common property resources (wells, grazing areas, cultural sites) in consultation with local stakeholders.

- Engagement and Grievance Redress

- Maintain continuous consultations with PAPs, community leaders, and akimats throughout LARAP implementation.

- Operate a grievance redress mechanism (GRM) with accessible and confidential channels, including dedicated staff for land and resettlement issues.

- Monitoring and Compliance

- Internal monitoring by the KTZ and external completion audits (if displacement is significant) to verify restoration of livelihoods and living standards.

- Documentation of payments, agreements, and restoration measures; corrective actions where targets are not met.

Constrained Access

Origin of Impact

During the construction phase, general railway civil works, including embankment formation, bridge and culvert installation, and operation of auxiliary facilities, will temporarily restrict access to properties, farms (e.g. pasture connectivities), markets, and public facilities along the corridor. Local access routes to villages and towns connected to the railway may also be disrupted, with detours or closures affecting both residents and through-traffic. Such restrictions could impede people’s ability to reach homes, fields, workplaces, or services, and may also interfere with livestock movement along established grazing routes or pasture connectivity.

Impact Assessment

The temporary impairment of access will primarily affect households, businesses, and farmers located adjacent to or dependent on crossings along the construction corridor. While impacts are short-term, they may still cause inconvenience, delays, or economic disruption (e.g., to market access, customer footfall, or seasonal grazing). Also based on the conclusions of the LARAP, in terms of Constrained impact and risks, the Project will introduce “direct” impact to several people/household that will be traversed by the alignment, though as mentioned, this will be minor losses to users. In terms of duration, this will be permanent. Applying the “Significance of Impact Matrix”, it can be considered that the persons may have receptor “Low sensitivity” as the land-takings will be minimal. On the impact magnitude, this can be small; thus, yielding a significance impact of “Minor”.

Mitigation Measures:

Mitigation follows a combined PS5–PS4 approach, addressing both resettlement-related access issues and community health and safety:

- Traffic and Access Management Plan: Contractor to prepare and submit a site-specific plan (as part of the C-ESMP), covering traffic diversions, access arrangements, safety measures, and responsibilities. The plan should be reviewed by the Engineer/KTZ and disclosed locally before works begin.

- Temporary Detours: All detours to be negotiated with landowners and approved by local authorities (akimats); written agreements must specify alignment, duration, and reinstatement standards. Detour routes to be maintained by the Contractor and restored to pre-project condition after use.

- Community Protection Measures: Provide advance public notices on construction schedules; install fencing, barriers, and clear signage at critical spots; enforce speed limits and safety rules for construction traffic near settlements.

- Maintaining Access: Temporary driveways, pedestrian footbridges, and livestock crossings to be provided where construction cuts across existing access routes. Business access to be maintained where feasible, especially at commercial clusters.

- Pasture Connectivity and Community Assets. A dedicated Pasture Connectivity Plan will provide underpasses/culverts for livestock, controlled gates in fencing, and rehabilitation of pasture wells and community roads where affected. Community assets will be restored on a like-for-like or improved basis with community sign-off.

- Short-term Compensation: Where verifiable income losses occur due to temporary constrained access, PAPs will receive short-term income loss compensation in line with the LARAP entitlement matrix.

- Monitoring & Grievance Redress: Weekly site inspections to verify that access arrangements are functioning; 24/7 hotline and community GRM to capture complaints and ensure rapid corrective action.

- Coordination: Contractor, KTZ, and akimats to coordinate on detour permits, temporary access measures, and community communications to minimize disruption and disputes.

Residual impacts will be minor to moderate if mitigation measures are applied effectively, with risk levels reduced to acceptable thresholds through proactive management, timely compensation, and transparent engagement.

E&S Risks and Impacts Related to PS 6

Aligned with the requirements of WB PS6 on biodiversity and living natural resource management, the ESIA for the Mointy – Kyzylzhar Railway Construction Project assessed potential risks and impacts on flora, fauna, natural and critical habitats along the project corridor. The assessment identified risks related to habitat loss, disturbance to species, barrier effects on wildlife movement, pollution risks, and direct mortality of fauna, with particular attention to natural habitats, critical habitats, and species of conservation concern. Mitigation measures were developed following the mitigation hierarchy (avoid, minimize, restore, offset) to ensure compliance with PS6, WBG EHS Guidelines (2007), and relevant national biodiversity regulations.

Flora and Fauna

The ESIA study included biodiversity assessment along the corridor with a particular focus on potential impacts on natural and critical habitats, protected areas, presence, and migration routes of endangered species and consulted with relevant environmental organizations, NGOs and other relevant stakeholders with interest and professional expertise in biodiversity.

Origin of Impact

The ESIA’s biodiversity baseline and consultation with competent authorities, NGOs, and local experts confirmed that the Mointy–Kyzylzhar corridor traverses predominantly steppe habitats with patches of riparian vegetation, cultivated lands, and community woodlots. Impacts on flora and fauna will originate from:

- Habitat loss and degradation due to clearing and grubbing, embankment construction, and establishment of auxiliary facilities (camps, borrow pits, crushing/batching plants, access roads).

- Disturbance and displacement of fauna caused by noise, vibration, artificial lighting, and human presence during construction, and subsequent operations.

- Fragmentation and barrier effects from linear embankments and fencing that impede the movement of steppe wildlife, particularly migratory species .

- Pollution and contamination of soil, vegetation, and water bodies from dust deposition, hazardous materials spills, and wastewater discharges.

- Direct mortality risks to reptiles, small mammals and amphibians trapped in open pits and trenches, to birds through tree felling or collision with power lines, to large mammals due to collisions, and to fish from poorly managed water abstraction and construction at river crossings.

- Specific Impacts on existing habitats

  - For Natural Habitats. The natural habitats (incliding Critical Habitats) cover 330 000 ha in the area of proect impact and 3300 ha under the project footprint. The railway may affect semi-natural grasslands, steppe ecosystems, and freshwater channels through habitat fragmentation, noise and vibration disturbance, erosion, and pollution risks from construction and operations. Mitigation will focus on vegetation buffers, erosion control, wildlife crossings, and strict spill prevention to maintain ecological functions.

  - For Critical Habitats. Potential impacts to Saiga migration routes and Andasai Sanctuary areas and KBAs include barrier effects from embankments, mortality risks from train collisions, and habitat degradation from noise and vibration. Key bird species (primarily raptors) will lose some habitat due to destruction, creating disturbance that could force some pairs to abandon active nests. However, the project will not affect key nesting sites within the IBA/KBA. There are also risks of increased human visitation, which could further reduce the value of some parts of the area for birds. Measures such as wildlife crossings, fencing with openings, flatter slopes, and sanctuary buffer compliance will be implemented to ensure no net loss of biodiversity. Bird-safe structures must be used when constructing power lines. If high-voltage power lines are installed in IBA/KBA areas, diverters must be used to increase the visibility of the lines to birds.

  - For Modified Habitats. In agricultural lands, grazing areas, and settlements, impacts may involve dust, noise, waste generation, and water contamination risks near camps, depots, and stations. In general, the modified habitats cover 17 600 ha in the area of proect impact and 80 ha under the project footprint. It should be noted that the share of modified habitats may be underestimated due to the lack of a clear difference with natural habitats and ongoing construction. Mitigation will include waste management systems, noise barriers, spill response plans, and engagement with local communities to minimize environmental and social impacts.

Any major trees that will be cut along the railway corridor should be inventoried with replacement procedures implemented and monitored. Additionally, the contractors should note sensitive receptors, which include agricultural orchards, riparian belts, and species-specific nesting or breeding areas.

Impact Assessment

Flora: Loss of vegetation cover within the RoW and at auxiliary sites will reduce habitat availability and alter local ecosystem functions. While steppe grasses may regenerate with restoration, loss of mature trees is long-term and requires compensatory planting. Among the rare plant species in the area are the Tulipa patens and Haloxylon aphyllum.  No mass tree felling is expected, as there are no tree plantations along the railway line. Tulips grow sparsely and occasionally. Significance is assessed as Moderate.

Fauna: Potential impacts include disruption of migration routes, nesting and breeding habitats, and aquatic ecosystems, as follows:

- Mammals (including saiga, fox, wolf, rodents) – barrier effects from embankments/fencing could severely disrupt seasonal migrations and grazing routes if not mitigated. Risk significance may be within Moderate range.

- Birds – impacts include disturbance of nesting colonies, loss of nest trees, and collision/electrocution from power lines. Lighting during spring/autumn migrations could disorient flocks. Residual risk is Moderate.

- Reptiles and amphibians – open trenches and pits pose entrapment risks during April–May breeding; unmanaged works could cause Moderate localized mortality.

- Fish – water intake and river crossing works could increase turbidity, entrain juveniles, or affect spawning if intake sites are poorly sited. Risk is Moderate.

Overall significance: With embedded mitigation, with reference to the Level of Significance Table, the impacts are expected to remain Moderate. Without specific design measures for saiga and other wide-ranging mammals, residual risks could reach High.

In terms of floral and faunal impacts and risks, the Project will introduce “direct” impact to the environment. In terms of duration, contamination of habitats for flora and fauna can be considered as “medium term”, and “local in scale” affecting certain local habitats. The “frequency of impact” can be daily or continuous due but spread out up to completion. Applying the “Significance of Impact Matrix”, it can be considered that the environment may have receptor “Medium sensitivity”, with a Medium level of Magnitude, especially on the important species. This yields a significance impact of “Moderate”.

Mitigation Measures:

To address potential impacts on flora, fauna, and associated habitats, a comprehensive set of mitigation measures has been developed consistent with WB Performance Standard 6 (PS6) and the mitigation hierarchy of avoid, minimize, restore, and offset. These measures cover habitat protection, species-specific safeguards, construction controls, site restoration, and ongoing monitoring to ensure biodiversity conservation, compliance with PS6, and adherence to national regulations throughout the project lifecycle.

A. For Flora

- Avoid clearing beyond the approved footprint; stake construction boundaries.

- •	In case of encountering presence of mature trees, secure permits before tree cutting; comply with Karagandy maslikhat Decision No. 222 (29-Sep-2017) requiring 10:1 compensatory planting for each tree removed.

- Where feasible, transplant viable saplings/young trees; replant cleared areas with native steppe grasses and shrubs.

- Prohibit burning of dry grass and collection of wild berries or mushrooms by workers.

B. For Fauna

- Mammals (incl. Saiga):

  - Design and construct wildlife crossings (underpasses/overpasses/large culverts with natural substrate) at known saiga migration corridors, paired with guiding fencing and flattened embankment slopes (1:6–1:10).

  - Install signage at crossing zones: bilingual warnings (“CAUTION! Possible crossing of wild animals!”) and enforce reduced speed limits (<60 km/h).

- Birds:

  - Schedule tree felling outside the nesting period (April–August). If unavoidable, conduct pre-clearance nest surveys.

  - For every demolished raptor nest, install 3 artificial nests at safe locations ≥500 m from the alignment and 3–5 km apart.

  - Use bird-safe powerline designs (line marking, insulation, perch deterrents).

  - Adopt dark-sky compliant lighting: shielded LEDs, motion sensors, and curfew schedules during migration peaks.

- Reptiles/Amphibians:

  - Coordinate works to avoid April–May breeding season.

  - Inspect open trenches and pits daily; provide escape ramps and relocate trapped individuals to safe habitat.

- Fish and Aquatic Life:

  - Fit intakes with fish-protection devices; avoid locating intakes at spawning/wintering grounds or juvenile feeding/migration areas.

  - Restrict abstraction during dusk/night feeding times.

  - Prohibit washing/refueling in water protection zones; manage wastewater and spills away from riverbeds.

C. General Construction Controls

- Enforce a strict no-hunting, no-trapping, and no-harvesting policy for workers.

- Implement erosion, sediment, and spill prevention measures to protect habitats.

- Locate temporary camps and workshops outside riparian protection zones.

D. Restoration & Offsets

- Progressive restoration of disturbed areas with salvaged topsoil and reseeding of native species.

- Implement measurable vegetation recovery criteria (e.g., ≥70% cover within two growing seasons).

- Where natural habitats are confirmed, adopt a No Net Loss approach. Where Critical Habitats are confirmed, adopt a Net Gain approach. For both NNL and NG approaches, this includes use of possible biodiversity offsets (where residual impacts are significant) or additional conservation actions (where residual impacts are non-significant) developed in consultation with authorities/NGOs.

E. Monitoring & Adaptive Management

- Conduct pre-construction biodiversity surveys to update species presence (e.g., nesting raptors, saiga routes, herpetofauna hotspots).

- Monitor wildlife passage usage with camera traps and track pads; adapt fencing and crossing design if utilization is low.

- Track revegetation success and invasive species control; adjust methods as needed.

- Report on biodiversity KPIs in monthly/quarterly ESMP monitoring, including nest occupancy, trench fauna rescue records, and saiga crossing effectiveness.

Table 37: Flora and Fauna Measures

| Kind of activity | Mitigation measures |
| --- | --- |
| Flora |  |
| Movement of construction equipment | Eliminate unauthorized passage of equipment through virgin lands, ensure passage along specially designated field railroads with strict adherence to the work schedule Eliminate the spilling of fuels and lubricants and building materials at the construction site Moistening of dusty surfaces of railroads and warehouses of construction materials |
| Workers' activities | Prohibition of burning dry grass Prohibition of collecting wild berries and mushrooms |
| Demolition of green trees | According to paragraph 52 of the Rules for the maintenance and protection of green spaces, improvement of the territory of cities and settlements of the Karagandy region, approved by the Decision of the X session of the Karagandy maslikhat dated September 29, 2017 No. 222 - Upon receipt of permission to cut down trees, compensatory planting of restored trees is carried out tenfold at the expense of citizens and legal entities in whose interests the logging was carried out. |
| Fauna |  |
| Birds (Aves) |  |
| Demolition of green trees | Carry out the tree plantings strictly before the settlement of nesting colonies by birds (rooks, raptors) - before the start of the nesting period. Avoid tree removal from April to August. To replace the demolished 4 nests of birds of prey, install artificial nests at a safe distance from the construction site (500 meters from the railroad, but not less than 3-5 km from each other) in a 3-fold equivalent - for each demolished nest, 3 artificial nests. Informing workers about the presence of breeding grounds for rare and endangered bird species on railroad sections. |
| Lighting for construction sites and camps | Using strictly directional lighting on objects that need illumination and avoiding the use of lamps that provide omnidirectional lighting, including “upwards”, which creates “stray illumination”. The use of specialized lenses for lighting fixtures that promote maximum light scattering over the entire surface. The use of LED lamps for external lighting of the main designed objects. Using infrared motion sensors to control lighting. Usage "ground" lighting sources near office and residential buildings. It is recommended to develop a schedule for turning off “extra” lighting sources during the periods of spring and autumn bird migrations. The schedule should be based on the shutdown of those sources outdoor lighting that is not strictly necessary during the construction and operation of main facilities and related infrastructure - for example, architectural lighting fixtures for buildings, decorative lamps, festive illumination, etc. |
| Reptiles (Reptilia) |  |
| Construction work (all) | The work schedule must be coordinated in accordance with the breeding season of reptiles - April-May. |
| Creation of temporary technological ditches and pits | If it is necessary to create temporary technological ditches, it is necessary to inspect them daily, removing reptiles that have fallen into them and transferring them to a safe place |
| Mammals (Mammalia) |  |
| Railroad operation | Flat/smoothed side slope of the embankment – The slope of the embankment will be changed to a flatter slope of approximately 1:6 to even 1:10 (compared to a normal 1:4 embankment) to facilitate the movement of wildlife Mesh fencing – For most of the stretch of the sections of the railroad, mesh fencing will be installed on both sides, with the exception of animal crossings (saiga), the distance between which is approximately 2 km. Reinforced mesh barriers should be installed along the edges of passages. Railroad signs – Signage, as part of management measures, should be installed at the start of animal crossings to alert train operators to crossing areas. Signage should consist of: (i) warning signs in Kazakh and Russian with the words “CAUTION! Possible crossing of wild animals! Be careful! (ii) Signs for crossing the saiga road, speed limit not exceeding 60 km/h and prohibition to the sound of locomotive horns, as this may shock the animals and cause panic and chaotic scattering |
| Fishes (Pisces) and Amphibians (Amphibia) |  |
| Water intake from rivers | Installation of fish protection devices When choosing a water intake site, the following conditions should be taken into account: - 1. Do not place the water intake in areas of spawning grounds or wintering pits; - 2. Limit water intake in feeding areas of juveniles and on their migration routes; - 3. Limitation of water intake during twilight and night time. |
| Construction technological processes | Prohibition of washing equipment in water protection zones and river strips A ban on refueling fuels and lubricants, preventing spills during construction work. Organization of timely removal of solid waste from construction crews. Construction of temporary household premises outside water protection zones and strips Prohibition of draining wastewater into riverbeds |

      - Biodiversity and Protected Areas

- Important Bird Areas

The Mointy – Kyzylzhar railway section intersects two Important Bird Areas (IBAs): the Ortav Lowlands and Ayak-Bestau; which are recognized as critical habitats under WB PS6, due to their importance for migratory and breeding birds of prey, steppe specialists, and wetland-dependent species. Construction and operational activities in these zones could disrupt biodiversity connectivity, habitat integrity, and ecosystem services, triggering the need for strict PS6 compliant mitigation measures to avoid significant impact

Origin of Impact

Serving as key ecological sites, these IBAs support nesting, foraging, and migration of endangered raptors, steppe avifauna, and wetland-dependent species recognized by the IUCN Red List and covered under Kazakhstan’s biodiversity conservation obligations. Potential impacts may originate from:

  - Habitat loss and degradation due to railway embankment construction, access roads, and auxiliary facilities.

  - Disturbance to nesting and migratory birds from noise, vibration, lighting, and increased human presence.

  - Collision and electrocution risks from train movement and associated power infrastructure.

  - Fragmentation and barrier effects reducing ecological connectivity between critical habitats.

  - Pollution and hydrological alteration affecting wetlands and steppe ecosystems through runoff, sedimentation, or accidental spills.

Given the ecological significance of these IBAs, project activities in these areas require strict adherence to PS6 mitigation hierarchy principles (avoidance, minimization, restoration, and biodiversity offsets where necessary) to ensure no net loss and, where feasible, net gains in critical habitat values.

- Andasai Nature Sanctuary

The railway corridor intersects Cluster 2 of the Andasai State Nature Sanctuary. All project activities by KTZ, the Contractor, and subcontractors must comply with SPNA legal protections and permit conditions, and be consistent with WB PS6. The ESIA biodiversity assessment, supported by field surveys and stakeholder consultations, focused on habitat sensitivity, species of concern (including migration routes), and feasible avoidance/ minimization measures.

Origin of Impact

  - Species and movements. The alignment lies within the migratory range of the southern Betpak-dala saiga population and overlaps ranges/records of argali (Ovis ammon), golden eagle, steppe eagle, imperial eagle, bustard, and little bustard. According to the provided data, saiga and argali are IUCN NT (Near Threatened); several raptors are listed in the Red Book of Kazakhstan.

  - Protected-area constraints. The Andasai SPNA imposes restrictions on land use, vegetation removal, traffic, lighting, waste and hazardous materials management, and off-road access—directly influencing construction methods and logistics.

  - Construction and auxiliaries. Habitat clearing/grubbing; embankments; camps, quarries/borrow pits, crushing/batching plants; temporary access; power-line relocation; water intakes; and night lighting all create potential sources of impact.

Impact Assessment for both IBAs and Andasai Sanctuary

Habitat nremoval/degradatio — Moderate. Clearing and auxiliary footprints reduce steppe/riparian vegetation; areas functioning as saiga/livestock movement corridors are most sensitive.

  - Fragmentation and barrier effects — Low to Moderate (can be High without design controls). Linear embankments and fencing can impede wildlife movements if crossings are infrequent or poorly designed.

  - Bird collision/electrocution - Medium. Risk increases on newly installed/relocated overhead power lines, especially in poor visibility and during migration.

  - Light pollution - Low (manageable). Unshielded lighting can disorient nocturnal migrants and alter predator–prey dynamics; curfews and shielding are needed during peak spring/autumn migrations.

  - Wildlife – train strikes - Medium on intersecting corridors. Elevated where migration paths intersect the railway corridor and at night.

  - Noise/disturbance - High locally during peak works. Nesting/roosting birds and mammals may be displaced near active fronts and plants.

  - Aquatic impacts - Medium. Water abstraction and in-channel works may affect fish and amphibians via entrainment, turbidity, habitat disturbance, and spill risk.

- The Project entails direct biodiversity impacts within the affected IBA and the Andasai Sanctuaries. Habitat disturbance for flora and fauna is expected to be permanent in effect yet local in extent, confined to specific stretches of the identified KBAs. While activity may occur daily or near-continuously, it will be progressive along the alignment rather than concentrated at a single point. Applying the Significance of Impact Matrix, the receiving environment is assessed as Medium sensitivity, with a Medium impact magnitude—particularly for important species—resulting in an overall Moderate significance (pre-mitigation), when adopting a set of proposed mitigation measures. Without proper mitigation measures the risk become High.

Mitigation Measures for both IBAs and Andasai Sanctuary:

A) Avoidance & Design Integration

- Micro-siting/footprint discipline: Place camps/plants/laydown on previously disturbed land; minimize clearing in intact steppe/riparian patches and near nest trees.

- Wildlife permeability: Provide wildlife passages (underpasses/large culverts with natural substrate; overpasses where justified) at mapped saiga and livestock corridors; pair with funneling fencing (whenever practical and necessary) and flattened approach slopes (≈1:6–1:10) to guide crossings.

- Avian-safe power lines: Fit line markers/diverters, insulate hazardous hardware, and use perch deterrents on sensitive spans.

B) Time-of-Year Restrictions

- Vegetation clearing: Outside April–August nesting season; if unavoidable, conduct pre-clearance nest surveys and implement species-specific buffers.

- Reptiles: Avoid April–May breeding where feasible.

- Aquatic windows: Schedule in-channel works and turbidity-prone tasks away from spawning/juvenile periods; time abstraction to avoid dusk/night peaks for juvenile feeding/migration.

C) Construction-Phase Controls

- Access control: No off-corridor driving; stake work limits; enforce speed limits on access tracks.

- Trench/pit safety: Daily inspections; install escape ramps; relocate trapped reptiles/amphibians to safe habitat.

- Sediment/spill control: Erosion/sediment measures; lined concrete washouts; bunded fuel/chemical storage; spill kits and trained responders.

- Water intakes: Fit fish-protection screens; avoid spawning/wintering pits and juvenile feeding/migration zones; no refueling/washing in water-protection zones.

- Worker code of conduct (biodiversity): No hunting/trapping/poisoning; no nest/egg collection; no grass burning; no feeding wildlife; toolbox talks on sensitive areas and migration periods.

D) Camps, Waste, and Air (operational good practice)

- Camps/waste: Store all wastes in designated/contained areas; use lidded bins for MSW and lockable containers for oily rags/industrial wastes; remove by licensed operators only; no discharge of wastewater to land/water; provide dry/chemical toilets where needed.

- Air/dust: Irrigate unpaved access and stockpiles in dry/windy periods; harden primary access where justified; implement safe fuel/lubricants handling.

E) Restoration & Compensatory Measures

- Progressive restoration: Salvage topsoil; reseeding with native steppe species; prevent invasives; success criteria (e.g., ≥70% vegetative cover within two growing seasons and composition trending to reference).

- Compensatory planting: Where tree removal is authorized, comply with Karagandy maslikhat Decision No. 222 (29-Sep-2017) requiring 10:1 replacement; transplant viable saplings where practicable.

- Critical habitat safeguard: If natural habitats are confirmed, the Project will target No Net Loss (NNL); if Critical Habitats are confirmed, it will pursue a Net Gain (NG) outcome. In both cases—after exhausting feasible on-site mitigation—the program may apply biodiversity offsets for significant residual impacts or implement additional conservation actions where residual impacts are non-significant.

F) Operations Interface

- Maintain and periodically audit wildlife crossings and fencing; repair promptly; keep crossing substrates natural.

- Train operator alerts/speed caution through high-use wildlife corridors based on monitoring results; assess wildlife-detection systems where justified.

- Maintain avian-safe fittings on power lines; keep lighting at operational minimums consistent with dark-sky plan.

G) Monitoring & Adaptive Management

- Pre-works: Confirm saiga routes; raptor/nest surveys; herpetofauna checks; aquatic baseline at crossings.

- During works: Compliance checks for buffers, lighting shields, and ESC; trench-fauna rescue logs; turbidity/spill incident tracking.

- Effectiveness: Camera traps/track pads at crossings; collision/entrapment logs; revegetation transects and invasive-species audits.

- Adaptive actions: Add/modify guide fencing, adjust lighting curfews, retrofit crossings if utilization is low.

Compliance with Andasai SPNA Requirements

Obligations (site translation into actions)

- Use low-impact methods; prevent soil degradation/pollution; comply with construction, environmental, and sanitary rules; brief all personnel on SPNA rules with signed induction records; maintain fire breaks and hot-work controls; enable inspector access; implement compensatory measures if any reserve assets are damaged.

Prohibitions (controls/enforcement)

- No wildlife extraction; no saxaul cutting/uprooting; no nest/den destruction or egg collection; no off-road driving; no unpermitted quarrying; no waste storage or liquid discharge outside designated, contained, and approved areas. Enforce via site rules, signage, spot checks, stop-work authority, and NCR/CAPA tracking.

Cumulative Impacts for Biodiversity

Most of the 322.2 km corridor traverses steppe habitats with riparian patches, farmed land, and community woodlots. Other projects are limited mainly to the connection nodes at Mointy and Kyzylzhar, plus foreseeable activities like KTZ works, local road upgrades, borrow/quarry use, settlement growth, and added logistics traffic. Sensitive receptors include steppe/wetland habitats, migration routes (notably saiga), raptors and other key birds in the IBAs, protected features in Andasai, and watercourses.

Origin of Impact:

Corridor-wide (Flora & Fauna): Vegetation clearing and earthworks for the rail embankment, camps, borrow/crushing plants, access roads, and utility connections; noise, vibration, lighting, traffic, and workforce presence during construction; linear infrastructure (embankments/fencing) creating barriers; dust and exhaust; erosion/sedimentation and accidental spills; open pits/trenches; water abstraction and in-channel works at crossings; and, in operations, recurring train movements, yard lighting, and maintenance.

Important Bird Areas (Ortav Lowlands, Ayak-Bestau): Habitat disturbance from embankments and access routes; construction/operations noise and night lighting; collision/electrocution on associated power lines; increased human access.

Andasai State Nature Sanctuary (Cluster 2): Works within a protected area used by saiga and other notable species; embankments/fencing affecting movement; night lighting, traffic, and intensive works; SPNA restrictions governing clearing, access, waste, and hazardous materials.

Impact Assessment:

Corridor-wide (Flora & Fauna): Loss and fragmentation of steppe/riparian habitats; disturbance to mammals, birds, reptiles/amphibians, and fish; trench entrapment (herpetofauna), collision risk (wildlife–train), and bird strikes on power lines; turbidity and entrainment at water intakes/crossings. Overall significance Moderate pre-mitigation, trending High locally where migration routes, nesting/roosting, or crossings concentrate.

IBAs: For raptors, steppe and wetland birds, cumulative risks arise from habitat fragmentation, disturbance during nesting/migration, and line strikes/electrocution—Moderate, rising to High during peak overlap or poor visibility.

Andasai Sanctuary: Barrier effects to wide-ranging fauna, displacement from construction fronts and lighting, and collision risk on intersecting corridors—Moderate pre-mitigation, potentially High along migration paths.

Mitigation Measures:

Avoid/Minimize (Design & Construction):

Keep to approved boundaries; maintain riparian buffers.

Provide wildlife permeability—under/overpasses or large culverts with natural substrate, where necessary paired with guide fencing and flatter approaches (≈1:6–1:10).

Apply dark-sky lighting (shielding, curfews, motion sensors) and seasonal windows (avoid April–August nesting; avoid April–May herpetofauna breeding;

Schedule in-channel works outside spawning/juvenile periods).

Use avian-safe power-line designs with markers/diverters and insulated hardware.

Coordinate phasing to limit peak overlap; enforce a unified traffic/access plan and work-hour limits near sensitive receptors. Inspect trenches daily and install escape ramps.

Implement erosion/sediment controls, lined washouts, bunded fuel/chemicals, spill kits, and non-community water sources.

Restore/Offset:

Progressive restoration with salvaged topsoil and native reseeding; replace permitted tree removals per local rules;

set clear success criteria (e.g., ≥70% cover within two growing seasons).

Target No Net Loss in natural habitat;

where critical habitat conditions apply, pursue Net Gain, considering biodiversity offsets or additional conservation actions if residual effects remain.

Monitoring & Adaptive Management:

Track PM and noise/vibration near communities; upstream/downstream turbidity and hydrocarbons; wildlife-passage use (cameras/track pads);

Collision/entrapment and nest-occupancy logs;

Revegetation and invasive-species control; grievance performance.

Where necessary, adjust fencing, lighting curfews, and crossing designs based on results.

Maintain node-specific engagement with two-week look-aheads, detours, quiet hours, and a single, accessible grievance channel.

With disciplined implementation, residual cumulative impacts are expected to fall to Low–Moderate during construction and Low in steady operations.

E&S Risks and Impacts Related to PS 8

A comprehensive historical and cultural heritage assessment for the Mointy – Kyzylzhar Railway Construction Project identified 17 archaeological sites within the broader corridor; however, the state historical and cultural expertise confirmed that none fall within the designated right-of-way. Therefore, under Kazakhstan law and in line with WB Performance Standard 8 (PS8) on Cultural Heritage, there are no regulatory restrictions on construction along this section. Nonetheless, consistent with PS8, the WBG General EHS Guidelines (2007), Section 1.3, and national legislation, to respond to any unanticipated risk, the project will integrate a Chance Finds Procedure into the ESMP to manage any unexpected discoveries during construction.

Cultural Heritage

The Mointy – Kyzylzhar Railway Construction Project recognizes that archaeological and cultural heritage resources are protected under both national legislation and WB Performance Standard 8 (PS8). In recognition of any potential heritage sites along the railway alignment, activities such as excavation, trenching, piling, quarrying, and borrow pit development carry the risk of uncovering previously unknown archaeological materials or culturally sensitive objects (“chance finds”). Without clear procedures, such discoveries could be vulnerable to damage, unauthorized removal, or loss, leading to irreversible cultural impacts and potential non-compliance with PS8 and national laws.

Origin of Impact

Archaeological and cultural heritage are protected under the laws of the Republic of Kazakhstan. Certain officially recorded sites lie within the current right-of-way, ground-disturbing works, such as excavation, trenching, piling, quarrying, and borrow pit development, can expose previously unknown cultural or archaeological remains (“chance finds”). Construction also involves risks from unauthorized handling or removal of discovered artifacts if clear procedures are not in place.

- Impact Assessment

The assessment of potential impacts on cultural heritage considered findings from the historical and cultural heritage surveys, national legal requirements, and WB Performance Standard 8 (PS8). While archaeological sites were identified within the wider project area, no officially registered or legally protected cultural heritage sites were confirmed within the project’s right-of-way.

The Project poses direct cultural-heritage risk only to the identified archaeological loci, but the official investigation confirms that no legally registered or protected archaeological/cultural sites lie within the right-of-way. For any affected loci, effects would be permanent yet local in extent, and the investigation does not deem them significant. The frequency is a single event rather than ongoing exposure. Under the Significance of Impact Matrix, cultural-heritage receptors are assessed as Low sensitivity with Negligible magnitude, yielding an overall Negligible significance (pre-mitigation).

However, recognizing the potential for previously unknown archaeological materials (“chance finds”) during excavation or other ground-disturbing works, the project will apply the precautionary approach recommended in WB PS8 and the WBG EHS Guidelines (2007), Section 1.3. A Chance Finds Procedure will be integrated into the ESMP to ensure immediate work stoppage, site protection, notification of authorities, and expert evaluation prior to resuming construction, minimizing residual risks and ensuring full compliance with international and national requirements.

- Mitigation Measures

To ensure full compliance with the Law of the Republic of Kazakhstan, WB PS8 and the WBG General EHS Guidelines (2007), Section 1.3, the project will implement a comprehensive Chance Finds Procedure as part of the Contractor’s Construction Environmental and Social Management Plan (C-ESMP). This procedure will provide clear guidance for planning and training, immediate response steps in the event of discoveries, and ongoing monitoring to ensure that any archaeological or cultural heritage materials encountered during construction are protected, documented, and managed in coordination with the competent heritage authorities before construction activities resume. The specifics are as follows:

  - Planning and Training

- Integrate a Chance Finds Procedure into the Contractor’s C-ESMP.

- Train all workers through toolbox talks on recognizing potential heritage objects and the stop-work protocol.

- Include contractual clauses prohibiting removal, trading, or personal handling of finds.

  - Chance Finds Procedure

- Stop Work & Secure: Immediately cease activities in the discovery area and establish a minimum 30 m buffer.

- Notify: Inform the Engineer and KTZ the same day; KTZ notifies the competent heritage authority.

- Document: Record location, depth, photographs, and brief descriptions; log coordinates in a site register.

- Protect & Stabilize: Cover or shield the find from vibration, runoff, or tampering.

- Evaluation: Heritage experts assess the find’s significance and issue recommendations.

- Decision & Clearance: Authorities decide on preservation in situ, salvage excavation, or redesign/avoidance. Work resumes only after written clearance.

- Reporting: Contractor submits a short Chance Finds Report summarizing the find, actions taken, and authority decision.

  - Ongoing Monitoring during Construction

- Maintain a finds kit (flagging, GPS, forms, camera) at worksites.

- Include chance finds compliance in monthly E&S monitoring reports.

- Track KPIs: % of workforce trained, number of finds reported, time to clearance, and Corrective and Preventive Action (CAPA) close-outs.

    - Summary Assessment of Impacts and Risks during Construction

From the preceeding subsections, a summary table for impacts and risks as per applicacle WB PSs is presented below covering the construction period.

Table 38: Summary Assessment of Impacts and Risks during Construction

| PS | Issues/ Impacts | Nature of impact Positive or Negative | Likelihood | Impact | Risk |
| --- | --- | --- | --- | --- | --- |
| PS2 | Occupational Health and Safety Hazard | Negative | Likely | Moderate | Moderage |
|  | Gender Based Violence (GBV) | Negative | Likely | Moderate | Moderate |
|  | Social Conflict (Labor Influx) | Negative | UnLikely | Minor | Low |
|  | Employment Generation and Livelihood | Positive | Likely | Moderate | Moderate |
| PS3 | Land Resources (Soil Quality) | Negative | Unlikely | Minor | Low |
|  | Sediment Quality | Negative | Likely | Minor | Low |
|  | Water Resources (Surface and Ground Water) and Quality | Negative | Likely | Major | Low |
|  | Impact on Air Quality | Negative | Likely | Major | Low |
|  | Impact on Noise Quality | Negative | Likely | Major | Low |
|  | Waste Generation | Negative | Likely | Major | Low |
| PS4 | Community Health and Safety | Negative | Likely | Negligible | Low |
| PS5 | Land Acquisition, Resettlements | Negative | Likely | Negligible | Low |
|  | Constrained Access | Negative | Likely | Minor | Low |
| PS6 | Flora | Negative | Likely | Moderate | Moderate |
|  | Fauna | Negative | Likely | Moderate | Moderate |
|  | Protected Areas & Biodiversity | Negative | Likely | Moderate | Moderate |
| PS8 | Physical Cultural Resources | Negative | Unlikely | Negligible | Low |

Potential Impacts and Risks during Operations Phase

During the operations phase, potential impacts may arise from train operations, facility maintenance, and ancillary activities, including emissions, noise, vibration, waste generation, soil erosion, water contamination risks, and disturbance to biodiversity and local communities. Social risks such as occupational health and safety hazards, traffic safety concerns, and constrained access may also occur, while employment opportunities and improved transport connectivity represent key positive impacts.

To address these risks, the project will apply WB Performance Standards (PS1–PS8), WBG EHS Guidelines (2007), and national regulations through an ESMP. Measures will focus on pollution prevention, waste management, noise and traffic safety controls, wildlife protection, and occupational health and safety, ensuring compliance and minimizing residual impacts during railway operations.

- Origin of Impact

During the operations phase, impacts and risks will primarily arise from:

- Train operations – locomotive emissions, noise, vibration, and potential wildlife strikes.

- Track, structures, and systems maintenance – use of plant, handling of hazardous materials, and generation of maintenance waste.

- Ancillary operations – activities at depots, sidings, power/signaling infrastructure, level crossings, and the functioning of fencing and wildlife passages.

Drawing on the consultants’ cumulative experience and lessons learned from comparable transport infrastructure projects, the anticipated environmental and social impacts and associated risks for the operations phase have been systematically identified and characterized. This assessment integrates empirical data, expert judgment, and established impact prediction methodologies to develop a preliminary understanding of the nature, likelihood, and significance of potential impacts, as summarized in the table below.

Table 39: Assessment of Impacts and Risks during Operation

| PS | Issues/ Impacts | Nature of impact Positive or Negative | Likelihood | Impact | Risk |
| --- | --- | --- | --- | --- | --- |
| PS2 | Occupational Health and Safety Hazard | Negative | Likely | Moderate | Low |
|  | Gender Based Violence (GBV) | Negative | Likely | Minor | Low |
|  | Social Conflict (Labour Influx) | Negative | Likely | Minor | Low |
|  | Employment Generation and Livelihood | Positive | Likely | Moderate | Moderate |
| PS3 | Land Resources (Soil Quality) | Negative | Unlikely | Minor | Low |
|  | Sediment Quality | Negative | Likely | Minor | Low |
|  | Water Resources (Surface and Ground Water) and Quality | Negative | Likely | Minor | Low |
|  | Impact on Air Quality | Negative | Likely | Minor | Low |
|  | Impact on Noise Quality | Negative | Likely | Moderate | Moderate |
|  | Waste Generation | Negative | Likely | Moderate | Moderate |
| PS4 | Community Health and Safety | Negative | Likely | Moderate | Moderate |
| PS5 | Land Acquisition, Resettlements | Negative | Likely | Minor | Low |
|  | Constrained Access | Negative | Likely | Minor | Low |
| PS6 | Flora | Negative | Likely | Minor | Low |
|  | Fauna | Negative | Likely | Moderate | Moderate |
|  | Protected Areas & Biodiversity | Negative | Likely | Moderate | Moderate |
| PS8 | Physical Cultural Resources | Negative | Likely | Minor | Low |

Operations Impacts/Risks and Measures:

During the operational phase, the Mointy – Kyzylzhar Railway may introduce a range of environmental and social risks in line with the provisions of WB Performance Standards (PS1–PS6). Potential risks include occupational health and safety hazards (PS2) from equipment use, soil erosion and water contamination (PS3) due to runoff and potential fuel spills, noise and waste generation (PS3, PS6) affecting wildlife and local communities, and community health and safety risks (PS4) from increased traffic volumes. Impacts on biodiversity and protected areas (PS6), particularly Saiga migration routes and sensitive habitats, require targeted mitigation measures such as wildlife crossings, noise control protocols, spill response mechanisms, erosion prevention, traffic safety management, and strict enforcement of environmental regulations to ensure compliance with WB PSs and national legislation throughout railway operations. The operational risks are summarized below.

Table 40: Operations Impacts/Risks and Measures

| PS | Issues/ Impacts | Impacts and Risks | Measures |
| --- | --- | --- | --- |
| PS2 | Occupational Health and Safety Hazard | The maintenance work would employ use of materials and equipment which may be hazardous to workers | Mitigate impacts due to exposure of workers to occupational hazards and issues Equip workers with sufficient PPE. Provide Traffic Safety Management during operations |
| PS3 | Erosion and sedimentation | Soil erosion from the embankment side without erosion protection and contaminating the nearby water body through runoff | All embankments need to be revegetated to prevent erosion. Other erosion control or covers should be installed in lieu of vegetative covers. |
|  | Water Quality | Train crash accidents along railroad may occur and result into spills of fuels on the railroad and to adjacent vicinities | In case of accidents with spills, concerned agencies should be equipped with clean-up equipment and materials to immediately remove petroleum product spill-age from the accident sites. |
|  | Impact on Noise Quality | Noise from trains will be elevated and can disturb wildlife; In certain seasons, the migration of Saiga may be disrupted | Alert/ Train operators on not sounding Locomotive horn. Put sufficient signages for control of noise. |
|  | Waste Generation | People riding the train may resort to throwing away garbage along the railroad corridor | Put signages prohibiting littering along the railroad and on roads leading to stations or tracks Install garbage bins at strategic locations in train facilities to be collected regularly by maintenance unit for railroad |
| PS4 | Community Health and Safety | Train traffic will pose safety Risks to local population | Install sufficient safety signages along the access roads leading to facilities of the railway |
| PS6 | Fauna | Noise and pollution to Fauna will be introduced by the train traffic | Put sufficient signages for control of noise |
|  |  | Migration of species (Saiga) | -Flat/smoothed side slope of the embankment – The slope of the embankment will be changed to a flatter slope of approximately 1:6 to even 1:10 (compared to a normal 1:4 embankment) to facilitate the movement of wildlife -Mesh fencing – For most of the stretch of the sections of the railroad, mesh fencing will be installed on both sides, with the exception of animal crossings (saiga), the distance between which is approximately 2 km. Reinforced mesh barriers should be installed along the edges of passages. -Railroad signs – Signage, as part of management measures, should be installed at the start of animal crossings to alert train operators to crossing areas. Signage should consist of: (i) warning signs in Kazakh and Russian with the words “CAUTION! Possible crossing of wild animals! Be careful! (ii) Signs for crossing the saiga road, speed limit not exceeding 60 km/h and prohibition to the sound of locomotive horns, as this may shock the animals and cause panic and chaotic scattering |
|  |  | Collision risks for large birds and electocution risks on tarnsmission lines | Use bird-safe constructions for transmission lines and increse visibility for birs |
|  | Protected Areas & Biodiversity | Noise and pollution to protected areas will be introduced by the traffic | Alert/ Train operators on not sounding Locomotive horn During operations, obligations and prohibitions for Andasai Sanctuaries should be observed |

- ENVIRONMENTAL AND SOCIAL MANAGEMENT APPROACH

The Environmental and Social Management Plan (ESMP) serves as the central instrument for ensuring that all environmental and social (E&S) risks and impacts of the Mointy – Kyzylzhar Railway Project are effectively managed in accordance with WB Performance Standard 1 (PS1) on Assessment and Management of Environmental and Social Risks and Impacts, the WBG General EHS Guidelines (2007), and relevant Kazakhstan legislation, including the Environmental Code (2021), Land Code (2003), and Law on Sanitary and Epidemiological Welfare of the Population (2020). As a comprehensive framework, the ESMP translates the findings of the Environmental and Social Impact Assessment (ESIA) into a set of actionable, measurable, and enforceable measures aimed at preventing, minimizing, mitigating, or offsetting adverse impacts throughout project design, construction, and operation while enhancing positive outcomes.

Specifically, the ESMP will define mitigation measures, institutional responsibilities, capacity-building requirements, schedules, performance indicators, and monitoring mechanisms for all key risk areas, including labor and working conditions (PS2), resource efficiency and pollution prevention (PS3), community health and safety (PS4), land acquisition and resettlement (PS5), biodiversity and protected areas (PS6), and cultural heritage (PS8). Where applicable, provisions for Indigenous Peoples (PS7) and vulnerable groups will also be incorporated to ensure inclusivity and compliance with international safeguards and Kazakhstan’s Environmental and Social Impact Assessment (OVOS) regulations.

As a contractual requirement, the ESMP will be embedded into the Bidding Documents and form part of the Construction Civil Works Contract, becoming a binding obligation on the Contractor and all subcontractors. KTZ will retain overall accountability for ESMP implementation, while the Client’s Engineer/Construction Supervision Consultant (CSC) will provide day-to-day oversight, compliance monitoring, and independent verification through regular inspections, audits, and performance reporting. This structured approach ensures that the mitigation hierarchy (avoid, minimize, restore, offset) is systematically applied, that non-compliance risks are addressed proactively, and that the Project’s Environmental and Social Management System (ESMS) remains robust, transparent, and aligned with both national requirements and WBG standards.

Environmental and Social Management Plan

The Environmental and Social Management Plan (ESMP) for the Mointy – Kyzylzhar Railway Project provides the overarching framework for addressing environmental and social (E&S) risks and impacts throughout all phases of the project—pre-construction, construction, and operation. Developed in accordance with WB Performance Standard 1 (PS1) on Assessment and Management of Environmental and Social Risks and Impacts, the WBG General EHS Guidelines (2007), and applicable Kazakhstan legislation including the Environmental Code (2021) and Land Code (2003), the ESMP applies the mitigation hierarchy - avoid, minimize, restore, and offset - to ensure compliance, sustainability, and risk reduction across the project lifecycle.

Central to the ESMP is the Environmental and Social Management Table, which translates the findings of the Environmental and Social Impact Assessment (ESIA) into a comprehensive matrix of risks, mitigation measures, monitoring indicators, implementation methods, and institutional responsibilities. The table is structured to ensure clarity, accountability, and enforceability, covering all key areas under WB PS2 (Labor and Working Conditions), PS3 (Resource Efficiency and Pollution Prevention), PS4 (Community Health, Safety, and Security), PS5 (Land Acquisition and Involuntary Resettlement), PS6 (Biodiversity Conservation), and PS8 (Cultural Heritage).

By assigning clear responsibilities to the Contractor, KTZ, and the Construction Supervision Consultant (CSC) for each mitigation and monitoring activity, the ESMP Table ensures that every identified risk is matched with specific, time-bound mitigation actions. This structured approach enables consistent monitoring, transparent reporting, and effective stakeholder engagement, ensuring full compliance with both national legislation and international safeguard standards.

The following Table presents the mitigation measures that are currently under consideration for implementation in an ESMP Matrix.

Table 41: Environment and Social Managemement Plan Matrix

| Issues | Activity | Expected Impact | Proposed Measure for Mitigation | Responsibility | Cost estimate |
| --- | --- | --- | --- | --- | --- |
|  |  | During Pre-Construction and Construction Phase (PS 1) |  |  |  |
| Introduction of Impacts and Risk to ES Environment | Identification and Assessment of ES Impacts & Risks | - The Environmental risks and impacts, include: EHSGs provisions; Community safety; Climate-related hazards; Potential impacts on steppe habitats, wildlife migratory corridors, and biodiversity. Potential effects on ecosystem services, including grazing land and watercourses. Disturbance of cultural heritage resources due to ground works in areas with archaeological potential. - . - The social Risks and impacts covers: Disproportionate impacts on vulnerable groups. Risks of gender-based violence (GBV) and harassment at construction sites and in worker–community interactions. Land acquisition and resettlement impacts. Disruption to local land-use patterns, food security, and land values. Community health and safety impacts | • Disproportionate impacts on vulnerable groups, including small farmers, herders, and women-headed households. • Risks of gender-based violence (GBV) and harassment at construction sites and in worker–community interactions. • Land acquisition and resettlement impacts, including loss of pastureland and restricted access to seasonal grazing routes. • Disruption to local land-use patterns, food security, and land values, with potential escalation into land-related disputes. Community health and safety impacts, including exposure to noise, dust, vibration, and access road accidents | KTZ and Design Consultants | During Design Stage (prior to construction /Budget in Consultancy |
|  |  | During Construction Phase (PS 2) |  |  |  |
| Labor Influx | Labor Influx and Labor Conditions | - (For details, refer to LMP) - Labor Risks Recruitment and selection - Perception of un-fair recruitment - Community tensions – stop work Conditions of employment, what people earn\benefits. Labor relations – cultural diversity Labor relations – conflict handling Labor relations – worker engagement mechanisms Project retrenchment effects on production activities Currently employed workers for railroad maintenance in RMD Labor and working conditions – contract workers. Foreign and national workers Cultural Differences and Work Practices Legal and Regula-tory Compliance Issues on Worker accommodation building specifications (camps) Issues on Camp management practices, etc. | Project Human Resources policy and/or procedure. National employment strategy that is transparent, well communicated and implemented. Cultural awareness programs Grievance procedure Effective communication and engagement mechanisms Comprehensive retrenchment procedure and strategy Contractor to use reputable and legitimate agencies to recruit foreign\local workers Contractor is to provide Contracts of Employment with: Provide language training or interpreters. Use visual aids, symbols, and standardized safety. Encourage open communication Conduct cultural sensitivity training to raise awareness Provide comprehensive training programs Build camps to specifications for workers’ accommodation Implement an induction program to be attended by all residents that covering relevant topics on camp management. All the project workers to be hired, whether direct, contracted or sub-contracted, will be employed based on the principles of nondiscrimination and equal opportunity. The KTZ (and the CS Consultant) will assess the contractor’s internal HR procedures to ensure consistency with PS2. For Overtime work & non-payment of salary risks: (1) making sure that all direct workers, part-time, assignment-based construction workers have written con-tracts with overtime work accounting provisions construction; (2) establishing a Grievance Redress Mechanisms (GRM) for direct workers and contracted workers. - (Refer to LMP for details) | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Occupational Health & safety | Occupational Health & safety during construction | - (For details, refer to LMP) OHS Impacts and risks presented in LMP | Measures provided in the LMP for OHS | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Gender Based Violence | Gender Based Violence during construction | Wage discrimination between men & women Women friendly sitting arrangement and drinking water, sanitary facilities, etc. may not be provided “Eve-teasing” and sexual abuse Women, particularly of weaker sections may be discouraged to speak and demand equitable benefits due to cultural reasons. | Establishing equal pay between male and female workers on the same job description In bidding documents and contracts, the Contractor to implement the Labor Management Plan and Codes of Conduct and Action Plan to Prevent Gender Based Violence. The Contractor must arrange for trainings on GBV/IEC campaign to be provided by a recognized agency or NGO The contractor to ensure that at least one refresher for workers on GBV. KTZ, with contractors and other stakeholders such as local government and SEA/SH service providers, will ensure that the project GRM and workers’ GRMs include protocols, training, and accountability mechanisms such that grievances related to SEA/SH can be accepted and handled adequate with due confidentiality and ethical standards. - (Refer to LMP for details) | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Social Conflict | Social Conflict during construction | This influx of labour may put burden on food supplies and increase commodity prices, public services, utilities, etc. Community health and safety issues, especially an increase in prevalence of diseases. Impacts on local communities’ usual affairs such as garbage, construction/ demolition waste and waste water discharges. Possibility of increase/ emergence sexually transmitted diseases such as HIV/AIDS or STI normally associated by of influx of the workers. Potential emergence of pandemic outbreak | Workers from the local communities will be offered preferential employment as unskilled labor. Workers will also be required to undergo regular check-up (with informed consent) to minimize the risk of contracting and spreading of HIV/AIDS and STI’s. The Contractor shall produce and conduct an HIV-AIDS Information, Education and Consultation/Communication (IEC) campaign undertaken by a recognized service provider. If ever, camps will be sited a good distance away from nearby settlement areas to avoid social conflicts. Workers to be provided with cultural awareness training if they are from outside region. Workers to adhere to any pandemic protection and safety protocols - (Refer to LMP for details) | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
|  |  | During Construction Phase (PS 3) |  |  |  |
| Soil Quality | Soil Quality (Land Resources) during construction | Mechanical disturbance: Compaction, mixing of fertile and sterile soil layers, and topsoil stripping without proper stockpiling could significantly reduce soil fertility and hinder restoration potential. Chemical disturbance: Hydrocarbon leaks, cement deposition, and improper handling of hazardous materials may reduce infiltration capacity and soil function, with indirect pathways to affect vegetation, livestock, and human health. Waste mismanagement: Improper disposal of solid and liquid waste may degrade soil quality, increase salinity, and result in long-term leaching of contaminants | Planning and Management - Contractors will prepare a Soil Management Plan, Borrow Pit/Quarry Management Plan, and Site Restoration Plan prior to the commencement of works. All plans will be reviewed and approved by the Engineer and the KTZ’s E&S staff. - Sensitive soils, agricultural land, and drainage areas will be mapped and demarcated, with restrictions on heavy equipment access to reduce unnecessary disturbance. Operational Controls (to be further detailed in site-specific plans): - Topsoil will be stripped, stockpiled separately, and reused for rehabilitation. - Spill prevention and response systems will be installed at fuel storage and handling areas. - Cement and hazardous materials will be stored on impermeable, bunded surfaces to prevent leaching. - Waste management procedures will ensure proper segregation, collection, and disposal of solid and liquid waste. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Hazardous Substances & Spill Prevention | handling of fuels, oils, chemicals, and hazardous wastes during construction | - Soil & Water Contamination: Low to Moderate with bunded storage, spill prevention, and wastewater treatment per WB PS3 and Kazakhstan’s Environmental Code (2021). - Worker & Community Health Risks: Low risk with WB PS2 and PS3 occupational safety provisions. - Waste Management Risks: Low with proper waste handling per Kazakhstan regulations. - Topsoil Loss: Low risk with topsoil management plans under Kazakhstan’s Land Code (2003). | - Hazardous Substances and Spill Prevention - Store all fuels, oils, and chemicals in bunded, roofed, and concrete-floored areas with secondary containment sized to ≥110% of the largest tank or ≥25% of the total stored volume, whichever is greater. - Designate maintenance and refueling bays with oil–water separators, cleaned and inspected regularly to ensure performance. - Segregate and safely store oily wastes, used batteries, and drums, with disposal only through licensed hazardous waste contractors. - Maintain spill kits at all high-risk areas and ensure workers are trained in immediate containment and clean-up procedures. - Prohibit any discharge of oily water or residual chemicals onto land or into water bodies; maintain waste transfer manifests for full traceability. - Topsoil Stripping and Storage - Strip topsoil separately and prevent mixing with subsoil, saline, or sterile material. - Manage stockpiles to a maximum height of 3 meters, with gentle slopes, erosion protection (mulching or seeding), and stabilization against wind and water. - Clearly mark stockpiles with signage (e.g., “Topsoil Stockpile”) and restrict access to maintain resource integrity. - Reuse topsoil for site rehabilitation, landscaping, and erosion control at the end of construction activities. - Solid and Liquid Waste Management - Connect worker camps to septic tanks or wastewater treatment plants, and desludge portable toilets on a regular schedule. - Collect and settle silt-laden water before reuse or safe disposal in accordance with RoK and WB standards. - Segregate solid waste streams (hazardous, recyclable, and general) and provide sufficient bins and containers at all work sites. - Engage licensed collectors for the removal and disposal of general waste, with recycling maximized for construction materials where feasible. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Sediment Pollution (Surface Waters) | Earthworks and spoil management | - Mobilization of fine particles to receiving waters | - No disposal near water: Prohibit spoil/stockpile placement within defined buffer distances of rivers and drains (set in method statements; typically, ≥50 m, larger where slopes/soils warrant). - Stockpile management: Limit heights, batter slopes, re-vegetate/mulch promptly, and surround with silt fencing/wattles; cover during high-wind periods. - Erosion & sediment control (ESC): Install diversion channels, check dams, and temporary settling basins; phase earthworks to minimize open ground. - Crossing works timing: Schedule in low-flow periods; maintain cofferdams/bunds and pump to sediment cells before discharge. - Monitoring: Turbidity/SSC spot checks upstream/downstream during crossing works and after significant rain events; corrective actions where thresholds are exceeded. | KTZ and Supervision Consultants to oversee; Contractor’s to implement Assistance from Akimat | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Water Quality | Sediment Pollution (Surface Waters) | Mobilization of fine particles to receiving waters | - No disposal near water: Prohibit spoil/stockpile placement within defined buffer distances of rivers and drains (set in method statements; typically, ≥50 m, larger where slopes/soils warrant). - Stockpile management: Limit heights, batter slopes, re-vegetate/mulch promptly, and surround with silt fencing/wattles; cover during high-wind periods. - Erosion & sediment control (ESC): Install diversion channels, check dams, and temporary settling basins; phase earthworks to minimize open ground. - Crossing works timing: Schedule in low-flow periods; maintain cofferdams/bunds and pump to sediment cells before discharge. - Monitoring: Turbidity/SSC spot checks upstream/downstream during crossing works and after significant rain events; corrective actions where thresholds are exceeded. | KTZ and Supervision Consultants to oversee; Contractor’s to implement Assistance from Akimat | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Water Resources (Surface and Groundwater) & Quality | water use for dust suppression, concrete batching, and worker camps activities in riparian zones | - Over-abstraction, increased suspended solids, hydrocarbon and chemical spills, and wastewater discharges from worker camps - Short-term turbidity risks during construction | Water Resource Conservation • Develop a Water Resources Management Plan (WRMP) before works commence, covering abstraction volumes, sources, meters, and reuse loops. • Obtain all necessary approvals for water intake, ensuring abstraction does not reduce community water supply or compromise ecological flows. • Install meters and maintain detailed abstraction logs for accountability. Water Quality Protection • Buffers: Maintain protective setbacks between camps/plants and waterbodies; preserve riparian vegetation as natural filters. • Fuel and chemical controls: Store in bunded and roofed areas; carry out refueling on impermeable hardstands equipped with oil–water separators; maintain spill kits and trained responders (aligned with PS3 hazardous materials management). • Sanitation: Connect camps to septic tanks or wastewater treatment plants; desludge portable toilets regularly via licensed haulers. Provide portable toilets at remote worksites; prohibit direct discharge of untreated wastewater. • Process water management: Settle silt-laden water before reuse or safe discharge; capture and treat concrete/cement washout in lined pits; prohibit discharge of oily or alkaline wash water. • Siting controls: Locate cement, and crushing plants away from aquifer recharge zones and watercourses; line and curb wash bays to prevent infiltration. Monitoring and Compliance • Conduct routine field inspections of abstraction points, storage areas, and wastewater facilities. • Undertake periodic laboratory sampling at representative upstream and downstream monitoring points, as well as camp outfalls. • Implement Corrective and Preventive Actions (CAPA) if exceedances of national or lender water quality standards are detected. | KTZ and Supervision Consultants to oversee; Contractor’s to implement Assistance from Akimat | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Air Quality | Air Quality during construction | Dust and particulate matter (PM₁₀, PM₂.₅, TSP): generated by earthworks (grading, excavation), ballast handling, unpaved access road traffic, quarrying, crushing, and stockpiles. Combustion emissions (SO₂, NOₓ, CO, CO₂, PM): released from construction equipment such as bulldozers, excavators, trucks, generators, cement batching plants, and welding or painting operations. Odors and fumes: emitted from paint and solvent use, and diesel exhaust at laydown areas and plant sites. | - A. Planning and Baseline Develop a site-specific Air Quality Management Plan (AQMP) prior to construction, covering emission sources, sensitive receptors, control measures, monitoring protocols, trigger thresholds, and responsibilities. Establish baseline measurements of ambient PM₁₀/PM₂.₅ (and NOₓ where plants will operate) at representative sites and nearest receptors before major earthworks and plant commissioning. - B. Engineering Controls Apply dust suppression (e.g., water spraying) on unpaved access roads and active earthworks, targeting damp—not runoff—conditions. Increase frequency during high winds and temporarily halt works if dust cannot be controlled. Stabilize high-use haul routes through graveling, chemical stabilizers, or paving where justified by traffic intensity. Manage stockpiles by limiting heights, orienting to prevailing winds, covering or seeding exposed surfaces, and installing windbreaks. Enclose fine material stockpiles where feasible. Cover trucks during material transport, avoid overfilling, and install wheel-wash facilities at site exits. Fit crushers and conveyors with enclosures and dust collectors (bag filters or cyclones) and maintain capture efficiency. Ensure cement plants operate with compliant burners, dryers, and filters, and are sited with adequate setbacks, preferably downwind of sensitive receptors. Use adequate stack heights for generators and plants; ensure engines run on low-sulfur diesel where available; maintain equipment to minimize visible smoke. - C. Administrative Controls Enforce speed limits on site and haul routes; implement one-way systems where feasible; limit idling to ≤3 minutes. Schedule high-dust activities during calmer weather conditions; apply stop-work criteria for severe wind events. Prohibit open burning of waste; use LPG or kerosene for camp kitchens and ban fuelwood. Implement a preventive equipment maintenance program, including regular emissions inspections; remove non-compliant equipment from service until repaired. Adopt standard operating procedures (SOPs) for material handling, including reduced drop heights and wet suppression at transfer points. - D. Personal Protection Provide respiratory protective equipment for workers performing high-dust tasks. Rotate crews to limit exposure durations. Implement heat stress protocols during summer months to reduce compounded health risks. - E. Monitoring, Triggers, and KPIs Conduct ambient air monitoring (PM₁₀/PM₂.₅, and NOₓ/SO₂ where plants operate) at site boundaries and nearest receptors. Perform daily visual dust inspections; log water-cart runs, baghouse pressure drops, and maintenance actions. Establish triggered responses for off-site dust plumes, high wind alerts, or air quality exceedances, including intensified suppression, activity rescheduling, or installation of additional barriers. Track key performance indicators (KPIs): number of exceedances, percentage of days meeting suppression schedules, number of complaints received/resolved, and percentage of equipment operating with valid emissions tags. Report monthly air quality summaries to the Engineer and KTZ, including corrective and preventive action (CAPA) tracking. - F. Greenhouse Gas and Efficiency Co-Benefits Optimize haul logistics and material sourcing to minimize fuel consumption. Consolidate deliveries to reduce traffic volumes. Ensure engines and equipment are well-tuned to reduce unnecessary fuel burn. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Noise | Noise during construction | Generation of noise due to construction activities and from auxiliary facilities | - Planning & Baseline Prepare a Noise & Vibration Management Plan (NVMP) before works, covering sources, receptors, layout, controls, monitoring locations/frequency, trigger levels, and responsibilities. Establish baseline ambient noise at representative receptors prior to major works/plant commissioning. - Engineering Controls (preferred) Select low-noise equipment; fit and maintain effective mufflers/silencers and acoustic enclosures for generators, compressors, crushers. Site layout: position fixed plant and workshops as far as practicable from receptors; use natural terrain/buildings as acoustic screening; install temporary barriers/curtains where needed. Optimize processes to avoid impulsive/tonal noise; use broadband reversing alarms instead of tonal beepers where permissible. - Administrative Controls Scheduling: confine high-noise tasks to 06:00–18:00; any night works require Engineer/KTZ approval, prior community notification, and enhanced controls. Traffic management: speed limits, no unnecessary horn use, defined haul routes away from receptors where feasible, and no-idling policy. Maintenance & methods: planned maintenance; minimize drop heights; staged loading/unloading; training for operators on quiet work practices. Setbacks: locate camps, heavy workshops, and high-noise auxiliary plants with adequate setbacks from settlements and sensitive fauna areas. - Worker Protection (OHS interface) Provide and enforce hearing protection where LAeq,8h ≥ 85 dB(A) or Lpeak ≥ 140 dB(C); conduct audiometry for exposed workers; rotate crews for high-noise tasks. - Monitoring, Criteria & Response Conduct routine spot measurements at site boundaries and nearest receptors; increase frequency during peak activities and upon complaints. Compliance criteria: meet applicable RoK limits. Where local limits are absent/exceeded, follow WB EHS Guidelines: typically, 55 dB(A) day / 45 dB(A) night at residential receptors, or project contribution ≤3 dB above baseline where ambient already exceeds guidelines. Implement triggered actions (e.g., add barriers, reschedule, reduce plant, repair equipment) upon exceedance or validated complaints. Maintain a complaint-response protocol via the community GRM; document investigations, actions, and feedback to complainants. Monthly reporting to the Engineer/KTZ on noise KPIs (measurements vs. criteria, complaints/resolution time, maintenance logs, night-work approvals). - Wildlife & Livestock Considerations (PS6 interface) Avoid high-noise activities near sensitive habitats and during known breeding periods where identified by pre-construction surveys; limit night-time lighting and noise in steppe/riparian areas frequented by wildlife and livestock. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Waste Generation | Waste Generation from Construction | Construction activities will generate domestic waste, inert construction waste, hazardous waste, and wastewater | A. Planning, Responsibilities, and Compliance - Prepare a site-specific Waste Management Plan (WMP) as part of the C-ESMP before works commence, applying the waste hierarchy (avoid → reduce → reuse → recycle → recover → dispose). - Define roles and responsibilities (RACI) and set KPIs (segregation rates, % recycled, incidents). - Classify all wastes under RoK legislation, secure required permits, and pre-qualify licensed contractors for transport and disposal. - Maintain a waste register, manifests, and receipts for all off-site transfers for audit/inspection by the Engineer/KTZ. B. Segregation, Storage, and Housekeeping - Provide color-coded containers for recyclables, general waste, organics (if applied), and hazardous waste at camps, plants, and work fronts. - Store hazardous waste in covered, impermeable, bunded areas; segregate incompatibles and ensure containers are closed, labeled, and dated. - Designate signed storage areas with spill kits and fire protection; limit on-site storage durations. - Enforce strict prohibitions on open dumping, open burning, and littering; cover all waste loads during transport. C. Municipal Solid Waste (MSW) - Contract licensed collectors for routine removal to authorized facilities. - Maximize recycling opportunities (plastics, paper, glass, metals) where local markets exist. - Implement housekeeping and anti-litter measures, especially at camp perimeters and laydown yards. D. Inert Construction Waste - Reuse concrete cement millings and aggregates for sub-base or temporary access roads where approved. - Recycle scrap metals and timber through licensed recyclers. - Surplus inert materials to be disposed of at authorized recovery/disposal sites. - Donation of safe, non-hazardous reusable materials to local communities may be permitted with KTZ/Engineer approval. E. Hazardous Waste (Special Controls) - Used oil & oily wastes: Store in closed containers on bunded pads; dispatch to licensed facilities with manifests. - Paints/solvents/cement residues: Keep in labeled containers; dispose through licensed hazardous facilities—no distribution to workers or communities. - Batteries & mercury lamps: Store upright in compatible packaging; transport to licensed handlers; prevent breakage. - Contaminated soil/absorbents: Containerize and transfer to authorized facilities with disposal documentation. - Legacy hazardous materials (asbestos, PCB): If encountered, isolate and manage under a task-specific method statement by certified personnel; notify authorities per RoK requirements. F. Wastewater and Wash Water - Connect camps to septic tanks or wastewater treatment plants (WWTPs) sized for peak occupancy; desludge via licensed haulers. - Provide portable toilets at remote sites; haul septage to approved facilities—no direct discharge to land or water. - Construct lined concrete washout pits for cement/concrete residues; treat alkaline wash water; prohibit uncontrolled discharges. - Install oil–water separators at wash bays; inspect and desludge regularly; dispose sludge at licensed facilities. - Settle and treat silt-laden water in sumps/tanks before reuse or controlled discharge (subject to permits). G. Monitoring, Reporting, and Continuous Improvement - Weekly inspections of storage areas; monthly waste reports disaggregated by stream (generated, reused, recycled, disposed), with manifests attached. - Track non-conformances and implement CAPAs. - Report waste KPIs in monthly E&S reports to the Engineer/KTZ. - Accept waste-related complaints through the worker and community GRMs (e.g., odors, litter, vermin); investigate and close out with documented feedback. Prohibited Practices - Open burning or dumping of any waste. - Disposal of oils, chemicals, or liquid waste directly onto soil or into drains/watercourses. - Sale or distribution of hazardous residues (e.g., solvents, oils, batteries, contaminated containers) to workers or communities. - Allowing scavenging within storage or construction sites. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
|  |  | During Construction Phase (PS 4) |  |  |  |
| Community Health and Safety | Community Health and Safety during construction | Community exposure to health and safety risks from increased vehicular/ truck/ heavy equipment movements in the area, general railroad construction works, open excavation, erection of bridges, operation of auxiliary facilities, and usage of temporary access roads/detours. Specifically: •Increased traffic and heavy equipment movements •Railroad construction activities •Auxiliary facility operations •Exposed hazards | - Traffic and Access Management Develop and implement a site-specific Traffic Management Plan (TMP) prior to commencing civil works. Establish an Access and Circulation Management Strategy for adjacent communities as part of the Community Health and Safety Plan. Enforce safe driving practices, vehicle inspections, and defined haul routes with speed limits and restrictions on horn use. Require that suppliers’ vehicles are also maintained in safe operating condition, with loads secured and covered (especially fugitive materials like sand, soil, or aggregates). - Worksite Safety Secure all excavations, embankments, and bridge sites with fencing, barriers, and warning signage. Install cordons and safety fencing around auxiliary facilities and high-risk zones (plants, quarries, camps). Clearly mark and signpost hazardous areas, including temporary detours, work zones, and storage sites. Ensure that any introduced structures or machinery are adequately sheltered, fenced, or signposted to prevent unauthorized access. - Community Protection and Engagement Provide early notification to communities about high-risk activities, detours, or night works. Engage with community leaders, local authorities, and vulnerable groups to explain hazards, safe behavior, and complaint channels. Integrate safety awareness into the Stakeholder Engagement Plan (SEP), including culturally appropriate outreach. - Monitoring and Enforcement Regular inspections of safety barriers, signage, and traffic management arrangements by the Engineer and KTZ. Use of KPIs such as accident rates, number of community complaints, and response times. Contractor performance linked to enforcement clauses, with penalties for repeated non-compliance. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
|  |  | During Construction Phase (PS 5) |  |  |  |
| Land Acquisition, Resettlements | Implementation Design for the project | Land takings and resettlement of affected people | Implement LARAP properly Planning and Process - Establish and publicly disclose a cut-off date, ensuring eligibility is clear and preventing speculative claims. - Conduct a census and socio-economic survey to identify all PAPs, including vulnerable groups and informal users. - Apply independent valuation at full replacement cost, with project-financed top-ups if statutory rates fall short. Compensation and Assistance - Land-for-land or cash compensation at replacement cost for agricultural and commercial plots; transaction costs, fees, and registration borne by the project. - Compensation for structures at replacement cost with salvage rights, plus moving and transitional allowances. - Livelihood restoration measures for farmers, herders, and small businesses (training, alternative grazing, market access support). - Business interruption support – Not expected (e.g., income loss for ≤3 months, access management, moving/re-establishment assistance). - Temporary occupation agreements in writing, with clear terms on rent, restoration, and damages. Vulnerability and Gender - Targeted assistance for vulnerable households: transport stipends, priority jobs, accompaniment during payments, or additional livelihood support. - Ensure women’s equal participation and access to compensation, livelihood programs, and grievance processes. Access and Community Measures - Manage temporary disruptions with a Traffic and Access Management Plan (temporary crossings, footbridges, signage, reinstatement). - Replace or restore community/common property resources (wells, grazing areas, cultural sites) in consultation with local stakeholders. Engagement and Grievance Redress - Maintain continuous consultations with PAPs, community leaders, and akimats throughout LARAP implementation. - Operate a grievance redress mechanism (GRM) with accessible and confidential channels, including dedicated staff for land and resettlement issues. Monitoring and Compliance - Internal monitoring by the KTZ and external completion audits (if displacement is significant) to verify restoration of livelihoods and living standards. - Documentation of payments, agreements, and restoration measures; corrective actions where targets are not met. | KTZ and Supervision Consultants to oversee; Contractor’s to implement Assistance from Akimat | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Constrained Access | Constrained Access during Construction | General railroad construction will affect existing traffic. Local railroads to villages will also be affected. Some detour railroads will inconvenient local as well as through traffic. | Traffic and Access Management Plan: Contractor to prepare and submit a site-specific plan (as part of the C-ESMP), covering traffic diversions, access arrangements, safety measures, and responsibilities. The plan should be reviewed by the Engineer/KTZ and disclosed locally before works begin. Temporary Detours: All detours to be negotiated with landowners and approved by local authorities (akimats); written agreements must specify alignment, duration, and reinstatement standards. Detour routes to be maintained by the Contractor and restored to pre-project condition after use. Community Protection Measures: Provide advance public notices on construction schedules; install fencing, barriers, and clear signage at critical spots; enforce speed limits and safety rules for construction traffic near settlements. Maintaining Access: Temporary driveways, pedestrian footbridges, and livestock crossings to be provided where construction cuts across existing access routes. Business access to be maintained where feasible, especially at commercial clusters. Pasture Connectivity and Community Assets. A dedicated Pasture Connectivity Plan will provide underpasses/culverts for livestock, controlled gates in fencing, and rehabilitation of pasture wells and community roads where affected. Community assets will be restored on a like-for-like or improved basis with community sign-off. Short-term Compensation: Where verifiable income losses occur due to temporary constrained access, PAPs will receive short-term income loss compensation in line with the LARAP entitlement matrix. Monitoring & Grievance Redress: Weekly site inspections to verify that access arrangements are functioning; 24/7 hotline and community GRM to capture complaints and ensure rapid corrective action. Coordination: Contractor, KTZ, and akimats to coordinate on detour permits, temporary access measures, and community communications to minimize disruption and disputes. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
|  |  | During Construction Phase (PS 6) |  |  |  |
| Flora | Floral and Faunal impacts by construction | Habitat loss and degradation Disturbance and displacement Fragmentation and barrier effects Pollution and contamination Direct mortality risks Specific Impacts on existing habitats: natural and critical | A. For Flora - Avoid clearing beyond the approved footprint; stake construction boundaries. - In case of encountering presence of mature trees, secure permits before tree cutting; comply with Karagandy maslikhat Decision No. 222 (29-Sep-2017) requiring 10:1 compensatory planting for each tree removed. - Where feasible, transplant viable saplings/young trees; replant cleared areas with native steppe grasses and shrubs. - Prohibit burning of dry grass and collection of wild berries or mushrooms by workers. B. For Fauna - Mammals (incl. Saiga): - Design and construct wildlife crossings (underpasses/overpasses/large culverts with natural substrate) at known saiga migration corridors, paired with guiding fencing and flattened embankment slopes (1:6–1:10). - Install signage at crossing zones: bilingual warnings (“CAUTION! Possible crossing of wild animals!”) and enforce reduced speed limits (<60 km/h). - Birds: - Schedule tree felling outside the nesting period (April–August). If unavoidable, conduct pre-clearance nest surveys. - For every demolished raptor nest, install 3 artificial nests at safe locations ≥500 m from the alignment and 3–5 km apart. - Use bird-safe powerline designs (line marking, insulation, perch deterrents). - Adopt dark-sky compliant lighting: shielded LEDs, motion sensors, and curfew schedules during migration peaks. - Reptiles/Amphibians: - Coordinate works to avoid April–May breeding season. - Inspect open trenches and pits daily; provide escape ramps and relocate trapped individuals to safe habitat. - Fish and Aquatic Life: - Fit intakes with fish-protection devices; avoid locating intakes at spawning/wintering grounds or juvenile feeding/migration areas. - Restrict abstraction during dusk/night feeding times. - Prohibit washing/refueling in water protection zones; manage wastewater and spills away from riverbeds. C. General Construction Controls - Enforce a strict no-hunting, no-trapping, and no-harvesting policy for workers. - Implement erosion, sediment, and spill prevention measures to protect habitats. - Locate temporary camps and workshops outside riparian protection zones. D. Restoration & Offsets - Progressive restoration of disturbed areas with salvaged topsoil and reseeding of native species. - Implement measurable vegetation recovery criteria (e.g., ≥70% cover within two growing seasons). - Where critical habitats are confirmed, adopt a No Net Loss/Net Gain approach, including biodiversity offsets in consultation with authorities/NGOs. E. Monitoring & Adaptive Management - Conduct pre-construction biodiversity surveys to update species presence (e.g., nesting raptors, saiga routes, herpetofauna hotspots). - Monitor wildlife passage usage with camera traps and track pads; adapt fencing and crossing design if utilization is low. - Track revegetation success and invasive species control; adjust methods as needed. - Report on biodiversity KPIs in monthly/quarterly ESMP monitoring, including nest occupancy, trench fauna rescue records, and saiga crossing effectiveness. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
| Protected Areas | Protected Areas impacts by construction | Habitat loss and degradation Disturbance to nesting and migratory birds. Collision and electrocution Fragmentation and barrier effects Pollution and hydrological alteration | A) Avoidance & Design Integration - Micro-siting/footprint discipline: Place camps/plants/laydown on previously disturbed land; minimize clearing in intact steppe/riparian patches and near nest trees. - Wildlife permeability: Provide wildlife passages (underpasses/large culverts with natural substrate; overpasses where justified) at mapped saiga and livestock corridors; pair with funneling fencing (whenever practical and necessary) and flattened approach slopes (≈1:6–1:10) to guide crossings. - Avian-safe power lines: Fit line markers/diverters, insulate hazardous hardware, and use perch deterrents on sensitive spans. B) Time-of-Year Restrictions - Vegetation clearing: Outside April–August nesting season; if unavoidable, conduct pre-clearance nest surveys and implement species-specific buffers. - Reptiles: Avoid April–May breeding where feasible. - Aquatic windows: Schedule in-channel works and turbidity-prone tasks away from spawning/juvenile periods; time abstraction to avoid dusk/night peaks for juvenile feeding/migration. C) Construction-Phase Controls - Access control: No off-corridor driving; stake work limits; enforce speed limits on access tracks. - Trench/pit safety: Daily inspections; install escape ramps; relocate trapped reptiles/amphibians to safe habitat. - Sediment/spill control: Erosion/sediment measures; lined concrete washouts; bunded fuel/chemical storage; spill kits and trained responders. - Water intakes: Fit fish-protection screens; avoid spawning/wintering pits and juvenile feeding/migration zones; no refueling/washing in water-protection zones. - Worker code of conduct (biodiversity): No hunting/trapping/poisoning; no nest/egg collection; no grass burning; no feeding wildlife; toolbox talks on sensitive areas and migration periods. D) Camps, Waste, and Air (operational good practice) - Camps/waste: Store all wastes in designated/contained areas; use lidded bins for MSW and lockable containers for oily rags/industrial wastes; remove by licensed operators only; no discharge of wastewater to land/water; provide dry/chemical toilets where needed. - Air/dust: Irrigate unpaved access and stockpiles in dry/windy periods; harden primary access where justified; implement safe fuel/lubricants handling. E) Restoration & Compensatory Measures - Progressive restoration: Salvage topsoil; reseeding with native steppe species; prevent invasives; success criteria (e.g., ≥70% vegetative cover within two growing seasons and composition trending to reference). - Compensatory planting: When encountered, where tree removal is authorized, comply with Karagandy maslikhat Decision No. 222 (29-Sep-2017) requiring 10:1 replacement; transplant viable saplings where practicable. - Critical habitat safeguard: If critical-habitat triggers are confirmed, commit to No Net Loss/Net Gain, including offsets after exhausting on-site mitigation. F) Operations Interface - Maintain and periodically audit wildlife crossings and fencing; repair promptly; keep crossing substrates natural. - Train operator alerts/speed caution through high-use wildlife corridors based on monitoring results; assess wildlife-detection systems where justified. - Maintain avian-safe fittings on power lines; keep lighting at operational minimums consistent with dark-sky plan. G) Monitoring & Adaptive Management - Pre-works: Confirm saiga routes; raptor/nest surveys; herpetofauna checks; aquatic baseline at crossings. - During works: Compliance checks for buffers, lighting shields, and ESC; trench-fauna rescue logs; turbidity/spill incident tracking. - Effectiveness: Camera traps/track pads at crossings; collision/entrapment logs; revegetation transects and invasive-species audits. - Adaptive actions: Add/modify guide fencing, adjust lighting curfews, retrofit crossings if utilization is low. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
|  | Cumulative Impacts | Corridor-wide (Flora & Fauna): Loss/fragmentation of steppe & riparian habitats; disturbance to mammals, birds, reptiles/amphibians, fish; trench entrapment of herpetofauna; wildlife–train collisions; bird strikes on power lines; turbidity/entrainment at water intakes and crossings. IBAs (Ortav Lowlands, Ayak-Bestau): Habitat fragmentation; disturbance to nesting/migratory birds; collision/electrocution on power lines. Andasai Sanctuary (Cluster 2): Barrier effects to wide-ranging fauna; displacement from works and lighting; wildlife–train collision risk along movement corridors. | Avoid/Minimize (Design & Construction): Keep to approved boundaries; maintain riparian buffers. Provide wildlife permeability—under/overpasses or large culverts with natural substrate, where necessary paired with guide fencing and flatter approaches (≈1:6–1:10). Apply dark-sky lighting (shielding, curfews, motion sensors) and seasonal windows (avoid April–August nesting; avoid April–May herpetofauna breeding; Schedule in-channel works outside spawning/juvenile periods). Use avian-safe power-line designs with markers/diverters and insulated hardware. Coordinate phasing to limit peak overlap; enforce a unified traffic/access plan and work-hour limits near sensitive receptors. Inspect trenches daily and install escape ramps. Implement erosion/sediment controls, lined washouts, bunded fuel/chemicals, spill kits, and non-community water sources. Restore/Offset: Progressive restoration with salvaged topsoil and native reseeding; replace permitted tree removals per local rules; set clear success criteria (e.g., ≥70% cover within two growing seasons). Target No Net Loss in natural habitat; where critical habitat conditions apply, pursue Net Gain, considering biodiversity offsets or additional conservation actions if residual effects remain. Monitoring & Adaptive Management: Track PM and noise/vibration near communities; upstream/downstream turbidity and hydrocarbons; wildlife-passage use (cameras/track pads); Collision/entrapment and nest-occupancy logs; Revegetation and invasive-species control; grievance performance. Where necessary, adjust fencing, lighting curfews, and crossing designs based on results. Maintain node-specific engagement with two-week look-aheads, detours, quiet hours, and a single, accessible grievance channel. With disciplined implementation, residual cumulative impacts are expected to fall to Low–Moderate during construction and Low in steady operations. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
|  |  | During Construction Phase (PS 8) |  |  |  |
| Physical Cultural Resources | Physical Cultural Resources during construction | Possibility of “chance discoveries” | Planning and Training - Integrate a Chance Finds Procedure into the Contractor’s C-ESMP. - Train all workers through toolbox talks on recognizing potential heritage objects and the stop-work protocol. - Include contractual clauses prohibiting removal, trading, or personal handling of finds. Chance Finds Procedure - Stop Work & Secure: Immediately cease activities in the discovery area and establish a minimum 30 m buffer. - Notify: Inform the Engineer and KTZ the same day; KTZ notifies the competent heritage authority. - Document: Record location, depth, photographs, and brief descriptions; log coordinates in a site register. - Protect & Stabilize: Cover or shield the find from vibration, runoff, or tampering. - Evaluation: Heritage experts assess the find’s significance and issue recommendations. - Decision & Clearance: Authorities decide on preservation in situ, salvage excavation, or redesign/avoidance. Work resumes only after written clearance. - Reporting: Contractor submits a short Chance Finds Report summarizing the find, actions taken, and authority decision. Ongoing Monitoring during Construction - Maintain a finds kit (flagging, GPS, forms, camera) at worksites. - Include chance finds compliance in monthly E&S monitoring reports. - Track KPIs: % of workforce trained, number of finds reported, time to clearance, and Corrective and Preventive Action (CAPA) close-outs. | KTZ and Supervision Consultants to oversee; Contractor’s to implement | During construction Stage (Budget part of supervision contract; part of operational cost of Contractor) |
|  |  | During Operations (PS 1, 2,3,4,6) |  |  |  |
| PS1 |  | The project will introduce social and environmental risks and impacts that need to be identified and assessed | Conduct ESIA and formulate ESMP consistent with WB PSs and national requirements for the operations. | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| PS2 |  | The maintenance work would employ use of materials and equipment which may be hazardous to workers | Mitigate impacts due to exposure of workers to occupational hazards and issues Equip workers with sufficient PPE. Provide Traffic Safety Management during operations | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| PS3 |  | Soil erosion from the embankment side without erosion protection and contaminating the nearby water body through runoff | All embankments need to be revegetated to prevent erosion. Other erosion control or covers should be installed in lieu of vegetative covers. | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
|  |  | Train crash accidents along railroad may occur and result into spills of fuels on the railroad and to adjacent vicinities | In case of accidents with spills, concerned agencies should be equipped with clean-up equipment and materials to immediately remove petroleum product spill-age from the accident sites. | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| Environmental and Social Assessment | Railway Operations | Noise from trains will be elevated and can disturb wildlife; In certain seasons, the migration of Saiga may be disrupted | Alert/ Train operators on not sounding Locomotive horn. Put sufficient signages for control of noise. | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| Occupational Health and Safety Hazard | Railway Operations | People riding the train may resort to throwing away garbage along the railroad corridor | Put signages prohibiting littering along the railroad and on roads leading to stations or tracks Install garbage bins at strategic locations in train facilities to be collected regularly by maintenance unit for railroad | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| Erosion and sedimentation | Railway Operations | Train traffic will pose safety Risks to local population | Install sufficient safety signages along the access roads leading to facilities of the railway | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| Water Quality | Railway Operations | Noise and pollution to Fauna will be introduced by the train traffic | Put sufficient signages for control of noise | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| Impact on Noise Quality | Railway Operations | Migration of species (Saiga) | -Flat/smoothed side slope of the embankment – The slope of the embankment will be changed to a flatter slope of approximately 1:6 to even 1:10 (compared to a normal 1:4 embankment) to facilitate the movement of wildlife -Mesh fencing – For most of the stretch of the sections of the railroad, mesh fencing will be installed on both sides, with the exception of animal crossings (saiga), the distance between which is approximately 2 km. Reinforced mesh barriers should be installed along the edges of passages. -Railroad signs – Signage, as part of management measures, should be installed at the start of animal crossings to alert train operators to crossing areas. Signage should consist of: (i) warning signs in Kazakh and Russian with the words “CAUTION! Possible crossing of wild animals! Be careful! (ii) Signs for crossing the saiga road, speed limit not exceeding 60 km/h and prohibition to the sound of locomotive horns, as this may shock the animals and cause panic and chaotic scattering | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| Waste Generation | Railway Operations | Noise and pollution to protected areas will be introduced by the traffic | Alert/ Train operators on not sounding Locomotive horn During operations, obligations and prohibitions for Andasai Sanctuaries should be observed | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| Community Health and Safety | Railway Operations | Train traffic will pose safety Risks to local population | Install sufficient safety signages along the access roads leading to facilities of the railway | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| Fauna | Railway Operations | Noise and pollution to Fauna will be introduced by the train traffic | Put sufficient signages for control of noise | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
|  | Railway Operations | Migration of species (Saiga) | -Flat/smoothed side slope of the embankment – The slope of the embankment will be changed to a flatter slope of approximately 1:6 to even 1:10 (compared to a normal 1:4 embankment) to facilitate the movement of wildlife -Mesh fencing – For most of the stretch of the sections of the railroad, mesh fencing will be installed on both sides, with the exception of animal crossings (saiga), the distance between which is approximately 2 km. Reinforced mesh barriers should be installed along the edges of passages. -Railroad signs – Signage, as part of management measures, should be installed at the start of animal crossings to alert train operators to crossing areas. Signage should consist of: (i) warning signs in Kazakh and Russian with the words “CAUTION! Possible crossing of wild animals! Be careful! (ii) Signs for crossing the saiga road, speed limit not exceeding 60 km/h and prohibition to the sound of locomotive horns, as this may shock the animals and cause panic and chaotic scattering | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
| Protected Areas & Biodiversity | Railway Operations | Noise and pollution to protected areas will be introduced by the traffic | Alert/ Train operators on not sounding Locomotive horn During operations, obligations and prohibitions for Andasai Sanctuaries should be observed | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |
|  |  | Migration of species (Saiga) | Flat/smoothed side slope of the embankment – The slope of the embankment will be changed to a flatter slope of approximately 1:6 to even 1:10 (compared to a normal 1:4 embankment) to facilitate the movement of wildlife Mesh fencing – For most of the stretch of the sections of the railroad, mesh fencing will be installed on both sides, with the exception of animal crossings (saiga), the distance between which is approximately 2 km. Reinforced mesh barriers should be installed along the edges of passages. Railroad signs – Signage, as part of management measures, should be installed at the start of animal crossings to alert train operators to crossing areas. Signage should consist of: (i) warning signs in Kazakh and Russian with the words “CAUTION! Possible crossing of wild animals! Be careful! (ii) Signs for crossing the saiga road, speed limit not exceeding 60 km/h and prohibition to the sound of locomotive horns, as this may shock the animals and cause panic and chaotic scattering | KTZ to implement | During operations Stage (Budget; part of operational cost of KTZ) |

Monitoring Plan

E&S management activities will form part of an Internal Monitoring System (IMS) consistent with PS1 requirements. The IMS serves as the primary mechanism to:

- Track progress and material changes in construction methods and schedules;

- Monitor the effects of railway construction and rehabilitation on households and communities along the corridor (PS4/PS5 interface); and

- Ensure timely detection of risks requiring corrective actions.

According to PS1, paragraph 15(d), monitoring and reporting on the environmental and social performance of the project must be undertaken against the PSs. Further, PS1 – Annex 1, paragraph 15(b) specifies that the ESMP’s monitoring section should:

- Identify monitoring objectives and link them to the impacts and mitigation measures in the ESMP;

- Provide technical details of monitoring measures (parameters, methods, locations, frequency, detection limits, and thresholds for corrective action); and

- Set monitoring and reporting procedures to ensure early detection of risks and to furnish timely information for decision-making.

The objective of E&S monitoring is to:

- Confirm that Contractors and relevant agencies implement the prescribed mitigation measures;

- Assess whether these measures adequately safeguard Project-Affected Persons (PAPs) and the environment; and

- Determine whether supplementary measures are required.

Responsibilities

- KTZ (Implementing Agency): Establishes and maintains the IMS, oversees compliance, and submits monitoring summaries (including incidents) to the World Bank on a quarterly basis.

- Construction Supervision Consultant (CSC): Verifies Contractor monitoring, conducts site inspections, and prepares quarterly monitoring reports.

- Contractor: Implements site-specific monitoring (per the C-ESMP), conducts regular inspections, maintains records, and submits monthly environmental and social progress reports to the CSC.

- Operations Phase: Monitoring responsibilities transfer fully to KTZ, which will continue surveillance of E&S performance, especially in sensitive areas such as wildlife corridors, settlements, and protected areas

Table 42: Environment and Social Monitoring Plan

| Aspect | Parameters to be monitored | Location | Methodology | Timing and Frequency | Institutional Responsibility for Monitoring |
| --- | --- | --- | --- | --- | --- |
| Permits/Clearances | Existences of permits from MENR for borrow areas, cement plants, disposal sites and tree cutting as well as clearance from the MOH for establishment and operation of work camps. |  | Inspection | Before commencement of site works or installation of facilities | Contractor to Perform KTZ/CSC to check compliance |
| Contractor’s yard | Solid waste handling and disposal facilities Drainage conditions Sanitation facilities and sewage disposal Heath facilities Hazardous wastes management | Contractor’s Camp | Inspections, observations | Unannounced inspections during construction. At least once a week | Contractor to Perform KTZ/CSC to check compliance |
| Equipment maintenance and fuel storage areas | Storage and handling practices Condition of storage facilities of fuel, lubricants and paints Spillage Drainage conditions | Contractor’s Camp | Inspections, observations | Unannounced inspections during construction. At least once a week | Contractor to Perform KTZ/CSC to check compliance |
| Borrow areas and access roads | Watercourses in the vicinity (obstruction, siltation, etc.) Dust emission along access railroads, particularly near settlements. | At site and access railroads | Inspections, observations, consultation with nearby communities | Unannounced inspections during construction and after complaint. At least twice a week | Contractor to Perform KTZ/CSC to check compliance |
| Cement plant | Surrounding Exhaust fumes and dust | At cement batching plant sites | Inspections, observations, consultation with nearby communities | Unannounced inspections during construction and after complaint. At least twice a week | Contractor to Perform KTZ/CSC to check compliance |
| Worker’s Safety | Provision and use of appropriate personnel safety equipment; Holding periodic EHS and OHS-related trainings (instructions, toolbox talks) | Job sites | Inspections; observations and interviews | Unannounced inspections during construction. At least once a week | Contractor to Perform KTZ/CSC to check compliance |
| Air Quality | The following parameters shall be measured by the Contractor: TSP, Sulphur Dioxide (SO2), Nitrogen Dioxide (NO2) and Carbon Monoxide (CO). Other parameters maybe warranted as and when requested by the Engineer. | Populated area/ Near villages/ Plant areas (or at specified sampling points where there are schools, health care facilities, mosque or populated areas) Cement batching plant | Obtain air samples from the field and analysis in laboratory for air quality measurement | Start of Project / before construction (for baseline) Monthly and Quarterly during construction in the particular are-as needed. End of Project | Contractor to Perform KTZ/CSC to check compliance |
| Noise | The Contractor shall ensure that routine noise monitoring is undertaken throughout the construction period. Parameters to be monitored to establish a baseline include: Laeq 1h (dBA – Average Decibel) Average Daily Noise level | Populated area/ Near villages/ Plant areas (or at specified sampling points where there are schools, health care facilities, mosque or populated areas) Cement batching plant | Noise meter gadget | Monthly throughout construction. | Contractor to Perform KTZ/CSC to check compliance |
| Water Quality | The following parameters shall be measured by the Contractor: Biological Oxygen Demand (BOD), Chemical Oxygen Demand (COD), Total Suspended Solids (TSS), Total Petroleum Hydrocarbons (TPH). Other parameters maybe warranted as and when requested by the Engineer. | Existing major water-ways (canals & rivers) - one sample around 50 m upstream and downstream of the bridge points Perennial water bodies/ wetland – less than 10m from bank of water bodies adjacent to project railroad | Obtain water samples from the field and analysis in laboratory for air quality measurement | Start of Project / before construction (for baseline) Monthly and Quarterly during construction in the particular areas. End of Project | Contractor to Perform KTZ/CSC to check compliance |
| Community Safety | Traffic safety, safe access, proper fencing of excavation and work areas, COVID 19/ Pandemic safety, signage, GRM information, community notifications, occurrence or absence of any incidents, SEA/SH complaints, etc. | Railroad Project sites and communities directly and indirectly affected by the construction works | Received information from P-APs, key informants and stakeholders. | Monthly throughout construction. | Contractor to Perform KTZ/CSC to check compliance |
| Biodiversity Status | General status of typical habitats, relative abundance of breeding and migratory birds, numbers of breeding pairs of key species of raptors at control plots, numbers of Saiga, relative abundance of rodents, general lists of registered terrestrial vertebrates. | Andasai Sanctuary crossed and nearest clusters and both IBA/KBA crossed by the railway | Monitoring of IBA/KBA in spring and autumn. Monitoring of the Andasai Nature Reserve. Standard methods of field surveys will be used, including general evaluation of status of ecosystems and surveys of terrestrial vertebrates at control plots and routes | For IBA – one-time Survey at the end of May and in September; for the Sanctuary - according to the schedule of state surveys in the Sanctuary. | Contractor (KTZ) KTZ in order to ensure funding for monitoring and to involve the relevant organization in its implementation |

Contractor’s ‘Site Specific’ ES Management Plans (C-ESMP)

The selected Contractor/or subcontractors for the project shall prepare site-specific Environmental and Social Management Plans (C-ESMPs), derived from the Project ESMP, detailed design, and applicable permits. The C-ESMP is intended to operationalize all commitments during the construction phase, covering the full footprint of civil works and associated facilities.

The C-ESMP shall:

- Be prepared, consulted (where relevant), and submitted for review and approval by the Construction Supervision Consultant (CSC) and KTZ E&S staff prior to mobilization;

- Translate the ESIA/ESMP mitigation measures into practical procedures and method statements at site level;

- Identify site-specific impacts and risks, propose detailed mitigation measures, and define an Action Plan with roles, resources, schedules, KPIs, monitoring and reporting protocols;

- Include a Management of Change procedure to ensure the C-ESMP remains updated in line with evolving site conditions or design adjustments.

At a minimum, the following topic-specific management plans shall form part of the C-ESMP:

- Air Quality & Dust Suppression Plan (PS3)

- Noise and Vibration Management Plan (PS3)

- Water Resources / Erosion & Sediment Control (ESC) Plan (PS3)

- Soil Management Plan (PS3)

- Construction Materials, Waste & Hazardous Materials Management Plan (PS3)

- Borrow Pit / Quarry Management Plan (PS3/PS6)

- Spill Prevention & Pollution Control Plan (PS3)

- Emergency Preparedness and Response Plan (PS1/PS3/PS4)

- Occupational Health and Safety Plan (OHS) (PS2)

- Labor Management Plan, incl. Code of Conduct & SEA/SH Action Plan (PS2)

- Community Health, Safety, and Security Plan (CHSSP) (PS4)

- Traffic and Access Management Plan / Railroad Safety Plan (PS4/PS5)

- Labor Camp / Worker Accommodation Management Plan (PS2/WB Guidance)

- Biodiversity Management & SPNA Compliance Plan (incl. fauna crossings, lighting) (PS6)

- Cultural Heritage and Chance Finds Procedure (PS8)

- Site Layout, Facilities & Plant Operation Plan (PS1/PS3)

- Site Restoration & Reinstatement Plan (all disturbed lands) (PS3/PS6)

- Other site-specific management plans as may be required by the CSC during implementation.

The Contractor shall integrate these topic plans into a single C-ESMP framework to ensure consistency, cross-referencing, and accountability. Compliance will be regularly monitored by the CSC and enforced by the KTZ as part of contractual obligations.

Table 43: Summary ES Risks and Impacts and Mitigation Measures

| Phase | PS | Issue | Source/Activity | Expected Impact | Key Mitigation / Management Measures | Responsibility (Implement / Supervise) | Cost* |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Pre-Construction | PS1 | E&S risk management | Final ESIA/ESMP; detailed design; permits | Unmanaged E&S risks; design gaps | Finalize ESIA; embed ESMP & KPIs in contracts; require C-ESMP and method statements; define monitoring, reporting, incident escalation; Management of Change for micro-siting; cumulative & seasonal baselines; GHG screening | Contractor; KTZ/CSC oversight | In EPC & CSC |
|  | PS1/PS6 | Route & site selection (greenfield) | New ROW definition; siting of bridges, camps, plants | Avoidable habitat/social conflict | Alternatives analysis to avoid sensitive habitats/settlements; micro-alignments to reduce fragmentation and water crossings; no-go buffers for riparian and sanctuary zones | Designer/Contractor; KTZ/CSC | Design scope |
|  | PS3 | Borrow/quarry siting | Material sources; access | Land degradation; nuisance | Borrow/Quarry Plan: licensed sources; SPNA no-go; haul road dust/noise controls; rehab bonds; progressive restoration Site Restoration Plan | Contractor; KTZ/CSC; Biodiversity Specialist | EPC |
|  | PS5 | Land acquisition & livelihoods | New ROW, permanent/temporary easements | Land take; asset/livelihood loss | Implement LARAP: census, replacement-cost compensation before works, livelihood restoration incl. grazing/pasture users; manage temporary construction easements; community GRM | KTZ & Akimat (lead); Contractor (support) | KTZ |
|  | PS6 | Biodiversity baseline & critical habitat screen | Andasai SNS clusters; saiga/argali range | Potential CH trigger | Critical Habitat screening; if CH no net loss/net gain strategy and offsets; pre-construction ecological surveys; appoint Ecological Clerk of Works | KTZ/CSC; Biodiversity specialist | KTZ/CSC |
|  | PS8 | Cultural heritage | Desktop & walkover survey | Chance damage | Pre-construction CH screening of ROW, camps, borrow sites; toolbox briefings | Contractor; KTZ/CSC | EPC |
| Construction | PS2 | Labor influx & conditions; SEA/SH | Recruitment; remote camps; subs | Labor tensions; SEA/SH | Fair, transparent hiring; Code of Conduct; SEA/SH Action Plan with survivor-centered pathways; worker GRM; WB Workers’ Accommodation; cultural awareness; reputable agencies | Contractor; KTZ/CSC | EPC |
|  | PS2 | OHS | Earthworks, structures, rail systems, WAME, hot work, electrical, heights, weather | Injuries/fatalities | OHS Plan (risk assessments, PTW, SOPs); PPE; WAME & traffic plans; fall protection ≥1.3 m; hot-work permits; illumination; hearing conservation; emergency response & drills; HAZMAT SDS, secondary containment | Contractor; KTZ/CSC | EPC |
|  | PS3 | Soil quality/topsoil | Formation cuts/fills; camps; plants | Contamination; fertility loss | Soil & Borrow Management; topsoil salvage & protected stockpiles (<3 m); Impermeable pads for refuel/maintenance; oil-water separators; spill kits; licensed hazardous waste disposal | Contractor; KTZ/CSC | EPC |
|  | PS3 | Water resources & quality | Abstraction; in-channel works; camp sewage; plant washdown | Depletion; turbidity; pollution | Water Resources Plan; permits & water balance; buffers to water; ESC (silt fences, basins); no refuel/wash in protection zones; septic/WWTP for camps; portable toilets with septage hauling; settle/treat silty waters | Contractor; KTZ/CSC | EPC |
|  | PS3 | Air quality | Earthworks; haulage; crushers/cement; DG sets | Dust/PM; exhaust | Air Plan; cover loads; speed control; regular watering; equipment maintenance; low-sulfur diesel; adequate stack heights; no open burning; periodic monitoring | Contractor; KTZ/CSC | EPC |
|  | PS3 | Noise & vibration | Heavy plant; crushing; pile/compaction | Community & worker exposure | Noise/Vibration Plan; baseline; silencers; schedule high-noise works daytime; setbacks for plants; ear protection; monitoring & corrective actions | Contractor; KTZ/CSC | EPC |
|  | PS3 | Waste & hazardous materials | Camps; works; plants | Improper disposal; spills | Waste & HazMat Plan; minimize & segregate; labeled bins; licensed removal; recycle construction waste; hazardous storage per SDS | Contractor; KTZ/CSC | EPC |
|  | PS4 | Community health, safety & security | Haul roads; level-crossing works; open excavations; cranes | Public accidents; livestock conflicts | Traffic & Access Plan for construction access roads; barriers/fencing/lighting/signage; secure excavations; community notices; security proportional & trained in VP | Contractor; KTZ/CSC | EPC |
|  | PS6 | Flora | Clearing/grubbing | Vegetation loss | Minimize footprint; permits; ball & transplant where feasible; 10:1 compensatory planting; landscaping; no off-track driving; dust suppression; no grass burning/foraging | Contractor; KTZ/CSC | EPC + tree comp. |
|  | PS6 | Fauna—birds | Tree removal; new/relocated OHL; lighting | Nest disturbance; electrocution; light disorientation | Avoid Apr–Aug nesting; replace raptor nests with 3:1 artificial nests sited ≥500 m from works & 3–5 km apart; bird-safe powerline (SIP, insulating caps, suspended insulators); directional/“ground” lighting; migration-season dimming schedule | Contractor; KTZ/CSC; Biodiversity specialist | EPC |
|  | PS6 | Fauna—reptiles | Trenches; pits | Entrapment/ mortality | Daily trench inspections & fauna rescue; time works outside Apr–May breeding where feasible | Contractor; KTZ/CSC | EPC |
|  | PS6 | Fauna—fish/amphibians | Water intakes; in-channel works | Intake mortality; siltation | Fish screens; avoid spawning/wintering sites; timing windows; no wastewater discharge to channels; waste removal from crews | Contractor; KTZ/CSC | EPC |
|  | PS6 (SPNA) | Andasai SNS clusters and IBAs/KBAs | Works within cluster boundaries/buffers | Habitat disturbance; non-compliance | Enforce SPNA obligations & prohibitions (fire control, waste, chemicals transport, no hunting/collection); internal workforce rules (seasonal restrictions, speed on access roads, lighting schedule); allow PA inspections; compensatory measures if damage occurs | Contractor (implement); KTZ/CSC & Sanctuary Admin (oversight) | EPC |
|  | PS8 | Cultural heritage | Excavations/borrow | Damage to undiscovered assets | Chance Finds Procedure: stop-work, secure, notify Ministry of Culture/KTZ, expert evaluation, resume only by direction; worker induction | Contractor; KTZ/CSC | EPC |
| Operations | PS2 | Worker OHS (maintenance) | Track, structures, signaling, power | Injuries | SOPs; PPE; track-outage protection; worksite traffic control; emergency preparedness | KTZ/Operator | O&M |
|  | PS3 | Erosion & drainage | Embankments; culverts; drains | Erosion; sediment | Vegetate/armor slopes; routine drain maintenance; post-storm inspections & repairs | KTZ/Operator | O&M |
|  | PS3 | Air & noise (trains) | Train operations; tamping/grinding | Diesel emissions; noise/vibration | Fleet maintenance; if diesel—low-sulfur fuel where applicable; rail grinding & track lubrication at curves; targeted barriers at sensitive receptors; horn use consistent with safety & any quiet-zone rules | KTZ/Operator | O&M |
|  | PS3 | Spills & pollution | Derailments/incidents | Hydrocarbon release | Spill response kits & trained teams; inter-agency protocols; rapid cleanup & waste manifests | KTZ/Operator; EMER services | O&M |
|  | PS4 | Public safety (rail) | Level/grade crossings; trespass; livestock | Collisions/fatalities | Rail Safety Program: active protections (gates/lights/alarms), sightlines, community awareness; fencing at hotspot trespass zones; livestock fencing & coordinated herder access points | KTZ/Operator; Local authorities | Capex + O&M |
|  | PS6 | Wildlife strikes & connectivity | Trains; fenced ROW | Wildlife mortality; migration disruption | Wildlife-friendly design: continuous fencing that funnels to fauna under/overpasses (spacing per species, ≥~2 km for saiga corridors where applicable); earthen ramps; guide fencing; seasonal monitoring; adaptive management (e.g., deterrents, targeted speed advisories to drivers in hotspots if operationally feasible) | KTZ/Operator; Biodiversity specialist | Capex + O&M |
|  | PS1 | Monitoring & adaptive management | All | Missed trends | Implement monitoring plan (air, noise, water, biodiversity, safety); publish KPIs; corrective actions via MoC | KTZ/Operator; (reporting to lenders) | O&M |

Costs: Contractor implementation within EPC; supervision within CSC/KTZ; LARAP within KTZ; operations measures within KTZ O&M. Biodiversity offsets (if CH triggered) to be separately budgeted.

Implementation Notes:

Design integration (PS1/PS6): Lock in wildlife crossing locations, fencing continuity, flatter side-slopes where effective, culvert retrofits for fauna, and bird-safe powerline standards at design stage, using recommendations from BMP, with participation of Regional Inspectorate for Forestry and Wildlife and ACBK (Association for the Conservation of Biodiversity of Kazakhstan) and other relevant organization (with funding from Contractor is necessary).

- Access/haul (PS4/PS3): Plan temporary construction haul roads with community safety controls, dust suppression, and progressive decommissioning/restoration.

- ROW rehabilitation (PS3/PS6): Salvage topsoil along the formation; re-vegetate shoulders and disturbed areas with native steppe species.

- SPNA compliance (PS6): Apply Andasai SNS obligations & prohibitions for all project actors; maintain a standing liaison with Sanctuary Administration.

- LARAP (PS5): No site handover or works in each chainage section until compensation is fully paid and livelihood restoration begins; include seasonal grazers and communal users.

- Security (PS4/PS2): Any security providers trained in Voluntary Principles; rules of engagement, proportionality, and GRM integration.

Implementation Schedule and Cost Estimates

The Implementation Schedule and Cost Estimates for the Mointy – Kyzylzhar Railway Project align with WB Performance Standards (PS1–PS8), WBG EHS Guidelines (2007), and Kazakhstan’s environmental legislation to ensure full integration of environmental and social safeguards across all project phases. The Cost Estimates cover costs for mitigation measures, monitoring, and capacity building within the ESMP, outlining staffing needs, responsibilities, and timelines to ensure effective implementation, compliance, and independent verification throughout construction and operation.

- CONSULTATION AND STAKEHOLDER ENGAGEMENT

In line with WB Performance Standard 1 (PS1) on Assessment and Management of Environmental and Social Risks and Impacts, and consistent with Kazakhstan’s Environmental Code (2021) requirements on public participation, stakeholder engagement and consultation activities for the Mointy–Kyzylzhar Greenfield Railway Project will be organized and led by KTZ, with technical support from the Project Preparation Consultant, and subsequently by the appointed Construction Supervision Consultant (CSC).

Public notification and consultations are mandatory components of the national EIA procedure, including formal public hearings in Mointy and Karazhal, and additional community consultations along the alignment. Outputs and outcomes from these engagements will be documented and considered in the ESIA and project preparation stages.

The Project’s Stakeholder Engagement Plan (SEP) provides the framework for systematic and inclusive engagement throughout the project cycle. It defines methods to identify stakeholders, plan engagement approaches for different sub-groups, and ensure accessible mechanisms for feedback, grievances, and concerns from Project-Affected Parties (PAPs) and Other Interested Parties (OIPs).

The objectives of stakeholder engagement, consistent with WB PS1 (similar to WB ESS10), are to:

- Establish a systematic approach to identifying and engaging stakeholders, with a focus on maintaining constructive relationships with PAPs;

- Assess stakeholder interests and incorporate their views into project design and environmental and social performance measures;

- Promote effective, inclusive, and culturally appropriate engagement with PAPs on issues that may affect them;

- Ensure timely, accessible, and understandable disclosure of project information, including potential risks and impacts;

- Provide PAPs with accessible and inclusive grievance mechanisms to raise issues and receive responses, with grievances tracked and resolved in a transparent manner.

Two main stakeholder groups are recognized:

- Project-Affected Parties (PAPs): individuals and communities directly or indirectly affected by the railway, including households along the alignment, seasonal land users, vulnerable groups, and businesses affected by land acquisition or construction.

- Other Interested Parties (OIPs): government authorities (akimats, regulators), civil society organizations, NGOs, academia, the private sector, contractors, and media who have an interest in the project’s development and impacts.

For the Mointy–Kyzylzhar railway corridor, these stakeholders include communities and land users who will experience direct impacts from land acquisition, access restrictions, noise, dust, or disruption during construction. It is the responsibility of KTZ and the CSC to maintain and update the SEP as the project progresses, ensuring that engagement activities remain relevant and effective.

The SEP details the methods and timing of engagement activities, such as community meetings, focus group discussions, formal public hearings, information disclosure through official notices and online platforms, and use of a 24/7 Grievance Redress Mechanism (GRM). These measures ensure that stakeholder feedback informs project planning, implementation, and monitoring.

Consultations During Project Preparation

Consistent with WB Performance Standard 1 (PS1) and the requirements of the Environmental Code of the Republic of Kazakhstan (2021), early stakeholder engagement was carried out during the preparation of the Greenfield Railway Project. These consultations served to disclose project information, capture local perspectives, and ensure that environmental and social concerns were integrated into the ESIA and ESMP.

Consultations were undertaken with a broad range of stakeholders including affected land users, akimats, NGOs, women’s groups, and vulnerable households in Karagandy and Ulytau regions. The focus was on anticipated impacts such as land acquisition, compensation, seasonal access for livestock, biodiversity protection, construction-related disturbance (dust, noise, waste), and employment opportunities.

Key themes raised during the preparation phase included:

- Land and livelihoods – clarity on compensation principles, crop and pasture access, and livelihood restoration.

- Community safety and access – requests for livestock crossings, traffic management measures, and safety protocols near construction areas.

- Environmental protection – concerns regarding biodiversity (notably saiga migration), dust and noise emissions, and waste handling.

- Employment and opportunities – interest in local hiring and capacity-building during construction.

- Grievance redress – the need for an accessible and responsive GRM at village and district levels, with akimat involvement.

Mandatory public hearings were also conducted in line with Kazakhstan’s EIA disclosure requirements, where the draft ESIA was presented to the public and formal minutes recorded.

The table below summarizes the main consultations conducted during project preparation:

Table 44: Engagement Log – Consultations During Project Preparation

| Date | Location | Stakeholder Group(s) Engaged | Key Issues Raised | Project Responses / Follow-up Actions |
| --- | --- | --- | --- | --- |
| 08 Sep 2025 | Togusken, Aktau | Land users, community members | Concerns about land acquisition, compensation principles, pasture access, and job opportunities | Clarified compensation to be at replacement cost; noted seasonal access needs; employment commitments to be detailed in LARAP/SEP updates |
| 09 Sep 2025 | Aqadyr | Land users, local representatives | Questions about timing of land surveys, grievance handling, and access for livestock crossings | Agreed to establish livestock crossing strategy; GRM hotline to be publicized; survey schedules to be disclosed via akimat offices |
| 24–25 Sep 2025* | District-level (Karagandy/Ulytau) | Akimats, NGOs, women’s groups, vulnerable households | Anticipated construction impacts on vulnerable groups, role of akimats in grievance management | Planned targeted livelihood restoration support; commitments to include akimat in GRM management |
| 13 Oct 2025** | Mointy | Public hearing under national EIA procedure | General concerns on environmental protection, biodiversity, and community health and safety | Formal minutes to be integrated in state review; issues reflected in final ESIA/ESMP |
| 14 Oct 2025** | Karazhal | Public hearing under national EIA procedure | Requests for detailed disclosure of mitigation measures, noise/dust control, and waste management | KTZ/Consultants presented draft EIA; responses logged in hearing minutes; feedback to be incorporated in ESMP and C-ESMPs |

*Scheduled consultations.
**Mandatory public hearings as per Environmental Code of Kazakhstan (2021).

Consultations During Project Implementation

According to WB PS1 (Assessment and Management of Environmental and Social Risks and Impacts), stakeholder engagement is an inclusive and iterative process conducted throughout the project life cycle. Effective implementation of engagement activities is critical for building constructive and responsive relationships with project-affected communities, workers, and other stakeholders, and for ensuring the project’s environmental and social risks are appropriately managed.

During the implementation phase of the Greenfield Railway Project, consultations and information disclosure will remain an ongoing process. This will include structured meetings, focus group discussions, public briefings, and household-level interactions, depending on the issues and stakeholder groups involved. The Construction Supervision Consultant (CSC), together with KTZ, will ensure that these activities are aligned with the Stakeholder Engagement Plan (SEP) and are responsive to emerging issues identified during construction.

Consultations will focus on:

- Environmental and social risks – ongoing disclosure of mitigation measures related to air quality, noise, waste, water use, biodiversity, and traffic safety.

- Land acquisition and resettlement (PS5) – updates on compensation status, transitional support, and livelihood restoration activities.

- Community health and safety (PS4) – awareness campaigns on traffic safety, access restrictions, and emergency preparedness.

- Employment and labor (PS2) – information sessions on job opportunities, worker rights, labor grievance mechanisms, and enforcement of the Worker’s Code of Conduct.

- SEA/SH and GBV awareness (PS2/PS4) – training and dialogue with workers, local authorities, and communities on prevention, response, and available support services.

- Engagement with vulnerable groups – targeted consultations with women, the elderly, low-income households, and herder groups to ensure their views are included and their needs addressed.

The SEP provides more detailed guidance on the methods, frequency, and responsible parties for these consultations. Below is an indicative engagement log showing the types of consultations anticipated during project implementation.

Table 45: Stakeholder Engagement Matrix for Project Implementation

| Timing / Phase | Stakeholder Group(s) | Consultation Focus Areas | Methods / Tools Used | Responsible Parties |
| --- | --- | --- | --- | --- |
| Quarterly (routine) | Local communities, PAPs, vulnerable households | Updates on construction progress, access restrictions, land acquisition, grievance redress | Village meetings, household visits, GRM hotline updates | CSC Social Team, KTZ |
| Monthly | Project workers | OHS briefings, labor rights, Code of Conduct, GBV/SEA awareness, worker GRM | Toolbox talks, training sessions, posters/signage | Contractor HSE + Social Officers |
| Semi-annual | Local authorities (akimats, rayon reps) | Review of LARAP/LRP implementation, traffic management, community safety, stakeholder issues | Coordination meetings, joint inspections, written reports | KTZ, CSC E&S Specialists |
| Seasonal / as needed | Herding/farming groups | Grazing access, livestock crossings, seasonal land use, water access | Targeted focus groups, field consultations, participatory mapping | CSC Environmental + Social Team |
| Continuous | NGOs, CSOs, interest groups | Biodiversity protection, cultural heritage, community safety, social monitoring | Thematic workshops, disclosure sessions, joint field visits | CSC Biodiversity & Social Specialists |

Reporting Back to Stakeholders

Reporting back to stakeholder groups and evaluating the stakeholder engagement process are vital to ensure that KTZ can respond to identified issues, adapt engagement activities, and maintain constructive relationships with communities and other stakeholders. In line with PS1, reporting ensures transparency, accountability, and responsiveness throughout the project life cycle.

All issues raised during consultations or through the grievance mechanism must be logged, tracked, and resolved in a professional and timely manner. KTZ, with the support of the Construction Supervision Consultant (CSC), will ensure that project-related meetings are documented, with minutes and outcomes shared back with stakeholders in accessible formats.

Feedback loops will use multiple channels to ensure inclusiveness:

- Public meetings in project-affected areas, led by rayon/district authorities with participation from PAPs, community leaders, and vulnerable groups.

- Minutes of meetings shared in subsequent consultations, posted on information boards, and disclosed online.

- Responses to grievances and feedback provided in writing, verbally, and, where possible, through SMS or phone calls.

- Key project updates disseminated via KTZ’s official website, social media platforms, and printed communication materials.

Information Disclosure Tools

- Community Meetings

  - Project information and updates will be disclosed through national- and local-level meetings. Rayon and district authorities (Karagandy and Ulytau regions) will coordinate community meetings involving PAPs and OIPs.

  - Meetings will be inclusive, with focused sessions for vulnerable groups (e.g., women, low-income households, herders).

  - Frequency: at least semi-annually or when significant project changes occur.

- Communication Materials

  - Printed materials (brochures, flyers, posters) distributed via local Executive Power offices.

  - A “Public Relations Kit” will be designed for both print and online access.

  - The KTZ project website will provide quarterly updates in Kazakh, Russian, and English, including information on the grievance mechanism.

- Mass and Social Media

  - A designated Social Safeguard/Engagement Specialist will serve as the Focal Point Person (FPP), ensuring close communication with PAPs, local leaders, and CSOs.

  - Information will be posted regularly on the dedicated project website, official social media accounts, and public information boards.

  - Where necessary, the project will produce video content (e.g., short documentaries, awareness videos) for dissemination via YouTube, television, or radio.

- Information Desks

  - Information desks will be established in rayon offices (Karagandy & Ulytau) to provide residents with project updates, details of engagement activities, and the contact information of the FPP.

  - Brochures and flyers on E&S issues (e.g., land acquisition, safety, biodiversity, labor standards) will be made available.

- Stakeholder / Beneficiary Perception Surveys

  - At the start of implementation, KTZ will commission stakeholder opinion and perception surveys to establish a baseline on community attitudes, awareness, and expectations.

  - Follow-up surveys will be conducted during and towards the end of construction to measure satisfaction, effectiveness of engagement, and areas for improvement.

Feedback and Monitoring

- All consultations and disclosure events will include mechanisms for collecting stakeholder feedback.

- Inputs from PAPs and OIPs will be integrated into project planning, LARAP updates, and monitoring reports.

- Results will be summarized in quarterly engagement reports submitted by the CSC to KTZ, which will also be shared with lenders and disclosed publicly.

- GRIEVANCE REDRESS

The Grievance Redress Mechanism (GRM) for the Mointy – Kyzylzhar Railway Project will be established in alignment with WB Performance Standards (PS1 on Assessment and Management of Environmental and Social Risks and Impacts) and relevant Kazakhstan legislation, including the Environmental Code of the Republic of Kazakhstan (2021) and the Law on Access to Environmental Information (2002). The GRM will ensure that all project-affected parties can raise concerns regarding environmental and social performance in a transparent, accessible, and culturally appropriate manner. Key considerations include:

Timely and Effective Response: All grievances will be addressed promptly, fairly, and transparently, with clear timelines for acknowledgment, assessment, and resolution.

Accessibility and Inclusivity: The mechanism will be free of charge, readily accessible to all stakeholders, including vulnerable groups, and available in Kazakh and Russian languages to ensure cultural and linguistic appropriateness.

Non-Retaliation and Confidentiality: Grievances can be submitted anonymously without fear of retaliation, with handling procedures that are discreet, objective, and sensitive to the needs of affected parties.

Multiple Channels for Submission: Complaints will be accepted through written forms, hotlines, community meetings, grievance boxes, and digital platforms, providing flexible options for affected stakeholders.

Public Awareness and Record Keeping: Information on the GRM process will be widely disseminated during community engagement activities, and a publicly available log of grievances and resolutions will be maintained to ensure accountability.

Link to Legal Remedies: The GRM will complement but not restrict access to Kazakhstan’s judicial or administrative remedies as stipulated under national law.

Monitoring and Reporting: Regular monitoring of grievance resolution effectiveness and agreed scheduled reporting to stakeholders and authorities will be undertaken to ensure continuous improvement.

The Grievance Redress Mechanism (GRM) which can be adapted to Greenfield Project Mointy – Kyzylzhar Section, is described in detail in the LMP.

Grievance Redress Mechanisms

The Grievance Redress Mechanism (GRM) for the Mointy – Kyzylzhar Railway Greenfield Project is designed to ensure that all concerns and complaints from project-affected communities, workers, and other stakeholders are addressed in a timely, transparent, and culturally appropriate manner consistent with WB Performance Standard 1 (PS1) on Assessment and Management of Environmental and Social Risks and Impacts and relevant Kazakhstan legislation, including the Environmental Code of the Republic of Kazakhstan (2021) and the Law on Access to Environmental Information (2002).

The GRM framework integrates the Stakeholder Engagement Plan (SEP) and the Land Acquisition and Resettlement Action Plan (LARAP), using a two-tier grievance redress structure comprising Grievance Redress Committees (GRCs) at both regional (region) and central (Astana) levels. These committees, led by senior management and supported by dedicated coordinators, include representatives from KTZ, local authorities (akimats), the Construction Supervision Consultant (CSC), and contractors, ensuring broad stakeholder participation, accountability, and oversight. The mechanism emphasizes accessibility, confidentiality, non-retaliation, and documentation of grievances, aligning with PS1 principles and Kazakhstan’s regulatory requirements to provide a clear, consistent, and fair process for resolving project-related issues throughout the construction phase.

The Steps to be adhered to address grievance within the SEP framework and consistent PS1 requirements are as follows:

Step 1: Grievance Redress Committee (GRC) – Regional Level

In accordance with WB PS1 and WBG EHS Guidelines (2007) on stakeholder engagement and disclosure, grievances will first be received and reviewed by the regional-level GRC.

The GRC will include:

Representatives of KTZ regional branch (Deputy Director and Safeguards Specialist or Lawyer);

Consultants’ team representatives (Safeguards and Public Relations Specialists);

Representatives from regional and district Akimats (local government authorities) as required under the Law on Local Governance;

Representatives of the Construction Supervision Consultant (CSC) (Head/Deputy Head and Protective Measures/Public Relations Specialists);

Contractor representatives (Head/Deputy Head and Safeguards/Community Liaison Specialists).

The GRC will ensure cultural appropriateness, accessibility, and confidentiality of the grievance process, in line with Kazakhstan law and WB PS1 requirements.

Step 2: Grievance Processing – Regional Level

Grievances resolved immediately upon receipt will be closed promptly with formal documentation, ensuring transparency and accountability per WB PS1 and WBG EHS Guidelines (2007).

Unresolved cases will be reviewed at the regional level, with the Regional GRC meeting twice a month or more frequently if required.

Cases will be discussed within 10 working days, and resolution recommendations will be communicated to all parties.

The Regional GRC Coordinator will compile meeting minutes, maintain records, and track corrective actions per Kazakhstan’s Environmental Code (2021) and WB PS1 monitoring provisions.

Step 3: Grievance Escalation – Central Level

If the grievance cannot be resolved at the regional level, it will be escalated to the Central GRC, consistent with WB PS1 provisions on grievance escalation.

The Central GRC will:

Conduct monthly meetings, with ad hoc meetings as needed for urgent cases;

Review submitted documentation, evaluate cases, and issue settlement recommendations within 20 working days, following Kazakhstan legal requirements on public complaints handling.

The Central GRC Coordinator will ensure proper documentation, reporting, and disclosure, in line with the WBG EHS Guidelines (2007) on stakeholder engagement and grievance documentation.

Additionally, grievances may be submitted directly to state authorities via the e-otinish electronic platform (https://eotinish.kz/kk) in compliance with Kazakhstan’s Law on Access to Environmental Information (2002).

Step 4: Provision of Feedback

For resolved grievances, written confirmation will be provided to the complainant within agreed timelines, ensuring transparency and compliance with WB PS1 on stakeholder communication.

If unresolved at the Central GRC level, the complainant will receive:

The reasons for non-resolution,

Guidance on further pursuing the matter through Kazakhstan’s judicial system as guaranteed under Kazakhstan’s Administrative Procedural Code.

This ensures alignment with WBG EHS Guidelines (2007) principles on transparency and WB PS1 requirements for accessible grievance redress.

GRM Legal System. In accordance with RoK legislation, if a resolution cannot be reached following discussion and assistance from regional and central GRCs, or if the complainant remains dissatisfied with the grievance redress system, the case shall be referred to the court for resolution. Nonetheless, it should be emphasized that GRC management does not restrict a complainant's initial right to refer the case to court as part of the grievance redress procedure.

Grievance Focal Points. PAPs and other stakeholders may visit, call, email to, or fax the GRC for the Karagandy and Ulytau region at the regional level.

Disclosure of the Grievance Process

In accordance with WB Performance Standard 1 (PS1) on stakeholder engagement and the WBG General EHS Guidelines (2007) on information disclosure, the public has been, and will continue to be, regularly informed about the Grievance Redress Mechanism (GRM) under the LARAP through multiple communication channels. Information brochures, public notices, and information stands will be installed at regional and district Akimat offices as required under Kazakhstan’s Environmental Code (2021) and the Law on Access to Environmental Information (2002) to ensure accessibility and transparency. During public consultations and site-level meetings, representatives of KTZ, the Environmental and Social Consultant (ES) team, and the Executing Agency (EA) will present the grievance mechanism, its procedures, and escalation steps. Moreover, brief overviews of the GRM, including statistics on grievances received and resolved, will be incorporated into periodic reports submitted by the ES Consultants team and KTZ to international lenders, ensuring compliance with WB PS1 disclosure provisions and national reporting obligations

- MONITORING, REPORTING AND BUDGET

Environmental and social monitoring will be undertaken to ensure effective mitigation and timely response to identified project risks and impacts during the construction phase of the Mointy – Kyzylzhar Greenfield Railway Project. In line with WB PS1, the Environmental Code of the Republic of Kazakhstan (2021), and the WBG EHS Guidelines (2007), the KTZ Safeguards Officer, with support from the Construction Supervision Consultant (CSC), will:

Develop a construction-phase environmental and social auditing protocol along with a detailed monitoring and reporting plan consistent with WB PS1 and Kazakhstan’s regulatory framework.

Provide standardized guidance and reporting templates for use by contractors in preparing periodic environmental and social performance reports, ensuring alignment with WBG reporting requirements and national legislation.

Conduct regular compliance monitoring of the contractor’s implementation of mitigation measures under the Environmental and Social Management Plan (ESMP), documenting findings in quarterly monitoring reports for KTZ, with immediate reporting of any significant environmental or social incidents.

Internal Monitoring

During implementation, KTZ will carry out monthly internal monitoring of the Environmental and Social Management Plans (ESMPs) to evaluate the effectiveness of mitigation measures against identified environmental and social risks and impacts. Monitoring results will be reviewed by the KTZ Project Director and submitted to the World Bank for review, ensuring compliance with WB PS1 requirements on impact assessment, management systems, and monitoring. The Construction Supervision Consultant (CSC) will assist KTZ in compiling and preparing these reports in accordance with national environmental legislation and international safeguards.

Throughout the railway construction period, KTZ, with CSC support, will closely monitor Contractor compliance with the ESMP obligations. Contractors will be required to prepare monthly reports on environmental and social mitigation implementation, with the CSC consolidating these into quarterly reports for submission to KTZ and relevant authorities. Reports will document the status of mitigation measures, identify any additional actions required, record incidents of non-compliance with environmental permits, summarize complaints from affected communities or NGOs, and describe resolution measures undertaken.

In line with WB PS1 and the WBG EHS Guidelines (2007) on incident prevention and reporting, any occupational health and safety (OHS), environmental, or community-related incidents occurring at project sites must be immediately reported to the World Bank rather than deferred to periodic reporting. KTZ will include explicit contractual provisions requiring contractors and supervision consultants to promptly notify KTZ of any incidents. Upon notification, KTZ will:

Submit a written incident report to the World Bank detailing all available information at the time of reporting.

Conduct a root cause analysis to identify underlying factors and risks.

Develop and implement a Corrective Action Plan (CAP) including remedial measures to prevent recurrence, mitigate impacts, and compensate for adverse consequences if applicable.

Appendix 1: Inventory of Initially Obtained Electronic Data from KTZ

Public Consultations on the Environmental and Social Impact Assessment of the project "Construction of the Mointy-Kyzylzhar Railway Line"

1. Date of implementation: September 24, 2025 at 14:00

- Venue: Shet District, Mointy village, Tanybai Batyr 14, Akimat Building

3. General Information:

The public consultations were organized jointly by "National Company "Kazakhstan Temir Zholy" Joint Stock Company (hereinafter - "NC "KTZ" JSC) and the World Bank. Information about the public consultations was conveyed to the public through the Akim's Office of Moiynty village, Shet District, Karagandy region, as well as by "NC "KTZ" JSC in accordance with the requirements of WBG PS1.

4. Agenda of the Public Consultations:

1) Opening speech by the Representative of the Client - Head of the "Mointy-Kyzylzhar" Directorate Karsakbayev Bakyt Serikbayuly;

2) Report and presentation by the client's representative - Environmental Manager, Environmental Specialist Shiryayeva Tamara Aleksandrovna on the topic: "Environmental and Social Impact Assessment. Environmental and Social Management";

3) Discussion of the report:

4) Report and presentation by the client's representative - National Biodiversity Consultant Senyak Evgenia Nikolaevna on the topic: "Biodiversity Management Plan";

5) Discussion of the report:

6) Questions, proposals, and comments from public representatives;

7) Responses of the Client to questions, proposals, and comments;

8) Appendices to the Protocol (photo and video materials, lists of participants, copies of announcements, presentation materials).

5. Participants of the Consultations:

From "NC "KTZ" JSC: Karsakbayev Bakyt Serikbayuly - Head of the "Mointy-Kyzylzhar" Directorate.

Shiryayeva Tamara Aleksandrovna - Environmental Manager, Environmental Specialist.

Senyak Evgenia Nikolaevna - National Biodiversity Consultant.

Abishev Abzal Madenuly - Interpreter

Public representatives:

(Full name, position, or affiliation with organizations/population are listed) Chief Specialist of the Akim's Office of Mointy village Zh. Tlegenova, Chairman of the Council of Elders O. Kisikov, Chairman of the local community S. Mukhashev (heads of institutions) according to the list of attendance.

6. Course of Consultations:

During the consultations, reports by the Client's representatives and consultants were heard, and issues related to the environmental and social aspects of the project implementation were discussed.

Main questions and comments from public representatives:

1) Deputy of Mointy village A. Adambayev - Carry out work to level the external roads of Mointy village, lay a special paved road, not use the road inside the village because it is impossible to move inside the village due to dust, and equipment is crushing pasture lands.

2) Resident of Mointy village B. Kanzhanov - KTZ is using water in the village area for its construction purposes, there is no water left for the village livestock, and agricultural livestock are leaving the village. KTZ should drill wells for itself.

3) Terr. Insp. of Karagandy region - It is necessary to accurately determine the migration routes of saigas in the territory of Shet district. The fence along the railway will impede the passage of saigas.

Responses of the Client's Representatives:

1) Karsakbayev B. - KTZ Representative - We will level and improve the roads outside Mointy village after the completion of construction.

2) Karsakbayev B. - KTZ Representative - I will convey the issue of water to the KTZ management.

3) Senyak E. - This issue will be considered during the design phase.

7. Outcomes of the Consultations:

Based on the results of the discussion, the parties noted the importance of considering the interests of the population, complying with the environmental and social standards of the World Bank, as well as ensuring the transparency and openness of project implementation.

8. Appendices:

List of participants;

Photo and video materials;

Signatures:

Representatives of "NC "KTZ" JSC: Karsakbayev B.S.

Public representatives:

List of Attendees for PC 1

Photos for PC 1: Mointy

Minutes of

Public Consultations on the Environmental and Social Impact Assessment of the project "Construction of the Mointy-Kyzylzhar Railway Line"

(IN ENGLISH)

- Date of implementation: September 25, 2025

- Venue: Karazhal city

3. General Information:

The public consultations were organized by "NC "Kazakhstan Temir Zholy" JSC (hereinafter - "NC "KTZ" JSC) jointly with the World Bank. Information about the public consultations was conveyed to the public through the SE "Akim's Office of Karazhal city", as well as by "NC "KTZ" JSC in accordance with the requirements of WB PS 1.

4. Agenda of the Public Consultations:

1) Opening speech by the Representative of the Client - Deputy Head of the "Mointy - Kyzylzhar" Directorate Absalimov Almas Bolatbekovich;

2) Report and presentation by the client's representative - Environmental Manager Shiryayeva Tamara Aleksandrovna on the topic: "Environmental and Social Impact Assessment. Environmental and Social Management";

3) Discussion of the report;

4) Report and presentation by the client's representative - National Biodiversity Consultant Senyak Evgenia Nikolaevna on the topic: "Biodiversity Management Plan";

5) Discussion of the report;

6) Questions, proposals, and comments from public representatives;

7) Responses of the Client to questions, proposals, and comments;

8) Appendices to the Protocol (photo and video materials, lists of participants, copies of announcements, presentation materials).

5. Participants of the Consultations:

From "NC "KTZ" JSC:  Absalimov Almas Bolatbekovich - Deputy Head of the "Mointy - Kyzylzhar" Directorate.

Shiryayeva Tamara Aleksandrovna - Environmental Manager, Environmental Specialist.

Senyak Evgenia Nikolaevna - National Biodiversity Consultant.

Abzal Abishev- Interpreter

Public representatives:

(Full names, positions, or affiliation with organizations/population are listed)

6. Course of Consultations:

During the consultations, reports by the Client's representatives and consultants were heard, and issues related to the environmental and social aspects of the project implementation were discussed.

Main questions and comments from public representatives:

1) Please indicate where the bridges for driving livestock are located.

2) Before next year, sand will fall into the pit where it was delivered, and many animals will die. The pits are 4-5 meters deep. Who will answer this question? I hope to find a solution to this issue as soon as possible. The dug trenches should be fenced off.

3) Is it possible to dump garbage into the pits formed as a result of your work near the village? (Aktau village) Will these pits be closed?

4) There are agricultural lands where the railway passes. Will you receive compensation for the use of this land?

5) I would like the bridge to connect the station with Aktau, because the Atasu river will be cut off.

6) It is necessary to build a fire depot, because there are no firefighting means that could extinguish a field fire if coals fly out of the locomotive.

7) The railway will pass through the lands of private farms in Karazhal. No land is left for grazing livestock. The exit to the farmer's pasture is on the other side of the railway. The house is on the other side. There is no crossing. I ask you to consider crossings.

8) Are crossings for saigas being considered? Assuming the road passes over the railway, not under it.

9) The names of the settlements are incorrectly indicated. Make changes Tugisken, Kiikti.

10) The Zhidebay River flows for 1-2 weeks. When this water flows, it drains into the desert and spreads over the ground, becoming useless water. In this case, it would be a great help for the city if they built a dam (from stones from the ditch) and blocked the water stopping point. This will also contribute to livestock grazing.

11) Who is responsible for all the problems?

7. Outcomes of the Consultations:

Based on the results of the discussion, the parties noted the importance of considering the interests of the population, complying with the environmental and social standards of the World Bank, as well as ensuring the transparency and openness of project implementation.

8. Appendix:

List of participants.

Photo and video materials.

Signatures:

Representative of "NC "KTZ" JSC: Absalimov AB.

Public representatives:

Photos for PC2: Karazhal

For railways, use a provisional setback of ≥300 m to settlement edges (upgrade to ≥500 m where schools/hospitals are present or night operations are expected) and ≥100–150 m to isolated homes (or add engineered barriers), then confirm/refine with site-specific noise/air/vibration and safety modeling to satisfy PS1/PS4 and local limits.

KTZ Annual Report 2023 – Kazakhstan Temir Zholy JSC. https://www.railways.kz.

Ministry of Transport of Kazakhstan – Transport Statistics 2022. https://www.gov.kz

KTZ Infrastructure Development Plan 2025, https://www.railways.kz

“Kazakhstan’s Rail Transit Volumes Recover in 2022,” Railfreight.com. https://www.railfreight.com

National Railway Electrification Program 2030. https://www.gov.kz

Transport Infrastructure Development Plan 2025, Government of Kazakhstan. https://www.gov.kz

Aside from the connecting points at Mointy and Kyzylzhar, onky Karazhal is 1.5km away, next closest one is Aktau at 2m, and the rest at more than 5km.

In IFC-consistent ESIA practice, however, sensitive receptors are understood to be people, places, or environmental features that are more susceptible to harm from project impacts and therefore warrant heightened protection and conservative assessment/mitigation. This covers: (i) Human receptors: homes/residences, schools, hospitals/clinics, elderly/childcare facilities, places of worship, markets; sites heavily used by vulnerable groups (children, elderly, pregnant women, low-income households, Indigenous Peoples). (ii) Environmental receptors: drinking-water sources and intakes, community wells, irrigation offtakes; wetlands, rivers and spawning grounds; legally protected areas, critical habitat, key biodiversity features, wildlife corridors. (iii) Cultural receptors: cemeteries, archaeological sites, sacred/natural heritage sites, traditional use areas.

(equivalent sound level LAeq), dBA

In IFC, the Client, refers to the entity (company, developer, or borrower) that is responsible for planning, financing, constructing, or operating the project and for ensuring compliance with WB Performance Standards. In this instance it is KTZ

In this case also as Environmental and Social Consultant, Dong Sung Engineering, Ltd., Seoul, SK