JSC National Company "Kazakhstan Temir Zholy"

Land Acquisition and Resettlement

Action Plan

Mointy–Kyzylzhar Railway Construction Greenfield Project

Preliminary Draft

Document stage: Second Draft

Document Version:2.1

Date: September 2025

Table of contents

1	Introduction	8

1.1	Preamble	8

1.2	Introduction to the LARAP	8

1.3	Project Overview	9

1.4	Purpose of the LARAP	9

1.5	Scope of the LARAP	10

1.6	Methodology	10

2	Legal and Institutional Framework	11

2.1	National Legal Framework	11

2.2	Hierarchy of Legal Acts	12

2.3	Constitution of the Republic of Kazakhstan	12

2.4	Land Code of the Republic of Kazakhstan	13

2.5	Reserve Lands (“zemli zapasa”)	14

2.6	Law on State Property	14

2.7	Law on Railway Transport	15

2.8	Environmental Code	16

2.9	Rules on Land Reservation for State Needs	17

2.10	Construction Standard SP RK 3.03-116-2014 “Land Allocation for Railways”	17

2.11	Labor Code of the Republic of Kazakhstan	18

2.12	Standard Land Acquisition Practices in Kazakhstan	19

2.13	Regional Application of Land Reservation Rules (Karaganda and Ulytau Oblasts)	21

2.14	International Safeguards Requirements	23

2.15	Policy Framework and Entitlements for Displaced Persons under the Project	25

2.16	Eligibility and Cut-off Date	25

2.17	Compensation Principles	26

2.18	Livelihood Restoration and Severe Impacts	26

2.19	Vulnerable Households	26

2.20	Implementation in this LARAP	26

3	SOCIAL AND ECONOMIC CHARACTERISTICS OF THE REGION	27

3.1	Social and Economic Characteristics of the Project Sites	27

3.2	Key Settlements within the Project Corridor	27

3.3	Karaganda Region	29

3.4	Ulytau Region	30

3.5	Administrative and Transport Nodes Along the Corridor	31

3.6	Profile of Affected Population (Ulytau region)	31

3.7	Profile of Affected Population (Karaganda region)	35

3.8	General Perceptions about the Proposed Railway Project	38

4	Inventory of Land Acquisition and Economic Displacement	39

4.1	Overview of Impacts	39

4.2	Economic Impacts by Region	39

4.3	Land Take and Use Characteristics (Ulytau region)	47

4.4	Land Take and Use Characteristics (Karaganda region)	50

4.5	Types of Economic Displacement	50

4.6	Loss of Lands and Businesses	51

4.7	Vulnerable Groups	51

4.8	Mitigation Measures	52

4.9	Data Gaps and Confirmation Process	53

5	Institutional Arrangements	53

5.1	Roles and Responsibilities of Key Institutions	53

5.2	Internal Responsibilities of KTZ	53

5.3	Development and Implementation of the LARAP	54

5.4	Resettlement Implementation Process	54

5.5	Change Management Considerations	55

5.6	LARAP Implementation Schedule	55

6	Livelihood Restoration Program (LRP)	57

6.1	Purpose and Triggers	57

6.2	Socio-Economic Baseline and Railway-Specific Livelihood Risks	57

6.3	Program of Restoration Measures	58

6.4	Individual Restoration Plans	58

6.5	Institutional Responsibilities	58

6.6	Monitoring and Indicators	59

6.7	Financing and Practical Constraints	59

7	Stakeholder Engagement and Disclosure	59

7.1	Purpose and Link with SEP	59

7.2	Engagement Principles	59

7.3	Information Disclosure	60

7.4	Consultation Process	60

7.5	Public Consultations in September 2025	60

7.6	Role of Akimats in Engagement	61

7.7	Re-Disclosure and Rolling Process	62

7.8	Integration with Grievance Mechanism	62

7.9	Monitoring of Engagement	62

8	Grievance Redress Mechanism (GRM)	63

8.1	Purpose and Principles	63

8.2	Access Points and Channels	64

8.3	Process and Levels of Review	64

8.4	Grievance Register and Reporting	65

8.5	Protection and Confidentiality	65

8.6	Monitoring and Evaluation of GRM	65

9	Monitoring & Reporting	65

9.1	Objectives of Monitoring	65

9.2	Internal Monitoring	66

9.3	External Monitoring and Completion Audit	66

9.4	Key Monitoring Indicators	66

9.5	Monitoring Methods and Frequency	67

9.6	Reporting Arrangements	68

Abbreviations and Definitions

| Abbreviation | Full Form |
| --- | --- |
| AIIB | Asian Infrastructure Investment Bank |
| Akimat | Local executive authority (district/region) |
| CPI | Consumer Price Index |
| DD | Detailed Design |
| EAEU | Eurasian Economic Union |
| EIA | Environmental Impact Assessment |
| EPC | Engineering, Procurement and Construction (Contractor) |
| ESF | Environmental and Social Framework (World Bank) |
| ESMP | Environmental and Social Management Plan |
| ESMS | Environmental and Social Management System |
| FS | Feasibility Study |
| GRM | Grievance Redress Mechanism |
| HSE | Health, Safety and Environment |
| IFC | International Finance Corporation |
| IFI | International Financial Institution |
| IOL | Inventory of Losses |
| JSC | Joint Stock Company |
| KTZ | Kazakhstan Temir Zholy (Kazakhstan Railways) |
| KZT | Kazakhstani Tenge |
| LARAP | Land Acquisition and Resettlement Action Plan |
| LCC | Land-Clearance Certificate |
| LRP | Livelihood Restoration Program |
| M&E | Monitoring and Evaluation |
| MCI | Monthly Calculation Index |
| NPTsZem | National Center for Land Cadastre |
| PAP | Project Affected Person |
| PCP | Pasture Connectivity Plan |
| PMO | Project Management Office |
| PS1 | IFC Performance Standard 1 (Assessment and Management of Environmental and Social Risks and Impacts) |
| PS5 | IFC Performance Standard 5 (Land Acquisition and Involuntary Resettlement) |
| RAP | Resettlement Action Plan |
| RK | Republic of Kazakhstan |
| ROW | Right of Way |
| SEA/SH | Sexual Exploitation and Abuse / Sexual Harassment |
| SEP | Stakeholder Engagement Plan |
| SES | Socio-Economic Survey |
| TBC | To Be Confirmed |
| TBD | To Be Determined |
| TITR | Trans-Caspian International Transport Route |
| TOA | Temporary Occupation Agreement |
| USD | United States Dollar |
| WB | World Bank |

Definitions

- Akimat – Local executive authority (district or region) in the Republic of Kazakhstan, responsible for issuing decrees on land acquisition and reservation, disbursement of compensation, and community engagement.

- Census – The process of registering all Project Affected Persons (PAPs), regardless of legal title to land, including socio-economic survey and verification of entitlements.

- Contingency – A budget reserve (10–15%) allocated to cover unforeseen costs related to land acquisition, livelihood restoration, or additional support to PAPs.

- Cut-off Date – The date officially disclosed to determine eligibility for compensation and assistance. Persons settling or making claims after this date are not eligible.

- Economic Displacement – Loss of income sources or means of livelihood due to Project-related land acquisition or restrictions on land use.

- Eligibility – The criteria defining who qualifies for compensation and assistance under the LARAP, including landowners, tenants, leaseholders, and informal users.

- Grievance Redress Mechanism (GRM) – A formal process for PAPs and stakeholders to lodge complaints, seek clarification, and obtain redress in a transparent and timely manner.

- Inventory of Losses (IOL) – The record of all assets, lands, crops, and structures affected by the Project, prepared through cadastral data, surveys, and field verification.

- Land-Clearance Certificate (LCC) – Confirmation issued by KTZ PMO that all compensation and assistance obligations in a section have been fulfilled, allowing civil works to proceed.

- Livelihood Restoration – Measures to restore or improve the income and living standards of PAPs to pre-Project levels, including agricultural inputs, training, employment facilitation, and financial support.

- Livelihood Restoration Program (LRP) – Targeted package of measures for households suffering severe or high livelihood impacts (≥10% productive land loss) or identified as vulnerable.

- Monitoring and Evaluation (M&E) – The process of tracking LARAP implementation through internal monitoring (by KTZ and Akimats) and external independent monitoring, including a Completion Audit.

- NPTsZem – The National Center for Land Cadastre, responsible for maintaining cadastral records, verifying land rights, and providing technical data on land plots.

- Physical Displacement – relocation or loss of shelter due to land acquisition or restrictions. (Note: for this Project, physical displacement is not anticipated.)

- Project Affected Person (PAP) – any person, household, or legal entity adversely affected by the Project, including through economic or physical displacement.

- Replacement Cost – valuation method ensuring sufficient funds to replace lost assets and cover transaction costs, without deduction for depreciation, fees, or taxes.

- Resettlement Action Plan (RAP/LARAP) – a site-specific document outlining the process for land acquisition, compensation, livelihood restoration, and monitoring, prepared in line with IFC PS5.

- Right of Way (ROW) – the legally defined corridor of land reserved for railway construction and operation.

- Temporary Occupation Agreement (TOA) – an agreement between EPC contractors and land users for temporary use of land during construction, including compensation and land reinstatement.

- Transitional Allowance – financial or in-kind assistance provided to PAPs during the transition period until livelihoods are restored.

- Vulnerable Groups – individuals or households disproportionately affected or at higher risk due to Project impacts (e.g., women-headed households without support, elderly alone, disabled persons, households below subsistence minimum, or small-scale herders with limited grazing reserves).

Introduction

Preamble

On 28 January 2025, during an extended Government meeting, the President of the Republic of Kazakhstan, Kassym-Jomart Tokayev, emphasized the urgent need to accelerate the development of national transport and logistics infrastructure as part of the Trans-Caspian International Transport Route (TITR). Among the top priority measures identified was the construction of the Kyzylzhar–Mointy Greenfield Railway.

At the time of this draft, civil works have already commenced and are ongoing on several sections. Consequently, this LARAP focuses on measures applicable during construction and post-construction, including corrective actions where land transactions completed prior to this draft require alignment with IFC PS5.

The Kyzylzhar–Mointy line is a strategic national investment, with proposed guarantees from the World Bank (WB) and the Asian Infrastructure Investment Bank (AIIB), designed to shorten the TITR by approximately 150 km and thereby increase Kazakhstan’s transit capacity. Beyond improving network reliability and reducing congestion on existing routes, the Project creates a new east–west corridor within the Middle Corridor framework.

From a land acquisition and resettlement perspective, the Project represents one of the largest linear infrastructure undertakings in central Kazakhstan, requiring acquisition of agricultural and utility lands, temporary occupation of borrow pits and construction camps, and imposition of restrictions on grazing and seasonal land use. Consequently, a dedicated Land Acquisition and Resettlement Action Plan (LARAP) is essential to ensure that all land take and displacement impacts are managed in accordance with both national legislation and international safeguard standards.

Introduction to the LARAP

The World Bank (WB) and the Asian Infrastructure Investment Bank (AIIB) considered support for the construction and operation of the Kyzylzhar–Mointy Greenfield Railway Project (the “Project”), which is being developed by Kazakhstan Temir Zholy Joint Stock Company (KTZ). In line with the requirements of the Lenders and national legislation of the Republic of Kazakhstan, this Land Acquisition and Resettlement Action Plan (LARAP) was prepared as part of the Project’s broader environmental and social safeguard documentation. The LARAP assessed the scale and nature of involuntary resettlement impacts associated with land acquisition, temporary land use, and restrictions on access to natural resources within the Project’s area of influence.

Unlike modernization projects where land access had already occurred prior to safeguard planning, the Kyzylzhar–Mointy line represented a new greenfield corridor requiring extensive land reservation across Ulytau and Karaganda regions. The Project involved both permanent acquisition of land for the railway right-of-way, stations, and associated facilities, and temporary occupation for construction camps, borrow pits, and quarries. These activities affected a diverse range of land users, including private leaseholders, state agricultural land users, and informal users who relied on steppe pastures for seasonal livestock migration.

The LARAP therefore focused on economic displacement resulting from land acquisition and temporary use, while confirming that no physical displacement was expected, as no residential or commercial structures were affected. Its objectives were to ensure that all affected persons—whether formal landowners, tenants, or informal users—received fair compensation, livelihood restoration assistance, and timely support in line with IFC Performance Standards (2012).

In line with good international practice, the LARAP also addressed potential gaps between Kazakh legislation and PS5, particularly regarding eligibility of informal land users, assistance for vulnerable groups, and livelihood restoration measures. The Plan outlined entitlements, institutional arrangements, implementation procedures, consultation and disclosure mechanisms, grievance redress, budget, and monitoring requirements. Its guiding principle was that Project-Affected Persons (PAPs) should have their livelihoods and living standards restored, or preferably improved, compared to pre-project levels.

This LARAP was developed in alignment with the International Finance Corporation (IFC) Performance Standards on Environmental and Social Sustainability (2012). The primary standard applicable to land acquisition and resettlement was Performance Standard 5 (PS5: Land Acquisition and Involuntary Resettlement). In addition, selected provisions of Performance Standard 1 (PS1: Assessment and Management of Environmental and Social Risks and Impacts) were applied in the areas of stakeholder consultation and disclosure, grievance redress mechanism, and monitoring and reporting, as these elements were integral to the design and implementation of resettlement planning.

Project Overview

The Kyzylzhar–Mointy Greenfield Railway will comprise a single-track alignment of approximately 322 km, traversing Ulytau and Karaganda regions. The route crosses predominantly steppe and semi-desert landscapes, where land is primarily used for livestock grazing, seasonal herd migration, and small-scale crop production. Settlements are generally located several kilometres away from the alignment; however, the corridor intersects multiple land categories, including:

- state-owned agricultural land;

- privately leased parcels and farm holdings;

- lands under utility or transport servitudes.

Key technical features include:

- earth bed formation using imported fill and slope stabilization;

- installation of R65 rails on reinforced concrete sleepers, with continuous welded joints;

- construction of 17 passing loops and 3 stations along the alignment;

- expansion of terminal infrastructure at Kyzylzhar and Mointy stations;

- associated facilities such as borrow pits, quarries, access roads, and construction camps.

These works will require permanent land acquisition for railway infrastructure and temporary occupation of land during construction, thus triggering economic displacement risks. No physical displacement is anticipated. The LARAP addresses economic displacement risks only (e.g., temporary access constraints, pasture fragmentation, or partial loss of productive land).

Purpose of the LARAP

This Land Acquisition and Resettlement Action Plan (LARAP) is prepared to ensure that the Project’s land acquisition and displacement impacts are managed in full compliance with:

- the legislation of the Republic of Kazakhstan (Constitution, Land Code, Law on State Property, Law on Railway Transport, and relevant by-laws and technical norms); and

- the requirements of international financiers, particularly the IFC Performance Standards (2012) with emphasis on Performance Standard 5 (Land Acquisition, Restrictions on Land Use, and Involuntary Resettlement) and Performance Standard 1 (Assessment and Management of Environmental and Social Risks and Impacts).

The LARAP establishes the principles, institutional responsibilities, entitlements, compensation measures, livelihood restoration approaches, consultation and disclosure arrangements, grievance redress mechanism, budgetary provisions, and monitoring framework that will govern land acquisition and resettlement under the Project. Its core principle is that all Project-Affected Persons (PAPs) shall have their living standards and livelihoods restored, or preferably improved, compared to pre-project conditions.

Scope of the LARAP

The LARAP applies to all cases of economic displacement caused by Project activities. No physical displacement is anticipated. Should any unforeseen design change give rise to physical displacement, KTZ will prepare and implement a supplementary plan consistent with PS5 prior to taking possession.

- permanent acquisition of land for the railway right-of-way, stations, and associated facilities;

- temporary land use for construction camps, access roads, borrow pits, quarries, and laydown areas;

- restrictions on access to grazing lands, water points, and traditional seasonal migration routes;

- loss of agricultural production, buildings, structures, or community infrastructure;

- impacts on vulnerable groups who may be disproportionately affected by displacement.

The LARAP covers the following categories of PAPs:

- individual and legal entity landowners;

- leaseholders and tenants of state or private land;

- informal land users without registered rights;

- vulnerable households, including those below poverty thresholds, women-headed households, the elderly, and persons with disabilities.

Methodology

Preparation of this LARAP has been based on:

- review of the Feasibility Study (FS) and preliminary design documentation;

- legal and institutional analysis, including a gap assessment between Kazakh law and IFC PS5 requirements;

- preliminary socio-economic assessment (SES) and initial consultations with local Akimats and community representatives;

- preliminary inventory of losses (IOL), identifying categories of affected land and potential asset losses;

- review of secondary socio-economic and environmental data, complemented by lessons from recent WB-financed RAPs in the Karaganda–Ulytau region;

- engagement with KTZ, regional and district authorities, and other stakeholders involved in land administration and community development.

The LARAP will be updated at the Detailed Design stage, once the final alignment and cadastral data are available, including the verified list of affected plots and PAPs.

Legal and Institutional Framework

This chapter establishes the legal and institutional context within which land acquisition and resettlement for the Kyzylzhar–Mointy Railway Project will be undertaken. Its primary objectives are:

- To identify and summarize national legislation and regulations of the Republic of Kazakhstan governing land ownership, land acquisition, state needs expropriation, compensation, and related procedures;

- To analyze institutional responsibilities of central and local executive authorities, including their roles in land reservation, expropriation, valuation, compensation, and grievance handling;

- To compare national provisions with international safeguard standards, particularly the IFC Performance Standard 5 (PS5), with respect to eligibility, valuation principles, livelihood restoration, treatment of vulnerable groups, stakeholder engagement, and grievance mechanisms;

- To identify gaps and inconsistencies between Kazakh legislation and PS5 requirements;

- To propose reconciliation measures ensuring that Project implementation is fully compliant with both domestic legal requirements and lenders’ safeguard standards.

By addressing these objectives, the section ensures that the Land Acquisition and Resettlement Action Plan (LARAP) is grounded in the legal realities of Kazakhstan while also meeting the higher-level requirements of international financial institutions. This dual compliance is critical to safeguard the rights of Project Affected Persons (PAPs), maintain transparency and fairness in land acquisition processes, and secure the Project’s social license to operate.

National Legal Framework

The national legal framework for land acquisition and resettlement in Kazakhstan is grounded in constitutional guarantees of property rights, sectoral codes, and special laws regulating land relations and state property. Together, these legal instruments define the principles, procedures, and institutional responsibilities governing the withdrawal of land for state needs, compensation of affected persons, and protection of public and private interests.

For the Kyzylzhar–Mointy Railway Project, the most relevant legislative sources are:

- The Constitution of the Republic of Kazakhstan – establishing the fundamental principles of state and private ownership, protection of property rights, and conditions for compulsory acquisition for state needs;

- The Land Code of the Republic of Kazakhstan (2003, as amended) – the principal legal act regulating classification, allocation, use, reservation, and compulsory alienation of land plots, as well as compensation mechanisms and servitudes;

- The Law on State Property (2011, as amended) – defining the legal regime of state property, acquisition of private property for public use, and equivalent compensation mechanisms;

- The Law on Railway Transport (2001, as amended) – specifying the legal category of “railway lands,” right-of-way corridors, and protection zones;

- The Environmental Code (2021, as amended) – mandating public participation and disclosure in cases of projects involving land use change or resettlement implications;

- Rules on Land Reservation for State Needs (2023) – detailing the procedural steps for reserving land in advance of compulsory acquisition for infrastructure projects;

- Construction Standard SP RK 3.03-116-2014 “Land Allocation for Railways” – establishing technical and legal requirements for railway right-of-way, temporary and permanent land use, and protection zones.

These acts form the binding domestic framework within which land acquisition and resettlement activities of the Project must take place. The subsequent sub-sections describe their key provisions, with emphasis on those most relevant to expropriation, compensation, land use restrictions, and procedural safeguards. Direct citations are provided to maintain precision and ensure alignment with the official legislative texts.

Hierarchy of Legal Acts

The hierarchy of legal acts in the Republic of Kazakhstan is as follows:

- Constitution of the Republic of Kazakhstan;

- International treaties ratified by Parliament;

- Constitutional laws;

- Codes of the Republic of Kazakhstan;

- Laws of the Republic of Kazakhstan;

- Decrees of the President and Government;

- Normative resolutions and regulations of central and local executive bodies.

This hierarchy determines the precedence of norms in cases of overlap or inconsistency. For purposes of land acquisition and resettlement, the highest relevance is attributed to the Constitution, the Land Code, the Law on State Property, and related codes and regulations, which together establish the framework within which compulsory land acquisition for state needs is carried out.

Constitution of the Republic of Kazakhstan

Kazakhstan’s legal framework governing land ownership and expropriation is derived from the Constitution of the Republic of Kazakhstan. The Constitution establishes both the primacy of State ownership of land and the recognition of private property rights, while setting the conditions for lawful deprivation and compensation.

- Article 6(3): “Land and its subsoil, water, flora and fauna, and other natural resources shall be owned by the state. The land may also be privately owned on the grounds, conditions and within the limits established by law.”

- Article 26(3): “No one may be deprived of his property unless otherwise provided by a court decision. Forcible alienation of property for state needs stipulated by law may be exercised on condition of its equivalent compensation.”

These provisions establish two essential principles:

- State ownership as the baseline rule – land and natural resources are vested in the State, with private ownership permitted only under statutory conditions; and

- Protection of property rights – private property may only be expropriated for state needs, on the basis of law, subject to a court decision, and with provision of equivalent compensation.

For the purposes of the Kyzylzhar–Mointy Railway Project, these constitutional guarantees provide the overarching legal basis for compulsory acquisition of land. All subsequent legislative acts, including the Land Code and the Law on State Property, operationalize these constitutional principles into detailed procedures for land acquisition, compensation, and protection of affected persons.

Land Code of the Republic of Kazakhstan

The Land Code of the Republic of Kazakhstan (adopted 20 June 2003, as amended) is the principal legislative act regulating land classification, allocation, reservation, compulsory alienation, and compensation for land acquisition in Kazakhstan. It operationalizes the constitutional provisions on state and private ownership, and defines the rights and obligations of landowners and land users.

Key provisions relevant to the Kyzylzhar–Mointy Railway Project include:

- Article 84(2): “Compulsory acquisition of a land plot for state needs shall be allowed only in exceptional cases, when there is no other way to satisfy state needs. Exceptional cases include, inter alia, construction (reconstruction) of road and railway transport infrastructure, as well as implementation of concession projects.”

- Article 84(3): “Compulsory acquisition of a land plot for state needs shall be carried out with the consent of the owner or non-state land user, or on the basis of a court decision, with equivalent compensation. Compensation may include provision of another land plot or monetary reimbursement equal to the value of the rights acquired.”

- Article 84(6): “A resolution of the Government of the Republic of Kazakhstan or local executive body on compulsory acquisition of a land plot for state needs shall be published in national or local mass media, including Internet resources, within three working days from the date of its adoption.”

- Article 86(1): “If the remaining portion of a land plot cannot be used for its intended purpose after compulsory acquisition of part of the plot, the entire land plot shall be purchased.”

- Article 88(1–2): “If the owner or land user disagrees with the decision on acquisition or with the compensation offered, the local executive body may apply to the court for expropriation not earlier than three months after notification of the owner or land user, and not later than the deadline specified in the acquisition decision.”

Together, these provisions establish that compulsory acquisition for railway construction is lawful only when it serves a defined state need, is conducted transparently, and ensures full and fair compensation to affected parties. The Land Code also requires timely notification, publication of expropriation decisions, and judicial oversight in case of disputes.

For this Project, these requirements directly apply to the acquisition of land for the railway right-of-way, stations, passing loops, borrow pits, and other permanent facilities.

Reserve Lands (“zemli zapasa”)

Under the Land Code of the Republic of Kazakhstan, a distinct category of land known as reserve lands (zemli zapasa) is recognized.

- Article 137: “Reserve lands are all lands not granted into ownership or land use, which are under the jurisdiction of district executive authorities.”

- Article 138(1): “Reserve lands shall be provided into ownership or land use for the needs of agriculture, private afforestation, industry, and other purposes. The transfer of reserve lands into other categories shall be carried out simultaneously with their provision.”

These provisions establish that reserve lands are state-owned parcels that are not currently allocated to private or public land users. They remain under the administration of local executive bodies (Akimats) until formally granted into ownership or lease. For the purposes of the Kyzylzhar–Mointy Railway Project, this category is significant because acquisition of reserve lands can proceed without the need to extinguish private ownership or leasehold rights, thereby reducing the complexity of land acquisition procedures compared to privately held lands.

Law on State Property

The Law of the Republic of Kazakhstan on State Property (adopted 1 March 2011, as amended) regulates the management of state property and provides the detailed procedures for compulsory acquisition of private property for state needs, including land plots and immovable assets. It complements the Land Code by defining mechanisms of equivalent compensation, notification, and procedural safeguards.

Key provisions include:

- Article 62(4): “Compulsory alienation of land plots or other immovable property in connection with acquisition of land plots for state needs shall be allowed only to the extent necessary to satisfy public needs.”

- Article 62-2(1): “Provision of an equivalent land plot to the owner or non-state land user shall be carried out taking into account the location, designated use, and size of the alienated land plot, with consideration of incurred losses.”

- Article 62-2(4): “The cost of a state-owned land plot to be provided in exchange shall be determined by a valuator at its market value after valuation of the alienated land plot or other immovable property.”

- Article 62-2(5): “If the cost of the alienated land plot is higher than the cost of the land plot provided in exchange, the difference in their values shall be reimbursed to the owner.”

- Article 63(1): “In case of compulsory acquisition of land or other immovable property for state needs, the government agency or local executive body shall issue a decree indicating: (i) purpose and grounds for compulsory acquisition; (ii) location, size, and cadastral number of the land plot; (iii) owner or land user; (iv) date of compulsory acquisition, not earlier than three months from official publication; (v) place of application for conciliation procedures.”

- Article 63(5): “Such decree shall be published in national or local mass media within three working days from the date of adoption.”

- Article 65(1): “Compulsory acquisition of a land plot or other immovable property in connection with acquisition of land plots for state needs shall be carried out after expiry of the deadline set in the decree, either with the consent of the owner or non-state land user, or on the basis of a court decision.”

- Article 65(14): “Actual transfer of a land plot or other immovable property alienated for state needs may only be carried out after the owner or non-state land user has received equivalent compensation, confirmed by a document certifying payment.”

These provisions ensure that compulsory acquisition is both lawful and compensatory, requiring:

- Prior publication of the acquisition decree;

- Equivalent land-for-land or cash compensation at market value;

- Reimbursement for any difference in values where exchange is provided;

- Strict prohibition of transfer before compensation is paid in full.

For the Kyzylzhar–Mointy Project, the Law on State Property provides the binding procedural framework for expropriation decrees issued by regional Akimats, valuation of land and assets, and guarantees of compensation before transfer of rights.

Law on Railway Transport

The Law of the Republic of Kazakhstan on Railway Transport (adopted 8 December 2001, as amended) regulates the legal regime of land and property used for railway infrastructure. It establishes the category of “railway lands,” defines rights-of-way and protection zones, and sets restrictions on land use to ensure railway safety and operability.

Key provisions include:

- Article 8(1): “Railway transport lands include land plots allocated in accordance with established procedure for the placement of railway lines, stations, other railway transport facilities, as well as for creation of protection and sanitary zones.”

- Article 8(2): “Railway transport lands are subject to special legal protection. Their use for purposes not related to the functioning of railway transport shall not be permitted.”

- Article 11(1): “The right-of-way of railways is established to ensure safe and uninterrupted operation of trains, proper maintenance of infrastructure, and protection of life, health, property and the environment.”

- Article 11(2): “Within the boundaries of railway rights-of-way and protection zones, it is prohibited to carry out activities that could endanger the safe functioning of railways, including construction of buildings, mining, agricultural works causing erosion, and other activities defined by legislation.”

- Article 11(3): “The size of railway rights-of-way and protection zones, as well as conditions of their use, shall be determined in accordance with design and construction standards and other regulatory legal acts of the Republic of Kazakhstan.”

These provisions ensure that land allocated for the Kyzylzhar–Mointy railway will be recognized as “railway transport lands” and subject to exclusive use restrictions. They also provide the legal basis for establishing protection zones along the alignment, preventing incompatible land uses, and enforcing safety rules.

For this Project, the Law on Railway Transport complements the Land Code by defining the special legal status of acquired lands and clarifying restrictions that apply to landowners and users adjacent to the railway right-of-way.

Environmental Code

The Environmental Code of the Republic of Kazakhstan (adopted 2 January 2021, as amended) establishes the framework for environmental protection, sustainable resource use, and public participation in decision-making on environmentally significant projects. For infrastructure projects such as the Kyzylzhar–Mointy Railway, the Code mandates Environmental Impact Assessments (EIA) and public disclosure of potential environmental and social consequences.

Key provisions relevant to land acquisition and resettlement include:

- Article 57(1): “Public hearings shall be held at the stage of environmental impact assessment of planned activities that may have an impact on the environment, including socio-economic and other consequences.”

- Article 57(3): “Public hearings are held to ensure participation of citizens, local executive bodies, and interested organizations in the discussion of environmental impact assessment materials, and to take into account the public opinion in decision-making.”

- Article 58(2): “The developer shall provide access to EIA documentation to interested persons no later than twenty working days prior to public hearings.”

- Article 58(4): “Results of public hearings, including comments and proposals from participants, shall be recorded in a protocol and taken into account in decision-making regarding the implementation of the planned activity.”

These provisions ensure that projects with land use implications—such as large-scale railway construction—cannot proceed without transparent disclosure and consultation with local stakeholders. They align closely with the requirements of IFC Performance Standard 1 and World Bank ESS10 on stakeholder engagement.

For the Kyzylzhar–Mointy Project, the Environmental Code establishes a mandatory platform for dialogue between the developer (KTZ), affected communities, and regulators, ensuring that socio-economic impacts linked to land acquisition and displacement are disclosed, discussed, and formally documented as part of the permitting process.

Rules on Land Reservation for State Needs

The Rules on Land Reservation for State Needs, approved by Order of the Minister of Agriculture of the Republic of Kazakhstan No. 288 dated 1 August 2023, operationalize provisions of the Land Code regarding advance reservation of land for infrastructure projects. These Rules are directly applicable to the Kyzylzhar–Mointy Railway, as they establish the legal mechanism for securing the alignment corridor prior to compulsory acquisition.

Key provisions include:

- Clause 5: “Reservation of land plots for state needs shall be carried out for the purpose of ensuring the possibility of subsequent withdrawal of such land plots for construction, reconstruction and expansion of facilities of national and (or) local significance.”

- Clause 7: “Reservation shall be initiated by an authorized state body or a developer, on the basis of design documentation or other substantiating materials confirming the necessity of land plots for state needs.”

- Clause 10: “The draft resolution on reservation of land plots for state needs shall contain information on the location, area, and intended purpose of the land plots, as well as justification of the necessity of reservation.”

- Clause 12: “The decision on reservation of land plots for state needs shall be adopted by the local executive body (Akimat) and is subject to state registration.”

- Clause 15: “Reservation does not terminate the rights of landowners and land users, but establishes restrictions on the disposal and change of purpose of land plots during the reservation period.”

- Clause 16: “The term of reservation shall not exceed three years, with the possibility of extension in cases provided by law.”

For the Kyzylzhar–Mointy Project, these Rules serve as the first formal step in the land acquisition process, allowing KTZ and Akimats to secure the alignment corridor legally while detailed design and cadastral verification are ongoing. Importantly, while reservation does not itself terminate private or leasehold rights, it restricts transactions and changes of use, ensuring the stability of the project corridor in advance of expropriation or negotiated acquisition.

Construction Standard SP RK 3.03-116-2014 “Land Allocation for Railways”

The Construction Standard SP RK 3.03-116-2014 “Land Allocation for Railways” establishes the technical and legal requirements for the allocation of land plots necessary for railway design, construction, and operation. It replaces the earlier SN RK 3.03-17-2001 and remains the binding technical norm governing right-of-way width, protective zones, and temporary land use for railway projects in Kazakhstan.

Key provisions include:

- Clause 4.1.1: “Permanent land acquisition for railways shall include the right-of-way corridor, stations, depots, and other facilities necessary to ensure the safe operation of the railway.”

- Clause 4.1.3: “The width of the right-of-way for a single-track railway line shall be determined by project design documentation, but may not be less than 30 meters on each side from the track axis in flat terrain, subject to adjustment in areas of complex relief or engineering structures.”

- Clause 4.1.12: “Temporary land acquisition shall be permitted for the period of construction to accommodate borrow pits, quarries, access roads, construction camps, and laydown areas. Upon completion, such lands must be restored to their original condition or an equivalent state as agreed with the land user.”

- Clause 4.1.13: “Where permanent or temporary use of land affects third parties, servitudes shall be established in accordance with the Land Code of the Republic of Kazakhstan, and duly registered in the State Register of Rights to Immovable Property.”

- Clause 4.3.1: “Protective and sanitary zones shall be established adjacent to railway rights-of-way, the size of which shall be defined by project design in accordance with sanitary and safety requirements. Within such zones, restrictions on land use apply, including prohibitions on construction, agricultural activities causing erosion, and industrial works that may endanger railway safety.”

For the Kyzylzhar–Mointy Project, SP RK 3.03-116-2014 provides the technical and regulatory foundation for defining both permanent right-of-way and temporary land needs. It also ensures that affected lands are legally secured through expropriation or servitude, and that restrictions within protective zones are clearly established to safeguard railway operations.

Labor Code of the Republic of Kazakhstan

The Labor Code of the Republic of Kazakhstan (No. 414-V dated 23 November 2015, as amended) regulates employment relations, workers’ rights, and guarantees in cases of job loss, including those caused by land acquisition or project-related resettlement. These provisions are relevant to the Kyzylzhar–Mointy Railway Project where land take or closure of enterprises may result in loss of employment.

Key provisions include:

- Article 28(2): “An employer shall ensure the equality of rights and opportunities of employees without any discrimination, and guarantee fair and safe working conditions, remuneration not lower than the minimum wage established by law, and protection against unlawful dismissal.”

- Article 52(1): “An employment contract may be terminated in cases of liquidation of the employer or reduction of staff numbers, with the obligation of the employer to notify the employee in writing at least one month in advance, unless otherwise provided by this Code.”

- Article 131(1): “In case of termination of the employment contract due to liquidation of the employer or staff reduction, the employee shall be paid severance pay in the amount of at least one average monthly salary, in addition to other payments stipulated by this Code, collective agreements or employment contracts.”

- Article 157: “All employees are entitled to compensation for damage caused to them in connection with the performance of their labor duties, including cases of termination of the employment relationship in violation of the law.”

For the purposes of the LARAP, these provisions ensure that workers who may lose employment as a direct result of project-induced land acquisition or closure of enterprises are legally entitled to severance payments, advance notification, and other statutory protections. IFC PS2 and WB ESS2 additionally require measures to support re-employment or livelihood restoration, which will be addressed through the Entitlement Matrix of this LARAP.

Standard Land Acquisition Practices in Kazakhstan

Land acquisition for public needs in Kazakhstan follows a standardized administrative and judicial procedure, derived from the Land Code, the Law on State Property, the Rules on Land Reservation (2023), and relevant technical norms. For linear infrastructure projects, such as the Kyzylzhar–Mointy Railway, the following sequential steps are typically observed:

- Feasibility Study and Preliminary Alignment

  - The Feasibility Study (FS) identifies the proposed alignment and provides estimates of permanent and temporary land take, as well as indicative costs of acquisition, rental, and restoration.

  - The FS is submitted for review to regional and national authorities (for national-level infrastructure, to the Committee of Roads or Ministry of Transport).

- Reservation of Land

  - Akimats (local executive bodies) may adopt resolutions on land reservation under the Rules on Land Reservation for State Needs (2023), securing the project corridor in advance of compulsory acquisition.

  - Reservation does not terminate ownership or use rights, but restricts transfer or change of use.

- Initial Notification of Owners and Users

  - Based on the tentative alignment, registered owners, leaseholders, and tenants are formally notified that their plots may be acquired for state needs.

- Preparation of Detailed Design and Cadastral Data

  - The detailed design confirms the final alignment.

  - Cadastral data are collected for each affected plot, including ownership, lease terms, servitudes, and restrictions.

  - Affected households and enterprises are preliminarily identified as Project-Affected Persons (PAPs).

- Issuance of Akimat Resolution on Compulsory Acquisition

  - According to Land Code Article 84(2.4), compulsory acquisition is permitted for “construction (reconstruction) of road and railway transport infrastructure, as well as concession projects.”

  - In line with Law on State Property Article 63(1), the resolution specifies: (i) the purpose and grounds, (ii) cadastral numbers and location, (iii) owners or land users, and (iv) the acquisition date (not earlier than three months from publication).

  - The resolution must be published in official media within three working days (Article 63(5)).

- Registration and Notification

  - The Akimat registers the resolution with the Department of Justice (“Government for Citizens” State Corporation).

  - Affected owners and users are officially notified of the extent of acquisition.

- Valuation and Establishment of Compensation

  - An evaluation commission is formed, including officials and representatives of owners.

  - Licensed appraisers determine the market value of land and assets.

  - According to Land Code Article 166(2), valuation must include: land or land-use rights, immovable property, crops and trees, investments in land improvement, and losses due to early termination of obligations.

- Negotiation and Agreement

  - Compensation amounts are negotiated with PAPs. Compensation may be monetary or in the form of equivalent land plots (Law on State Property Article 62-2).

  - Agreements, once signed, are registered with the Department of Justice.

- Judicial Expropriation if No Agreement

  - If agreement is not reached within three months, the Akimat may file an expropriation claim in court (Land Code Article 88(1–2); Law on State Property Article 65.12).

  - Civil courts are required to resolve such cases within one month.

- Payment and Transfer of Rights

- Transfer of land rights to the state is legally possible only after full compensation is paid (Law on State Property Article 65.14).

- Proof of payment is a prerequisite for state registration of ownership change.

- Temporary Land Use

- For borrow pits, access roads, or construction camps, land is leased through agreement with the owner or user.

- After construction, such land must be restored to its original or agreed condition, in accordance with SP RK 3.03-116-2014.

This standard sequence is designed to balance public needs and private rights, ensuring transparency and judicial oversight. However, national practice focuses on registered owners and users, leaving gaps regarding informal users, livelihood restoration, and vulnerable groups. These aspects will be addressed in this LARAP to ensure compliance with World Bank  and IFC Performance Standard 5.

At the time of this disclosure version, the Kyzylzhar–Mointy Railway Project remains at the land reservation stage, while the detailed design (PСD) is still under review and approval. Accordingly, compulsory acquisition and compensation procedures have not yet commenced. The official resolutions on land reservation issued by the Akimats of Karaganda and Ulytau regions (No. 13/13 of 27 February 2025 and No. 49/03 of 11 June 2025) establish temporary restrictions on land use and mark the functional equivalent of the cut-off date for eligibility under this LARAP. Subsequent stages — verification of cadastral and ownership data, valuation, and compensation — will be initiated jointly by KTZ and the respective Akimats once the design is formally approved.

While the national legal framework provides for compensation at market value, the LARAP implementation will seek, as far as practicable, to align valuation practices with the IFC concept of replacement cost. KTZ and its consultants may provide technical guidance and short capacity-building sessions for independent valuers engaged by the Akimats through open procurement, to clarify methodological differences between market value and replacement cost, and to promote consistent application of good international practice when preparing valuation reports.

Regional Application of Land Reservation Rules (Karaganda and Ulytau Oblasts)

In addition to the national legal framework, the Project is directly governed by regional resolutions adopted by the respective Akimats of Karaganda and Ulytau Oblasts. These acts operationalize the Rules on Land Reservation for State Needs (2023) in the specific territorial context of the Kyzylzhar–Mointy Railway.

- Karaganda Region:

By Resolution No. 13/13 of 27 February 2025, the Karaganda Oblast Akimat reserved 793.362 ha of land in Shet District for the Kyzylzhar–Mointy railway corridor until 31 December 2028. The Akimat provided both the resolution and detailed cadastral explications (explicatsiya) listing plots, cadastral numbers, categories of land, rights of use, and affected users. Although many parcels are formally categorized as reserve lands (“zemli zapasa”), the cadastral extracts confirm that such plots are in fact subject to existing use rights, including by farming households, energy companies, and other entities. This creates a dual situation where land is legally classified as reserve but is under practical use, triggering the need for a full Land Acquisition and Resettlement Action Plan (LARAP).

- Ulytau Region:

By Resolution No. 49/03 of 11 June 2025, the Ulytau Oblast Akimat reserved 1,888.873 ha of agricultural lands in Zhanaarka District and Zhezkazgan City for the railway corridor until 31 December 2028. In contrast to Karaganda Oblast, the Ulytau Akimat did not provide cadastral explications; instead, it issued a formal list of land users whose plots are subject to reservation. These consist primarily of agricultural landholdings under long-term lease or permanent use by farming households.

Both regional resolutions establish restrictions during the reservation period, prohibiting construction of new facilities, transfer of land rights, or changes in land use without Akimat approval. They also require official registration of the resolutions with the Department of Justice (“Government for Citizens” State Corporation) and public disclosure in local media.

For the purposes of this LARAP, the cadastral explications (Karaganda Oblast) and the land user lists (Ulytau Oblast) provided by the Akimats are included in Annex 2. These documents form the official basis for identifying Project-Affected Persons (PAPs) and verifying the scope of land acquisition.

At the time of this disclosure version, the land acquisition process for the Project is at the land reservation stage, in accordance with the Land Code of the Republic of Kazakhstan and the Rules for Land Reservation, approved by Order No. 178 of the Minister of National Economy dated 28 February 2015.

The Akimats of Karaganda and Ulytau Regions have issued official resolutions on land reservation for the Kyzylzhar–Mointy railway corridor — Resolution No. 13/13 dated 27 February 2025 (Karaganda Region) and Resolution No. 49/03 dated 11 June 2025 (Ulytau Region).

Under these resolutions, the following legal restrictions were introduced for all land plots located within the reservation boundaries:

- construction of new facilities is prohibited without prior consent of the local executive authorities;

- transfer, sale, or other alienation of land plots is not permitted;

- any activities that could hinder potential acquisition for public needs require coordination with the respective Akimats.

These restrictions entered into force on the dates of issuance of the respective resolutions and will remain valid throughout the reservation period (up to three years), as provided by Article 84 of the Land Code. Accordingly, the dates of these resolutions mark the functional equivalent of the “cut-off date” under this LARAP — i.e., the point after which any new land users, structures, or improvements established within the reserved corridor are not eligible for compensation or assistance.

The official notification process for affected land users is currently being coordinated by the Akimats in collaboration with KTZ. Verification of cadastral data, ownership records, and land reservation boundaries will be carried out jointly by the Akimats’ land departments and KTZ as part of the LARAP implementation process. These activities aim to confirm the accuracy of land user information, ensure consistency between reservation boundaries and the final technical design, and verify the legal status of land plots that are state-owned, under permanent land use of state institutions, or designated for industrial and transport purposes.

KTZ has reviewed and endorsed this disclosure version of the LARAP to ensure consistency with its Environmental and Social Management Framework and the ongoing construction schedule.

The disclosure to Project Affected Persons (PAPs) will be undertaken by the Akimats of Karaganda and Ulytau Regions in Kazakh and Russian languages, through the following channels:

- publication of official notices and the LARAP summary on the Akimats’ and KTZ websites;

- distribution of printed information leaflets in local settlements; and

- public meetings with affected land users and residents along the railway corridor.

During disclosure meetings, the main provisions of the LARAP, the eligibility framework, and the Grievance Redress Mechanism (GRM) will be explained. Feedback and additional information obtained from PAPs will be documented and incorporated, as appropriate, in subsequent updates of the LARAP during implementation.

International Safeguards Requirements

The Kyzylzhar–Mointy Railway Project is proposed for guarantees from  the World Bank (WB) and the Asian Infrastructure Investment Bank (AIIB), and therefore subject to international safeguard standards that go beyond national legislation. The two primary frameworks applicable are the World Bank Environmental and Social Framework (ESF, 2018) and the IFC Performance Standards (2012).

World Bank Environmental and Social Standard 5 (ESS5)

applies to all project-related land acquisition, restrictions on land use, and involuntary resettlement, whether physical or economic. Its objectives are:

- To avoid involuntary resettlement wherever possible;

- To minimize displacement by exploring alternatives;

- To provide compensation at replacement cost and assistance to restore or improve livelihoods and living standards;

- To ensure that resettlement activities are planned and implemented with appropriate disclosure, consultation, and informed participation;

- To pay particular attention to the needs of vulnerable groups;

- To avoid forced evictions;

- To ensure resettlement is conceived and executed as part of a sustainable development program.

applies to:

- Land rights or use rights acquired through expropriation or negotiated settlement under the threat of expropriation;

- Restrictions on land use that affect access to natural resources or livelihoods;

- Physical displacement (loss of housing, shelter) and economic displacement (loss of assets, income sources, or means of livelihood);

- Formal, informal, and customary land users, including squatters prior to the cut-off date.

IFC Performance Standard 5 (PS5)

PS5 provides equivalent requirements for private sector projects, with emphasis on:

- Avoiding and minimizing displacement;

- Negotiated settlements wherever possible, to reduce reliance on expropriation;

- Compensation at full replacement cost, including transaction costs;

- Livelihood restoration programs as a mandatory element of resettlement planning;

- Transitional support for displaced households;

- Ensuring that resettlement does not reduce standards of living and preferably leads to improvement;

- Obligations to address vulnerable groups explicitly;

- Application of a cut-off date to prevent speculative occupation.

Complementary Safeguards (ESS1 / PS1, ESS10 / PS1)

- ESS1 / PS1: Requires assessment of all social risks and impacts, integration into project ESMS/ESMPs, and monitoring.

- ESS10 / PS1: Requires stakeholder engagement throughout the project cycle, including meaningful consultation, disclosure of information in local languages, and establishment of a grievance redress mechanism (GRM).

Application to this LARAP

Under these frameworks, the LARAP must include:

- Census and socio-economic survey to identify all Project-Affected Persons (PAPs), including informal users;

- Establishment of a cut-off date;

- Eligibility framework (landowners, tenants, informal users, vulnerable groups);

- Entitlement Matrix covering land, structures, crops, businesses, and livelihoods;

- Livelihood Restoration Plan (LRP) for economically displaced persons;

- Consultation and disclosure plan;

- Grievance redress mechanism at project and community level;

- Monitoring and evaluation framework to track outcomes.

For the Kyzylzhar–Mointy Greenfield Railway Project, alignment with IFC PS5 is critical to ensure that all categories of Project-Affected Persons (PAPs), including informal land users and vulnerable households, are adequately identified and supported. The LARAP must therefore establish a clear eligibility framework, entitlement matrix, and livelihood restoration measures, going beyond the minimum safeguards provided under national legislation.

The comparative review presented in Annex 1 highlight the main differences between Kazakh legislation and international safeguard requirements. The matrix identifies areas where national provisions are aligned, partially aligned, or in gap with PS5, and sets out the project-level measures that will be adopted to close these gaps. These commitments are binding for KTZ and will be integrated into contractual obligations of the EPC Contractor and monitoring arrangements agreed with the Lenders.

Policy Framework and Entitlements for Displaced Persons under the Project

The policy framework for this LARAP builds upon both the national legislative requirements of the Republic of Kazakhstan and the safeguard obligations under the IFC Performance Standard 5 (PS5). Its objective is to ensure that all categories of Project-Affected Persons (PAPs), whether formally registered or informal users, receive fair compensation and appropriate assistance so that their living standards and livelihoods are restored, or preferably improved, compared to pre-project conditions.

Categories of Displaced Persons

For the purposes of this Project, the following groups of PAPs are eligible for entitlements:
i. Legal owners and land users – individuals and legal entities holding ownership rights, permanent land use rights, or long-term lease agreements.
ii. Tenants and short-term leaseholders – regardless of whether their lease is formally registered, provided they occupy the land prior to the cut-off date.
iii. Informal users and occupiers – including seasonal herders, smallholders, and other land-based users without formal registration, who are present in the corridor before the cut-off date.
iv. Owners of non-land assets – including residential and commercial structures, auxiliary buildings, fences, wells, crops, perennial trees, and other improvements.
v. Business owners and employees – whose income, employment, or productive activity is affected by land acquisition, restrictions on access, or construction impacts.
vi. Vulnerable households – defined to include women-headed households, elderly without family support, households below the official poverty line, persons with disabilities, multi-child families, and small-scale pastoralists with limited herds.

Eligibility and Cut-off Date

Eligibility for entitlements is determined by the presence of the Project Affected Person (PAP) on the affected land or within the Project’s area of influence prior to the functional equivalent of the cut-off date.
In the context of Kazakhstan’s legal framework, there is no formal definition of a “cut-off date”; however, the effective date of the Akimat resolutions on land reservation for the Project serves as its functional equivalent. These resolutions introduce binding restrictions on land use — including a prohibition on construction of new structures, land transactions, or any changes in land use without Akimat consent — and therefore establish the point after which new occupants or transactions are not eligible for compensation or assistance.

For the Kyzylzhar–Mointy railway, this applies to:
• Resolution No. 13/13 of 27 February 2025 (Karaganda Region); and
• Resolution No. 49/03 of 11 June 2025 (Ulytau Region).

Accordingly, these resolutions mark the cut-off point for eligibility under the LARAP. Any land users, structures, or improvements established after these dates will not be eligible for compensation or assistance.
Broad disclosure of the reservation decisions and related restrictions has been, and will continue to be, carried out by the respective Akimats in Kazakh and Russian languages through official websites, local notice boards, and public meetings.

This approach is consistent with IFC Performance Standard 5 while aligning with the procedures for land reservation and subsequent acquisition for public needs under the legislation of the Republic of Kazakhstan.

Compensation Principles

All compensation will be provided at full replacement cost, consistent with PS5 requirements. This means:

- Land-for-land will be the preferred option where livelihoods are land-based and suitable state land is available, of equal area, productivity, and access.

- Cash compensation will be provided at replacement value where land-for-land is not feasible, with no deductions for depreciation, transaction costs, or taxes.

- All costs associated with re-registration, utility reconnection, or moving will be borne by the Project.

- In cases of partial acquisition where the remainder of a land plot becomes unusable, the entire plot will be acquired and compensated.

- Non-land assets (structures, crops, trees) will be compensated at replacement value regardless of legal status of land occupation.

Livelihood Restoration and Severe Impacts

Households experiencing severe impacts—defined as loss of ≥10% of productive landholdings or income, or physical displacement—will be enrolled in a dedicated Livelihood Restoration Program (LRP). The LRP may include agricultural inputs (seeds, fodder, fencing, water access), employment facilitation, micro-grants, or support for alternative income-generating activities.

Vulnerable Households

Vulnerable households will receive tailored assistance in addition to their standard entitlements. This may include cash top-ups, facilitated access to administrative services, priority in local employment opportunities, accompaniment during compensation procedures, and targeted livelihood support measures. Vulnerable households are those at risk of disproportionate adverse impacts and/or reduced access to project benefits due to socioeconomic status or specific characteristics. For the purposes of this LARAP, vulnerability includes: (i) households below the national subsistence income threshold (annualized for comparability); and/or (ii) other disadvantage factors (e.g., elderly living alone, persons with disabilities, female-headed households with dependents, multi-children households, or recipients of targeted social assistance). Specific eligibility will be verified during implementation.

Implementation in this LARAP

The principles and commitments described above are concretely applied in this LARAP through the Entitlement and Compensation Matrix provided in Annex 2. The matrix translates safeguard requirements into clear, verifiable measures for each category of loss, including land, structures, crops, businesses, community assets, temporary occupation, and servitudes. It defines the eligibility criteria, replacement cost valuation methods, and special provisions for severely affected and vulnerable households. By specifying institutional responsibilities, implementation procedures, and monitoring requirements, the matrix ensures that all Project-Affected Persons (PAPs) receive fair compensation and support, and that the Project is implemented in full alignment with both national legislation and international safeguard standards.

SOCIAL AND ECONOMIC CHARACTERISTICS OF THE REGION

Social and Economic Characteristics of the Project Sites

The Project corridor traverses Karaganda Region and Ulytau Region, affecting a number of districts and settlements with predominantly urbanized regional centers and sparsely populated rural territories along the right-of-way. The socio-economic setting is characterized by a diversified industrial base (mining, metallurgy, power, processing) with agriculture and transport services providing secondary but locally significant employment, especially in Shet and Zhanaarka districts.

Key Settlements within the Project Corridor

The Kyzylzhar–Mointy Railway corridor traverses sparsely populated steppe territories of Karaganda and Ulytau Regions, intersecting or approaching several settlements of regional significance. While the Project alignment largely avoids densely inhabited zones, a few populated centers are located within its broader area of influence. These are summarized below to contextualize the socio-economic environment of the Project.

Karazhal (Ulytau Region)

Karazhal is a town of regional significance and the administrative center of the Karazhal Town Administration. As of 2019, the town’s population totaled approximately 8,091, and together with its subordinate settlements (Zhairem, Shalginskiy, etc.) the total administrative population exceeds 18,000 people.
Karazhal was founded in 1950 and granted city status in 1963. The town is located about 275 km from Zhezkazgan. The economy is based on mining and ore processing, primarily iron–manganese ore production by Orken LLP (subsidiary of ArcelorMittal Temirtau) and Zhairem Mining and Processing Plant (KazZinc). Supporting industries include construction materials and utilities (Karazhal CHP).
Social infrastructure includes 8 educational institutions, 2 healthcare facilities, and 2 cultural centers. The city also has a music school, library network, and a central hospital. Unemployment is low, with the majority of residents employed in the mining and service sectors.

Aktau (Zhanaarka District, Ulytau Region)

Aktau is a rural settlement and the administrative center of the Aktau Rural District in Zhanaarka District. According to the 2009 census, its population was 638 people (down from 1,033 in 1999).
The settlement’s economy is predominantly agricultural, focused on livestock and crop farming, supplemented by small-scale trade. It serves as a local service hub for nearby dispersed farmsteads.
Basic social infrastructure includes a secondary school, a rural medical point, and a community center, but the population has been gradually declining due to urban migration. The area around Aktau is used mainly for grazing and haymaking and is expected to experience indirect impacts from temporary construction access.

Kyzylzhar (Zhanaarka District, Ulytau Region)

Kyzylzhar is a settlement of urban type and the administrative center of the Kyzylzhar Settlement Administration in Zhanaarka District. As of the 2009 census, the population totaled 1,620 people (up from 1,530 in 1999).
It is located approximately 153 km west of Zhanaarka and functions as a local transport and agricultural service node. Economic activity centers on pastoral livestock, grain production, and railway-related services.
Social infrastructure includes a secondary school, a small rural hospital, shops, and a local cultural club. The population is predominantly Kazakh. While the Project alignment does not pass directly through the settlement, Kyzylzhar will serve as an important access and logistics point during construction.

Mointy (Shet District, Karaganda Region)

Mointy is a railway settlement and the administrative center of the Mointy Settlement Administration, with a population of approximately 1,860 people (2021). It is a strategic railway junction connecting Karaganda, Balkhash, and Chu.
The settlement covers 3.65 km² and lies about 360 km south of Karaganda. The local economy relies on railway operations, trade, and livestock.
Mointy has a school, a health clinic, and basic utilities; it serves as the northern terminus of the new greenfield railway alignment. Given its proximity to the project’s starting point, Mointy will likely play a key logistical role during construction and early operation phases.

Karaganda Region

As of 1 August 2025, the region’s population totals 1,132.4 thousand people, of whom 82.3% are urban and 17.7% rural residents. During January–July 2025 the natural increase amounted to 1,863 persons; 8,003 births were registered (–12.7% year-on-year) and 6,140 deaths (–1.9%). Net migration remains negative at –3,360 persons over the same period, including –3,020 in internal and –340 in external migration. In Q2 2025, the unemployed numbered 22.1 thousand (unemployment rate 4.0% of the labor force); 23,304 persons (2.9% of the labor force) were registered with employment services as of 1 August 2025. Average nominal wages (excluding small entrepreneurial entities) reached KZT 432,501 in Q2 2025 (+14.0% y/y), with a real wage index of 104.2%. Estimated per-capita nominal money income in Q1 2025 was KZT 235,333 (+9.2% y/y), with a 1.3% decline in real incomes for the period.

Sectorally, industrial output for January–August 2025 totaled KZT 3,167,986.3 million (+7.0% y/y), with growth in mining (+8.9%), manufacturing (+6.7%), and utilities (+4.5%), and a 7.1% increase in water and waste management activities. Gross output in agriculture, forestry and fisheries reached KZT 219,192.5 million (+2.9%). Freight turnover was 27,463.0 million t-km (+7.6%), passenger turnover 2,119.4 million p-km (+14.4%). Construction volume amounted to KZT 400,695.5 million (+25%), and 351.7 thousand m² of housing were commissioned (+6.3%), including +5.4% in individual houses and +7.0% in apartment buildings. Fixed asset investment totaled KZT 644,678.9 million (+11.1%). As of 1 September 2025, 28,776 legal entities were registered (–0.9% y/y), of which 23,032 are active (22,510 small enterprises). GRP for January–March 2025 was KZT 1,900,929.8 million in current prices (+7.8% real), with goods producing 52.7% and services 44.2% of GRP, with other components (net taxes and statistical adjustments) accounting for approximately 3.1%. CPI in August 2025 vs December 2024 was 110.2% (food +10.0%, non-food +7.5%, paid services +12.6%); industrial producer prices were up 10.0%. Retail trade in January–August 2025 reached KZT 1,080,248.4 million (+0.5%), wholesale trade KZT 1,752,394.1 million (+0.2%). EAEU mutual trade in January–July 2025 amounted to USD 1,638.7 million (–2.5%), including exports USD 962.2 million (–2.2%) and imports USD 676.5 million (–3.0%).

Within the Karaganda Region, the Project influences Shet District and selected settlements functionally linked to the rail corridor. Shet District had 36.2 thousand residents at end-2024 (–2.9% y/y). In 2024 the district recorded 626 births and 273 deaths (natural increase +353; crude birth and death rates 17.04‰ and 7.43‰; infant mortality 3.19‰), 188 marriages and 60 divorces (5.12‰ and 1.63‰). Net migration in 2024 was negative (–1,445; 1,566 arrivals, 3,011 departures). Social infrastructure includes two hospital organizations with 61 beds, 30 preschool institutions serving 1,410 children, 42 schools with 6,781 students, and one college with 250 students. The subsistence minimum measured KZT 47,068. The labor force comprised 18,531 persons (–0.8% y/y), employment 18,031 (–0.5%), of whom 16,297 were employees and 1,734 self-employed; unemployment stood at 500 persons (rate 2.7%; youth unemployment 3.0% for 15–28 years). Average nominal wages reached KZT 414,732 (+14.8% y/y; real +4.3%). Administratively and operationally relevant settlements include Moiynty (a railway junction toward Karaganda, Balkhash and the Chu River, located ~361 km south of Karaganda), Agadyr (district’s largest settlement and railway hub on the Almaty–Astana line; host to education, health, cultural, postal/telecom services and multiple KTZ facilities including power supply unit EK-12, track and signaling/communications sections), Bosaga (within Ortau rural okrug), and Kiikti (on the Moiynty River with Kiik rail station; vicinity of the Shunak impact crater; archaeological Bronze Age sites). These nodes provide workforce, services, and last-mile access relevant to construction logistics and community liaison.

Other settlements functionally tied to regional supply chains include Zhairem, whose urban economy is centered on the Zhairemsky Mining and Processing Plant (KazZinc group) exploiting barite-polymetallic and Fe-Mn deposits of the Atasu ore district; the settlement hosts three general education schools and connects by the Togysken–Karazhal–Zhambyl highway and a narrow-gauge line from the Karaganda–Seifullin–Zhezkazgan railway toward Sarysu–Zhairem. For clarity, GRP (Gross Regional Product) and CPI (Consumer Price Index) are used as standard macro-indicators.

Ulytau Region

As of 1 August 2025, Ulytau Region’s population totals 219.9 thousand people (79.5% urban; 20.5% rural). For January–July 2025, natural increase was 977 persons (vs 1,348 a year earlier), with 2,063 births (–16.2% y/y) and 1,086 deaths (–2.5%). Net migration was negative at –2,325 persons, including –2,290 internal and –35 external. In Q2 2025, 4,086 unemployed were recorded (unemployment rate 4.1%); 2,778 persons were registered with employment services as of 1 September 2025 (2.8% of the labor force). Average nominal wages in Q2 2025 were KZT 557,704 (+6.6% y/y), with a real wage index of 95.9%. Estimated per-capita nominal incomes in Q1 2025 were KZT 314,824 (+19.6% y/y; real +9.3%).

Industrial output in January–August 2025 totaled KZT 916,910.2 million (–1.9% y/y), reflecting a –3.1% decline in mining and –0.7% in manufacturing, while utilities grew by 9.0% and water/waste activities by 6.7%. Gross agricultural output reached KZT 39,373 million (+0.9%). Freight turnover was 9,157.2 million t-km (+0.4%), passenger turnover 619.2 million p-km (–12.9%). Construction volume stood at KZT 62,789.3 million (97.3% of the prior year period). Commissioned housing area increased by 43.8% to 59.3 thousand m². Fixed asset investment was KZT 122,363.1 million (+7.1%). As of 1 September 2025, 2,971 legal entities were registered (+1.0% y/y), including 2,600 active entities (2,510 small enterprises); 2,015 SMEs (legal entities) were registered (+1.0% y/y. GRP for January–March 2025 reached KZT 512,018.9 million (real index 100.7%), with GRP per capita at KZT 2,315.9 thousand (119.2% of the prior year period). In January–June 2025, industry amounted to KZT 674.5 billion (114.5% y/y in nominal terms; physical index 99.1%; a five-month index of 96.2%), with a noted reduction in copper ore output by Kazakhmys Corporation. Investment reached KZT 75.7 billion (98.3% y/y; physical index 95.1%; 76.3% for five months), influenced by lower volumes of major repairs and equipment purchases. Trade amounted to KZT 108.3 billion (110.7% y/y; physical index 104.7%), construction KZT 45.7 billion (102% y/y; physical index 100.3%), commissioned housing 34.1 thousand m² (113%), agriculture KZT 23.3 billion (104%; physical index 101.4%), and transport and storage KZT 62.9 billion (135%; physical index 122.9%).

Within Ulytau, the Project interacts with Zhanaarka District and Ulytau District, as well as Kengir Rural Area near Zhezkazgan. Kengir comprises Kengir village (2,756 people) and rail stations/settlements Terekty (76), Tuyemoynak (164), Korganbai (110) and several sidings (total 3,498 as of 2020; economically active 1,801). Agriculture predominates (90 farms, 84 focused on livestock). Social infrastructure includes two general education schools (399 students at Kengir School No. 2; 63 at Terekty) and a branch of Zhezkazgan polyclinic with one GP and three nurses; feldsher-midwife points operate in Terekty, Korganbai and Tuyemoynak.

Ulytau District spans 122.9 thousand km² with its administrative center in Ulytau village and a settlement network of 29 localities within 15 rural areas (including six reference rural settlements). As of early 2024, the district population was 11,187, with a predominantly Kazakh ethnic composition. The economy is agriculture-oriented (73% of GRP), with 1,338 farms (1,300 livestock; 38 crop) and seven agricultural cooperatives. Medical services are provided by two hospitals (32 beds across Ulytau and Zhezdi), one clinical-diagnostic polyclinic, six central dispensaries and a network of FAPs and medical stations; 37 education and outreach organizations operate, including 15 general schools, two primary schools, six kindergartens and 13 early development centers.

Zhanaarka District counted 30.5 thousand residents at end-2024 (–1.3% y/y), with 632 births and 190 deaths (natural increase +442; crude birth and death rates 20.57‰ and 6.18‰; infant mortality 7.74‰), 175 marriages and 41 divorces (5.70‰ and 1.33‰). Net migration was negative (–864; 1,320 arrivals; 2,184 departures). The subsistence minimum stood at KZT 50,226. The labor force numbered 16,294 (–2.2% y/y); employment 15,675 (–2.3%), including 12,258 employees and 3,417 self-employed; unemployment 619 (rate 3.8%; youth 15–28 years 3.4%). Average wages reached KZT 380,288 (+9.5% y/y; real +1.8%). The district economy includes mining and manufacturing (coal, copper, manganese, barite) with industry accounting for 65.4% of output and manufacturing 12.7%. Agriculture comprises over 821 organizations (farms, LLPs, producer cooperatives). Social infrastructure includes preschool coverage via kindergartens and mini-centers; the district maintains a hospital network with a central district hospital, outpatient departments, FAPs and medical centers. Settlements relevant to the Project include Kyzylzhar (district administrative settlement and sole locality of the Kyzylzhar rural administration), Togysken (administrative center of the Togysken rural okrug on the left bank of the Sarysu River), and Aktau (administrative center of the Aktau rural okrug). The mono-city of Karazhal within Ulytau Region had 17.3 thousand residents in 2024, with natural increase (+229; birth rate 20.08‰; death rate 6.87‰), net migration –200, a labor force of 8,312 (+2.9% y/y), employment 8,020 (+3.5%), unemployment 292 (3.5%; youth 15–28 years 4.0%), average wages KZT 445,989 (nominal index 105.6%; real 98.2%), and fixed asset investment of KZT 9,273.7 million (physical index 145.7%). For clarity, GRP (Gross Regional Product) and CPI (Consumer Price Index) are used as standard macro-indicators.

Administrative and Transport Nodes Along the Corridor

Moiynty (Shet district, Karaganda Region) functions as a major rail junction toward Karaganda, Balkhash and the Chu River and anchors local service provision. Kyzylzhar (Zhanaarka district, Ulytau Region) is the administrative center of its rural administration and a key rural hub ~153 km west of Zhanaarka. Agadyr (Shet district) is the largest settlement in Shet, located ~195 km south of Karaganda on the Almaty–Astana main line; it concentrates district-level education, health, culture, postal/telecom services and multiple KTZ operational units. Bosaga and Kiikti (rail-served settlement on the Moiynty River, proximate to the Shunak impact crater and Bronze Age sites) represent smaller rural communities with exposure to temporary construction traffic and workforce inflows. Zhairem is an industrial settlement shaped by mining operations of Zhairemsky GOK (KazZinc), with airstrip access and three general education schools; it connects to regional highways and rail links (including a narrow-gauge spur).

Profile of Affected Population (Ulytau region)

Methodology

The socio-economic profile of the affected population in Ulytau region has been developed in accordance with the requirements of IFC Performance Standard 5 (Land Acquisition and Involuntary Resettlement). Data sources include: (i) preliminary cadastral and reservation data officially provided by the Akimat; (ii) field socio-economic survey (SES) conducted by the consultant on 8 September 2025 in Togusken and Aktau settlements; (iii) one comparative interview carried out on 9 September 2025 in Aqadyr settlement (Karaganda region); and (iv) stakeholder engagement meetings held in September 2025. The data collected provide a baseline overview of affected households’ socio-economic characteristics, to be updated upon completion of the full census once cadastral verification is finalized.

Absence of Physical Displacement

Based on the current technical design and reservation requirements, no physical displacement of households is anticipated in Ulytau. No structures are expected to be affected or removed within the current corridor of impact. All identified Project-Affected Persons (PAPs) will experience only economic displacement linked to land use restrictions and temporary access limitations during construction.

Economic Displacement and Risks

Economic displacement in Ulytau region is expected to occur primarily through:

- partial reservation of agricultural lands and pastures under long-term lease agreements;

- temporary restrictions on access to grazing areas and farmland during construction;

- potential loss of income from seasonal activities or small-scale services linked to reduced mobility and access;

- safety risks for livestock due to proximity to construction works and railway crossings.

Most affected agricultural plots are large in scale, with minor proportional reservation (<1%). However, several mid-sized land plots demonstrate higher levels of impact (3–5%) and one settlement land in Karazhal town is subject to a 5.34% impact. These cases represent priority risks requiring tailored mitigation and potential enrollment in the Livelihood Restoration Program (LRP) if verified losses exceed the 10% threshold.

Socio-Economic Survey Findings

The SES in Ulytau covered 15 households in Togusken and Aktau. Preliminary results are as follows:

- Household size: average 4.6 persons; 47% of households consist of 4–6 members, 33% consist of 3 or fewer members, and 20% consist of 7–9 members.

- Age profile: average age of household heads is 50 years; most are between 50–59 years (40%), followed by 30–39 years (27%) and 40–49 years (20%); one head is over 60 (7%) and one over 70 (7%).

- Education: 53% of household heads reported secondary professional education, 33% higher education, and 13% secondary education.

- Income: The SES indicates that the majority of surveyed households in Ulytau report relatively high levels of income. Specifically, 73% of households declared monthly income above KZT 500,000, while the remaining respondents are distributed across lower brackets: 7% between KZT 350,000–500,000, 7% between KZT 236,000–350,000, 7% between KZT 150,000–236,000, and 7% between KZT 85,000–150,000. No households reported income at or below KZT 85,000. The data suggest that most households are well above both the World Bank’s international poverty line (USD 1.90/day/person) and the official minimum subsistence level in Kazakhstan (KZT 43,407/month as of January 2024). Therefore, none of the surveyed households fall below the poverty threshold, although risks of temporary income disruption during construction remain relevant and will require mitigation.

- Ethnic composition: all 15 surveyed households are Kazakh; no minority or vulnerable ethnic groups were identified.

Table 1. Size of Households Surveyed (Ulytau)

| Size of households | Number | Percent |
| --- | --- | --- |
| 3 and fewer | 5 | 33 |
| 4 – 6 | 7 | 47 |
| 7 and more | 3 | 20 |
| Total | 15 | 100 |

Table 2. Age of Surveyed Household Heads (Ulytau)

| Age group | Men | Women | Total | % |
| --- | --- | --- | --- | --- |
| Under 30 | 0 | 0 | 0 | 0 |
| 30 – 39 | 3 | 1 | 4 | 27 |
| 40 – 49 | 3 | 0 | 3 | 20 |
| 50 – 59 | 5 | 1 | 6 | 40 |
| 60 – 69 | 1 | 0 | 1 | 7 |
| 70 and older | 1 | 0 | 1 | 7 |
| Total | 13 | 2 | 15 | 100 |
| Average age |  |  |  | 50 |

Table 3. Education of Surveyed Household Heads (Ulytau)

| Education | Men | Women | Total | % |
| --- | --- | --- | --- | --- |
| Higher | 4 | 1 | 5 | 33 |
| Secondary professional | 7 | 1 | 8 | 53 |
| Secondary | 2 | 0 | 2 | 13 |
| Total | 13 | 2 | 15 | 100 |

Table 4. Monthly Income of Surveyed Households (Ulytau)

| Income range (KZT) | Number of HH | % |
| --- | --- | --- |
| ≤ 85,000 | 0 | 0 |
| 85,000 – 150,000 | 1 | 7 |
| 150,000 – 236,000 | 1 | 7 |
| 236,000 – 350,000 | 1 | 7 |
| 350,000 – 500,000 | 1 | 7 |
| ≥ 500,000 | 11 | 73 |
| Total | 15 | 100 |

The socio-economic survey covered all land users identified in Ulytau region as of the date of this LARAP preparation — 15 households in total. None of the surveyed households reported income levels below the national subsistence minimum established by the Bureau of National Statistics of the Republic of Kazakhstan.

The survey represents the full population of Project Affected Persons (PAPs) confirmed during the land reservation stage in Ulytau region. As cadastral verification progresses, any newly confirmed affected land users will be included in the LARAP implementation phase through supplementary socio-economic profiling and vulnerability screening. Such updates will not affect the overall assessment of impacts or entitlement framework presented in this disclosure version.

Conclusion.
The SES results for Ulytau indicate that surveyed households are relatively large (average 4.6 persons), predominantly middle-aged, and with a balanced distribution of secondary professional and higher education. Income levels are comparatively high, with most households reporting above KZT 500,000/month. These findings suggest that the affected communities in Ulytau are not vulnerable in terms of absolute poverty; however, they remain sensitive to risks of land use restrictions, construction-phase disruptions, and potential reduction of agricultural income. Accordingly, mitigation measures under the LARAP should focus not on subsistence support but on ensuring timely compensation, maintaining access to pastures and services, and implementing targeted livelihood assistance for minor impacts (3–5%) and comprehensive livelihood restoration under the LRP for severe impacts (≥10%). No households below the subsistence income threshold have been identified during the ongoing Socio-Economic Survey (SES). However, official poverty and subsistence data will be requested from the respective Akimats and incorporated during the subsequent update of the LARAP following disclosure, to ensure alignment with verified regional statistics.

In addition, the list of land plots provided by the Ulytau Region Akimat (Zhanaarka District and Karazhal Town) includes 45 land parcels with a total reservation area of approximately 1,888.9 ha. However, not all of these parcels are linked to private agricultural households. A considerable share of the plots represents state-owned land or land under permanent land use rights of state institutions, the forestry fund, and industrial or transport organizations, as well as land already belonging to KTZ, which may be transferred between state entities in accordance with the Land Code of the Republic of Kazakhstan.

Out of the total list, only a subset of parcels is associated with individual or private agricultural land users (farms, cooperatives, or small enterprises) who qualify as Project Affected Persons (PAPs) for the purposes of the socio-economic survey. The 15 households surveyed during the SES in Togusken and Aktau represent this privately used agricultural land category. The remaining plots are institutional or state-administered and therefore were not subject to household-level socio-economic data collection.

The legal status and tenure information for these institutional and state-owned plots will be verified with the respective Akimats and reflected in subsequent updates of the LARAP once cadastral confirmations are received

Profile of Affected Population (Karaganda region)

Methodology

The socio-economic profile of the affected population in Karaganda region has been prepared in line with IFC Performance Standard 5. Data sources include: (i) preliminary cadastral and reservation data provided by the Akimat; (ii) field SES conducted on 9 September 2025 in Aqadyr settlement; and (iii) four additional interviews incorporated from the previous project in nearby settlements (Moiynty, Kyikty and Bosaga rural districts), considered comparable in socio-economic structure.

The field SES in Aqadyr was constrained by very low attendance: only two land users presented themselves, of which one declined to participate in the interview. As a result, only one valid questionnaire was completed in Aqadyr. To expand coverage, four additional households were interviewed by phone; however, these interviews were limited, as respondents were either reluctant to answer or were occupied with agricultural work. Overall, the SES sample for Karaganda in this draft comprises five households, which is not statistically representative.

The reasons for low attendance appear to be a combination of seasonal factors (ongoing harvest activities), as well as insufficient outreach and mobilization by local Akimats to inform residents about the SES schedule.

Absence of Physical Displacement

No physical displacement is expected in Karaganda region. The Project will not result in demolition of residential structures or relocation of households. Impacts are limited to economic displacement through land reservation and associated restrictions on land use and access.

Economic Displacement and Risks

As in Ulytau, the main risks are partial loss of pasture and farmland, temporary restrictions during construction, and reduced access to grazing routes. One high-impact case (cadastre № 09-107-073-153) is expected to experience an 8.5% impact, which will require tailored livelihood restoration. For the majority of land users, proportional losses remain minor (<3%), although construction-phase disruption may affect seasonal grazing patterns.

Socio-Economic Survey Findings

The SES sample for Karaganda is limited (5 households in total: 1 Aqadyr, 2 Moiynty, 1 Kyikty, 1 Bosaga), therefore findings should be considered preliminary:

- Household size: average 4.8 persons; 60% of households consist of 4–6 members, 20% of 3 or fewer, and 20% of 7 or more.

- Age profile: average age of household heads is 52 years; two are in the 40–49 age group, two in 50–59, and one is above 60.

- Education: 2 household heads (40%) reported higher education, 2 (40%) secondary professional, and 1 (20%) secondary education.

- Income: households are engaged in livestock breeding and agriculture as primary livelihoods. Three households (60%) reported income in the range of KZT 236,000–350,000, while two (40%) reported above KZT 500,000. No households reported income below KZT 150,000.

- Ethnicity: all surveyed households are Kazakh. No minority groups or vulnerable ethnic categories (as defined by IFC PS7) were identified.

Table 5. Size of Households Surveyed (Karaganda)

| Size of households | Number | Percent |
| --- | --- | --- |
| 3 and fewer | 1 | 20 |
| 4 – 6 | 3 | 60 |
| 7 and more | 1 | 20 |
| Total | 5 | 100 |

Table 6. Age of Surveyed Household Heads (Karaganda)

| Age group | Total | % |
| --- | --- | --- |
| 30 – 39 | 0 | 0 |
| 40 – 49 | 2 | 40 |
| 50 – 59 | 2 | 40 |
| 60 and more | 1 | 20 |
| Total | 5 | 100 |
| Average age = 52 |  |  |

Table 7. Education of Household Heads (Karaganda)

| Education | Total | % |
| --- | --- | --- |
| Higher | 2 | 40 |
| Secondary professional | 2 | 40 |
| Secondary | 1 | 20 |
| Total | 5 | 100 |

Table 8. Monthly Income of Households (Karaganda)

| Income range (KZT) | Number of HH | % |
| --- | --- | --- |
| ≤ 85,000 | 0 | 0 |
| 85,000 – 150,000 | 0 | 0 |
| 150,000 – 236,000 | 0 | 0 |
| 236,000 – 350,000 | 3 | 60 |
| 350,000 – 500,000 | 0 | 0 |
| ≥ 500,000 | 2 | 40 |
| Total | 5 | 100 |

The socio-economic survey covered all land users identified in Karaganda region as of the date of this LARAP preparation — 5 households in total. None of the surveyed households reported income levels below the national subsistence minimum established by the Bureau of National Statistics of the Republic of Kazakhstan.

The survey represents the full population of Project Affected Persons (PAPs) confirmed during the land reservation stage in Karaganda region. As cadastral verification progresses, any newly confirmed affected land users will be included in the LARAP implementation phase through supplementary socio-economic profiling and vulnerability screening. Such updates will not affect the overall assessment of impacts or entitlement framework presented in this disclosure version.

Conclusion

The SES results for Karaganda region, although based on a limited sample, indicate that surveyed households are of medium size (average 4.8 persons) and generally middle-aged, with a balanced mix of higher and secondary professional education. Reported income levels are moderate to high, ranging between KZT 236,000 and above KZT 500,000 per month, with no households below KZT 150,000. These results suggest that the surveyed population is not vulnerable in terms of absolute poverty. However, as in Ulytau, affected households may be exposed to temporary economic risks due to land use restrictions, access constraints, or disruptions to grazing patterns during construction. Mitigation measures should therefore focus on ensuring timely compensation, maintaining access to agricultural and pasture areas, and providing targeted livelihood assistance for minor impacts (3–5%) and full livelihood restoration for severe impacts (≥10%). No households below the subsistence income threshold have been identified during Socio-Economic Survey (SES). However, official poverty and subsistence data will be requested from the respective Akimats and incorporated during the subsequent update of the LARAP following disclosure, to ensure alignment with verified regional statistics.

The list of land plots provided by the Karaganda Region Akimat includes 15 plots in Moiynty, Kyikty, Bosaga, and Karim Mynbayev rural districts that are subject to reservation for the Project. However, the number of land plots does not correspond to the number of households surveyed under the SES, as many of the plots represent large-scale agricultural holdings registered under agricultural enterprises or individual farmers operating multiple plots, rather than distinct households. In addition, several parcels are classified as settlement land or industrial and transport land that do not generate household-level income and therefore are not covered by the socio-economic survey.

The five households surveyed in Karaganda region represent those private agricultural users who were available and willing to participate in the SES and whose livelihoods depend directly on agricultural production within the Project’s corridor. The remaining plots are either institutional, corporate, or non-residential and were therefore excluded from the household-level socio-economic assessment. The ownership and tenure information for these plots will be verified with the respective Akimats and reflected in subsequent updates of the LARAP once complete cadastral confirmations are obtained

Preliminary SES Results and Further Updates

Given the extremely limited coverage, the SES results for Karaganda region must be treated with caution. The findings indicate that affected households are mainly Kazakh livestock herders and farmers, with average household sizes similar to Ulytau and moderate to high income levels. However, due to weak participation and reliance on supplementary phone interviews, the data cannot yet be considered representative. Further census and SES activities are required once cadastral data are verified and after enhanced mobilization by Akimats to ensure proper participation.

General Perceptions about the Proposed Railway Project

The consultations and socio-economic surveys conducted in Karaganda and Ulytau regions revealed a mixed perception of the Project. While local authorities and some community members acknowledge its potential to improve regional connectivity and bring long-term benefits, the majority of land users—particularly those engaged in livestock grazing—expressed cautious or negative attitudes. Their concerns are rooted in the anticipated reduction of available pastures, disruption of seasonal grazing routes, and possible long-term impacts on their livelihoods.

Key issues highlighted by affected land users include:

- Pasture Loss and Fragmentation: Residents emphasized that railway construction may cut through grazing areas and limit livestock mobility, thereby complicating traditional herd management practices.

- Livelihood Risks: Many herders anticipate a decrease in household income due to reduced access to pasture resources and potential relocation of watering points and routes.

- Compensation Concerns: Skepticism remains regarding the adequacy and timeliness of compensation for lost land and associated livelihood impacts.

- Construction Impacts: Anticipated noise, dust, and temporary restriction of local access roads are perceived as additional burdens that may further hinder agricultural activities.

At the same time, the surveys demonstrated that communities are open to dialogue and expect their concerns to be addressed transparently. Several respondents underlined that their acceptance of the Project largely depends on the implementation of effective mitigation measures, including:

- Provision of Alternatives: The majority of herders indicated that the most effective way to mitigate negative impacts is the construction of additional livestock underpasses and dedicated crossings. This is perceived as the primary measure to maintain pasture connectivity and ensure the safe movement of animals, thereby reducing both livelihood risks and traffic safety concerns.

- Fair Compensation: Transparent and timely procedures for valuation and payment of compensation, including additional support for vulnerable households.

- Local Employment: Opportunities for local hiring during construction and operation phases to offset livelihood disruptions.

Overall, the prevailing perception among livestock-dependent households can be characterized as reserved and conditionally supportive: the Project is not rejected outright, but its acceptance is closely tied to assurances that pasture losses will be minimized, livelihoods adequately restored, and community concerns taken into account through continuous consultation and grievance redress mechanisms.

Inventory of Land Acquisition and Economic Displacement

Overview of Impacts

This section summarizes the anticipated social impacts of the Project in line with IFC Performance Standard 5 (Land Acquisition and Involuntary Resettlement). Based on the current design, no physical displacement is expected. All identified impacts are related to economic displacement, primarily associated with the use of agricultural and pasture lands.

Land take for the Mointy–Kyzylzhar alignment will be effected through reservation and subsequent acquisition for state needs in accordance with the Land Code of the Republic of Kazakhstan. All identified impacts are therefore categorized as economic displacement affecting agricultural/pasture users and a limited number of settlement and industrial/transport plots; no demolition of residential structures is anticipated.

To complement the detailed cadastral lists provided in Annexes, the following sections present aggregated summaries of affected plots by district and land category. These summaries are based on official reservation lists disclosed by the respective Akimats (August–September 2025) and remain subject to further verification during Project implementation.

Economic Impacts by Region

Ulytau Region: For Ulytau Region, 15 landowners were identified out of a total of 34 agricultural land plots within the reservation corridor. Several of these owners hold multiple agricultural plots, while the remaining parcels are state-administered lands or plots assigned for industrial, transport or forestry purposes. Some of these non-agricultural plots are already associated with transport infrastructure under KTZ management and may be transferred between state entities in accordance with the Land Code of the Republic of Kazakhstan.
Accordingly, the assessment of impacts in this section focuses exclusively on privately used agricultural land, where partial land take or access restrictions may lead to measurable economic displacement. The verified list of such plots will be further confirmed with the Akimats during the implementation stage.

Based on preliminary cadastral data, at least 46 land plots in Ulytau region (Zhanaarka district, Karazhal town, and Aqtau village) are subject to reservation for the Project. The majority of affected plots are agricultural lands under temporary paid long-term lease agreements, with expiration dates extending up to 2066. Smaller numbers of plots fall under the categories of settlement lands, forest fund lands, and lands for industrial and transport purposes.

Agricultural lands.

The largest share of impacts occurs on agricultural land. Many of these plots are very extensive in size (up to 111,208 ha), which results in relatively minor proportional losses (0.01%–0.55%) even when the absolute area reserved is significant (e.g., >100 ha). Such cases are unlikely to threaten land use viability but still require proper compensation as per the Land Code of the Republic of Kazakhstan and IFC PS5.

Several mid-sized agricultural plots demonstrate higher levels of impact:

• Plot № 25-104-026-337 (2,762 ha) — 3.41%;
• Plot № 25-104-026-466 (1,319 ha) — 3.34%;
• Plot № 25-104-043-022 (1,009 ha) — 3.80%;
• Plot № 25-104-016-113 (994 ha) — 4.25%.
These cases exceed the Project’s high-impact screening band (3–5%) and will require tailored livelihood measures. Under /PS5, severe impacts (≥10%) trigger enrollment in the Livelihood Restoration Program (LRP).

Forest fund lands.

Two small forest fund plots (№ 25-104-025-193 and № 25-104-026-276) with total areas of 5.9 ha and 7.3 ha have been identified. Information on rights of use remains unspecified and requires clarification by the Akimat. Although the absolute scale of impact is small, forest fund lands are environmentally sensitive, and their reservation may involve additional regulatory requirements and ecological compensation.

Settlement lands.

Several settlement land plots have been identified in Zhanaarka district and Karazhal town. Most are small in area (below 1 ha) with proportional impacts ranging from 0.12% to 0.4%. However, one settlement land plot in Karazhal town (№ 25-110-011-139) with an area of 499 ha is subject to a high impact of 5.34% (26.65 ha reserved). This is the single largest proportional impact recorded on settlement lands in the region and will require close coordination with local authorities to ensure that urban development or community functions are not adversely constrained.

Lands for industry, transport, and other non-agricultural purposes.

A small number of industrial/transport land plots (e.g., № 25-104-026-288, № 25-104-016-312, № 25-104-007-440, № 25-104-007-540) have been identified, but most lack updated ownership/use data. While the proportional impacts appear negligible (0.03%–0.08%), the absence of verified rights information requires further clarification by local land authorities. Impacts on such plots may manifest less as loss of income and more as restrictions on industrial expansion or service facilities.

Unspecified or missing data.

Several land plots (e.g., № 25-104-026-036, № 25-104-007-615, № 25-104-026-528, № 09-104-045-038) lack clear information on the type of right, expiration date of lease, or even total land area. In accordance with IFC PS1 requirements for data accuracy and disclosure, these gaps must be addressed by the Akimat before the finalization of the land acquisition and resettlement plan.

Summary.
Overall, the average impact level across Ulytau region is relatively low (under 1% for most agricultural plots). However, a limited number of cases exhibit high proportional impact (>3%–5%), particularly on agricultural lands and one settlement land plot in Karazhal. These cases represent priority risks from a livelihood and social safeguard perspective. The data presented above are based on preliminary cadastral and reservation lists officially provided by the Akimat and require further verification. The final list of affected land plots and users will be confirmed during Project implementation.

Data presented above draw on official reservation lists disclosed by the respective Akimats. The detailed roster of plots and users for Ulytau Region is provided in Table 9 below. While two plots are registered under ‘land of settlements’, no permanent residential structures have been identified within the corridor, thus physical displacement remains not expected. Where proportional loss reaches the Project’s high-impact band (3–5%), tailored livelihood measures will be prepared in line with PS5.

In addition to the plot-by-plot list provided in Annexes, the table below summarizes the total number of plots impacted in Ulytau Region by land category and district. This aggregated view highlights that the majority of affected plots are agricultural, while smaller numbers of settlement, forest fund, and industrial/transport lands are also included.

Table 9. Preliminary Summary of Land Plots Impacted by the Project (Ulytau Region)

| District | Agricultural land | Settlement land | Forest fund land | Industrial/Transport land | Total plots |
| --- | --- | --- | --- | --- | --- |
| Zhanaarka | 33 | 4 | 2 | 3 | 42 |
| Karazhal town | – | 3 | – | – | 3 |
| Aqtau village | 1 | – | – | – | 1 |
| Total | 34 | 7 | 2 | 3 | 46 |

High and Severe Impact Cases — Ulytau
High-impact (3–5%): 25-104-026-337 (3.41%), 25-104-026-466 (3.34%), 25-104-043-022 (3.80%), 25-104-016-113 (4.25%); settlement land 25-110-011-139 (Karazhal) — 5.34%.
Severe cases (≥10%): none identified to date. Should cadastral updates reveal ≥10% for any plot/user, the household will be enrolled in LRP.

Table 10. List of land users whose land plots will be subject to reservation in Ulytau region.

Note: “TBC by Akimat (as of Aug–Sep 2025)” indicates that the relevant information (ownership/right of use, expiry date, total area, or reservation area) was not available in the official reservation lists provided by the Akimat at the time of drafting. Verification and update of these data is required by local land authorities prior to finalization of the LARAP.

| No | Cadastre number | Land category | Right of ownership and the period of use | Total area, ha | Area for reservation, ha | Impact % |
| --- | --- | --- | --- | --- | --- | --- |
| Zhanaarka district |  |  |  |  |  |  |
| 1 | 25-104-026-305 | agricultural land | Temporary paid long-term land use 26.10.2055 07.08.2063 | 28474 | 126,05 | 0,44% |
| 2 | 25-104-026-501 | agricultural land | Temporary paid long-term land use 26.10.2055 07.08.2063 | 28474 | 12,05 | 0,04% |
| 3 | 25-104-025-193 | forest fund lands | Forest fund lands are divided into state and private forest fund lands. The akimat must provide up-to-date information on the right to use the land plot. | TBC by Akimat | 5,9 | TBC by Akimat |
| 4 | 25-104-025-239 | land of settlements | In Kazakhstan, land in settlements is land designated for construction and development of settlements. The right to use such land may be permanent or temporary, paid or free of charge, and is granted for various types of activities, such as individual housing construction, social development, or commercial purposes. The akimat must provide up-to-date information on the right to use the land plot. | TBC by Akimat | 0,0012 | TBC by Akimat |
| 5 | 25-104-026-247 | agricultural land | Temporary paid long-term land use 30.07.2061 | 1734 | 23,87 | 1,38% |
| 6 | 25-104-026-336 | agricultural land | Temporary paid long-term land use 07.08.2063 | 2762 | 12,5 | 0,45% |
| 7 | 25-104-026-337 | agricultural land | Temporary paid long-term land use 07.08.2063 | 2762 | 94,19 | 3,41% |
| 8 | 25-104-026-288 | land for industry, transport, communications, space needs activities, security, and other non-agricultural purposes | permanent land use | TBC by Akimat | 2,81 | TBC by Akimat |
| 9 | 25-104-026-340 | agricultural land | Temporary paid long-term land use 07.08.2063 | 4521 | 23,08 | 0,51% |
| 10 | 25-104-026-276 | forest fund lands | Forest fund lands are divided into state and private forest fund lands. The akimat must provide up-to-date information on the right to use the land plot. | TBC by Akimat | 7,3 | TBC by Akimat |
| 11 | 25-104-026-341 | agricultural land | Temporary paid long-term land use 07.08.2063 | 4521 | 45,5 | 1,01% |
| 12 | 25-104-026-466 | agricultural land | Temporary paid long-term land use | 1319 | 44,05 | 3,34% |
| 13 | 25-104-026-493 | agricultural land | Temporary paid long-term land use | 3820 | 72,8 | 1,91% |
| 14 | 25-104-026-492 | agricultural land | Temporary paid long-term land use | 3820 | 57,7 | 1,51% |
| 15 | 25-104-026-036 | agricultural land | The akimat must provide up-to-date information on the right to use the land plot. | TBC by Akimat | 129,09 | TBC by Akimat |
| 16 | 25-104-026-439 | agricultural land | Temporary paid long-term land use | 2191 | 5,9 | 0,27% |
| 17 | 25-104-026-438 | agricultural land | Temporary paid long-term land use | 2809 | 62,9 | 2,24% |
| 18 | 25-104-043-069 | agricultural land | Temporary paid long-term land use | 1516 | 35,2 | 2,32% |
| 19 | 25-104-043-003 | agricultural land | Temporary paid long-term land use | 1699 | 21,5 | 1,27% |
| 20 | 25-104-043-002 | agricultural land | Temporary paid long-term land use | 1498 | 21,5 | 1,44% |
| 21 | 25-104-043-022 | agricultural land | Temporary paid long-term land use | 1000 | 37,99 | 3,8% |
| 22 | 25-104-043-023 | agricultural land | Temporary paid long-term land use | 1009 | 41,9 | 4,15% |
| 23 | 25-104-043-024 | agricultural land | Temporary paid long-term land use | 499 | 14,6 | 2,93% |
| 24 | 25-104-016-360 | agricultural land | Temporary paid long-term land use 08.02.2066 | 2041 | 0,15 | 0,01% |
| 25 | 25-104-016-113 | agricultural land | Temporary paid long-term land use 27.05.2062 | 994 | 42,2 | 4,25% |
| 26 | 25-104-016-112 | agricultural land | Temporary paid long-term land use 27.05.2062 | 3080 | 65,9 | 2,14% |
| 27 | 25-104-016-112 | agricultural land | Temporary paid long-term land use 27.05.2062 | 3080 | 42,12 | 1,37% |
| 28 | 25-104-016-312 | land for industry, transport, communications, space needs activities, security, and other non-agricultural purposes | The akimat must provide up-to-date information on the right to use the land plot. | 371 | 0,3 | 0,08% |
| 29 | 25-104-016-263 | agricultural land | Temporary paid long-term land use 08.02.2066 | 2041 | 3,72 | 0,18% |
| 30 | 25-104-016-425 | agricultural land | Temporary paid long-term land use 12.03.2054 | 111208 | 44,08 | 0,04% |
| 31 | 25-104-016-402 | agricultural land | Temporary paid long-term land use 12.03.2054 | 111208 | 84,4 | 0,08% |
| 32 | 25-104-016-379 | agricultural land | Temporary paid long-term land use 12.03.2054 | 111208 | 0,0011 | 0% |
| 33 | 25-104-016-403 | agricultural land | Temporary paid long-term land use 12.03.2054 | 111208 | 53,2 | 0,05% |
| 34 | 25-104-016-404 | agricultural land | Temporary paid long-term land use 12.03.2054 | 111208 | 71,3 | 0,06% |
| 35 | 25-104-016-405 | agricultural land | Temporary paid long-term land use 12.03.2054 | 111208 | 134,6 | 0,12% |
| 36 | 25-104-016-397 | agricultural land | Temporary paid long-term land use 12.03.2054 | 111208 | 115,7 | 0,1% |
| 37 | 25-104-016-395 | agricultural land | Temporary paid long-term land use 12.03.2054 | 111208 | 122,95 | 0,11% |
| 38 | 25-104-007-615 | land of settlements | The akimat must provide up-to-date information on the right to use the land plot. | 260 | 0,002 | 0% |
| 39 | 25-104-007-626 | land of settlements | The akimat must provide up-to-date information on the right to use the land plot. | 260 | 0,65 | 0,25% |
| 40 | 25-104-007-627 | land of settlements | The akimat must provide up-to-date information on the right to use the land plot. | 260 | 1,03 | 0,4% |
| 41 | 25-104-007-540 | land of settlements | The akimat must provide up-to-date information on the right to use the land plot. | 260 | 0,81 | 0,31% |
| 42 | 25-104-007-440 | land for industry, transport, communications, space needs activities, security, and other non-agricultural purposes | The akimat must provide up-to-date information on the right to use the land plot. | 2583 | 0,77 | 0,03% |
| Karazhal town |  |  |  |  |  |  |
| ‘43 | 25-104-026-528 | land of settlements | The akimat must provide up-to-date information on the right to use the land plot. |  | 177,6 |  |
| 44 | 25-110-007-251 | land of settlements | The akimat must provide up-to-date information on the right to use the land plot. | 523 | 0,62 | 0,12% |
| 45 | 25-110-011-139 | land of settlements | The akimat must provide up-to-date information on the right to use the land plot. | 499 | 26,65 | 5,34% |
| Aqtau village |  |  |  |  |  |  |
| 46 | 09-104-045-038 | agricultural land | Temporary paid long-term land use for 49 years | TBC by Akimat |  |  |

Land Take and Use Characteristics (Ulytau region)

According to the Akimat’s Resolution No. 49/03 of 11 June 2025, a total of 1 888.873 ha of agricultural land in Zhanaarka District and Zhezkazgan City has been reserved for the Kyzylzhar–Mointy railway corridor until 31 December 2028.
The accompanying cadastral list provided by the Akimat confirms the same total area (1 888.873 ha) and identifies 45 land plots, primarily agricultural lands under long-term lease or permanent use by farming households.
The division between permanent acquisition and temporary land use has not yet been determined, as the detailed design remains under approval.
Once the final alignment and engineering layout are approved, KTZ and the Akimat will jointly verify and document the areas required for permanent acquisition (railway alignment, service roads, technical facilities) and temporary use (construction camps, access routes, borrow pits).
The confirmed delineation and verified cadastral data will be reflected in the updated LARAP at the implementation stage.

Karaganda Region: The preliminary land reservation list for Karaganda Region includes 15 land plots located across Moiynty, Kyikty, Bosaga, and Karim Mynbayev rural districts. However, this number does not reflect the total number of affected households, as many of the reserved plots are large agricultural holdings operated by the same land users or registered under agricultural enterprises rather than individual households. In addition, several plots are classified as settlement or industrial/transport land, which do not involve household-level income or residential use.
Therefore, the analysis of land impacts presented below focuses on the agricultural plots with private users where partial land take or access restrictions may result in measurable economic displacement, while institutional, non-residential, and state-administered plots are excluded from household-level impact assessment but remain subject to cadastral verification and confirmation by the Akimats during implementation. According to the preliminary cadastral data, a total of 15 land plots in Karaganda region (Moiynty village, Kyikty, Bosaga, and Karim Mynbayev rural districts) are subject to reservation for the Project. The majority of affected plots are agricultural lands under temporary paid long-term use agreements, with lease expiration dates extending up to 2060. Several land plots fall under the category of settlement lands with permanent use rights, while three smaller plots in Moiynty village are designated for industrial and transport purposes under private ownership or long-term lease.

The average degree of impact across the agricultural land plots varies between 0.55% and 2.24%, indicating relatively minor proportional losses that are unlikely to jeopardize the viability of land users’ operations. However, one land plot in the Karim Mynbayev rural district (cadastre № 09-107-073-153) is expected to experience a high impact of approximately 8.5% (371.2 ha out of 4,329.6 ha). This case will require special attention during the development of livelihood restoration measures, in line with the principles of the Land Code of the Republic of Kazakhstan and IFC Performance Standard 5, to ensure that the affected user is adequately compensated and supported in restoring income-generating capacity.

In Moiynty village, three non-agricultural land plots (totaling 12.35 ha) have been preliminarily identified. Due to the lack of data on reservation area and impact percentage, further verification with local land authorities is required. These lands are categorized for industry, transport, and communications, and therefore potential impacts may involve restrictions on future development rather than direct loss of agricultural income.

In Kyikty and Bosaga rural districts, six large agricultural land plots under long-term lease (ranging from 1,880 to 5,136 ha each) are subject to minor reservation (0.75%–2.24%). Given their scale, the losses are not expected to critically undermine productive use. Nevertheless, they may reduce the available pasture areas, which could indirectly affect livestock grazing.

In addition, three settlement lands in Kyikty district (cadastre № 09-107-061-009, 011, and 012) with permanent land use rights will be affected, with impacts between 1.2% and 2.94%. Although the proportional impact is moderate, these cases require close coordination with the local Akimat, as settlement lands are more sensitive due to proximity to residential zones and potential restrictions on community development.

Finally, one agricultural land plot in Bosaga rural district (cadastre № 09-107-065-296) with a total area of 4,125 ha is subject to minor reservation (1.1%).

The information presented above is based on preliminary cadastral and reservation lists officially provided by the respective Akimats. These data are subject to further verification and update by local land authorities. The final list of affected land plots and users, including clarification on non-agricultural plots in Moiynty village, will be confirmed during the implementation stage of the Project.

The plot-level breakdown for Karaganda Region is provided in Table 11 below. One agricultural plot in the Karim Mynbayev rural district (cadastre № 09-107-073-153) presents a high proportional impact (~8.5%); this case will be prioritized for livelihood restoration planning in coordination with the Akimat and the land user.

In addition to the detailed cadastral list provided below, the following table presents an aggregated summary of affected plots in Karaganda Region by land category and district. This summary illustrates that the majority of impacts occur on agricultural land, while a smaller number of settlement and industrial/transport plots are also affected.

Table 11. Preliminary Summary of Land Plots Impacted by the Project (Karaganda Region)

| District / Rural District | Agricultural land | Settlement land | Industrial/Transport land | Total plots |
| --- | --- | --- | --- | --- |
| Moiynty village | – | – | 3 | 3 |
| Kyikty rural district | 5 | 3 | – | 8 |
| Bosaga rural district | 2 | – | – | 2 |
| Karim Mynbayev district | 2 | – | – | 2 |
| Total | 9 | 3 | 3 | 15 |

High and Severe Impact Cases — Karaganda
High-impact (3–5% and above): cadastre № 09-107-073-153 (8.5%) in the Karim Mynbayev rural district.
Severe cases (≥10%): none identified to date. Should cadastral updates reveal ≥10% for any plot/user, the household will be enrolled in the LRP.

Table 12. List of land users whose land plots will be subject to reservation in Karaganda region.

Note: “TBC by Akimat (as of Aug–Sep 2025)” indicates that the relevant information (ownership/right of use, expiry date, total area, or reservation area) was not available in the official reservation lists provided by the Akimat at the time of drafting. Verification and update of these data is required by local land authorities prior to finalization of the LARAP.

| No | Cadastre number | Land category | Right of ownership and the period of use | Total area, ha | Area for reservation, ha | Impact % |
| --- | --- | --- | --- | --- | --- | --- |
| Moiynty village |  |  |  |  |  |  |
| 1 | 09-107-081-511 | land for industry, transport, communications, space needs activities, security, and other non-agricultural purposes | Temporary paid long-term land use 08.01.2029 | 0,69 | TBC by Akimat | TBC by Akimat |
| 2 | 09-107-081-415 | land for industry, transport, communications, space needs activities, security, and other non-agricultural purposes | Private property | 9,95 | TBC by Akimat | TBC by Akimat |
| 3 | 09-107-081-479 | land for industry, transport, communications, space needs activities, security, and other non-agricultural purposes | Private property | 1,71 | TBC by Akimat | TBC by Akimat |
| Kyikty rural district |  |  |  |  |  |  |
| 4 | 09-107-087-032 | agricultural land | Temporary paid long-term land use 31.08.2027 | 1880 | 42,1 | 2,24% |
| 5 | 09-107-087-047 | agricultural land | Temporary paid long-term land use 19.11.2035 | 3021 | 42,15 | 1,4% |
| 6 | 09-107-087-037 | agricultural land | Temporary paid long-term land use 14.04.2035 | 2382 | 35,79 | 1,5% |
| 7 | 09-107-087-048 | agricultural land | Temporary paid long-term land use 14.04.2035 | 4107 | 30,9 | 0,75% |
| 8 | 09-107-083-112 | agricultural land | Temporary paid long-term land use 15 years | 5136 | 99,7 | 1,94% |
| 9 | 09-107-061-011 | land of settlements | permanent land use | 2361 | 28,26 | 1,2% |
| 10 | 09-107-061-009 | land of settlements | permanent land use | 1216 | 35,8 | 2,94% |
| 11 | 09-107-061-012 | land of settlements | permanent land use | 1211 | 21,6 | 1,78% |
| 12 | 09-107-061-005 | agricultural land | Temporary paid long-term land use 27.09.2038 | 4995 | 50,1 | 1% |
| Bosaga rural district |  |  |  |  |  |  |
| 13 | 09-107-065-296 | agricultural land | Temporary paid long-term land use 13.08.2039 | 4125 | 45,5 | 1,1% |
| Rural district named after Karim Mynbayev |  |  |  |  |  |  |
| 14 | 09-107-073-094 | agricultural land | Temporary paid long-term land use 25.02.2060 | 13675 | 75,7 | 0,55% |
| 15 | 09-107-073-153 | agricultural land | Temporary paid long-term land use 03.08.2037 | 4329,6 | 371,2 | 8,5% |

Land Take and Use Characteristics (Karaganda region)

According to the Akimat’s Resolution No. 13/13 of 27 February 2025, the total reserved land area in Shet District, Karaganda Region, amounts to 793.362 ha, whereas the detailed cadastral explication indicates a total of 1 879.257 ha.
The difference reflects the inclusion of reserve and technical plots (“zemli zapasa”) without private users and minor boundary adjustments in the cadastral register.
Both figures refer to the same railway corridor. The verified total will be confirmed jointly by KTZ and the Akimat during the cadastral verification process under LARAP implementation.
At this stage, the distinction between permanent and temporary land use has not yet been established, as the detailed design is still under review.
The final delineation between permanent acquisition areas (for railway alignment, stations, and related infrastructure) and temporary use areas (for construction camps, access roads, and material storage) will be determined following the approval of the detailed design and reflected in the updated LARAP.

Types of Economic Displacement

The anticipated forms of economic displacement under the Mointy–Kyzylzhar railway project primarily relate to agricultural land users and herders. The main types include:

- Partial loss of agricultural and pasture land due to permanent reservation of land plots for railway construction. Although the proportional impact on most land users remains below critical thresholds, in some cases (3–5% of total land area) the impacts may be considered significant, requiring tailored livelihood restoration measures.

- Temporary restriction of access to pastures and farmland during the construction phase, associated with worksites, machinery deployment, and stockpiling of materials. These restrictions may affect grazing patterns and seasonal mobility of herders.

- Reduced mobility of households and herders due to construction-related road closures, detours, or restricted access to crossing points, particularly in settlements adjacent to the alignment.

- Temporary land occupation under Temporary Occupation Agreements (TOAs).

Temporary Land Use (TOA)

Temporary occupation for camps, access roads, borrow pits and laydown areas will be formalized through a Temporary Occupation Agreement (TOA) with each land user. TOAs will specify the footprint, duration, access arrangements, soil protection (topsoil stripping and stockpiling), reseeding of pastures, waste removal, and restoration standards. A performance bond will secure restoration. Compensation will cover rental fees and verified crop/pasture losses for the period of occupation. All TOAs and related restoration commitments will be developed and implemented in prior consultation and agreement with the respective local Akimats, to ensure feasibility within existing administrative procedures and regional land management practices.

At this stage, no irreversible loss of livelihoods has been identified. However, some households may face increased economic vulnerability during construction, necessitating additional monitoring and adaptive support measures.

Loss of Lands and Businesses

Field assessments and cadastral data confirm that no permanent businesses, roadside facilities, or commercial enterprises are located within the land acquisition corridor of the Mointy–Kyzylzhar alignment. The railway crosses predominantly steppe areas used for agricultural and pasture purposes. Therefore, no direct loss of businesses or income-generating facilities is anticipated.

Economic impacts are concentrated on agricultural producers and herders whose land plots will be partially reserved for railway needs, or who may temporarily lose access to grazing areas. The scale of such impacts ranges from minor (<1% of landholding) to moderate (3–5% of landholding). These impacts will be addressed through compensation for land acquisition and use restrictions, as well as livelihood restoration measures in line with IFC Performance Standard 5 and the Land Code of the Republic of Kazakhstan.

Vulnerable Groups

Preliminary socio-economic survey (SES) results have not identified any households fully meeting IFC PS5 vulnerability criteria (such as households living below the national subsistence minimum, female-headed households without family support, or households with disabled or elderly members lacking family assistance). Nevertheless, potential vulnerability risks cannot be excluded. For example, smaller-scale herders with limited grazing reserves may be disproportionately affected by temporary restrictions.

Final confirmation of the presence and characteristics of vulnerable groups will be provided once SES data analysis is completed. If such groups are identified, targeted support measures will be incorporated into the LARAP to ensure that they are not adversely or disproportionately affected.

Vulnerability Framework. Screening will be applied during the census to identify households at risk (e.g., below subsistence minimum, female-headed without adult support, elderly living alone, persons with disabilities, large dependent households, or small-scale seasonal herders with limited reserves). For the purposes of this LARAP, a household is considered vulnerable if its per-capita income is below the official subsistence minimum for the relevant region in the month preceding the cut-off date; additional vulnerability categories include women-headed households, the elderly living alone, and persons with disabilities. For such cases, the Project will provide additional targeted support, which may include cash or in-kind top-ups, accompaniment in administrative procedures, and priority in local employment opportunities. Where appropriate, and subject to feasibility, additional assistance (such as transport support or referral to state social programs) will be arranged in coordination with the respective local Akimats.

Mitigation Measures

Mitigation of identified impacts will follow the principles of the Land Code of the Republic of Kazakhstan and IFC PS5, and will include the following:

- Transparent and fair compensation for land acquisition and use restrictions at full replacement cost. High impacts (3–5%) will receive tailored livelihood measures; severe impacts (≥10%) trigger LRP enrollment.

- Livelihood restoration measures will be provided for households experiencing high impacts (3–5%) and severe impacts (≥10%) of productive land loss. Such measures may include provision of alternative land plots, support for livestock management, targeted financial assistance, or other tailored livelihood restoration interventions. All proposed measures will be designed and implemented in prior consultation with local Akimats, to ensure their feasibility, alignment with regional programs, and institutional support for long-term sustainability.

- Support for vulnerable groups, if confirmed by final SES results, through additional targeted compensation or social support mechanisms.

- Prioritization of local employment opportunities during construction, with transparent recruitment processes.

- Provision of safe passage routes for livestock and agricultural machinery, to minimize disruption of herding patterns and agricultural practices.

- Pasture Connectivity and Community Assets. A dedicated Pasture Connectivity Plan will provide underpasses/culverts for livestock, controlled gates in fencing, and rehabilitation of pasture wells and community roads where affected. Community assets will be restored on a like-for-like or improved basis with community sign-off.

The proposed Mitigation Measures, including the Pasture Connectivity Plan, have been reviewed and discussed with KTZ. The content and overall approach have been agreed in principle, ensuring consistency with KTZ’s Environmental and Social Management Framework. Detailed implementation arrangements, responsibilities, and monitoring indicators will be finalized in coordination with KTZ and the respective Akimats during the implementation phase of the LARAP.

Data Gaps and Confirmation Process

The plot-level dataset reflected in Sections 4.2–4.3 is based on official reservation lists provided by the respective Akimats for Ulytau and Karaganda Regions. Prior to LARAP finalization, the Project Implementation Unit (KTZ) will coordinate with local land authorities to: (i) verify ownership/use rights and lease expiry dates for plots marked ‘TBC’; (ii) confirm total and reserved areas to finalize impact percentages; and (iii) reconcile any discrepancies between reservation records and field verification. Any plot subsequently reaching severe impact thresholds (≥10%) will trigger enrollment in the Livelihood Restoration Program (LRP), while high-impact cases (3–5%) will receive tailored livelihood measures as set in Section 4.6.

Institutional Arrangements

Roles and Responsibilities of Key Institutions

Implementation of this LARAP requires close coordination between KTZ, regional and district Akimats, independent technical specialists, contractors, and Project Affected Persons (PAPs). Each institution performs functions defined under Kazakhstan’s legal framework, while additional responsibilities are introduced to ensure alignment with IFC PS5.

Table 13. Roles and Responsibilities for LARAP Implementation

| Institution / Entity | Roles and Responsibilities |
| --- | --- |
| Regional and District Akimats | Issue decrees on land reservation and acquisition; maintain cadastral data; notify affected persons; facilitate negotiations; ensure disclosure and public meetings; certify compensation registers and eligibility lists; formally transfer acquired land to KTZ. |
| KTZ Project Management Office (PMO) | Overall coordination of land acquisition and resettlement; ensures compliance with IFC PS5 and ; manages funding for livelihood restoration, GRM, and monitoring; supervises EPC contractors; issues section-specific Land-Clearance Certificates (LCCs) confirming that compensation and assistance measures have been completed or, where construction has advanced, that corrective actions are in place; prepares quarterly safeguard reports for lenders. |
| Independent Valuers | Conduct valuations of land, crops, and structures at full replacement cost; prepare valuation reports; explain methodology to PAPs; support dispute resolution processes. |
| EPC Contractors | Negotiate and sign Temporary Occupation Agreements (TOAs); compensate for temporary land use; reinstate occupied land; provide evidence to KTZ PMO that entitlements have been addressed before an LCC for a section is issued. |
| External Monitors | Conduct semi-annual monitoring; verify outcomes of compensation and livelihood restoration; review grievance records; prepare independent reports for lenders; carry out the Completion Audit before Project closure. |
| Affected Households | Participate in census and consultations; provide documentation of land and asset rights; negotiate compensation; raise grievances; take part in livelihood restoration programs. |

Internal Responsibilities of KTZ

To strengthen institutional capacity, KTZ will establish a Resettlement and Livelihood Unit within the PMO. This unit will act as the focal point for all resettlement-related activities, including:

- conducting household census and socio-economic surveys;

- coordinating with Akimats on decrees, cadastral data, and eligibility verification;

- overseeing valuation processes and ensuring replacement-cost methodology;

- managing payments, livelihood restoration measures, and support for vulnerable households;

- operating the Project GRM and ensuring responses within set timelines;

- preparing quarterly safeguard reports for lenders, with Akimat-certified registers attached;

- coordinating the work of external monitors and implementing corrective actions.

Development and Implementation of the LARAP

The LARAP will be implemented through a rolling process, integrated with construction schedules:

- Alignment with Akimats – establish cut-off dates; confirm lists of PAPs; agree on disclosure formats; record decisions in formal protocols.

- Census and Asset Inventory – conduct a full household census, including informal users; integrate cadastral and valuation data into a unified register.

- Valuation and Compensation Planning – apply replacement cost principles; provide top-ups where cadastral or court valuations fall short; disclose unit rates for community review.

- Disclosure and Consultation – share entitlement matrix, cut-off date, compensation rates, and GRM procedures; conduct consultations in Kazakh and Russian; prepare signed minutes.

- Compensation and Assistance Delivery – complete payments prior to, or in cases where works already advanced, in parallel with construction but confirmed through corrective actions; section-specific LCCs will be issued once Akimat-certified registers and assistance delivery are verified.

- Livelihood Restoration Program (LRP) – enroll households with ≥10% losses, high-impact seasonal cases, and vulnerable groups; implement agricultural packages, livestock support, training, and employment facilitation.

- Monitoring and Audit – internal monitoring by KTZ PMO; semi-annual reviews by external monitors; Completion Audit before Project closure.

Resettlement Implementation Process

Kazakhstan’s legal framework provides the foundation for land acquisition but does not fully align with IFC PS5. To bridge the gaps, the Project introduces additional steps.

Table 14. Resettlement Implementation Process – National vs IFC PS5 Alignment

| Stage | National Process | Project Measures (IFC PS5 Alignment) |
| --- | --- | --- |
| Decrees & Disclosure | Akimat issues decree; official notices in media; written notification ≥3 months before acquisition. | Early engagement; disclosure of entitlements and GRM; community consultations; disclosure of cut-off date. |
| Identification of Eligible Households | No household census required. | Full census including informal users; socio-economic survey; cut-off date linked to census; Akimat coordination to regularize informal use. |
| Valuation & Negotiations | Licensed valuers apply cadastral values; negotiations led by Akimat; disputes may go to court. | Replacement cost valuation; top-ups for depreciation/unfair adjustments; independent review; disclosure of unit rates; PAP right to review before finalisation. |
| Compensation Disbursement | Payment after agreement or court ruling. | Payments linked to LCCs; if works advanced, corrective actions and retroactive top-ups; Akimat-certified registers required for each section. |
| Resettlement Assistance | Not formalized; discretionary. | Moving allowance; transition allowance (up to 6 months for vulnerable groups); tenure facilitation; legal/admin support for vulnerable households. |
| Monitoring & Compliance | No requirement after payment. | Internal monitoring by KTZ PMO; external monitoring and mid-term reviews; outcome-based indicators; Completion Audit. |

Change Management Considerations

Because land acquisition is ongoing in parallel with construction, the institutional framework must accommodate evolving circumstances. Any discrepancies—such as identification of new PAPs, adjustments in land area, or correction of valuation errors—will trigger a Corrective Action Plan. These plans will be prepared by KTZ PMO, formally endorsed by the relevant Akimat, and validated by the External Monitor.

Key considerations include:

- Compensation adjustments: provide top-ups where earlier agreements were below replacement-cost valuation;

- Inclusion of informal users: ensure seasonal herders, tenants, and non-registered land users are not excluded;

- Targeted support: adapt assistance measures for elderly, disabled, and vulnerable households;

- Rolling verification through LCCs: while works are ongoing, each section will only be deemed compliant once compensation and assistance are confirmed by Akimats, verified by KTZ PMO, and reviewed by the External Monitor.

This framework ensures that resettlement measures are not only legally valid under Kazakhstan’s system but are also socially responsible and progressively aligned with IFC PS5, even under conditions of concurrent land acquisition and construction.

LARAP Implementation Schedule

Implementation of the Land Acquisition and Resettlement Action Plan (LARAP) will be carried out in accordance with the requirements of IFC Performance Standard 5 (Land Acquisition and Involuntary Resettlement). The schedule below defines the sequencing of preparation, approval, and implementation activities, clarifies institutional responsibilities, and ensures that compensation, livelihood restoration, and assistance measures are delivered prior to, or—where construction has advanced—in parallel with works under verified corrective actions. Timelines are indicative and will be refined once final designs and land acquisition decrees are issued.

Table 15. LARAP Implementation Schedule

| No. | Work Description | Responsible Agency/Unit | Timeline (indicative) |
| --- | --- | --- | --- |
| A. Preliminary LARAP Preparation |  |  |  |
| A1 | Preparation of preliminary LARAP in line with IFC PS5, based on feasibility/preliminary design | KTZ PMO | 6–7 months |
| A2 | Review/approval of preliminary LARAP | WB, KTZ PMO | 2 weeks |
| A3 | Disclosure of preliminary LARAP to PAPs and stakeholders (KZ/RU) | KTZ PMO | 2 days |
| A4 | Revision of LARAP based on consultations and WB comments | KTZ PMO, WB | 1 month |
| B. Final LARAP Preparation (pre-construction) |  |  |  |
| B1 | Finalization of technical design (all sections) and sectioning for LARAP/LCC | Designers, KTZ PMO | TBD |
| B2 | Establishing the Corridor of Impact (CoI) on the ground; updating PAP list (incl. informal users) | NPTsZem, Akimats, KTZ PMO | 1 month |
| B3 | Verification of affected land plots and users; consolidation of eligibility registers | Akimats, NPTsZem, KTZ PMO | 1 month |
| B4 | Finalization of compensation rates at replacement cost; agreement on allowances | Akimats, KTZ PMO | 1 month |
| B5 | Allocation of replacement lease plots (where applicable) and execution terms | Akimats, KTZ PMO | 2 months |
| B6 | EPC pre-mobilization land needs: define temporary occupation footprint (camps, access roads, laydown, borrow pits); prepare TOA package and reinstatement standards | EPC Contractors, KTZ PMO, Akimats | 3–4 weeks |
| B7 | Pasture Connectivity Plan (PCP): confirm locations/specs for livestock underpasses/crossings, gates in fencing, temporary access during construction; agree with pasture users and Akimats | KTZ PMO, EPC Contractors, Akimats | 3–4 weeks (parallel to B6) |
| B8 | Preparation of final LARAP compliant with IFC PS5 (incl. PCP, TOA framework, Entitlement Matrix, GRM procedures) | KTZ PMO | 2 months |
| B9 | Review/approval of final LARAP; disclosure | WB, KTZ PMO → Disclosure by KTZ PMO | 1 month → 3 days |
| C. LARAP Implementation (construction interface) |  |  |  |
| C1 | Issuance of decrees on land acquisition for state needs | Akimats | ~1 month |
| C2 | Disbursement of compensation and allowances; execution of replacement leases; opening of payment channels for PAPs | Akimats, KTZ PMO | ~2 months (rolling by sections) |
| C3 | Mobilization of safeguards teams: KTZ PMO resettlement unit and EPC social/land staff; induction on IFC PS5, LARAP, GRM, PCP | KTZ PMO, EPC Contractors | 1 month |
| C4 | TOAs: negotiation, signing and payment for temporary land occupation; entry-condition surveys and topsoil stripping plans | EPC Contractors (lead), Akimats, KTZ PMO (oversight) | Rolling, prior to site entry |
| C5 | Construction-phase access & safety: fencing with gates, temporary livestock crossings, traffic management and signage at herding routes | EPC Contractors (lead), KTZ PMO (oversight) | Rolling, per work fronts |
| C6 | PCP works: construction of livestock underpasses/crossings; interim measures where permanent structures are sequenced later | EPC Contractors (lead), KTZ PMO | As per construction schedule |
| C7 | Livelihood Restoration Program (LRP): enrollment of eligible PAPs (≥10% loss; confirmed vulnerable cases); delivery of tailored livelihood measures | KTZ PMO (lead), Akimats; EPC supports via local employment facilitation | Rolling, linked to compensation |
| C8 | Project GRM: site-level intake by EPC; weekly logs; escalation to KTZ PMO for resolution; disclosure of outcomes | EPC Contractors (intake), KTZ PMO (resolution) | Continuous |
| C9 | Site reinstatement under TOAs: backfilling, de-compaction, topsoil respread, reseeding of pastures, waste removal; Reinstatement Certificates with PAP/Akimat sign-off | EPC Contractors (lead), PAPs/Akimats, KTZ PMO (verify) | At TOA close-out per site |
| C10 | Section Land-Clearance Certificates (LCCs): issued once Akimat-certified registers and assistance delivery are verified; or approval of Corrective Action Plans where works had advanced | KTZ PMO (issue), Akimats (certify), EPC (evidence package) | Before/parallel with section works |
| C11 | Monitoring and reporting: internal monitoring; quarterly safeguard reports to WB; mid-term reviews | KTZ PMO; EPC provides data | Quarterly |
| C12 | Completion/Compliance Report; lenders’ review; External Completion Audit | KTZ PMO, Independent specialist → WB review; Independent Monitor | 2 months → 1 month → TBD |

Livelihood Restoration Program (LRP)

Purpose and Triggers

The Livelihood Restoration Program (LRP) is introduced in this LARAP to complement compensation measures and ensure that Project Affected Persons (PAPs) are able to restore, and where possible improve, their pre-Project sources of income. While Kazakhstan’s Land Code provides for equivalent compensation in cases of compulsory acquisition, it does not extend to livelihood restoration. IFC PS5 and World Bank  therefore require additional measures.

The LRP will be applied when households lose 10% or more of productive land or household income, when seasonal access to grazing areas or water sources is disrupted, or when vulnerable households experience disproportionate impacts even if their direct losses fall below the formal threshold. In this Project, LRP implementation is understood as a rolling process: in some sections construction has already commenced, and restoration measures must therefore be verified retroactively or applied in parallel with works.

Socio-Economic Baseline and Railway-Specific Livelihood Risks

Socio-economic surveys indicate that most affected households depend on livestock grazing as their main livelihood source, with supplementary income from small-scale farming, pensions, and seasonal employment. Livestock herding, including seasonal migration, is central to household resilience. Access to pastures, watering points, and migration routes is therefore critical.

The new railway alignment poses specific risks to these systems: permanent loss of pastureland within the corridor; disruption of livestock migration due to fencing and embankments; restricted access to watering points; and temporary loss of land linked to borrow pits, camps, and access roads. These risks cannot be mitigated by compensation alone and require active livelihood support measures, validated by Akimats and monitored independently.

Field observations confirm that the main livelihood risks stem from the fragmentation of pastureland and disrupted access to seasonal grazing routes and watering points. In particular, railway fencing without adequate livestock crossings may cut traditional migration paths, forcing herders to either use longer detours or reduce herd size. Similarly, loss of access to wells or seasonal rivers may lower livestock productivity, directly reducing household income and food security. These impacts cannot be addressed by cash compensation alone and require physical mitigation measures such as designated underpasses, culverts, and rehabilitated water points.

Program of Restoration Measures

The LRP includes a package of measures, applied adaptively based on survey results and Akimat decisions:

- Agricultural inputs (seeds, forage, fencing, small-scale irrigation) to stabilize household production where losses of cultivated or grazing land are significant.

- Pasture and water access support, including allocation of alternative grazing areas, rehabilitation of wells, and construction of watering points. Locations of livestock crossings will be agreed with herders and endorsed by Akimats.

- Income diversification through micro-grants and vocational training, coordinated with Akimat business centers and national support programs.

- Employment measures, whereby EPC contractors must give priority to PAPs. Recruitment will be conducted through local job centers, with Akimats verifying participation through signed recruitment logs.

- Transitional cash support for households facing immediate income gaps. Eligibility lists will be validated by Akimats to prevent overlap with existing social benefits.

- Targeted assistance for vulnerable groups (women-headed households, elderly, persons with disabilities, low-income families), including top-up payments and facilitated access to state programs.

Where construction advanced before measures could be delivered, corrective actions will be prepared jointly by KTZ PMO and Akimats, ensuring retroactive application of support.

Individual Restoration Plans

Households experiencing severe or unique impacts will receive individualized restoration plans. These will be developed through direct engagement with PAPs, tailored to their livelihood profile, and endorsed by the relevant Akimat. If new impacts are identified after works have started, individual plans will form part of Corrective Action Plans prepared and disclosed by KTZ PMO, validated by external monitors.

Institutional Responsibilities

Implementation of LRP requires clear division of roles:

- KTZ PMO – overall oversight, funding, preparation of Corrective Action Plans, and quarterly reporting to lenders.

- Regional/District Akimats – approval of eligibility lists, endorsement of individual plans, allocation of alternative pastures, and integration of PAPs into national programs.

- Independent Valuers – assessment of economic losses, validated by Akimat land departments.

- EPC Contractors – provision of local employment, compensation for temporary land use, and reinstatement of land. No section will be considered compliant until these obligations are confirmed through an LCC.

- External Monitors – review of LRP implementation, verification of corrective measures, and reporting to lenders.

Monitoring and Indicators

LRP monitoring will focus on outcomes, not just inputs. Key indicators include:

- % of households with income restored or improved compared to baseline;

- number of livestock crossings and watering points constructed and functioning;

- % of vulnerable households receiving targeted assistance;

- satisfaction levels of PAPs with the support provided.

Data will be collected through socio-economic surveys, validated by Akimats, and verified by external monitors. Quarterly progress reports will include Akimat countersignatures. Where indicators show gaps, corrective measures will be introduced as part of adaptive management.

Financing and Practical Constraints

LRP financing is integrated into the overall RAP budget (Chapter 9). Compensation for land and structures is covered from the state budget, while livelihood measures rely on a combination of:

- integration of PAPs into existing national programs through Akimats;

- obligations of EPC contractors (employment, reinstatement of temporary lands);

- allocations from KTZ for LRP-specific measures, GRM, and monitoring.

Disbursement of funds requires Akimat approval and documentation. A contingency of 10–15% is included to cover corrective actions where impacts are identified retroactively or where earlier agreements were below replacement-cost standards.

Stakeholder Engagement and Disclosure

Purpose and Link with SEP

Stakeholder engagement is an essential safeguard requirement under IFC PS5 and ESS10, ensuring that land acquisition and resettlement measures are developed transparently, with full participation of affected persons and their representatives. This LARAP chapter builds on the dedicated Stakeholder Engagement Plan (SEP) prepared for the Project. The SEP provides the full framework of engagement activities, while this section highlights the specific approaches that apply to land acquisition, compensation, and livelihood restoration.

Engagement Principles

The engagement strategy is based on inclusiveness, transparency, and cultural appropriateness. All engagement will be conducted in Kazakh and Russian, with simple and non-technical explanations to ensure broad understanding. Consultations will be scheduled with attention to seasonal calendars, avoiding peak agricultural and livestock periods, so that participation of rural households is not constrained. Women, youth, elderly residents, and vulnerable groups will be proactively encouraged to attend meetings through targeted invitations.

Information Disclosure

In addition to statutory notifications under Kazakhstan’s Land Code, the Project commits to proactive disclosure of the following information:

- the census and cut-off date, including treatment of informal land users;

- eligibility criteria and the entitlement matrix;

- unit rates of compensation and methodology of valuation;

- the procedure and schedule of payments;

- the structure and access points of the grievance mechanism;

- measures included in the Livelihood Restoration Program.

This information will be disclosed through multiple channels: printed leaflets, posters on Akimat notice boards, announcements at settlement meetings, and online postings on official Akimat websites. Public disclosure materials will remain accessible throughout the land acquisition process.

Consultation Process

Consultations will take place at settlement, district, and regional levels. Settlement-level consultations will be organized in public halls, schools, or Akimat offices, and will allow PAPs to ask questions and raise concerns directly. District-level meetings will be held to discuss pasture allocation, access to water resources, and livelihood restoration measures.

During consultations, a grievance logbook will be available at Akimat offices. This logbook will be placed in a visible area but in a way that allows PAPs to record comments anonymously. A locked grievance box will also be installed in each settlement to ensure confidential submissions. In addition, stakeholders may submit grievances through WhatsApp, phone hotlines, or by contacting Akimat focal points.

All meetings will be documented with minutes signed by Akimat representatives and KTZ PMO staff. Attendance sheets will be collected, disaggregated by gender and vulnerability status, to confirm inclusiveness.

Public Consultations in September 2025

In line with IFC Performance Standard 1 (Stakeholder Engagement) and World Bank ESS10 (Stakeholder Engagement and Information Disclosure), the Project has undertaken public consultations to ensure that stakeholders receive timely, relevant, and understandable information and have opportunities to express their views.

Public consultations were conducted on 24–25 September 2025 in Karazhal (Ulytau Region) and Mointy (Karaganda Region). The events were organized by KTZ in cooperation with district Akimats and the EPC Contractor (Integra Construction KZ). Information about the Project was disclosed in Kazakh and Russian languages through presentations and printed handouts, followed by Q&A sessions.

Karazhal (24 September 2025)

The meeting was attended by 41 participants (as per signed attendance sheet). Key issues raised included:

- Need for sufficient livestock crossings along the alignment;

- Clarification of land acquisition and compensation procedures;

- Request for early disclosure of the final alignment map;

- Compensation for orchards and garden plots;

- Interest of local SMEs in procurement opportunities.

Response: KTZ confirmed that crossings and pedestrian safety measures will be integrated into the detailed design; compensation will be provided at replacement cost in line with the RoK Land Code and IFC PS5; alignment maps will be disclosed upon approval; and local SMEs will be encouraged to participate in construction tenders.

Mointy (25 September 2025)

The meeting was attended by 37 participants (as per signed attendance sheet). Key issues raised included:

- Assurance of fair and timely compensation;

- Provision of local employment opportunities;

- Dust and noise impacts during construction;

- Safety of schoolchildren (need for pedestrian crossings);

- Request for a bridge across a seasonal stream.

Response: KTZ confirmed that compensation will follow replacement cost principles; contractors will prioritize local hiring; dust and noise mitigation measures will be implemented as per the ESMP; pedestrian safety measures will be coordinated with Shet District Akimat; and a seasonal stream crossing is included in the detailed design.

Documentation and Next Steps

Official minutes, attendance lists, and written comment forms are annexed to this LARAP (Annex 5). These documents provide evidence of disclosure activities and detailed records of issues raised and responses provided. Further consultations will be organized in additional settlements along the alignment (e.g., Kyzylzhar, Zhayrem, Togusken, Aktau, Kiikty) during subsequent disclosure stages of safeguard documents and national EIA hearings. Engagement logs will continue to be updated and reported quarterly to lenders.

Role of Akimats in Engagement

Regional and district Akimats are central actors in engagement and disclosure. They formally notify land users, convene public meetings, and endorse cut-off dates, eligibility lists, and compensation registers. Without Akimat endorsement, disclosure activities will not be considered valid. Their role provides both legal legitimacy under national procedures and community trust at the local level.

Re-Disclosure and Rolling Process

Because the Project design and alignment are being finalized in stages, disclosure is not a one-time activity. Re-disclosure will be carried out whenever new information becomes available, including final alignment coordinates, confirmed unit rates, updated entitlement matrices, and monitoring results. Affected households will be informed again before compensation payments begin, and protocols of re-disclosure will be signed by Akimats and archived by KTZ PMO.

Where construction activities have already advanced before disclosure, re-disclosure will serve as a corrective action: PAPs will be retrospectively informed of their entitlements, and Akimat endorsement will confirm that disclosure has been duly completed despite sequencing gaps.

In addition, results of grievance handling and monitoring will be disclosed publicly through Akimat notice boards and official websites. This ensures that all stakeholders, including vulnerable households, are aware of outcomes and corrective measures. Access to engagement processes will remain free of charge for all participants.

Integration with Grievance Mechanism

Consultations and disclosure activities are directly linked to the Project’s Grievance Redress Mechanism (GRM). Information on how to submit grievances—via logbooks, boxes, hotlines, WhatsApp channels, or in person at Akimat desks—will be disclosed at every meeting and through leaflets. Grievance statistics, including number of cases received and resolved, will be compiled quarterly by KTZ PMO, validated by Akimats, and made publicly available on notice boards in settlements.

Monitoring of Engagement

KTZ PMO will maintain internal records of all engagement activities, while external monitors will independently verify the quality and inclusiveness of the process. Key monitoring indicators will include:

- number of consultations held and attendance rates (with gender and vulnerability breakdown);

- number of disclosure materials distributed and posted;

- frequency and timeliness of re-disclosure events;

- number of grievances submitted and resolved, disaggregated by type and resolution stage.

Quarterly reports on engagement and disclosure will be prepared by KTZ PMO, co-signed by district Akimats, and submitted to lenders for review.

Table 16. Engagement & Disclosure Plan

| Activity | Target Stakeholders | Language | Frequency / Timing | Responsible Institution | Notes / Corrective Actions |
| --- | --- | --- | --- | --- | --- |
| Disclosure of cut-off date and census results | All PAP households; informal land users | Kazakh, Russian | Once at census, with re-disclosure if updated | District/Rural Akimats with KTZ PMO | If works advanced, disclosure will be conducted retroactively with Akimat endorsement |
| Public consultation on entitlement matrix and unit rates | PAPs, community leaders, herders, local NGOs | Kazakh, Russian | At least once per district before compensation | KTZ PMO + District Akimats | Corrective consultation if unit rates updated after works start |
| Distribution of printed leaflets and posters on compensation, LRP, and GRM | All settlements along alignment | Kazakh, Russian | At each stage of design finalization | Rural Akimats (distribution), KTZ PMO (content) | Retroactive distribution if alignment changes after disclosure |
| Settlement-level meetings on LRP options | Households with ≥10% loss, vulnerable households | Kazakh, Russian | Before LRP enrollment and annually during implementation | KTZ PMO + Rural Akimats | If PAPs already impacted, individual plans integrated as corrective actions |
| District-level coordination on pasture reallocation and water access | District Akimats; pasture committees; livestock associations | Kazakh, Russian | As required during land transfer decisions | District Akimats with KTZ PMO support | Retroactive validation possible if grazing impacts occur ahead of disclosure |
| Posting of grievance logbooks and boxes | All PAPs; local residents | Kazakh, Russian | Continuous throughout land acquisition and construction | Rural Akimats; monitored by KTZ PMO | N/A |
| Disclosure of monitoring results and corrective actions | PAPs; NGOs; general public | Kazakh, Russian | Semi-annual | KTZ PMO (reporting), External Monitor (verification), Akimats (validation) | Corrective actions disclosed where gaps identified |
| Publication of grievance statistics | PAPs; local residents | Kazakh, Russian | Quarterly | KTZ PMO (compilation), Akimats (posting on notice boards and websites) | N/A |

Grievance Redress Mechanism (GRM)

Purpose and Principles

The Grievance Redress Mechanism (GRM) is established to provide Project Affected Persons (PAPs) and other stakeholders with accessible, transparent, and timely channels to raise concerns related to land acquisition, compensation, livelihood restoration, and Project impacts. The GRM is designed in accordance with national legislation of Kazakhstan, including the Law on Administrative Procedures and the Law on Access to Information, and is aligned with IFC PS5 and World Bank ESS10.

The mechanism complements, but does not replace, statutory rights to seek redress through administrative or judicial procedures. Its purpose is to resolve grievances early, fairly, and at the lowest possible level, while ensuring that PAPs retain the right to pursue remedies through courts at any stage.

Access Points and Channels

Multiple access points will be provided to ensure that all stakeholders, including vulnerable groups and persons with limited literacy, can use the GRM. These include:

- Local Akimat Offices: grievance logbooks and locked grievance boxes will be available in each rural and district Akimat office. PAPs may record complaints directly or through Akimat staff.

- KTZ Regional Offices: PAPs may submit grievances in writing, by phone, or during site visits to KTZ representatives.

- Hotline and WhatsApp: a dedicated Project hotline and WhatsApp number will be established to receive verbal or written grievances.

- Electronic Systems: PAPs may submit grievances through the national e-Otinish portal or through the mobile application “KTZ HSE” where available.

- Public Consultations: grievance logbooks will also be made available during all community meetings.

Anonymous grievances will be accepted and addressed with the same seriousness as named submissions.

Process and Levels of Review

The GRM follows a tiered structure to allow resolution at the most local level first, with escalation if necessary.

- Local Level (Akimat / Community Focal Point) – Complaints are received at the rural or district Akimat office. Acknowledgment is provided within 3 working days, and an attempt to resolve the complaint is made within 10 working days.

- Regional Level (KTZ Regional Office) – If the complaint cannot be resolved locally, it is referred to the KTZ Regional Office, which coordinates with the District Akimat. Resolution should be provided within 15 working days of receipt.

- Central Level (KTZ PMO in Astana) – Unresolved or complex grievances are escalated to the KTZ Project Management Office. The PMO coordinates with relevant departments, including land and legal divisions, and provides a final Project-level response within 20 working days. At the central level, the Project will also establish a multi-stakeholder review mechanism, involving KTZ PMO, district Akimats, EPC contractor representatives, and independent safeguard consultants. This collegial review body will consider complex or recurrent grievances and agree on corrective actions. Minutes of such meetings will be publicly available through Akimat offices. This approach reinforces legitimacy and transparency, ensuring that grievances are not only addressed by the Project entity but jointly with state authorities and independent experts.

- External Review – If a PAP is unsatisfied with the Project response, they may appeal to higher authorities, including the courts. In addition, the External Monitor will periodically review grievance records to verify the fairness and effectiveness of resolution.

All stages of the process will be documented, and PAPs will be informed of progress at each step.

Grievance Register and Reporting

A centralized grievance register will be maintained by KTZ PMO. Each grievance will be logged with the following data: date received, channel of submission, category of issue, affected location, responsible entity, actions taken, and resolution status. Registers maintained at Akimat offices will be consolidated into the central database on a quarterly basis.

Quarterly summaries of grievances (number received, resolved, outstanding, and referred) will be disclosed publicly at Akimat notice boards and through KTZ channels. Disaggregated data will be maintained by type of grievance (land, compensation, livelihood, construction impacts, etc.) and by gender and vulnerability status of complainants.

Protection and Confidentiality

The GRM will operate under strict rules of confidentiality. Personal data of complainants will not be disclosed without consent. For sensitive grievances, such as those related to gender-based violence or sexual exploitation and abuse (SEA/SH), a survivor-centered approach will be applied, with immediate referral to specialized service providers and without disclosure of personal information to Project staff.

Monitoring and Evaluation of GRM

KTZ PMO will conduct regular internal monitoring of grievance handling, including timeliness of responses and satisfaction with outcomes. External Monitors will review the grievance register on a semi-annual basis, verify the adequacy of responses, and include findings in safeguard monitoring reports submitted to lenders.

Key performance indicators for the GRM will include:

- percentage of grievances acknowledged within 3 days;

- percentage of grievances resolved within prescribed timeframes;

- percentage of PAPs satisfied with grievance resolution;

- number of grievances resolved at local level without escalation.

Quarterly reports on GRM performance will be signed by Akimats and submitted to lenders alongside other safeguard monitoring documentation.

Monitoring & Reporting

Objectives of Monitoring

Monitoring of the Land Acquisition and Resettlement Action Plan (LARAP) is an integral requirement of IFC Performance Standard 5 (Land Acquisition and Involuntary Resettlement). The objective of monitoring is to ensure that all commitments and entitlements set out in the LARAP are implemented effectively and on time, that Project Affected Persons (PAPs) are adequately compensated and assisted, and that corrective measures are taken promptly where gaps are identified. Monitoring also verifies whether the Project achieves its goal of restoring or improving PAPs’ livelihoods and living standards.

Internal Monitoring

Internal monitoring will be the responsibility of the KTZ PMO, in coordination with regional and district Akimats and EPC Contractors.

- Akimats will track issuance of decrees, maintenance of cadastral data, compensation payments, and re-registration of land leases.

- EPC Contractors will monitor site-level implementation of Temporary Occupation Agreements (TOAs), reinstatement of land, pasture connectivity measures (underpasses, gates, crossings), local employment, and grievance intake.

- KTZ PMO will consolidate all monitoring information, verify compliance with IFC PS5, and prepare quarterly safeguard reports for submission to the World Bank.

External Monitoring and Completion Audit

An Independent External Monitor, appointed in agreement with the World Bank, will carry out semi-annual reviews to verify outcomes of compensation delivery, livelihood restoration, and functioning of the GRM. The external monitor will assess whether PAPs’ living standards have been restored or improved. Upon completion of the Project, a Completion Audit will be conducted to confirm full compliance with IFC PS5 and identify any outstanding corrective actions.

Key Monitoring Indicators

Internal and external monitoring will track both process and outcome indicators, including but not limited to the following:

- % of PAPs informed of their entitlements, cut-off date, and GRM;

- % of PAPs who received compensation at full replacement cost prior to land clearance;

- % of PAPs re-registered or provided with replacement leases;

- % of eligible households enrolled in the Livelihood Restoration Program (≥10% losses or vulnerable status);

- Functionality of GRM: number of cases lodged, % resolved within agreed timeframe, PAP satisfaction;

- % of temporary land occupation cases with signed TOAs, and % of reinstated plots with certificates signed by PAPs and Akimats;

- Number of pasture connectivity measures (underpasses, crossings, gates) delivered vs. planned;

- % of vulnerable households receiving targeted assistance (top-ups, employment, admin/legal support);

- Number of local residents employed by EPC Contractors;

- Timeliness and completeness of quarterly reports submitted by KTZ PMO.

Monitoring Methods and Frequency

- EPC Contractors: continuous monitoring at site level; monthly reports to KTZ PMO.

- KTZ PMO: quarterly monitoring reports to the World Bank.

- Akimats: confirmation of compensation registers and lease re-registration in real time.

- External Monitor: semi-annual reviews and a final Completion Audit.

Table 17. Monitoring Indicators and Methods

| Indicator | Method of Verification | Frequency | Responsible Institution |
| --- | --- | --- | --- |
| Disclosure of entitlements and GRM to PAPs | Site visits, consultations, records of information materials | Monthly | KTZ PMO, Akimats |
| Compensation payments at replacement cost | Payment records, interviews with PAPs, Akimat registers | Monthly | Akimats, KTZ PMO |
| Replacement leases / re-registration completed | Official records, land registers | Continuous | Akimats, NPTsZem |
| Implementation of TOAs | Signed agreements, condition surveys | Ongoing | EPC Contractors, Akimats |
| Reinstatement of land under TOAs | Site inspections, signed reinstatement certificates | At TOA close-out | EPC Contractors, KTZ PMO |
| Pasture connectivity measures delivered | Field verification, photographic evidence | Quarterly | EPC Contractors, KTZ PMO |
| Operation of GRM | Review of grievance logs, follow-up interviews | Monthly | EPC Contractors (intake), KTZ PMO (resolution) |
| Enrollment in LRP | LRP registers, household interviews | Quarterly | KTZ PMO, Akimats |
| Support to vulnerable households | Records of assistance, field verification | Quarterly | KTZ PMO, Akimats |
| Local employment provided | Contractor HR records | Quarterly | EPC Contractors |
| Reporting compliance | Review of quarterly reports | Quarterly | KTZ PMO |
| Independent verification | External monitoring reports, Completion Audit | Semi-annual / final | External Monitor, WB |

Reporting Arrangements

Monitoring findings will be consolidated and disclosed in line with IFC PS5 requirements:

- EPC Contractors will prepare monthly monitoring summaries, including GRM records, TOA status, reinstatement progress, and local employment figures. These will be submitted to KTZ PMO.

- KTZ PMO will compile all inputs into quarterly safeguard monitoring reports, including: (i) summary of PAPs compensated; (ii) progress on replacement leases; (iii) LRP implementation; (iv) functioning of GRM; (v) support to vulnerable households; (vi) reinstatement of land and pasture connectivity measures. These reports will be shared with the World Bank and disclosed locally (Kazakh/Russian) through Akimats and community notice boards.

- External Monitor will prepare semi-annual reports and submit them directly to the World Bank and KTZ PMO. These will be disclosed in summary form for affected communities.

- A Completion Audit Report will be prepared by the External Monitor at the end of LARAP implementation. The audit will confirm whether the objectives of IFC PS5 have been met and whether PAPs’ livelihoods and living standards have been restored or improved. The report will be disclosed to the World Bank and publicly accessible.

Periodic reporting will be aligned with KTZ’s ESMS and IFC PS5 requirements.

Annex 1. Regulatory Gap Analysis between Kazakhstan Legislation and  / IFC PS5

| Specific element | IFC PS5 / PS1 requirement | Alignment under national law | What national law provides (key hooks) | LARAP enhancement (Kyzylzhar–Mointy) | Responsible & evidence |
| --- | --- | --- | --- | --- | --- |
| Avoid / minimize displacement; consider alternatives | PS5: Avoid involuntary resettlement where feasible; minimize land take via design and siting; document alternatives. | Partial. Expropriation allowed for transport infrastructure; no duty to analyze design alternatives. | LC arts. 43–44 (land provision for construction); LC art. 84 (expropriation); LC art. 86 (buy whole if remainder unusable). | Alternatives & Minimization Note: route shifts to state land, micro-realignments at high-impact chainages, narrower RoW where standards allow, consolidated camps/borrow areas, pasture-connectivity layout. | Designer + EPC; KTZ approval minutes; disclosed annex. |
| Prohibit forced eviction; due process | PS5: No forced eviction; possession only after compensation/assistance; due process required. | Partial. Process safeguards exist; “forced eviction” not defined. | LC art. 84 (notice); Law on state property arts. 63–68 (decree, negotiation, court, pay before transfer). | Zero-Eviction Protocol in Contractor ESMP; Land-Clearance Certificate issued only after: agreements/court decision, full payment, vulnerable support in place. | KTZ PMO + Engineer; section LCCs; ESMP excerpt. |
| Compensation at full replacement cost | PS5: Cash/land at replacement cost incl. transaction costs; no depreciation; transitional support. | Partial. Market value + losses recognized; depreciation may enter. | LC art. 166 (market value + losses); LAW ON STATE PROPERTY arts. 67–68 (payment rules). | Replacement-Cost Method: (i) no depreciation; (ii) cover fees/taxes/utilities/moving; (iii) business downtime; (iv) top-up if court/market < replacement. | KTZ PMO + Independent Valuer; unit-rate sheets; award files. |
| Preference for land-for-land where livelihoods are land-based | PS5: Offer land-for-land of equal productivity/access where feasible; if not, cash + livelihood support. | Partial. Land-for-land allowed; no preference. | LC art. 84(3); LAW ON STATE PROPERTY art. 62-2 (equivalent plot). | First offer agricultural replacement land (soil class, access); if infeasible, cash + LRP (inputs, fencing/water, seed/fodder, stock crossings). | Akimats + KTZ Land; offer letters; LRP enrolment. |
| Eligibility incl. informal users / access restrictions | PS5: Cover all PAPs: owners, tenants, informal/customary users; compensate for losses, restricted access. | Gap. Informal users not entitled; access insufficiently covered. | LC art. 81/84 (termination/expropriation); servitudes exist; no treatment of informal users. | Cut-off policy; census registers seasonal herders/other users; compensate non-land assets; disturbance allowances; Access Management Plan (routes, watering points). | KTZ Social; census forms; access plan maps. |
| Temporary land use & restoration | PS5: Allow temporary use with compensation; restore land to prior condition. | Partial. Temporary use recognized; restoration required. | LC arts. 34–35, 43–44 (temporary use, restoration). | Temporary Occupation Agreements (soil stripping, reseeding, erosion control, water-point protection); performance bond; crop-loss payments. | EPC + KTZ Land; TOAs; restoration checklists; bond release. |
| Physical diLaw on state property acement: housing & tenants | PS5: Replacement housing/cost; moving/transitional support; protect tenants. | Partial. Compensation exists; tenants not detailed. | Housing Law; LAW ON STATE PROPERTY /LC for compensation. | Resettlement package: house-for-house or replacement cost; moving + 3-month rental allowance; reconnections; tenants get rental allowance + deposit loss + moving. Vulnerable add-ons. | KTZ Social; offer files; move plans. |
| Economic diLaw on state property acement: businesses & workers | PS5: Compensate income loss; support re-establishment; livelihood measures coordinated with PS2. | Partial. Losses/damages compensated; no outcome-based duty. | LC art. 166 (lost revenue); Labor Code art. 131 (severance). | Business loss formula: ≥1 year net income if permanent; downtime if temporary; payroll support (≥3 months) for employees; advisory & permits. | Independent accountant + KTZ; audited worksheets; payroll lists. |
| Vulnerable groups / gender | PS5: Identify and assist vulnerable PAPs; tailored support; monitor outcomes. | Gap. No statutory framework. | — | Vulnerability Framework (women-headed, elderly alone, disabled, low-income, multi-child, small-herd seasonal herders): cash top-ups, jobs, escorted admin, targeted consultations. | KTZ Social; screens; assistance logs. |
| Cut-off date | PS5: Establish & disclose cut-off date; exclude post cut-off occupants. | Gap. Not required by law. | — | Cut-off = earlier of decree publication or census launch notice. Broad disclosure, signage, door-to-door acknowledgments; GRM for late claims. | KTZ PMO + Akimats; notices; signed sheets. |
| Consultation & disclosure | PS1/PS5: Meaningful, ongoing consultation; accessible disclosure. | Partial. Only EIA hearings mandated. | Env. Code arts. 57–58. | SEP-LAR track: early and repeat meetings with PAP types (herders, women-only groups). Disclosure of unit rates, cut-off, entitlements. | KTZ Stakeholder Team; minutes; sign-in; leaflets. |
| Project GRM | PS1/PS5: Accessible, prompt, fair GRM; escalation; preserve court access. | Gap. No LAR-specific GRM. | — | Tiered GRM: community → KTZ site → PMO → independent review; 15–30 days SLA; hotline/boxes/akimat desks; SEA/SH-safe pathway. | KTZ GRM Unit; SOP; register. |
| Timing: payment before possession | PS5: Compensation/assistance before taking land or restricting access. | Mostly aligned. | LAW ON STATE PROPERTY arts. 64–68. | Land-Clearance Certificate blocks works until payment + assistance documented; independent audit sample before each NTP. | Engineer + KTZ; LCCs; audit memos. |
| Community assets & services | PS5: Restore/replace at least to previous level; temporary continuity. | Partial. No planning duty. | — | Like-for-like replacement (wells, roads, stock routes); temporary bypass plans; fencing strategy agreed with communities. | EPC + KTZ; as-builts; community sign-off. |
| Servitudes & protection zones | PS5: Compensate easements; manage restrictions; maintain access. | Partial. Servitudes allowed; restrictions apply. | LC servitudes; Railway Law arts. 8,11; norms. | Easement agreements with compensation; Pasture Connectivity Plan (under/overpasses, culverts); fence-opening protocols. | KTZ Legal + Designer; deeds; drawings. |
| Monitoring, evaluation & completion audit | PS1/PS5: Monitor inputs/outputs/outcomes; external completion report. | Gap. No requirement. | — | M&E Plan: internal + external; track payments, agreements, outcomes (income, herd size) at M+6/12/24; Completion Audit before loan close. | KTZ M&E + external monitor; reports; audit. |
| Data management, budgeting & transparency | PS1: Maintain verifiable records; disclose key info; adequate RAP budget. | Partial. Records exist; disclosure not mandated. | LAW ON STATE PROPERTY /LC; Env. Code (EIA). | RAP MIS (census → payment → LRP); publish anonymized stats; budget with top-ups, LRP, GRM; web updates. | KTZ PMO; MIS exports; budget. |
| Associated facilities (AFs) | PS5: Apply LAR standards to AFs if project viability depends on them. | Not explicit. | LC arts. 43–44; sectoral rules. | AF Register: apply same cut-off, census, entitlement matrix. | Designer + KTZ Land; AF inventory, maps. |
| Legacy/ex-post land actions | PS5: Remedy past land acquisition consistent with PS5. | Not required. | LC/LAW ON STATE PROPERTY expropriation rules. | Legacy Audit: verify pre-LARAP takings, provide top-ups; Addendum RAP. | KTZ PMO + valuer; audit reports. |
| Valuation disclosure & acceptance | PS5: Disclose valuation, chance to negotiate, document acceptance. | Not required. | LAW ON STATE PROPERTY art. 64; LC art. 166. | Disclosure packs, cooling-off 10–14 days, grievance path. | KTZ Land + valuer; disclosure files. |
| Crops, trees, perennial assets | PS5: Compensate at replacement incl. lost income during crop cycle. | Partial. | LC art. 166. | Agronomist unit rates, lost-season income; seasonal entry restrictions. | EPC + aкимат; registers, valuation sheets. |
| Escrow/consignation for disputed sums | PS5: Fair dispute resolution; possession only after compensation. | Not required. | LAW ON STATE PROPERTY arts. 67–68. | Escrow deposit for disputes; LCC only after proof. | Engineer + KTZ Finance; escrow receipts. |
| Cultural heritage / graves | PS5: Identify, avoid, consult, compensate for relocation; chance finds. | General law exists. | Heritage Law. | Cultural Heritage Protocol: screening, family consultation, relocation procedure. | KTZ Social + EPC; permits, minutes. |
| Livelihood Restoration Plan (LRP) triggers | PS5: Restore/improve livelihoods where income-based diLaw on state property acement. | Partial. | LC art. 166. | LRP triggers ≥10% income/asset loss; package: land-for-land or cash+inputs, pasture support, vet care; monitor. | KTZ Social; LRP enrolment, surveys. |
| Change management / RAP addendum | PS1/PS5: Update RAP if design changes. | Not required. | LAW ON STATE PROPERTY /LC allow further expropriation. | Change Management Protocol: track DD revisions, Addendum RAP, disclosure. | Designer + KTZ PMO; addenda. |
| Budgeting & funding sources | PS1/PS5: Adequate, transparent budget; identify sources. | Partial. | LAW ON STATE PROPERTY art. 64. | RAP budget with line items (compensation, top-ups, LRP, GRM, M&E, contingencies ≥10%). | KTZ Finance; budget table. |
| Data protection & RAP-MIS | PS1: Protect personal data; maintain records; publish anonymized stats. | General law. | Law on Personal Data (2013). | RAP MIS: census → entitlement → payment tracking; privacy safeguards; public stats. | KTZ PMO/IT; MIS screenshots, policies. |

Project-Specific Clarifications

- Cut-off date. For each project section, the cut-off date shall be established as the earlier of (i) the official publication of the land reservation or expropriation decree, or (ii) the launch notice of the socio-economic census. The cut-off will be disclosed locally in Kazakh and Russian languages through community notices, signage along the corridor, and information sessions. A grievance redress channel will be available for late claims.

- Livelihood Restoration triggers. Households and land users will be enrolled in the Livelihood Restoration Program (LRP) in cases of: (i) loss of 10% or more of productive landholding, (ii) verified income loss of 10% or more, or (iii) critical seasonal access restrictions affecting herd migration or key livelihood patterns.

- Stakeholder engagement schedule. Socio-Economic Surveys (SES) were conducted on 7–10 September, followed by public consultations on 24–25 September. Minutes, attendance sheets, and question–answer logs will be documented and annexed to the LARAP.

- Supporting templates and protocols. The following key instruments will be annexed to this LARAP to ensure operational clarity: Replacement-Cost Methodology Note, Temporary Occupation Agreement (TOA) template, Vulnerability Framework, Grievance Redress Mechanism Standard Operating Procedure (GRM SOP), Land-Clearance Certificate format, and Monitoring & Evaluation (M&E) Plan outline.

Annex 2. Entitlement & Compensation Matrix ( / PS5–aligned)

General notes (apply to all rows):

- • Eligibility includes: legal owners; non-state land users (permanent users); long-/short-term leaseholders; tenants; and informal users present before the cut-off date.
• Cut-off date: for each construction section, the earlier of (i) publication date of the relevant Akimat decree on land acquisition/reservation, or (ii) the census launch notice for that section.
• Valuation: full replacement cost (no depreciation) + all transaction/registration/tax/utility reconnection costs, paid by the Project.
• Severe impact threshold: ≥10% loss of productive land/income or physical diLaw on state property acement. Triggers enrollment in the Livelihood Restoration Program (LRP).
• Identification of PAPs: based on Karaganda cadastral explications and Ulytau named land-user lists provided by the Akimats (attached in Annexes).

Permanent losses

| No. | Type of loss / impact | Eligible PAPs | Entitlements (replacement-cost basis) |
| --- | --- | --- | --- |
| 1 | Agricultural land (cultivated/pasture) | Owners / non-state land users | • Land-for-land of equal area, soil productivity, water and access; or cash at full replacement cost. • If remainder is unusable → entire plot purchased. • Fees, taxes, registration covered. • Severe impacts → LRP enrollment (inputs, fodder/seed packages, grazing access measures). |
|  |  | Long-term/short-term leaseholders | • Land-for-land lease of equal productivity for remaining lease term; or cash for provable economic loss. • Refund of prepaid, unused rent; rental allowance ≥3 months (short-term) up to 12 months (long-term) if relocation needed. • Option to continue lease on alternative plot. |
|  |  | Informal users (pre cut-off) | • No land compensation, but assistance for loss of improvements (crops, shelters, wells, fences) at replacement cost + transition allowance (1 month minimum wage) + LRP if income impacted. • Where feasible, access to a lease on state land. |
| 2 | Residential/commercial land | Owners | • Land-for-land of comparable value, location and services; or cash at replacement cost. • If remainder is unusable → entire plot acquired. |
|  |  | Renters (long/short-term) | • Land-for-land rental (comparable plot) or cash reflecting lease terms + rental allowance (≥3 months). • Refund of prepaid rent. |
|  |  | Informal occupiers (pre cut-off) | • Assisted access to lease from State Land Fund where possible; otherwise self-relocation allowance (up to 12 months minimum wage) + compensation for affected non-land assets at replacement cost. |
| 3 | Structures (residential, farm, commercial, auxiliary) | Owners (incl. without land title) | • House-for-house (or structure-for-structure) of equal or better size/quality; or cash at replacement cost (no depreciation) incl. labor. • Moving allowance, temporary rental (≥3 months, extend if rebuilding needs more time). • Utility reconnection costs covered. |
|  |  | Tenants of structures | • Rental allowance (≥3 months) + refund of prepaid rent + moving costs; assistance to secure alternative rental. |
| 4 | Crops (annual) | All users incl. informal (pre cut-off) | • Cash for one year’s gross harvest at local market rate for the specific crop, based on area actually affected. Compensation will be provided only upon documentary evidence of actual income derived from agricultural production on the affected land (e.g., accounting records, sales contracts, or certificates from the rural akimat confirming average yield and market prices). |
| 5 | Perennial trees / orchards / timber | All users incl. informal (pre cut-off) | • Fruit trees: NPV or maturity value + cost to replant; timber trees: market value by species/volume; PAPs may retain felled timber. Compensation will be provided only upon documentary evidence of actual income derived from agricultural production on the affected land (e.g., accounting records, sales contracts, or certificates from the rural akimat confirming average yield and market prices). |
| 6 | Business loss (temporary/permanent) | Business owners (formal/informal) | • Permanent: ≥1 year net income (based on tax/records or reasonable proof) + compensation for affected immovables. • Temporary: documented downtime up to 12 months. • Re-establishment support (permits, signage, small works). |
|  | Employment loss | Employees | • Permanent: 3 months average registered wage (or minimum wage if unregistered) + job placement support. • Temporary: wages during interruption (documented period). |
| 7 | Community assets & public infrastructure (wells, troughs, community roads/paths, power/water lines, social facilities) | Communities / line agencies | • Like-for-like (or better) replacement before decommissioning; temporary service continuity arranged. • Formal handover; O&M responsibilities agreed. |
| 8 | Cultural heritage / graves (if encountered) | Communities / families | • Relocation and reburial in line with law, customs, and IFC/WB requirements; full costs covered; rituals facilitated. (Also governed by Chance Finds Procedure in ESMP.) |
| 9 | Severe impact assistance (≥ 10% productive asset or income loss). | Severely affected households | • Income support equivalent to 12 months net income (or 12× minimum wage if no records) or land-for-land (if feasible). • Priority in project jobs; facilitation of access to state social programs; LRP enrollment. |
| 10 | Vulnerable households (women-headed; elderly without support; persons with disabilities; low-income; multi-child; small seasonal herders) | Vulnerable PAPs | • Top-up assistance (cash or in-kind) tailored to needs; accompaniment for admin procedures; priority local hiring; transport support on payment days; referral to social assistance. (Applied in addition to other entitlements.) |

Temporary occupation / construction-phase impacts

| No. | Type of loss / impact | Eligible PAPs | Entitlements (replacement-cost basis) |
| --- | --- | --- | --- |
| 11 | Temporary use of land (camps, access roads, laydown, borrow pits, quarries) | Owners / users / leaseholders; state land users; informal users (pre cut-off) | • Temporary Occupation Agreement (TOA) with period, footprint, access and restoration specs; rent/fee no less than land-tax equivalents; crop compensation; performance bond for restoration; soil protection & pasture reseeding; watering points maintained. |
| 12 | Construction-related access restriction (to homes, pastures, water points, markets) | All affected persons | • Temporary access solutions (detours, ramps, culverts, signage); if income affected → cash for documented loss + LRP if ≥10%. |
| 13 | Damage to assets during works (fences, wells, tracks) | Owners / users | • Repair or cash compensation at replacement cost; prompt rectification via Contractor with Engineer oversight. |

Railway-specific servitudes & restrictions

| No. | Type of loss / impact | Eligible PAPs | Entitlements (replacement-cost basis) |
| --- | --- | --- | --- |
| 14 | Easements/servitudes (underground utilities, OHL, access tracks) | Owners / users of affected plots | • Negotiated Easement Agreement defining access/limits; cash compensation ≥ loss in land value + any income loss. If plot becomes unviable → full purchase/land-swap at PAP’s request. |
| 15 | Railway right-of-way & protection zones (land-use restrictions per design/standards) | Adjacent owners/users | • Compensation for demonstrable loss due to new legal restrictions (e.g., removal of incompatible uses). • Pasture connectivity plan: under/over-passes, culverts, controlled gates; fencing strategy agreed with users and akimats. |

Reservation-decree context (Karaganda & Ulytau)

| No. | Type of loss / impact | Eligible PAPs | Entitlements (replacement-cost basis) |
| --- | --- | --- | --- |
| 16 | Reservation restrictions prior to acquisition (moratorium on new construction/transfer/change of use) | Registered owners/users listed by Akimats; named land users in Ulytau; users on “reserve land” with valid use rights | • No compensation for speculative improvements after decree. • For documented losses from halted approved investments initiated before the decree: case-by-case mitigation (administrative support to relocate permit to alternative plot, or partial cost recovery) through LRP/GRM. • Once acquisition decision is issued → apply permanent/temporary entitlements above. |
| 17 | Misclassified “reserve lands” with actual users | Actual users with valid rights or pre cut-off use | • Treat as per their actual rights/use (owners, leaseholders, informal): provide entitlements above for land, improvements, and livelihoods. |

Public lands, commons, and unanticipated impacts

| No. | Type of loss / impact | Eligible PAPs | Entitlements (replacement-cost basis) |
| --- | --- | --- | --- |
| 18 | Public lands & natural areas / commons (pasture wells, communal grazing corridors) | Communities / users | • In-kind rehabilitation/substitution and function restoration; maintain access; temporary alternatives during works. No cash to state for land itself. |
| 19 | Unanticipated impacts (including service disruptions, changed access patterns, newly identified users pre cut-off) | All PAPs | • Address per /PS5 principles using the GRM and this matrix by analogy; include in ESMP corrective actions; compensate/assist at replacement cost. |

Delivery & compliance (how we’ll implement)

- Replacement-cost policy and unit-rate sheet (published and re-disclosed) with ToR for an independent valuer; top-up where court/market values fall below replacement cost.

- Livelihood Restoration Program: enroll PAPs with ≥10% productive loss/income loss or critical seasonal access loss; offer tailored measures (inputs, micro-grants, job placement, herder passage agreements, water-point rehabilitation).

- Temporary Occupation Agreements: standard template with restoration specs and performance bond.

- Vulnerability Framework: screening at census; tailored top-ups.

- GRM: multi-channel, 15–30-day timelines, tracked; court rights preserved.

- Monitoring: internal + independent; outcomes at M+6, M+12, M+24 with corrective actions if targets not met.