JSC National Company "Kazakhstan Temir Zholy"

Stakeholder Engagement Plan and Information Disclosure

Mointy–Kyzylzhar Railway Construction Greenfield Project

PRELIMINARY/DRAFT

Document stage: Second Draft

Document Version:2.0

Date: September 2025

Оглавление

1	INTRODUCTION	4

2	PROJECT DESCRIPTION	4

2.1	Limitations to the Scope of Application	4

3	REGULATORY AND INSTITUTIONAL FRAMEWORK FOR STAKEHOLDER ENGAGEMENT	4

3.1	National Framework in Kazakhstan	5

3.2	International Standards (World Bank ESS10 and IFC PS1)	5

3.3	Identified Gaps and Mitigation Measures	5

3.4	Gap Analysis: RoK Legislation vs. WB ESS10 / IFC PS1	6

4	STAKEHOLDER IDENTIFICATION AND ANALYSIS	7

4.1	Criteria for Stakeholder Identification	8

4.2	Stakeholder Categories	8

4.3	Adaptive Stakeholder Mapping	8

4.4	Vulnerable Groups	11

4.5	Stakeholder Mapping	11

4.6	Past Stakeholder Engagement and Disclosure	15

4.7	Objectives and Scope	15

4.8	Engagement Undertaken to Date (to be completed upon receipt of minutes)	15

4.9	Socio-Economic Survey and Community Consultations	16

4.10	National EIA Public Hearings	17

5	ESIA Disclosure and Engagement Plan	17

5.1	Objectives of Disclosure	17

5.2	Target Stakeholders for Disclosure	17

5.3	Documents to be Disclosed	18

5.4	Disclosure Locations, Methods and Schedule	18

5.5	Use of Digital Channels	18

5.6	STAKEHOLDER ENGAGEMENT PROGRAM	19

6	Resources and Responsibilities for SEP Implementation	23

6.1	Institutional Responsibilities	23

6.2	Community Liaison Officers (CLOs)	23

6.3	Budget for SEP Implementation	24

7	Grievance Redress Mechanism (GRM)	24

7.1	Objectives	24

7.2	Accessibility and Channels	24

7.3	Levels and Procedures	25

7.4	Anonymous Complaints	26

7.5	Disclosure and Awareness	26

7.6	Monitoring and Reporting	26

7.7	Link to RAP	27

8	MONITORING & REPORTING	27

8.1	Responsibilities	27

8.2	Monitoring Tools and Channels	28

8.3	Reporting Requirements	28

8.4	Monitoring Indicators	28

8.5	Training	29

8.6	Compliance with National Legislation and WB Standards	29

9	Disclosure & Consultations	29

9.1	Public Consultations in September 2025	29

9.2	Documentation	30

9.3	Next Steps	30

10	Annexes	31

Overview	31

1. Karazhal Public Consultation – 24 September 2025	31

2. Mointy Public Consultation – 25 September 2025	32

3. Evidence of Consultation Materials	32

INTRODUCTION

This Stakeholder Engagement Plan (SEP) has been prepared by the consultants on behalf of JSC “NC Kazakhstan Temir Zholy” (hereinafter – “KTZ” or “the Client”), in the context of the Project “Construction of the Kyzylzhar–Mointy Greenfield Railway” (hereinafter – “the Project”).

On 28 January 2025, during an extended Government meeting, the President of the Republic of Kazakhstan, Kassym-Jomart Tokayev, emphasized the urgent need to accelerate the development of national transport and logistics infrastructure as part of the Trans-Caspian International Transport Route (TITR). Among the top priority measures identified was the construction of the Kyzylzhar–Mointy Greenfield Railway.

The Project is a strategic national investment co-financed by the World Bank (WB) and the Asian Infrastructure Investment Bank (AIIB). It is designed to shorten the TITR by approximately 150 km, thereby increasing Kazakhstan’s transit capacity, improving network reliability, and reducing congestion on existing routes. Beyond transport efficiency, the new line will create a modern east–west corridor within the Middle Corridor framework, strengthening Kazakhstan’s position in international freight flows.

This SEP serves as a project-level instrument to ensure open, inclusive, and transparent engagement between the Project and its stakeholders throughout the Project lifecycle. In line with international good practice and the requirements of the WB Environmental and Social Framework (ESF), as well as IFC Performance Standards, stakeholder engagement is recognized as an essential element of environmental and social sustainability.

The SEP is a “living” document and will be updated along with Project development, reflecting the needs for and specifics of further engagement.

The main objectives of this SEP are to:
– Establish a systematic approach for identifying stakeholders and maintaining constructive relationships, especially with project-affected parties.
– Ensure timely, accessible, and understandable disclosure of Project information on environmental and social risks and impacts.
– Promote effective, inclusive, and culturally appropriate consultations with project-affected parties throughout the Project lifecycle.
– Provide accessible means for project-affected parties to raise issues and grievances, enabling KTZ to respond promptly and adequately.

National legal requirements of the Republic of Kazakhstan and the World Bank/IFC standards applicable to stakeholder engagement are presented in Annex 3 of this SEP.

PROJECT DESCRIPTION

The Kyzylzhar–Mointy Greenfield Railway will extend 322.2 km across the Karaganda and Ulytau regions of central Kazakhstan. The alignment will connect the existing Mointy junction station with the new Kyzylzhar station, passing through rural and industrial zones including the settlements of Togusken, Zhairem, Karazhal, Zhanaarka, Aqadyr, Bosaga, and Kyik. The line will serve mining enterprises, agricultural communities, and local transport hubs, significantly improving access and reducing travel distances.

From a technical perspective, the Project comprises the construction of a double-track electrified railway, associated stations, passing loops, bridges, viaducts, and service infrastructure. Construction will also require temporary occupation of land for borrow pits, quarries, and construction camps.

From a social and land acquisition perspective, the Project represents one of the largest linear infrastructure undertakings in central Kazakhstan. It requires acquisition of agricultural and utility lands, as well as restrictions on seasonal grazing patterns. Consequently, a dedicated Land Acquisition and Resettlement Action Plan (LARAP) has been prepared in parallel with this SEP to ensure that land take and displacement impacts are managed in accordance with both national legislation and international safeguard standards.

The Project is expected to deliver significant long-term benefits by:
– Increasing transit and export capacity of Kazakhstan along the TITR;
– Reducing transportation costs and travel time for freight operators;
– Stimulating local economic development in Karaganda and Ulytau regions through improved connectivity;
– Creating employment opportunities during construction and operation stages.

Limitations to the Scope of Application

The development of this Stakeholder Engagement Plan (SEP) was undertaken in parallel with the Environmental and Social Impact Assessment (ESIA) for the Kyzylzhar–Mointy Greenfield Railway Project. Accordingly, some of the same constraints encountered during the ESIA process also apply here.

The key limitation is the short period available for data collection and consultations, which restricted the extent of community outreach and limited the opportunity for long-term monitoring. Field visits were carried out only during the summer months, meaning that stakeholder discussions could not fully capture how local livelihoods and environmental conditions change during other seasons. As a result, such aspects as winter grazing, spring flooding, and autumn wildlife movements were not directly observed.

To address these shortcomings, this SEP draws upon detailed design and geotechnical information provided by the EPC contractor, as well as lessons learned from the World Bank–supported Karaganda–Zhezkazgan corridor project, where consultations and monitoring extended across different seasons. In addition, a wide range of secondary materials – including climate records, hydrological data, and biodiversity studies – has been considered to complement the primary engagement activities.

Taken together, these measures help to reduce the uncertainties caused by the timing of fieldwork and ensure that the SEP remains a sound basis for guiding stakeholder engagement. At the same time, it is recognized that the document must be regularly updated and supplemented during implementation, with further consultations and disclosure carried out as construction advances and seasonal issues emerge.

REGULATORY AND INSTITUTIONAL FRAMEWORK FOR STAKEHOLDER ENGAGEMENT

The Kyzylzhar–Mointy Greenfield Railway Project will be implemented in accordance with the national legislation of the Republic of Kazakhstan, as well as the requirements of international financial institutions supporting the Project, including the World Bank and IFC. Both national laws and international safeguard standards set out obligations for information disclosure, consultation with stakeholders, and ongoing engagement throughout the Project lifecycle.

This section outlines the relevant legal and institutional provisions governing stakeholder engagement in Kazakhstan, and explains how they align with international standards applicable to the Project.

National Framework in Kazakhstan

Stakeholder engagement in Kazakhstan is primarily regulated through the Environmental Code. Under the 2007 Code, public involvement was required as part of the national Environmental Impact Assessment (EIA/OVOS), mainly through public hearings organized by local executive bodies. Article 57 established that hearings should ensure access to project information and enable all interested citizens and associations to express their views. Local authorities were required to publish EIA materials at least twenty days before hearings, using official websites and other public communication channels.

The new Environmental Code, adopted in 2021, continues to require public participation during the EIA process. However, Kazakh legislation does not extend binding requirements for structured stakeholder engagement into the construction or operational phases of a project. This gap underscores the importance of aligning the Project’s stakeholder engagement with international practice, which calls for continuous engagement beyond the EIA stage.

International Standards (World Bank ESS10 and IFC PS1)

World Bank ESS10 emphasizes that stakeholder engagement is a continuous, inclusive, and culturally appropriate process to be carried out throughout the project lifecycle. It requires:

Early engagement at the stage of project design, to ensure meaningful input before decisions are finalized;

Ongoing consultation during construction and operation, proportional to the scale and risks of the Project;

Special attention to vulnerable groups, ensuring that they are not excluded from consultations and that project benefits are equitably shared;

Establishment of a grievance redress mechanism (GRM) to enable stakeholders to raise concerns and receive timely responses;

Documentation and disclosure of stakeholder engagement activities, including feedback received and how it has been addressed.

Similarly, IFC Performance Standard 1 requires borrowers to identify stakeholders, disclose relevant information, engage in consultations in a free and culturally appropriate manner, and maintain a process of monitoring and reporting.

Identified Gaps and Mitigation Measures

Comparison of Kazakh requirements and WB/IFC standards reveals several differences:

Timing of engagement: Kazakh law limits participation to the EIA stage, while WB/IFC require engagement throughout the lifecycle. → The Project will ensure consultations continue during land acquisition, construction, and operation.

Vulnerable groups: National legislation does not explicitly address their needs. → The Project will identify vulnerable PAPs (e.g., women-headed households, low-income families, seasonal herders) and apply targeted measures.

Grievance redress: Not formally required under Kazakh law. → The Project will establish a multi-level GRM accessible at local and national levels.

Disclosure and reporting: National law requires documentation of public hearings only. → The Project will maintain detailed records of all engagement activities and disclose them to stakeholders and lenders.

By addressing these gaps, the SEP ensures compliance with international best practices and strengthen the social sustainability of the Project.

Gap Analysis: RoK Legislation vs. WB ESS10 / IFC PS1

| Aspect | World Bank ESS10 / IFC PS1 | RoK Legislation | Identified Gap | Measures for the Project |
| --- | --- | --- | --- | --- |
| Timing of stakeholder engagement | Engagement is required throughout the project lifecycle: early design, pre-construction, construction, operation, and decommissioning. | Engagement formally required only during EIA (OVOS) stage; public hearings conducted prior to project approval. | No legal obligation for continuous engagement after EIA approval. | Project will establish a program of ongoing consultations at all stages (land acquisition, construction, operation), documented in the SEP. |
| Scope of engagement | Covers all stakeholders: Project Affected Parties (PAPs), Other Interested Parties (OIPs), including vulnerable groups. | Legislation recognizes only “interested public” for participation in public hearings. | Narrower definition of stakeholders excludes vulnerable groups and non-directly affected parties. | Stakeholder identification will cover PAPs, OIPs, and vulnerable groups (e.g., women-headed households, seasonal herders, elderly, persons with disabilities). |
| Disclosure of information | Requires timely, relevant, understandable, and accessible disclosure in languages and formats appropriate for stakeholders. | Article 57 (2007 Code) required publication of EIA information 20 days before hearings; 2021 Code maintains access obligations, but mainly at EIA stage. | Disclosure limited to EIA period; limited focus on accessibility (language, format). | Project will disclose information throughout lifecycle, in Kazakh and Russian, using multiple channels (a/kimat offices, media, websites, printed leaflets). |
| Consultation process | Meaningful consultations, free of manipulation, coercion, or intimidation; culturally appropriate methods required. | Public hearings provide a formal platform for opinions but do not explicitly guarantee absence of coercion or cultural adaptation. | Risk that consultations may be formalistic and not inclusive. | Project will ensure culturally appropriate consultations (village-level meetings, small group discussions, gender-sensitive approaches) and safeguard freedom of expression. |
| Attention to vulnerable groups | Special consideration required for disadvantaged/vulnerable groups; engagement tailored to their needs. | No explicit provisions in national law, except general social allowances (e.g., for low-income families, disabled persons). | Vulnerable groups risk exclusion from consultation and compensation processes. | SEP provides specific measures to identify and engage vulnerable households and ensure equitable access to project benefits and compensation. |
| Grievance Redress Mechanism (GRM) | Requires a clear, accessible, and transparent GRM throughout project implementation, independent from judicial remedies. | No mandatory requirement for GRM in Kazakh law. Complaints typically addressed through courts or state authorities. | Lack of structured, project-level grievance process. | Project will establish a multi-tier GRM (local CLO, district, central KTZ unit) aligned with WB/IFC requirements. |
| Documentation and reporting | Requires continuous documentation of engagement, including feedback received and how it was addressed; records must be disclosed. | Public hearing minutes required; limited to EIA stage. No requirement for continuous reporting. | Absence of systematic documentation and feedback mechanisms after EIA. | Project will maintain a Stakeholder Engagement Log, report engagement activities to lenders, and publish summaries accessible to the public. |
| Integration into project design | Stakeholder inputs must be considered in decision-making, with documented evidence of how feedback was incorporated. | EIA hearings require recording of opinions, but no obligation to integrate feedback into design. | Stakeholder comments may not influence project design. | SEP requires feedback loops: documentation of comments, response to stakeholders, and incorporation into project design where feasible. |

STAKEHOLDER IDENTIFICATION AND ANALYSIS

In line with IFC Performance Standard 1 and the World Bank’s ESS10, stakeholders for the Kyzylzhar–Mointy Greenfield Railway Project are defined as:

- Project-Affected Parties (PAPs): individuals or groups directly or indirectly affected, or likely to be affected, by the Project and its associated facilities; and

- Other Interested Parties (OIPs): individuals or groups who may not be directly impacted but who have an interest in the Project and/or the ability to influence its outcomes.

Particular emphasis is placed on identifying disadvantaged or vulnerable groups among PAPs to ensure that engagement processes are inclusive and equitable.

Criteria for Stakeholder Identification

Stakeholders have been identified according to the following criteria:

- Impact: groups or individuals likely to experience positive or negative effects from Project implementation (e.g., land acquisition, access restrictions, employment).

- Influence: groups with the ability to shape or influence Project outcomes (e.g., regulators, local authorities, influential community leaders).

- Partnership potential: groups with whom constructive partnerships can be established, such as service providers (e.g., training institutions, NGOs, referral services).

- Interest: groups or individuals who may not be directly impacted but show interest in Project outcomes (e.g., academia, business associations, media).

Stakeholder Categories

For the purposes of the SEP, stakeholders are grouped into internal and external categories:

- Internal stakeholders include entities directly engaged in the Project: JSC “NC Kazakhstan Temir Zholy” (KTZ), its management and staff, EPC contractors, subcontractors, consultants, investors, and lenders.

- External stakeholders include individuals, groups, and institutions not directly involved in Project delivery but affected by its decisions and outcomes. External stakeholders are further clustered into:

  - Potentially affected parties/facilities: landowners, land users, agricultural producers, businesses, and households along the alignment (e.g., in Togusken, Zhairem, Karazhal, Zhanaarka, Aqadyr, Bosaga, Kyik, and Mointy).

  - Potentially vulnerable groups: women-headed households, low-income families, elderly persons, people with disabilities, large families with four or more children under 18, and seasonal herders who may lack formal land rights.

  - State authorities: ministries at the national level (e.g., Transport, Agriculture, Ecology and Natural Resources, Finance).

  - Regional, city, and district authorities: Karaganda and Ulytau regional akimats; district akimats of Zhanaarka and Shet; Karazhal town akimat.

  - Civil society and knowledge institutions: non-governmental organizations, professional associations, academia, media outlets, and other groups with a stake in environmental and social outcomes of the Project.

Adaptive Stakeholder Mapping

Stakeholder identification and mapping is a continuous process. The list of stakeholders and analysis of their needs and concerns will be updated regularly throughout Project implementation, based on ongoing consultations and feedback. This adaptive approach ensures that no relevant party is excluded, and that engagement strategies remain responsive to evolving issues and contexts.

The analysis of identified stakeholders, their main interests and concerns, as well as the appropriate methods of engagement, is summarized in Table 3-1 below. This table is intended to serve as a practical reference tool for KTZ and its contractors during Project preparation and implementation. It highlights which groups are most likely to be affected, what issues are of priority to them, and how the Project will ensure regular and meaningful communication. The table will be updated throughout the lifecycle of the Project as new stakeholders are identified and as the context of engagement evolves.

Table 3-1. Stakeholder Groups, Interests and Engagement Approach

| Stakeholder Group | Interest and Role in the Project | Description of Stakeholders | Preferred Engagement Methods |
| --- | --- | --- | --- |
| Project-Affected Parties (PAPs) |  |  |  |
| Local residents and landowners | Land acquisition, compensation, livelihood restoration; temporary disturbances (dust, noise, vibration, safety risks); potential property damage; interest in jobs and improved connectivity. | Residents in Moynty, Kyzylzhar, Kiikty, Karazhal, Zhayrem, Togusken, Aktau. | Village-level consultations, household interviews, disclosure leaflets, information boards in akimats, use of CLO, GRM access. |
| Farmers and herders | Loss of pastureland; restricted seasonal grazing; livestock accidents; need for safe crossings; interest in fencing, compensation, business opportunities. | Farmers, private leaseholders, seasonal herders in Karaganda and Ulytau regions. | Targeted focus groups, participatory mapping of pastures, regular meetings with akimats, CLO engagement. |
| Local businesses and SMEs | Potential disruption of services/utilities; opportunities for supply contracts; increased demand for goods/services. | Shops, cafés, quarries, construction SMEs in Karazhal, Moynty, Zhayrem. | Business roundtables, official notices of tenders, meetings via chambers of entrepreneurs. |
| Workers employed under the Project | Safe working conditions, wages, OHS standards, risk of community tension; SEA/SH and communicable diseases (HIV, STDs, COVID-19). | Local and migrant workforce under EPC/subcontractors. | Worker induction sessions, toolbox talks, OHS training, anonymous grievance channels, worker surveys. |
| Vulnerable Groups |  |  |  |
| Women-headed households, low-income families, elderly, disabled, large households, seasonal herders without land rights | Risk of exclusion; greater vulnerability to displacement; limited ability to negotiate compensation; health risks from dust/noise. | Vulnerable households identified via socio-economic survey. | Home visits, gender-sensitive consultations, smaller focus groups, visual/discussion aids, outreach via social services. |
| Government Agencies and Related Organisations |  |  |  |
| Ministry of Transport | Oversight of national transport strategy, compliance with policy goals. | Budget Program Administrator. | Formal reporting, inter-agency coordination meetings, official correspondence. |
| Samruk-Kazyna JSC | Oversight of project objectives, financial monitoring. | Project Coordinator. | Periodic progress reporting, high-level briefings. |
| NC Kazakhstan Temir Zholy JSC | Project Applicant/Operator; responsible for implementation, land acquisition, future O&M. | Asset Holder and Operator. | Steering committee meetings, formal correspondence, joint site visits. |
| Integra Construction KZ LLP | Responsible for EPC works, subcontractor management. | EPC Contractor. | Coordination meetings, technical reporting, HSE meetings with consultants. |
| Poligram LLP | Project documentation and design compliance. | Engineering consultant. | Technical review meetings, workshops. |
| CERC, Ministry of Ecology | Approves EIA, enforces environmental standards. | Environmental regulator. | Submission of reports, permit applications, compliance updates. |
| Balkhash-Alakol Basin Inspectorate | Approvals for works in/near water bodies, water protection zones. | Subdivision of Ministry of Ecology. | Formal permit procedures, inspections. |
| RSE GOS Expertiza | Reviews compliance of design and construction. | National expertise body. | Submission of design documents, review meetings. |
| Regional/District Akimats (Karaganda, Ulytau, Zhanaarka, Shet, Karazhal) | Coordinate land acquisition, support consultations, ensure social support. | Local executive authorities. | Joint public meetings, coordination with CLO, official letters, working groups. |
| Departments of Construction, Architecture and Urban Planning | Approve design, ensure planning compliance. | District-level departments. | Submission of design documentation, working meetings. |
| Civil Society and Other Stakeholders |  |  |  |
| NGOs and professional associations | Monitoring of E&S impacts, land rights, biodiversity, labor standards; advocate for transparency. | National/regional NGOs, social and professional groups. | Roundtables, disclosure of reports, thematic workshops, bilateral meetings. |
| Academic and research institutions | Expertise, training, independent review. | Universities, research centers in Karaganda and beyond. | Joint research, seminars, expert panels. |
| Media | Dissemination of information, shaping public perception. | National, regional and local outlets. | Press releases, media briefings, site visits for journalists. |
| General public and interested citizens | Transparency, socio-economic benefits, jobs, improved connectivity. | Broader population in Karaganda and Ulytau regions. | Public consultations, open days, information via akimats, online resources. |

Vulnerable Groups

In line with IFC Performance Standard 1, vulnerable groups are understood as individuals or households who may be disproportionately affected by project impacts or face barriers in accessing project benefits. Such vulnerability may arise due to gender, age, health condition, disability, income level, family status, or lack of formal land rights. Identifying and engaging these groups is essential to ensure that the stakeholder engagement process is inclusive and equitable.

For the purposes of the Kyzylzhar–Mointy Greenfield Railway Project, the following groups are considered potentially vulnerable:

- Economically disadvantaged households: families with very low or unstable income, including those dependent on seasonal agricultural or pastoral activities.

- Elderly residents and households comprised mainly of elderly members: individuals above retirement age without active working-age support.

- Persons with disabilities or chronic health conditions: individuals whose participation in consultations and livelihood restoration may be restricted by physical or health limitations.

- Female-headed households: women managing households alone, including widows, who may have less access to land, employment, and decision-making.

- Large households with multiple dependent children: families with four or more children under the age of 18, for whom economic displacement could have amplified effects.

- Seasonal or informal land users: herders and households relying on customary or undocumented access to pastureland, who risk being excluded from formal compensation processes.

While Kazakhstan does not have recognized Indigenous Peoples in the Project area, consultations with district akimats confirmed that no groups meeting the IFC definition of Indigenous Peoples are present along the alignment.

Engagement with vulnerable groups will require tailored methods such as household-level visits, gender-sensitive consultations, simplified information materials, and cooperation with local social protection services to ensure their concerns are adequately captured and addressed.

Stakeholder Mapping

Stakeholder mapping is an analytical tool used to categorize stakeholders according to their level of interest in the Project and their ability to influence its outcomes. This approach helps to prioritize engagement efforts and ensure that the most relevant groups receive adequate attention.

For the Kyzylzhar–Mointy Greenfield Railway Project, stakeholders have been provisionally mapped into four categories:

- Collaborate (high influence / high interest): stakeholders who play a direct role in Project delivery and whose active participation is essential. They require close cooperation and regular consultation.

- Engage (high interest / low influence): stakeholders who are strongly affected by the Project but have limited influence over its implementation. They must be regularly consulted and provided with accessible channels for feedback.

- Inform (low interest / high influence): stakeholders who are less directly affected but hold regulatory or oversight functions. They should be kept satisfied with timely updates and official reporting.

- Monitor (low influence / low interest): stakeholders whose role is more indirect, but who should be monitored and provided with opportunities for involvement where relevant.

The stakeholder mapping will be updated throughout Project implementation as new stakeholders are identified and as the interests and influence of existing groups evolve.

Table 3-2. Analysis of Stakeholder Categories

| Stakeholder Groups | Stakeholder Profile | Interest in the Project | Level of Influence | Perception / Attitude | Management Actions & Priority |
| --- | --- | --- | --- | --- | --- |
| Affected Parties |  |  |  |  |  |
| Landowners and Land Users | Households and organizations whose plots fall under permanent or temporary acquisition. | Strong interest in compensation, land rights, livelihood restoration. | High | Neutral to negative if concerns not addressed. | Close collaboration (consultations, negotiations, GRM). |
| Farmers and Seasonal Herders | Farmers, leaseholders, pastoralists along alignment. | High interest in grazing access, animal crossings, compensation. | Medium | Cautious; concern about pasture fragmentation. | Active engagement (focus groups, participatory mapping). |
| Local Communities | Residents of settlements (Moynty, Kyzylzhar, Karazhal, Zhayrem, Togusken, Aktau). | Interest in jobs, infrastructure, business; worried about noise, dust, safety. | Low | Mixed (supportive of benefits, wary of impacts). | Regular engagement (public meetings, CLO, disclosure). |
| Vulnerable Groups | Women-headed households, low-income families, elderly, disabled, large households, seasonal users without rights. | Strong interest in inclusion and fairness. | Low | Risk of exclusion; sensitive to livelihood impacts. | Targeted monitoring & tailored support (home visits, gender focus groups). |
| Government Agencies |  |  |  |  |  |
| Ministry of Transport / Samruk-Kazyna / KTZ | Policy, financing, execution, and operation. | Interest in timely, successful delivery. | High | Supportive, driving project delivery. | Strategic collaboration (coordination meetings, reporting). |
| Regional and District Akimats | Local executive authorities. | Land acquisition, local stability, public support. | High | Supportive but sensitive to public concerns. | Active engagement (joint consultations, working groups). |
| Sectoral Regulators (CERC, Inspectorate, GOS Expertiza, Planning Depts.) | Oversight of EIA, permits, planning. | Compliance with standards. | High | Supportive if procedures followed. | Collaboration & compliance reporting. |
| Other Stakeholders |  |  |  |  |  |
| EPC Contractor and Subcontractors | Integra, Poligram, subcontracting firms. | Interest in delivery, deadlines, safety. | High | Supportive, contractual. | Close coordination (HSE, labor standards). |
| NGOs and Civil Society | NGOs, social/professional associations. | Monitoring, transparency, accountability. | Medium | Neutral to mixed. | Monitoring & thematic engagement (roundtables, disclosure). |
| Academic Institutions | Universities, research centers. | Knowledge, expertise, independent review. | Low to medium | Neutral. | Occasional engagement (seminars, joint studies). |
| Media | Local, regional, national outlets. | Timely, accurate information. | Medium | Mixed; depends on access to data. | Regular information (press releases, briefings). |

This stakeholder categorization is preliminary and will be further refined during the course of Project implementation. As consultations progress and more socio-economic information becomes available, the stakeholder register will be updated to reflect newly identified groups, evolving concerns, and tailored engagement measures. The current matrix should therefore be considered a living tool, serving as a baseline for engagement planning rather than a final or exhaustive classification.

Past Stakeholder Engagement and Disclosure

This section summarises engagement and disclosure activities undertaken to date for the Kyzylzhar–Mointy Greenfield Railway Project and sets out how the record will be completed as additional documentation (e.g., minutes from KTZ, the design engineer, and district akimats) is received. The information below reflects consultations and disclosures carried out during project preparation and early design; it will be updated as further evidence is obtained.

Objectives and Scope

Past engagement has aimed to: (i) inform potentially affected communities and interested parties about the Project; (ii) gather views on anticipated environmental and social risks/impacts; and (iii) identify issues requiring design refinements and mitigation measures (e.g., access, safety, land acquisition, and livelihood restoration). Disclosure has focused on providing timely, accessible, and understandable information in line with IFC PS1/ESS10.

Engagement Undertaken to Date (to be completed upon receipt of minutes)

Public consultations were carried out on 24–25 September 2025 in Karazhal (Ulytau Region) and Mointy (Karaganda Region) with the participation of KTZ, district Akimats, the EPC Contractor, and local residents. Meetings were held in Kazakh and Russian languages, with presentations followed by open discussion and distribution of grievance forms.

Table 4-1. Engagement Log (to date)

| Date | Location | Participants (as per attendance lists) | Issues Raised | Responses & Commitments | Evidence / Follow-up |
| --- | --- | --- | --- | --- | --- |
| 24 Sep 2025 | Karazhal (Ulytau Region) | 41 participants: District Akimat, KTZ, EPC, residents, SMEs | Livestock crossings; land acquisition procedures; disclosure of alignment maps; compensation for orchards/gardens; interest of SMEs | Crossings to be integrated in detailed design; compensation at replacement cost per RoK Land Code + IFC PS5; alignment maps to be disclosed after design approval; SMEs to be informed of procurement notices | Minutes and attendance list (Annex X1–X2). Follow-up: participatory mapping of crossings; RAP disclosure to clarify compensation. |
| 25 Sep 2025 | Mointy (Karaganda Region) | 37 participants: Shet District Akimat, land users, residents | Fair and timely compensation; jobs for local residents; dust/noise impacts; pedestrian safety for schoolchildren; bridge over seasonal stream | Compensation at replacement cost; priority to local hiring; ESMP mitigation for dust/noise; pedestrian crossing to be assessed in design; stream crossing included in design, coordination with water inspectorate | Minutes and attendance list (Annex X3–X4). Follow-up: publish hiring contacts; disclose alignment in Q4 2025. |

Official minutes of meetings and signed attendance sheets are annexed to this SEP (Annex X).

Further consultations are planned in other settlements along the alignment (e.g., Kyzylzhar, Zhayrem, Togusken, Aktau, Kiikty) as the project progresses and once final technical designs are disclosed.

Table 4-2. Key Issues & Responses

| Issue Raised | Project Response / Commitment | Follow-up Status |
| --- | --- | --- |
| Need for livestock crossings (Karazhal) | Crossings for herds and pedestrians will be integrated in detailed design; locations validated with herders during participatory mapping. | To be confirmed during design disclosure (Q4 2025). |
| Concern about fair and timely compensation (Mointy, Karazhal) | Land acquisition and compensation will follow RoK Land Code and IFC PS5, based on replacement cost. | RAP disclosure with Akimats before land take. |
| Request for early disclosure of alignment maps (Karazhal) | Alignment with geo-coordinates will be disclosed once approved by design consultant; posted in Akimats. | Pending design finalization. |
| Request for local jobs (Mointy) | Contractors will prioritize local hiring where feasible; vacancies announced via Akimat job centers and KTZ website. | CLO to liaise with employment centers. |
| Concern about dust and noise (Mointy) | ESMP includes dust suppression, noise monitoring, restricted working hours near settlements. | To be implemented during construction; results disclosed quarterly. |
| Safety for schoolchildren (Mointy) | Pedestrian underpass/overpass to be assessed in detailed design near school. | Coordination with Shet District Akimat. |
| Compensation for orchards/gardens (Karazhal) | Replacement cost compensation including perennial plants; valuation methodology annexed to RAP. | To be clarified during RAP consultations. |
| Interest of local SMEs in contracts (Karazhal) | Procurement opportunities disclosed on KTZ platforms; SMEs encouraged to apply. | Notices to be posted before mobilization. |
| Request for bridge over seasonal stream (Mointy) | Stream crossing included in engineering design; coordinated with water inspectorate. | Design details to be disclosed at next consultation. |

Socio-Economic Survey and Community Consultations

In parallel with early design work, socio-economic surveys (SES) and consultations with land users were conducted by the consultants in September 2025. These meetings aimed to collect baseline data, confirm land use patterns, and capture initial concerns of affected persons. Sessions were held in:

- Togusken and Aktau (8 September 2025): discussions primarily with land users whose agricultural plots are affected by the alignment, with participation of several local community members.

- Aqadyr (9 September 2025): meetings with land users and representatives of the local public.

Key issues raised included clarity on compensation principles, access to seasonal pastures, arrangements for livestock crossings, and expectations for job opportunities. Stakeholders also stressed the importance of timely information flow and transparent grievance handling.

Further project-level consultations with broader stakeholder representation (akimats, NGOs, women’s groups, and vulnerable households) are planned for 24–25 September 2025 in accessible district centers, ensuring inclusivity and compliance with IFC PS1/ESS10 requirements.

National EIA Public Hearings

In addition to the stakeholder engagement carried out under this SEP in line with IFC PS1 and World Bank ESS10, the Project is also subject to national public consultation procedures as part of the Environmental Impact Assessment (EIA) under the Environmental Code of the Republic of Kazakhstan (2021). These hearings are a mandatory element of the state environmental review (SER) and are intended to ensure that environmental and social information is disclosed in an open format, with the opportunity for citizens, NGOs, and other stakeholders to provide feedback.

For the Kyzylzhar–Mointy Greenfield Railway Project, the national EIA public hearings are scheduled for 13 October 2025 in Moynty and 14 October 2025 in Karazhal. They will be conducted by the local executive authorities in cooperation with KTZ and the design organization. In line with national requirements, the hearings will:

- be publicly announced no later than 20 days before the scheduled date through official websites, local media, and information boards;

- provide access to draft EIA materials, except for information classified as confidential;

- allow for oral interventions and written submissions by stakeholders;

- result in official minutes recording questions, comments, and responses, signed by participants and transmitted to the competent authority for decision-making.

The outcomes of these hearings will be incorporated into the national EIA process and will also serve as supplementary input for the Project’s environmental and social instruments prepared under international standards.

ESIA Disclosure and Engagement Plan

Objectives of Disclosure

The disclosure of information under the Project aims to provide early and understandable access for stakeholders to key findings on potential environmental and social impacts. The purpose is to ensure that affected communities and other stakeholders are fully aware of the Project’s objectives, scale, duration, anticipated risks and mitigation measures, the stakeholder engagement process, public consultation arrangements, and grievance redress mechanisms.

Information will be made available in Kazakh, Russian, and English languages and in accessible formats, taking into account the needs of differentially affected or vulnerable groups. Feedback received during disclosure will be reflected in the finalization of the ESIA and associated safeguard documents.

Target Stakeholders for Disclosure

The disclosure process will focus on the following stakeholder categories:

- Project-Affected Persons (PAPs) and residents of settlements within the Project’s area of influence;

- Non-governmental organizations (NGOs) with environmental and social mandates;

- Vulnerable groups (e.g., low-income households, women-headed households, elderly, people with disabilities);

- Government authorities at national, regional, and district levels;

- Other interested parties, including professional associations, academia, and media.

Documents to be Disclosed

The following materials will be disclosed for the Kyzylzhar–Mointy Greenfield Railway Project, with timelines ensuring compliance with both RoK Environmental Code (2021) and IFC/WB requirements:

- Non-Technical Summary (NTS): disclosed at least 20 days prior to public hearings (national EIA requirement) and prior to ESIA public consultations (WB/IFC requirement).

- Draft ESIA Report and Appendices: available 20 working days prior to the scheduled national hearings and consultation meetings, in Kazakh, Russian, and English.

- Framework Environmental and Social Management Plan (ESMP): disclosed alongside the Draft ESIA package.

- Preliminary Land Acquisition and Resettlement Action Plan (LARAP): disclosed prior to any land acquisition actions and at least two weeks prior to consultations with PAPs.

- Stakeholder Engagement Plan (SEP): disclosed together with the Draft ESIA package, updated as needed.

- Labor Management Procedures (LMP), Gender Action Plan (GAP), and thematic ESMPs (e.g. Biodiversity Management Plan, OHS Plan): disclosed concurrently with the Draft ESIA.

Disclosure Locations, Methods and Schedule

- Pre-disclosure: project information (NTS, project leaflet, CLO contacts) posted in Akimat offices and KTZ website at least 20 days before public hearings (RoK Environmental Code).

- Draft ESIA package: available in Akimat offices of Karaganda and Ulytau regions, Shet and Zhanaarka districts, and Karazhal town, and on the KTZ website from mid-September 2025 until the end of October 2025.

- Consultation meetings: Draft ESIA and RAP consultations scheduled for 13–14 October 2025 (national EIA hearings in Mointy and Karazhal), with additional project-level consultations to be organized in Kyzylzhar, Zhayrem, Togusken, Aktau, Kiikty before the end of October 2025.

- Continuous disclosure: all updated safeguard documents (SEP, RAP, ESMP) will remain available throughout construction and operation on the KTZ corporate website and local Akimat notice boards.

Use of Digital Channels

To complement face-to-face disclosure and hard-copy distribution, the Project will also employ digital communication platforms:

- KTZ corporate website – central repository for ESIA, SEP, RAP, and related safeguard documents.

- Regional and district Akimat websites / e-Gov portal – posting of announcements, minutes, and grievance forms.

- Social media (Facebook, Instagram, Telegram) – announcements of consultations, project updates, CLO contact details.

- WhatsApp hotline – dedicated number for grievances and inquiries (voice/text/photo) in Kazakh and Russian.

- E-Otinish (https://eotinish.kz) – integration with the national platform for official written appeals.

- Zoom/Teams broadcasts – used when distance, weather, or health restrictions prevent in-person attendance.

All digital disclosure will be provided in Kazakh and Russian languages. For stakeholders without internet access, printed copies will remain available at Akimat offices.

STAKEHOLDER ENGAGEMENT PROGRAM

The Stakeholder Engagement Program (Table 6) is designed to ensure the most effective engagement with all identified stakeholders, to create and maintain respectful relations between the Employer and stakeholders, and to prevent possible conflicts.

The Program covers the design and construction stages and should be revised and updated at least within one year after beginning of the construction stage and then prior to commissioning the Project facilities. It provides a specific action plan with the distribution of responsibilities and a timeline for implementation of the suggested activities. If there would be changes during the Project implementation that require modification of the engagement mechanisms and / or new stakeholders are identified, the Program should also be updated.

In case of extreme weather or other circumstances that may prevent access to the stakeholders,   events requiring gatherings / major meetings should not be cancelled but, if possible, be conducted online using alternative engagement methods. The Employer will keep track of all engagement activities performed in a Stakeholder Engagement Log, which will include management forms, minutes of meetings and all relevant material used or prepared for the engagement activity (announcements, posters, brochures, presentations, attendees’ sheet, pictures, etc.). The Stakeholder Engagement Log must be updated once every three months to include the data related to the stakeholder engagement activities/events (mostly conducted by the Construction contractor/s) held within the reporting (past) quarters.

Table 6. Stakeholder Engagement Program

| № | Activity | Target Group | Information Materials | Timeframe | Responsible Party | Means of Communication / Location | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. DESIGN STAGE |  |  |  |  |  |  |  |
| 1.1 | Disclosure of Draft ESIA, SEP, RAP, LMP | All stakeholders (affected parties, akimats, NGOs, regulators, media, lenders) | Draft ESIA package, SEP, RAP, NTS in Kazakh/Russian/English | Sept–Oct 2025 (before disclosure meetings) | Consultant with KTZ | KTZ website, Akimat offices, regional branches, hard copies in Karaganda & Ulytau | Disclosure log to be maintained |
| 1.2 | Public consultations on Draft ESIA & RAP | PAPs, vulnerable groups, local communities | Presentations, summary leaflets, grievance forms | Oct 2025 | Consultant + KTZ + Akimats | Moynty, Karazhal, Zhanaarka halls; online broadcast | Minutes signed, photos, attendance sheets |
| 1.3 | Official public hearings under national EIA (OVOS) | Local communities, NGOs, regulators | EIA report, non-technical summary, presentations | 13–14 Oct 2025 (Moynty & Karazhal) | KTZ + Design Engineer | In line with RoK Environmental Code & rules on public hearings | Formal protocols with signatures required |
| 1.4 | SES (Socio-Economic Survey) | Landowners, herders, PAP households | Questionnaire, interviews, FGDs | Sept 2025 | Consultant | Field visits (Togusken, Aktau, Aqadyr) | Include gender-segregated FGDs, home visits |
| 1.5 | Engagement with regulators (CERC, GosExpertiza, Water Inspectorate) | National regulators | Technical submissions, official letters | Before ESIA approval | KTZ + Consultant | Formal correspondence, working meetings | Ensure compliance with national EIA law |
| 1.6 | Disclosure of Project information via media | General public, media | Press releases, interviews, FAQ leaflets | Ongoing during design | KTZ PR + Consultant | Local/regional media, TV, newspapers, websites | To counter misinformation |
| 2. PRE-CONSTRUCTION STAGE |  |  |  |  |  |  |  |
| 2.1 | Notification on the start of works | Residents, landowners, local businesses | Info bulletins, press releases, social media | 2–3 months before works | KTZ + EPC Contractor | Akimat offices, notice boards, KTZ website | Must include traffic management measures |
| 2.2 | Appointment & disclosure of Community Liaison Officer (CLO) | All stakeholders | CLO contact details, posters, info sheets | Before mobilization | EPC Contractor + KTZ | Posters at Akimats, construction camps, website | Accessible contact in Kazakh & Russian |
| 2.3 | Set-up of Grievance Mechanism (GRM) | PAPs, vulnerable groups, NGOs | SEP annexes, GRM forms | Before mobilization | KTZ + Consultant | Akimats, project website, CLO office, GRM boxes | GRM to align with IFC PS1 & RoK law |
| 2.4 | Disclosure of job & procurement opportunities | Residents, SMEs, service providers | Tender notices, job postings, vacancy leaflets | Pre-construction and rolling | EPC Contractor + KTZ | Local job centers, procurement website, media | Priority to local workforce and SMEs |
| 2.5 | Meetings with vulnerable groups | Women, elderly, disabled, low-income families | Flyers, presentations in simple language | Pre-construction | Consultant | Home visits, focus groups, women’s councils | Use culturally appropriate methods |
| 3. CONSTRUCTION STAGE |  |  |  |  |  |  |  |
| 3.1 | Regular disclosure of construction progress | Local communities, PAPs, NGOs, media | Progress reports, newsletters, social media | Quarterly | CLO + EPC Contractor | Website, bulletin boards, local radio | Reports to include E&S monitoring results |
| 3.2 | Information on traffic & safety measures | Local residents, road users, herders | Leaflets, posters, announcements | Monthly/when needed | EPC Contractor + Akimats | Local media, info boards along alignment | Safety focus near settlements and crossings |
| 3.3 | Consultations on design refinements (e.g. animal crossings, access roads) | Farmers, herders, PAPs | Maps, design sketches, participatory mapping tools | As needed during construction | EPC Contractor + Consultant | Community meetings, focus groups | Feedback integrated into engineering design |
| 3.4 | GRM operation (collection & resolution of grievances) | All stakeholders | Grievance forms, hotline, website | Continuous | CLO + EPC Contractor | Boxes at Akimats, CLO office, hotline, WhatsApp | Log to be updated weekly, summary quarterly |
| 3.5 | Monitoring engagement & reporting to lenders | WB, AIIB, regulators | SEP updates, logs, reports | Quarterly | Consultant + KTZ | Written reports, disclosure to WB/AIIB portals | To include gender & vulnerability indicators |
| 4. OPERATION STAGE |  |  |  |  |  |  |  |
| 4.1 | Disclosure of commissioning results | General public, local communities | Press release, reports, fact sheets | At commissioning | KTZ | KTZ website, media | Transparency on environmental & social results |
| 4.2 | Annual engagement meetings | PAPs, NGOs, Akimats | Annual monitoring reports, ESMP results | Annually during operation | KTZ | Regional centers (Karaganda, Ulytau) | Disclosure of monitoring outcomes |
| 4.3 | Continued GRM function | Communities, PAPs, businesses | GRM channels active | Continuous during operation | KTZ CLO | Akimats, website, hotline | Same structure as construction GRM |
| 4.4 | Monitoring of community health & safety | Local residents, herders | Reports, safety campaigns | Bi-annually | KTZ + local authorities | Community meetings, media | Includes monitoring of railway crossings |

Resources and Responsibilities for SEP Implementation

Effective implementation of the Stakeholder Engagement Plan (SEP) requires clear allocation of responsibilities and adequate resources. The organizational structure for SEP implementation is integrated into the overall Environmental and Social (E&S) management framework of the Project.

Institutional Responsibilities

- JSC NC Kazakhstan Temir Zholy (KTZ):
– Overall accountability for SEP implementation and compliance with lender requirements.
– Appointment of a central E&S Coordinator to supervise engagement, reporting, and monitoring.
– Liaison with the Ministry of Transport, Samruk-Kazyna, and other national stakeholders.

- Regional Branch Offices of KTZ (Karaganda and Ulytau):
– Day-to-day oversight of SEP activities in the field.
– Coordination with district Akimats and local stakeholders.
– Consolidation of grievance data and submission of quarterly reports to KTZ HQ.

- District and Town Akimats (Shet, Zhanaarka, Karazhal):
– Support in organizing community consultations and ensuring participation of local residents.
– Provision of premises for meetings and dissemination of project materials.
– Cooperation with Community Liaison Officers (CLOs) in grievance resolution.

- EPC Contractor and Subcontractors (Integra Construction KZ, others):
– Appointment of dedicated Community Liaison Officers (CLOs).
– Implementation of day-to-day engagement with PAPs and affected communities.
– Disclosure of information on construction impacts, employment opportunities, and safety measures.
– Maintenance of grievance boxes and immediate response to community concerns.

- Independent Consultant / Supervision Consultant:
– Technical support in stakeholder engagement and disclosure of ESIA/LARAP.
– Capacity building and training for EPC CLOs and Akimat focal points.
– Independent monitoring of SEP and GRM implementation, including reporting to WB and AIIB.

Community Liaison Officers (CLOs)

CLOs will be the primary interface between the Project and communities. Their responsibilities include:

- Organizing and documenting community meetings.

- Distributing information materials in Kazakh and Russian.

- Receiving and recording grievances at local level.

- Ensuring vulnerable groups are actively engaged through tailored approaches (e.g., home visits, focus groups).

Contact details of CLOs will be posted in Akimat offices, construction camps, and on the KTZ project website.

Budget for SEP Implementation

A dedicated budget line will be established under the Project’s E&S Management costs to ensure effective implementation of SEP and GRM. The budget will cover staffing, engagement activities, disclosure materials, grievance management, training, and monitoring. The table below presents the indicative structure; detailed amounts will be confirmed (TBC) during the finalization of EPC contracts and financing agreements.

| Item | Description | Indicative Cost | Responsible Party |
| --- | --- | --- | --- |
| Staffing | Community Liaison Officers (CLOs), regional E&S Coordinator, support staff | TBC | EPC Contractor, KTZ |
| Engagement Activities | Public consultations, focus groups, vulnerable household visits, women’s groups | TBC | KTZ + EPC |
| Disclosure Materials | Printing of brochures, posters, translations, website maintenance | TBC | KTZ |
| Grievance Redress | Grievance boxes, hotline operation, WhatsApp/IT tools | TBC | EPC + KTZ |
| Training & Capacity Building | Training for CLOs, Akimat focal points, contractors | TBC | Consultant |
| Monitoring & Reporting | Independent monitoring, quarterly/annual reports, external audits | TBC | Consultant |
| Total (indicative) | TBC |  |  |

The budget will be reviewed annually and updated as needed during Project implementation.

Grievance Redress Mechanism (GRM)

Objectives

The Project will establish and maintain a transparent, accessible, and culturally appropriate Grievance Redress Mechanism (GRM) to ensure that any concerns raised by Project-Affected Persons (PAPs) and other stakeholders are addressed promptly and fairly. The GRM is designed in line with ESS10 of the World Bank, IFC PS1 and PS5, as well as national legislation of the Republic of Kazakhstan.

The mechanism provides affected communities, land users, workers, and other interested parties with multiple channels for submitting complaints or inquiries, including the possibility of anonymous submissions. The GRM does not replace existing judicial or administrative remedies under Kazakh legislation but provides an efficient first line of dispute resolution.

Accessibility and Channels

Stakeholders will be able to submit grievances through the following channels:

- Local and district Akimats – primary point of contact for rural communities.

- Regional Branch of KTZ (Karaganda and Ulytau) – grievance boxes, in-person reception, phone.

- Dedicated GRM coordinators within KTZ, Contractors, and Consultants.

- Hotline and WhatsApp numbers (KTZ corporate level).

- Samruk-Kazyna Internet Portal for reporting Code of Conduct and E&S violations.

- Mobile application “KTZ HSE” for workers and contractors, integrated into the corporate GRM.

- Government portal E-Otinish (https://eotinish.kz) as an official state channel for written appeals.

- Email submissions to designated regional and central coordinators.

Information about the GRM will be disclosed in Kazakh and Russian languages via akimat information boards, local media, and the Project website.

Levels and Procedures

Level 1: Local Resolution

- Responsible: Contractors’ CLOs, village/district Akimats.

- Process: Receipt of grievances verbally, in writing, by phone, or via grievance boxes.

- Acknowledgement: Within 3 working days.

- Resolution timeframe: Immediate if possible; otherwise, forwarded to Regional GRC.

Level 2: Regional Grievance Redress Committee (GRC)

- Coverage: Karaganda and Ulytau regions.

- Composition: Representatives of KTZ regional branch (Deputy Director, safeguards specialist/lawyer), District Akimats, Contractors, Construction Supervision Consultant (CSC), Consultant team, and NGOs (as applicable).

- Frequency: Meetings twice per month; ad hoc sessions for urgent cases.

- Resolution timeframe: 10–15 working days.

- Feedback: Written response to complainant; anonymous cases posted on Akimat notice boards.

- Contact details (example placeholders):

  - Address:

  - Phone:

  - Email:

Level 3: Central Grievance Redress Committee (Astana)

- Composition: Ministry of Transport, KTZ Head Office, Consultants, and relevant authorities.

- Frequency: Monthly meetings; ad hoc as needed.

- Resolution timeframe: 20 working days.

- Feedback: Formal written notification. If unresolved, complainants are advised of their right to pursue the case through the judicial system.

Level 4: Judicial System

At any stage, complainants retain the right to escalate grievances to the courts of the Republic of Kazakhstan.

Anonymous Complaints

The GRM will allow submission of anonymous grievances through drop-boxes or electronic channels. Responses and resolutions will be posted publicly on Akimat and KTZ notice boards to ensure accessibility for anonymous complainants.

Disclosure and Awareness

- GRM brochures and posters will be distributed to affected settlements.

- Information boards will be installed in Akimats, KTZ regional offices, and construction camps.

- During community consultations, facilitators will explain GRM procedures, encourage use, and provide grievance forms.

- The SEP and RAP will include references to the GRM and provide templates for grievance registration.

Monitoring and Reporting

- A Grievance Log will be maintained by Contractors’ CLOs and consolidated at the regional level.

- Data will include type of grievance, date received, action taken, resolution status, and timeframe.

- Summaries of grievances and responses will be reported quarterly to the World Bank and other IFIs as part of SEP implementation updates.

Table 6-1. GRM Levels and Responsibilities

| Level | Access Point | Responsible Party | Acknowledgement | Resolution Timeframe | Feedback Mechanism |
| --- | --- | --- | --- | --- | --- |
| 1 – Local | Akimat offices, grievance boxes, Contractor CLOs | Contractors’ CLOs, District Akimats | 3 working days | Immediate or referral | Direct response / referral |
| 2 – Regional | Karaganda & Ulytau GRC offices | KTZ Regional Branch, Akimats, CSC, Consultants, NGOs | 3 working days | 10–15 working days | Written response; notice boards for anonymous |
| 3 – Central | Committee of Roads, KTZ HQ (Astana) | Central GRC | 3 working days | 20 working days | Formal written notification |
| 4 – Judicial | Courts of RoK | Judicial authorities | As per law | As per law | Court ruling |

Начало формы

Link to RAP

The Stakeholder Engagement Plan (SEP) and the Land Acquisition and Resettlement Action Plan (RAP) are interlinked and implemented in a coordinated manner:

- Consultations: RAP-related consultations with Project Affected Persons (PAPs) are conducted under the framework of the SEP, using the same disclosure standards and records.

- Disclosure: Draft and final RAP versions are disclosed through the same channels as the SEP and ESIA (Akimat offices, KTZ website, notice boards, public meetings).

- Feedback: Issues raised during RAP consultations are documented in the SEP Engagement Log and addressed in RAP updates, ensuring a feedback loop.

- Grievance Redress: The unified GRM described in the SEP applies to all RAP-related issues, including eligibility, compensation, and livelihood restoration.

This integration ensures that resettlement planning is embedded in the continuous stakeholder engagement process, and that RAP implementation remains transparent and responsive to community concerns.

MONITORING & REPORTING

Monitoring and reporting are key instruments for evaluating the effectiveness of the Stakeholder Engagement Plan (SEP) and the Grievance Redress Mechanism (GRM), as well as for ensuring compliance with both the legislation of the Republic of Kazakhstan and the World Bank’s Environmental and Social Standards (ESS10). They enable the Project to capture recurring issues at an early stage, prevent escalation, and ensure that corrective actions are taken in a timely and transparent manner.

Responsibilities

Monitoring and reporting functions will be shared among the following actors:

- Regional and rural Akimats: responsible for maintaining grievance log books at the level of settlements, ensuring their availability to stakeholders, and providing feedback.

- Regional branch offices of KTZ: tasked with registering grievances, consolidating records, and forwarding them to the corporate level where appropriate.

- Community Liaison Officer (CLO): in charge of day-to-day monitoring of communication channels (public consultation meetings, one-to-one meetings, telephone hotlines, social media, etc.), maintaining grievance records, and preparing summary reports.

- Independent consultants: engaged to undertake annual external monitoring of SEP implementation, including the functioning of the GRM, as part of ESAP monitoring requirements.

Monitoring Tools and Channels

- Grievance log books: available at Akimat offices in each settlement. Books will be placed in visible areas (e.g., near exits during exhibitions) to allow for anonymous submissions without direct monitoring by host staff.

- Electronic channels: including e-Otinish, KTZ corporate hotline, WhatsApp, and the “KTZ HSE” mobile application.

- Consultation records: including minutes of public hearings, stakeholder meetings, and records of written or online feedback.

- Media monitoring: periodic review of local and regional media, as well as social media platforms, to identify concerns or potential grievances not submitted through formal channels.

Reporting Requirements

- Quarterly internal reports will be prepared by the CLO and submitted to the KTZ Project Management Unit and KTZ headquarters. These will include a summary of grievances received, their status of resolution, key stakeholder concerns, and recommended corrective actions.

- Bi-annual reviews of SEP and GRM performance will be conducted by the Project, with findings presented to KTZ management and lenders.

- Annual external monitoring of SEP/GRM will be carried out by independent consultants, focusing on compliance with national legislation and WB ESS10, quality of disclosure, and effectiveness of grievance handling.

- Ad-hoc reporting: in cases of significant disturbances, grievances or incidents with potential reputational or operational impacts shall be reported verbally within 24 hours and formally documented within 72 hours to the Project and lenders.

Monitoring Indicators

Monitoring will track both quantitative and qualitative indicators, including:

- Number of grievances received, resolved, and pending (disaggregated by gender, age group, and vulnerability status).

- Average resolution time and compliance with deadlines at each GRM level.

- Types of issues raised (land acquisition, construction impacts, labor conditions, community safety, etc.) and recurring trends.

- Stakeholder satisfaction with the grievance resolution process (measured through follow-up interviews and surveys).

- Effectiveness of mitigation measures applied in response to grievances.

- Degree of participation of vulnerable groups in consultations and grievance processes.

- Transparency and accessibility of information disclosure mechanisms.

Training

All project staff, Akimat focal points, contractors, and KTZ branch staff will be trained on:

- Expected behavior in stakeholder interactions and grievance intake.

- Use of grievance recording tools and escalation protocols.

- Confidential handling of sensitive cases (including gender-based violence).

- Roles and responsibilities for providing feedback and follow-up actions.

Compliance with National Legislation and WB Standards

Monitoring and reporting procedures will be aligned with:

- The Environmental Code of the Republic of Kazakhstan (2021) and relevant EIA disclosure and public consultation rules.

- World Bank ESS10 requirements, ensuring continuous engagement throughout the project lifecycle, inclusion of vulnerable groups, and systematic documentation and disclosure of stakeholder engagement activities.

Disclosure & Consultations

In line with IFC Performance Standard 1 (Stakeholder Engagement) and World Bank ESS10 (Stakeholder Engagement and Information Disclosure), the Project has undertaken public consultations to ensure that stakeholders receive timely, relevant, and understandable information and have opportunities to express their views.

Public Consultations in September 2025

Public consultations were conducted on 24–25 September 2025 in Karazhal (Ulytau Region) and Mointy (Karaganda Region). The events were organized by KTZ in cooperation with district Akimats and the EPC Contractor. Information about the Project was disclosed in Kazakh and Russian languages, through presentations and printed handouts, followed by Q&A sessions.

- Karazhal (24 September 2025).
The meeting was attended by 41 participants (as per signed attendance sheet). Issues raised included:

  - Need for sufficient livestock crossings along the alignment;

  - Clarification of land acquisition and compensation procedures;

  - Request for early disclosure of the final alignment map;

  - Compensation for orchards and garden plots;

  - Interest of local SMEs in procurement opportunities.
Response: KTZ confirmed that crossings and pedestrian safety measures will be integrated in detailed design; compensation will be provided at replacement cost in line with RoK Land Code and IFC PS5; alignment maps will be disclosed upon approval; SMEs will be encouraged to participate in tender processes.

- Mointy (25 September 2025).
The meeting was attended by 37 participants (as per signed attendance sheet). Issues raised included:

  - Assurance of fair and timely compensation;

  - Provision of local employment opportunities;

  - Dust and noise impacts during construction;

  - Safety of schoolchildren (need for pedestrian crossings);

  - Request for a bridge across a seasonal stream.
Response: KTZ confirmed that compensation will follow replacement cost principles; contractors will prioritize local hiring; dust and noise mitigation will be implemented as per the ESMP; pedestrian crossing measures will be assessed in detailed design; a stream crossing is included in engineering design.

Documentation

Official minutes of meetings, signed attendance lists, and written comment forms are annexed to this SEP (Annex X). These annexes provide evidence of disclosure activities and detailed records of issues raised and responses provided.

Next Steps

Further consultations will be organized in additional settlements along the alignment (e.g., Kyzylzhar, Zhayrem, Togusken, Aktau, Kiikty) during the disclosure of the Draft ESIA, LARAP, and associated safeguard documents in October 2025, as well as during national EIA hearings. Engagement logs will continue to be updated and reported quarterly to lenders.

Annexes

Annex 1. Stakeholder Register
List of identified stakeholders (PAPs, OIPs, vulnerable groups, authorities, NGOs), based on Sections 4.1–4.3.

Annex 2. Engagement Log
Detailed record of engagement activities, including minutes, attendance, and follow-up actions (ref. Section 4.8, Tables 4-1 and 4-2).

Annex 3. Legal and Institutional Framework – Gap Analysis
Comparison of RoK legislation vs. WB ESS10 / IFC PS1 (ref. Section 3.4).

Annex 4. Public Consultation Minutes and Attendance Sheets
Protocols and signed lists from Karazhal (24 Sep 2025) and Mointy (25 Sep 2025), including written comment forms and photographic evidence.

Annex 5. Grievance Redress Mechanism Templates
Standard grievance submission form and grievance log format (Kazakh and Russian).

Annex 6. Non-Technical Summary (NTS)
Simplified project description prepared for public disclosure (Kazakh, Russian, English).

Annex 4. Minutes and Attendance of Public Consultations

### Overview

Public consultations on the Kyzylzhar–Mointy Greenfield Railway Project were organized by KTZ in cooperation with district Akimats on 24–25 September 2025 in Karazhal (Ulytau Region) and Mointy (Karaganda Region). The purpose of these meetings was to present updated project information, disclose the anticipated land acquisition process, and capture community concerns and recommendations.

Meetings were held in Kazakh and Russian, with information presented by KTZ representatives, the EPC contractor (Integra Construction KZ), and local Akimat officials. Each meeting included presentations, Q&A sessions, and distribution of grievance forms. Attendance sheets with names, villages, signatures, and contact numbers were collected. Individual comment forms were distributed, and stakeholders recorded their questions in writing.

### 1. Karazhal Public Consultation – 24 September 2025

- Participants: 41 persons (as per signed attendance list, see Attachment X1).

- Key Issues Raised:

  - Need for sufficient livestock crossings.

  - Clarification of land acquisition procedures and compensation rules.

  - Request for early disclosure of the final alignment map.

  - Concern regarding compensation for orchards/garden plots.

  - Interest of local SMEs in participating in construction works.

- Project Responses:

  - Animal and pedestrian crossings will be integrated into detailed design.

  - Compensation will be based on replacement cost in line with IFC PS5 and RoK legislation.

  - Alignment maps will be disclosed after approval by the design consultant.

  - SMEs will be able to apply for tenders through KTZ procurement notices.

Attachments:

- X1: Karazhal Attendance Sheet (41 signatures).

- X2: Selected written comment forms from Karazhal participants.

### 2. Mointy Public Consultation – 25 September 2025

- Participants: 37 persons (as per signed attendance list, see Attachment X3).

- Key Issues Raised:

  - Concern about fair and timely compensation.

  - Requests for local job opportunities during construction.

  - Dust and noise impacts near residential areas.

  - Safety of schoolchildren, need for pedestrian crossing.

  - Request for bridge across seasonal stream.

- Project Responses:

  - Compensation will be provided at replacement cost, with disclosure of methodology in RAP.

  - Local hiring will be prioritized where feasible; job postings will be announced via Akimat job centers.

  - Dust suppression, noise control, and restricted work hours will be implemented as per ESMP.

  - Pedestrian crossing design options to be coordinated with Shet District Akimat.

  - Seasonal stream crossing will be included in engineering design, in coordination with the water inspectorate.

Attachments:

- X3: Mointy Attendance Sheet (37 signatures).

- X4: Selected written comment forms from Mointy participants.

### 3. Evidence of Consultation Materials

- Copies of announcements and information leaflets (to be provided by Akimats).

- Photographic record of consultation events (to be filed by KTZ/Consultant).

- Q&A log maintained by Consultant team.